3GPP TSG RAN meeting #95e										RP-220470

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			9.2.7

| WI / SI Name | Study on further NR RedCap (reduced capability) UE complexity reduction |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_redcap_enh |  |  |  |  |
| Unique ID | 940086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213661 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2022 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 0% | Core part: | Performance Part: | Testing part: |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Johan BERGMAN |
|  | Company | Ericsson |
|  | Email | johan.bergman@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting

## 2.1	RAN1

#### 2.1.1	Agreements

The study starts in RAN1#109-e (May 2022).

#### 2.1.2	Remaining Open issues

Based on the SI objective in the SID [1], there are the following remaining issues:

- Study further UE complexity reduction techniques based on Rel-17 evaluation methodology in TR 38.875

  - Consider network impact, coexistence of Rel-17 and Rel-18 RedCap and non-RedCap UEs in a cell, UE impact, specification impact

  - Potential solutions, which may complement each other, for reducing device complexity are focusing on:

    - UE bandwidth reduction to 5MHz in FR1,

      - Possibly in combination with relaxed UE processing timeline for PDSCH and/or PUSCH and/or CSI

    - reduced UE peak data rate in FR1,

      - Possibly including restricted bandwidth for PDSCH and/or PUSCH

      - Possibly in combination with relaxed UE processing timeline for PDSCH and/or PUSCH and/or CSI

- Capture the results of the study in TR 38.865

## 4.	References

[1]	RP-213661, “New SID on Study on further NR RedCap UE complexity reduction”, Ericsson