## Slide 1: Update on the Rel-18 RAN2 TU allocation
3GPP TSG RAN#95-e
Electronic Meeting, 17th – 23rd March, 2022
RP-220547
Xiaomi Communications

## Slide 2: UAV RP-213600
Only objective 1 needs some technical discussion in RAN2, but reusing the LTE solutions does not require many TUs.
Objective 2/3/4 only require RAN2 to provide signaling support as requested by other working groups (including RAN1/RAN3/SA2), which does not require many (or even any) TUs in RAN2.
Observation 1: The overall TUs (i.e. 7 TUs for the whole Rel-18) for UAV in RP-213607 are over-allocated.
Observation 2: At least for RAN2#121bis, the TU allocation of UAV can be changed from 1 TU to 0.5 TU.

## Slide 3: Sidelink Relay RP-213585
For Objective 3, the L3 multiple path solution does not have any RAN impact.
For Objective 4, the sidelink DRX has already been specified in Rel-17.
Observation 3: One TU for each meeting for studying the candidate solutions in the first two RAN2 meetings (i.e. RAN2#119 and RAN2#119bis) is sufficient for Rel-18 sidelink relay.
Observation 4: For RAN2#119bis, the TU allocation of sidelink relay can be changed from 1.5 TU to 1 TU, same TU allocation as for RAN2#119.

## Slide 4: IDC RP-213600
As the IDC solutions (including both FDM and TDM) cannot be simply copied from LTE, RAN2 only had a very-simplified FDM solution in Rel-16. Lots of technical discussions for the Rel-18 IDC are needed by considering the NR-specific functions (e.g. BWP, DRX, flexible UL/DL configuration, numerology and so on.)
Observation 5: The IDC work item requires lots of specification changes (i.e. 7 specifications of 38.300/38.331/38.306/37.340/36.331/36.306/38.133) in both LTE and NR in order to support MR-DC.
Observation 6: The Rel-18 IDC discussion is from RAN2#119 to RAN2#122. However there is no TU allocated for IDC in RAN2#119bis and RAN2#121bis in RP-213607. Some online discussion time can improve the working progress of IDC.
Observation 7: For RAN2#119bis and RAN2#121bis, 0.5 TU per meeting can be added for IDC.

## Slide 5: Conclusion
Observation 1: The overall TUs (i.e. 7 TUs for the whole Rel-18) for UAV in RP-213607 are over-allocated.
Observation 2: At least for RAN2#121bis, the TU allocation of UAV can be changed from 1 TU to 0.5 TU.
Observation 3: One TU for each meeting for studying the candidate solutions in the first two RAN2 meetings (i.e. RAN2#119 and RAN2#119bis) is sufficient for Rel-18 sidelink relay.
Observation 4: For RAN2#119bis, the TU allocation of sidelink relay can be changed from 1.5 TU to 1 TU, same TU allocation as for RAN2#119.
Observation 5: The IDC work item requires lots of specification changes (i.e. 7 specifications of 38.300/38.331/38.306/37.340/36.331/36.306/38.133) in both LTE and NR in order to support MR-DC.
Observation 6: The Rel-18 IDC discussion is from RAN2#119 to RAN2#122. However there is no TU allocated for IDC in RAN2#119bis and RAN2#121bis in RP-213607. Some online discussion time can improve the working progress of IDC.
Observation 7: For RAN2#119bis and RAN2#121bis, 0.5 TU per meeting can be added for IDC.
Proposal: To update the Rel-18 RAN2 TU allocation as follows:
For RAN2#119bis, the TU allocation for UAV is changed from 1 to 0.5, and 0.5 TU is added for IDC.
For RAN2#121bis, the TU allocation for Sidelink Relay is changed from 1.5 to 1, and 0.5 TU is added for IDC.

## Slide 6: Thanks