3GPP TSG RAN Meeting #95-e							                      RP-220577

Electronic Meeting, March 17 - 23, 2022

Status Report to TSG

Agenda item:			9.5.4.3

| WI / SI Name | Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh2-Perf |  |  |  |  |
| Unique ID | 890055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213656 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: June 2022 | Performance part: June 2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG, Tricia LI, Dmitry BELOV |
|  | Company | China Telecom, Huawei, Intel Corporation |
|  | Email | yangshan@chinatelecom.cn, tricia.li@huawei.com, dmitry.belov@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

UE inter-cell and intra-cell inter-user IRC:

- Addition of UE feature without capability based on RAN4 LS

UE CRS-IM:

- Addition of UE capability and RRC signalling based on RAN4 LS

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #101e-bis is summarized below:

General:

- The updated WI work plan was approved in R4-2200905.

- The TR 38.833 v1.1.0: Further enhancement on NR demodulation performance was approved in R4-2200017.

- The TP on Symbols and abbreviations was approved in R4-2200018.

- The Email discussion summary for [101-bis-e][316] NR_perf_enh2_Demod_Part1 was provided in R4-2203108.

- The Email discussion summary for [101-bis-e][317] NR_perf_enh2_Demod_Part2 was provided in R4-2203109.

- The Email discussion summary for [101-bis-e][318] NR_perf_enh2_Demod_Part3 was provided in R4-2203110.

UE inter-cell IRC:

- The WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC was approved in R4-2203008.

- The WF on CSI requirements for inter-cell interference MMSE-IRC was approved in R4-2203009.

- Summary of PDSCH simulation results for inter-cell interference suppression was provided in R4-2200513

- Summary of simulation results for Inter-cell MMSE-IRC CQI reporting was provided in R4-2203010.

UE intra-cell inter-user IRC:

- The WF on MMSE-IRC receiver for intra-cell inter-user interference was approved in R4-2203011.

- TP to TR 38.833 Scenario for inter-user interference suppression for MU-MIMO was approved in R4-2200380.

- TP to TR 38.833: Introduction of simulation assumptions of intra cell inter user MMSE-IRC receiver was approved in R4-2200989.

- TP to TR 38.833: Link level simulation results for Inter-user interference suppression for MU-MIMO was approved in R4-2203007.

- TP to TR 38.833: Summary of link level evaluation for inter-user interference suppression for MU-MIMO was approved in R4-2200807.

- TP to TR 38.833: Updated conclusion for phase I evaluation on inter-user interference suppression for MU-MIMO scenario was approved in R4-2200904.

- Summary of simulation results for intra cell inter user MMSE receiver requirements was provided in R4-2200993.

UE CRS-IM:

- The WF on general part and 15 kHz NR SCS scenario for CRS-IM receiver was approved in R4-2203131.

- The WF on 30 kHz NR SCS scenario for CRS-IM receiver was approved in R4-2203029.

BS FR1 PUSCH 256QAM:

- The WF for FR1 PUSCH with 256QAM performance requirements was approved in R4-2203005.

- The summary of simulation results for PUSCH requirements for FR1 UL 256QAM was provided in R4-2201019.

- Draft CR for TS 38.104: FR1 256QAM PUSCH requirements was endorsed in R4-2203002.

- draftCR on FR1 PUSCH 256QAM FRC for TS 38.104 was endorsed in R4-2201802.

- Draft CR for TS 38.141-1 on manufacture declaration for FR1 PUSCH 256QAM performance requirements was endorsed in R4-2200132.

- draftCR: Introduction of conformance testing for FR1 PUSCH 256QAM with transform precoding disabled in TS 38.141-1 was endorsed in R4-2203004.

- draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-1 was endorsed in R4-2200753.

- Draft CR for TS 38.141-2, Introduction of manufacture declaration, MU and TT for FR1 PUSCH 256QAM performance requirements was endorsed in R4-2203001.

- Draft CR for TS38.141-2 Requirements for PUSCH with transform precoding disabled for BS type 1-O was endorsed in R4-2203003.

- draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-2 was endorsed in R4-2200754.

The progress in RAN4 #102e is summarized below:

General:

- The TR 38.833 v1.2.0: Further enhancement on NR demodulation performance was approved in R4-2207241.

- The Email discussion summary for [102-e][322] NR_perf_enh2_Demod_Part1 was provided in R4-2207435.

- The Email discussion summary for [102-e][322] NR_perf_enh2_Demod_Part2 was provided in R4-2207436.

- The Email discussion summary for [102-e][322] NR_perf_enh2_Demod_Part3 was provided in R4-2207437.

UE inter-cell IRC:

- The WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC was approved in R4-2207242.

- The WF on CSI requirements for inter-cell interference MMSE-IRC was approved in R4-2207243.

- Summary of PDSCH simulation results for inter-cell interference suppression was provided in R4-2204377.

- Summary of simulation results for Inter-cell MMSE-IRC CQI reporting was provided in R4-2205509.

UE intra-cell inter-user IRC:

- The WF on MMSE-IRC receiver for intra-cell inter-user interference was approved in R4-2207244.

- The TP to TR 38.833: MU-MIMO-Receiver structure was approved in R4-2203768.

- The TP to TR 38.833: Link level simulation results for Inter-user interference suppression for MU-MIMO was approved in R4-2207249.

UE CRS-IM:

- The	 WF on general part and 15 Hz NR SCS scenario for CRS-IM receiver was approved in R4-2207239.

- The WF on 30 kHz NR SCS scenario for CRS-IM receiver was approved in R4-2207240.

- The	 LS on UE capability and network assistant signalling for CRS interference mitigation in scenarios with overlapping spectrum for LTE and NR	was approved in R4-2207238.

BS FR1 PUSCH 256QAM:

- Summary of simulation results for FR1 PUSCH 256QAM performance requirements was provided in R4-2205812.

- Draft CR for TS 38.104: FR1 256QAM PUSCH requirements was endorsed in R4-2207252.

- Draft CR for FR1 PUSCH 256QAM requirements in TS 38.141-1 was endorsed in R4-2205810.

- Draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-1 was endorsed in R4-2203550.

- Draft CR for TS38.141-2 Requirements for PUSCH with transform precoding disabled for BS type 1-O was endorsed in R4-2207250.

- Draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-2 was endorsed in R4-2203551.

- BigCR for TS38.104: Introduction of conformance testing requirements for FR1 PUSCH 256QAM that merges all endorsed draft CRs for 38.104 was agreed in R4-2207253.

- BigCR for FR1 PUSCH 256QAM requirements in TS 38.141-1 that merges all endorsed draft CRs for 38.141-1 was agreed in R4-2205824.

- Big CR for TS38.141-2 FR1 PUSCH 256QAM that merges all endorsed draft CRs for 38.141-2 was agreed in R4-2207251.

2.4.2	Remaining Open issues

UE inter-cell IRC:

- Finalization of test parameters and requirements CRs

UE intra-cell inter-user IRC:

- Finalization of requirements CRs

UE CRS-IM:

- Finalization of test parameters and requirements CRs

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #101e-bis:

- R4-2203108	Email discussion summary for [101-bis-e][316] NR_perf_enh2_Demod_Part1, Moderator (China Telecom)

- R4-2203131	WF on general part and 15kHz NR SCS scenario for CRS-IM receiver, China Telecom

- R4-2203029	WF on 30 kHz NR SCS scenario for CRS-IM receiver, CMCC

- R4-2203109	Email discussion summary for [101-bis-e][317] NR_perf_enh2_Demod_Part2, Moderator (Intel)

- R4-2203008	WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC, Intel

- R4-2203009	WF on CSI requirements for inter-cell interference MMSE-IRC, Ericsson

- R4-2203010	Summary of simulation results for Inter-cell MMSE-IRC CQI reporting, Ericsson

- R4-2203011	WF on MMSE-IRC receiver for intra-cell inter-user interference, Huawei

- R4-2200017	Draft TR 38.833 v1.1.0: Further enhancement on NR demodulation performance, China Telecom

- R4-2200018	TP to TR 38.833: Symbols and abbreviations, China Telecom

- R4-2200905	Updated work plan for Further enhancement on NR demodulation performance WI, China Telecom

- R4-2201603	Discussion on UE feature list and capability signalling for NR Demodulation Enhancements WI, Intel Corporation

- R4-2200269	Discussion on PDSCH requirements in intercell interference scenarios, Apple

- R4-2200366	Views on MMSE-IRC receiver for inter-cell interference test, NTT DOCOMO, INC.

- R4-2200377	Discussion on the PDSCH requirements for scenarios with inter-cell inter-user interference, MediaTek inc.

- R4-2200500	On Intercell PDSCH MMSE-IRC demodulation requirements, Nokia, Nokia Shanghai Bell

- R4-2200504	TP for 38.101-4 on NR Interference model for enhanced performance requirements, Nokia

- R4-2200512	Discussion on PDSCH demodulation MMSE-IRC requirements for scenario with inter-cell interference, Intel

- R4-2200513	Summary of PDSCH simulation results for inter-cell interference suppression, Intel

- R4-2200795	Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC, CMCC

- R4-2200798	Discussion on R17 demodulation enhancement for inter-cell interference suppressing, China Telecom

- R4-2200902	On PDSCH requirements for UE MMSE-IRC receiver for inter-cell interference suppression, China Telecom

- R4-2200985	Discussion on Inter cell IRC demodulation requirements, Huawei

- R4-2200986	Simulation results for Inter cell IRC demodulation requirements, Huawei

- R4-2200988	Draft CR: Introduction of general and applicability section of inter-cell MMSE-IRC receiver in TS 38.101-4, Huawei

- R4-2201215	Remaining issues on PDSCH requirement for inter-cell interference, Ericsson

- R4-2201216	Simulation results on PDSCH performance for inter-cell interference, Ericsson

- R4-2201965	Views on Inter-cell Interference PDSCH Tests, Qualcomm

- R4-2200271	Discussion on CSI reporting requirements in intercell interference scenarios, Apple

- R4-2200378	Discussion on the CQI requirements for scenarios with inter-cell inter-user interference, MediaTek

- R4-2200501	On CQI requirements for intercell interference MMSE-IRC, Nokia, Nokia Shanghai Bell

- R4-2200514	Discussion on CSI MMSE-IRC requirements for scenario with inter-cell interference, Intel Corporation

- R4-2200799	Discussion on CQI requirements for inter-cell interference MMSE-IRC, CMCC

- R4-2200901	On CSI requirements for UE MMSE-IRC receiver for inter-cell interference suppression, China Telecom

- R4-2200987	Discussion and simulations results for Inter cell IRC CSI, Huawei,HiSilicon

- R4-2201217	Remaining issues on CSI reporting requirements for inter-cell interference, Ericsson

- R4-2201218	Simulation results on CSI reporting for inter-cell interference, Ericsson

- R4-2201221	draftCR on CSI reporting test case(TDD), Ericsson

- R4-2201975	Views on Inter-cell Interference CQI Reporting Tests, Qualcomm Incorporated

- R4-2200272	Discussion on PDSCH requirements in MU-MIMO scenarios, Apple

- R4-2200379	Discussion on the PDSCH requirements for scenarios with intra-cell inter-user interference, MediaTek inc.

- R4-2200380	TP to TR 38.833 Scenario for inter-user interference suppression for MU-MIMO, MediaTek inc.

- R4-2200515	Discussion on MMSE-IRC requirements for scenario with intra-cell inter-user interference. Intel Corporation

- R4-2203007	TP to TR 38.833: Link level simulation results for Inter-user interference suppression for MU-MIMO, Intel Corporation

- R4-2200800	Discussion on R17 demodulation enhancement for intra-cell inter-user interference suppressing, CMCC

- R4-2200807	TP to TR 38.833: Summary of link level evaluation for inter-user interference suppression for MU-MIMO, CMCC

- R4-2200903	Views on UE MMSE-IRC receiver for intra-cell inter-user interference suppression, China Telecom

- R4-2200904	TP to TR 38.833: Updated conclusion for phase I evaluation on inter-user interference suppression for MU-MIMO scenario, China Telecom

- R4-2200989	TP to TR 38.833: Introduction of simulation assumptions of intra cell inter user MMSE-IRC receiver, Huawei,HiSilicon

- R4-2200990	Discussions on intra-cell inter user MMSE-IRC receiver, Huawei,HiSilicon

- R4-2200991	Simulation results for intra cell inter user MMSE IRC receiver, Huawei,HiSilicon

- R4-2200992	Draft CR: Introduction of MU-MIMO Beamforming model in TS 38.101-4, Huawei,HiSilicon

- R4-2200993	Summary of simulation results for intra cell inter user MMSE receiver requirements, Huawei,HiSilicon

- R4-2201219	Remaining issues on MMSE-IRC receiver for intra-cell inter-user interference, Ericsson

- R4-2201220	Simulation results on PDSCH performance for intra-cell inter-user interference, Ericsson

- R4-2201966	Views on Intra-cell Inter-user Interference Scenarios, Qualcomm Incorporated

- R4-2201964	Views on CRS Interference Mitigation in NR, Qualcomm Incorporated

- R4-2200273	Discussion on CRS-IM with 30KHz SCS, Apple

- R4-2200502	On Receiver Assumptions for CRS-IM, Nokia, Nokia Shanghai Bell

- R4-2200517	General discussion on CRS-IM requirements for scenarios with overlapping spectrum for LTE and NR, Intel Corporation

- R4-2200801	Discussion on the receiver for CRS-IM, CMCC

- R4-2200898	Discussion on the receiver assumption for CRS-IM requirement definition, China Telecom

- R4-2200982	Discussion on CRS-IM receiver for 30kHz SCS, Huawei,HiSilicon

- R4-2201414	CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR, ZTE Corporation

- R4-2201415	Simulation results on CRS-IM receiver, ZTE Corporation

- R4-2201418	Discussion on remaining issues of receiver assumption for CRS-IM, Ericsson

- R4-2200274	Discussion on Network Assistance for CRS-IM in NR, Apple

- R4-2200381	Views on the network assistance signalling for CRS-IM receiver, MediaTek inc.

- R4-2200503	On Necessity of Network assistant signaling for CRS-IM, Nokia, Nokia Shanghai Bell

- R4-2200518	Network assistant signaling for CRS-IM receiver for scenarios with overlapping spectrum for LTE and NR, Intel Corporation

- R4-2200802	Discussion on the network assistant signaling necessity for CRS-IM, CMCC

- R4-2200899	Discussion on the necessity of network assistance signalling for CRS-IM, China Telecom

- R4-2200984	Discussion on necessity of NWA on CRS-IM receiver for 15kHz SCS, Huawei, HiSilicon

- R4-2201416	Discussion on the network assistance signalling for CRS-IM, Ericsson

- R4-2201417	Simulation results for CRS interference handling, Ericsson

- R4-2200275	Discussion on Test setup for CRS-IM requirements, Apple

- R4-2200519	Test setup for CRS-IM receiver for scenarios with overlapping spectrum for LTE and NR, Intel Corporation

- R4-2200803	Discussion on the test setup for CRS-IM, CMCC

- R4-2200900	Discussion on the test setup for CRS-IM requirement definition, China Telecom

- R4-2200983	Discussion on test setup on CRS-IM receiver for 15kHz SCS, Huawei,HiSilicon

- R4-2201419	Discussion on the remaining issues of test setup for CRS-IM, Ericsson

- R4-2201601	On test setup for CRS-IM, Nokia, Nokia Shanghai Bell

- R4-2203110	Email discussion summary for [101-bis-e][318] NR_perf_enh2_Demod_Part3, Moderator (Huawei)

- R4-2203005	WF for FR1 PUSCH with 256QAM performance requirements, Huawei

- R4-2200132	Draft CR for TS 38.141-1 on manufacture declaration for FR1 PUSCH 256QAM performance requirements, CATT

- R4-2200133	Simulation results for FR1 PUSCH 256QAM performance requirement, CATT

- R4-2203001	Draft CR for TS 38.141-2, Introduction of manufacture declaration, MU and TT for FR1 PUSCH 256QAM performance requirements, CATT

- R4-2203002	Draft CR for TS 38.104: FR1 256QAM PUSCH requirements, Intel Corporation

- R4-2200753	draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-1, Samsung

- R4-2200754	draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-2, Samsung

- R4-2200755	Simulation results for FR1 PUSCH with 256QAM, Samsung

- R4-2203003	Draft CR for TS38.141-2 Requirements for PUSCH with transform precoding disabled for BS type 1-O, CMCC

- R4-2201018	Updated simulation results for FR1 PUSCH 256QAM performance requirements, Huawei,HiSilicon

- R4-2201019	Summary of simulation results for FR1 PUSCH 256QAM performance requirements, Huawei,HiSilicon

- R4-2203004	draftCR: Introduction of conformance testing for FR1 PUSCH 256QAM with transform precoding disabled in TS 38.141-1, Huawei,HiSilicon

- R4-2201801	Simulation results for FR1 UL 256QAM demodulation requirement, ZTE

- R4-2201802	draftCR on FR1 PUSCH 256QAM FRC for TS 38.104, ZTE

RAN4 #102e:

- R4-2207435	Email discussion summary for [102-e][322] NR_perf_enh2_Demod_Part1, Moderator (China Telecom)

- R4-2207239	WF on general part and 15kHz NR SCS scenario for CRS-IM receiver, China Telecom

- R4-2207240	WF on 30 kHz NR SCS scenario for CRS-IM receiver, CMCC

- R4-2207241	Draft TR 38.833 v1.2.0: Further enhancement on NR demodulation performance, China Telecom

- R4-2207436	Email discussion summary for [102-e][323] NR_perf_enh2_Demod_Part2, Moderator (Intel)

- R4-2207242	WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC, Intel

- R4-2207243	 WF on CSI requirements for inter-cell interference MMSE-IRC, Ericsson

- R4-2207244	 WF on MMSE-IRC receiver for intra-cell inter-user interference, Huawei

- R4-2204375	 Discussion on UE feature list and capability signalling, Intel Corporation

- R4-2205788	 Discussions on UE feature list for MMSE-IRC receiver, Huawei,HiSilicon

- R4-2203764	 Discussion on PDSCH requirements in intercell interference scenarios, Apple

- R4-2207245 	Draft CR on PDSCH demod requirements in ICI-FDD, Apple

- R4-2204376	 Discussion on PDSCH demodulation MMSE-IRC requirements for scenario with inter-cell interference, Intel Corporation

- R4-2204377	 Summary of PDSCH simulation results for inter-cell interference suppression, Intel Corporation

- R4-2204488	 Views on MMSE-IRC receiver for inter-cell interference test, NTT DOCOMO, INC.

- R4-2207246	 Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC, CMCC

- R4-2204524	 Discussion on R17 demodulation enhancement for inter-cell interference suppressing, CMCC

- R4-2207247	draftCR to TS 38.101-4: NR Interference model for enhanced performance requirements, Nokia, Nokia Shanghai Bell

- R4-2204832	 On Intercell PDSCH MMSE-IRC demodulation requirements, Nokia, Nokia Shanghai Bell

- R4-2205497 On PDSCH requirements for UE MMSE-IRC receiver for inter-cell interference suppression, China Telecom

- R4-2205502	 Remaining issues on PDSCH requirement for inter-cell interference, Ericsson

- R4-2205503 Simulation results on PDSCH performance for inter-cell interference, Ericsson

- R4-2205789	 Discussion on demodulation requirements for inter-cell MMSE-IRC receiver, Huawei,HiSilicon

- R4-2205790	 Simulation results on demodulation requirements for inter-cell MMSE-IRC receiver, Huawei,HiSilicon

- R4-2205791	 Draft CR: Introduction of general and applicability section of inter-cell MMSE-IRC receiver in TS 38.101-4, Huawei,HiSilicon

- R4-2205901	 Discussion on the PDSCH requirements for scenarios with inter-cell inter-user interference, MediaTek inc.

- R4-2206070	 Views on Inter-cell Interference PDSCH Tests, Qualcomm Incorporated

- R4-2203766	 Discussion on CSI reporting requirements in intercell interference scenarios, Apple

- R4-2204378	 Discussion on CSI MMSE-IRC requirements for scenario with inter-cell interference, Intel

- R4-2204831	 On CQI requirements for intercell interference MMSE-IRC, Nokia

- R4-2205498	 On CSI requirements for UE MMSE-IRC receiver for inter-cell interference suppression, China Telecom

- R4-2205504	 Remaining issues on CSI reporting requirements for inter-cell interference, Ericsson

- R4-2205505	 Simulation results on CSI reporting for inter-cell interference, Ericsson

- R4-2207248	 draftCR on CSI reporting test case(TDD), Ericsson

- R4-2205509	 Summary of simulation results for Inter-cell MMSE-IRC CQI reporting, Ericsson

- R4-2205792	 Discussions on remain issues for inter cell MMSE-IRC CQI requirements, Huawei

- R4-2205793	 Simulations results for inter cell MMSE-IRC CQI requirements, Huawei

- R4-2205902	 Discussion on the CQI requirements for scenarios with inter-cell inter-user interference, MediaTek inc.

- R4-2206086	 Simulation results for Inter-cell Interference CQI Reporting Tests, Qualcomm Incorporated

- R4-2203767	 Discussion on PDSCH requirements in MU-MIMO scenarios, Apple

- R4-2203768	 TP to TR 38.833: MU-MIMO-Receiver structure, Apple

- R4-2204379	 Discussion on MMSE-IRC requirements for scenario with intra-cell inter-user interference, Intel Corporation

- R4-2207249	 TP to TR 38.833: Link level simulation results for Inter-user interference suppression for MU-MIMO, Intel

- R4-2204525	 Discussion on R17 demodulation enhancement for intra-cell inter-user interference suppressing, CMCC

- R4-2205499	 Views on UE MMSE-IRC receiver for intra-cell inter-user interference suppression, China Telecom

- R4-2205506	 Remaining issues on MMSE-IRC receiver for intra-cell inter-user interference, Ericsson

- R4-2205507	 Simulation results on PDSCH performance for intra-cell inter-user interference, Ericsson

- R4-2205794	 Remain issues on MU-MIMO MMSE-IRC receiver, Huawei

- R4-2205795	 Simulation results on MU-MIMO MMSE-IRC receiver, Huawei

- R4-2205796	 Draft CR: Introduction of MU-MIMO Beamforming model in TS 38.101-4, Huawei,HiSilicon

- R4-2205797	 Summary of simulation results for intra cell inter user MMSE-IRC receiver requirements. Huawei,HiSilicon

- R4-2205903	 Discussion on the MMSE-IRC receiver for intra-cell interference, MediaTek inc

- R4-2206089	 Views on Intra-cell Inter-user Interference Scenarios, Qualcomm

- R4-2203769	 Discussion on CRS-IM requirements, Apple

- R4-2204381	 CRS-IM requirements for 30 kHz SCS scenarios with overlapping spectrum for LTE and NR, Intel

- R4-2204526	 Discussion on the CRS-IM for NR 30kHz SCS, CMCC

- R4-2204917	 Discussion CRS-IM Feasibility for 30kHz SCS Scenario, ZTE Corporation

- R4-2205435	 Discussion on the general for CRS-IM, Ericsson

- R4-2207238	 draft LS on UE capability and network assistant signalling for CRS interference mitigation in scenarios with overlapping spectrum for LTE and NR. China Telecom

- R4-2205798	 Discussions on 30kHz CRS-IM receiver, Huawei,HiSilicon

- R4-2206071	 Views on the requirements for CRS-IM receiver, MediaTek inc.

- R4-2206095	 Views on CRS Interference Mitigation for 30kHz SCS in NR, Qualcomm Incorporated

- R4-2203770	 Discussion on Network Assistance Signalling for CRS-IM, Apple

- R4-2204382	 Network assistance signaling for CRS-IM receiver for scenarios with overlapping spectrum for LTE and NR, Intel Corporation

- R4-2204527	 Discussion on the network assistant signaling necessity for CRS-IM, CMCC

- R4-2204833	 On Necessity of Network assistant signalling for CRS-IM, Nokia, Nokia Shanghai Bell

- R4-2204918	 Network assistant signaling, ZTE

- R4-2205433	 Discussion on the network assistant signaling for CRS-IM, Ericsson

- R4-2205495	 Discussion on the network assistance signalling and UE capability for CRS-IM, China Telecom

- R4-2205799	 Discussions on NWA and capability signaliing for 15kHz CRS-IM receiver, Huawei

- R4-2203771	 Discussion on Test setup for CRS-IM requirements, Apple

- R4-2204383	 Test setup for CRS-IM receiver for scenarios with overlapping spectrum for LTE and NR, Intel

- R4-2204528 Discussion on the test setup for CRS-IM, CMCC

- R4-2204919	 Test setup for 15 kHz SCS scenario, ZTE

- R4-2205434 Discussion on the test set-up for CRS-IM, Ericsson

- R4-2205496	 Discussion on the test setup for CRS-IM requirement definition, China Telecom

- R4-2205800	 Discussion on test setup for 15kHz CRS-IM receiver, Huawei

- R4-2206052	 On test setup for CRS-IM, Nokia, Nokia Shanghai Bell

- R4-2206107	 Views on Test Setup for CRS Interference Mitigation in NR, Qualcomm Incorporated

- R4-2207437	 Email discussion summary for [102-e][324] NR_perf_enh2_Demod_Part2, Moderator (Huawei)

- R4-2207251	 Big CR for TS38.141-2 FR1 PUSCH 256QAM, Ericsson

- R4-2207253	 BigCR for TS38.104: Introduction of conformance testing requirements for FR1 PUSCH 256QAM, Nokia

- R4-2203550	 draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-1, Samsung

- R4-2203551	 draft CR on FR1 PUSCH 256QAM FRC for TS 38.141-2, Samsung

- R4-2207250	 Draft CR for TS38.141-2 Requirements for PUSCH with transform precoding disabled for BS type 1-O, CMCC

- R4-2205810	 draft CR for FR1 PUSCH 256QAM requirements in TS 38.141-1, Huawei

- R4-2205812	 Summary of simulation results for FR1 PUSCH 256QAM performance requirements, Huawei

- R4-2207252	 Draft CR for TS 38.104: FR1 256QAM PUSCH requirements, Intel

- R4-2205824	 BigCR for FR1 PUSCH 256QAM requirements in TS 38.141-1, Huawei