3GPP TSG RAN Meeting #95-e									RP-220619

Electronic Meeting, March 17 - 23, 2022

Status Report to TSG

Agenda item:			13.5.13

| WI / SI Name | UE Conformance Test Aspects - SON (Self-Organising Networks) and MDT (Minimization of Drive Tests) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_SON_MDT-UEConTest |  |  |  |  |
| Unique ID | 890043 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210377 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 (+3) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 99 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wenjia DONG, Leif Mattisson |
|  | Company | CMCC, Ericsson |
|  | Email | dongwenjia@chinamobile.com, leif.mattisson@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#94-e (the details can be found in R5-220044):

- 99% overall completeness achieved.

- For SIG, 41 Tdocs were agreed.

- For applicability, 1 Tdoc was agreed.

- For Test suites (TTCN), 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-220044 WP - NR_SON_MDT-UEConTest after RAN5#94-e, CMCC, Ericsson

TS 38.523-1 CRs

[1]	R5-220050 Update of cell power level for FR2 in NR Immediate MDT TC 8.1.6.2.1, CMCC

[2]	R5-221556 Update of cell power level for FR2 in NR Immediate MDT TC 8.1.6.2.2, CMCC

[3]	R5-220052 Update of cell power level for FR2 in NR Immediate MDT TC 8.1.6.2.3, CMCC

[4]	R5-220053 Update of cell power level for FR2 in NR Immediate MDT TC 8.1.6.1.3.1, CMCC, MediaTek Inc.

[5]	R5-220054 Update of cell power level for FR2 in NR Immediate MDT TC 8.1.6.1.3.4, CMCC, MediaTek Inc.

[6]	R5-221557 Update of MDT TC 8.1.6.1.2.1, MediaTek Inc.

[7]	R5-221558 Update of MDT TC 8.1.6.1.2.2, MediaTek Inc.

[8]	R5-221559 Update of MDT TC 8.1.6.1.2.3, MediaTek Inc.

[9]	R5-221560 Update of MDT TC 8.1.6.1.2.4, MediaTek Inc., Anritsu

[10]	R5-221561 Update of MDT TC 8.1.6.1.2.5, MediaTek Inc., Rohde & Schwarz, Anritsu

[11]	R5-221562 Update of MDT TC 8.1.6.1.2.6, MediaTek Inc., Rohde & Schwarz, Anritsu

[12]	R5-221563 Update of MDT TC 8.1.6.1.2.7, MediaTek Inc., ZTE Corporation, Anritsu Ltd, Keysight

[13]	R5-221564 Update of MDT TC 8.1.6.1.2.8, MediaTek Inc.

[14]	R5-221565 Update of MDT TC 8.1.6.1.2.9, MediaTek Inc.

[15]	R5-221566 Update of MDT TC 8.1.6.1.2.10, MediaTek Inc.

[16]	R5-221567 Update of MDT TC 8.1.6.1.2.11, MediaTek Inc., Anritsu

[17]	R5-221568 Update of MDT TC 8.1.6.1.2.12, MediaTek Inc., Anritsu, Rohde & Schwarz

[18]	R5-221569 Update of MDT TC 8.1.6.1.2.13, MediaTek Inc., Rohde & Schwarz, Anritsu

[19]	R5-221570 Update of MDT TC 8.1.6.1.4.7, MediaTek Inc., Huawei, HiSilicon, Keysight Technologies UK, Qualcomm

[20]	R5-220289 Correction to NR MDT test case 8.1.6.1.4.6, Keysight Technologies UK, Qualcomm, Rohde & Schwarz

[21]	R5-220329 Update of MDT test case 8.1.6.1.2.1, ZTE Corporation

[22]	R5-220330 Update of MDT test case 8.1.6.1.2.3, ZTE Corporation

[23]	R5-220331 Update of MDT test case 8.1.6.1.2.4, ZTE Corporation

[24]	R5-220333 Update of MDT test case 8.1.6.1.2.8, ZTE Corporation

[25]	R5-220334 Update of MDT test case 8.1.6.1.2.9, ZTE Corporation

[26]	R5-221571 Update of MDT test case 8.1.6.1.2.12, ZTE Corporation

[27]	R5-221572 Update of MDT test case 8.1.6.1.2.13, ZTE Corporation

[28]	R5-221573 Correction to SON-MDT test case 8.1.6.1.4.2, Anritsu Ltd, Qualcomm, Keysight

[29]	R5-221574 Update to test case 8.1.6.1.3.7, MediaTek Inc., Rohde & Schwarz

[30]	R5-220612 Correction to NR MDT TC 8.1.6.1.4.3-Intra NR_Connection Establishment Failure_Reporting at intra-NR handover, Huawei, Hisilicon

[31]	R5-220613 Correction to NR MDT TC 8.1.6.1.4.4-Intra NR_Connection Establishment Failure_RRC connection re-establishment, Huawei, Hisilicon

[32]	R5-221575 Correction to NR MDT TC 8.1.6.3.1.3-Inter System_Immediate MDT_Sensor, Huawei, Hisilicon

[33]	R5-221576 Correction to NR MDT TC 8.1.6.3.2.3-Inter System_Logged_Sensor, Huawei, Hisilicon

[34]	R5-221577 Correction to NR MDT TC 8.1.6.3.3.3-Inter System_RLF_Sensor, Huawei, Hisilicon

[35]	R5-221578 Correction to NR MDT TC 8.1.6.3.4.3-Inter System_Connection Establishment Failure_Sensor, Huawei, Hisilicon

[36]	R5-221579 Correction to MDT test case 8.1.6.1.3.3, MediaTek Inc., Rohde & Schwarz

[37]	R5-221580 Correction to NR MDT test case 8.1.6.1.3.4, Qualcomm CDMA Technologies, Anritsu Ltd

[38]	R5-221041 Updates to Inter-System MDT test cases 8.1.6.3.1.x, MCC TF160

[39]	R5-221581 Updates to Inter-System MDT test cases 8.1.6.3.2.x, MCC TF160

[40]	R5-221582 Updates to Inter-System MDT test cases 8.1.6.3.3.x, MCC TF160

[41]	R5-221583 Updates to Inter-System MDT test cases 8.1.6.3.4.x, MCC TF160

TS 38.523-2 CRs

[1]	R5-221045 Updates to titles of Inter-System MDT sensor test cases, MCC TF160

TS 38.523-3 CRs

[1]	R5-221403 Addition of NR/WLAN Inter-RAT test model, MCC TF160

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template