# 3GPP TSG RAN Meeting #95-e	RP-220622

# Electronic Meeting, Mar 17 – 23, 2022

Status Report to TSG

Agenda item:			13.5.16

| WI / SI Name | UE Conformance Test Aspects for NR support for high speed train scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_HST-UEConTest |  |  |  |  |
| Unique ID | 900050 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202328 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 92 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#94-e (the details can be found in R5-220028):

- 92% overall completeness achieved.

- For Common ICS, 1 CR was agreed.

- For RRM, 11 CRs were agreed.

- For Demod, 9 CRs were agreed.

- For applicability, 5 CRs were agreed.

- For TT analysis, 2 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-220028 WP - Rel-16 HST after RAN5#94-e, CMCC

- R5-221662 Discussion on minimum test time for HST Demod scenarios, Qualcomm CDMA Technologies

TS 38.508-2 CRs

- R5-221853	Addition of UE capability for maximum number of activated TCI states, CMCC

TS 38.521-4 CRs

- R5-220634	Updates to HST test case 5.2.3.1.9_1, CMCC

- R5-220635	Updates to HST test case 5.2.3.1.10_1, CMCC

- R5-220664	Editorial change for the position of clause 5.2.3.1.9 and 5.2.3.1.10, CMCC

- R5-221854	Addition of test case 5.2.3.2.10_1, 4Rx TDD FR1 HST DPS performance - 2x4 MIMO with baseline receiver for both SA and NSA, Ericsson

- R5-220678	Correcting applicability part of HST test cases in 38.521-4, Ericsson

- R5-221855	Update to HST Demod test cases, Qualcomm CDMA Technologies

- R5-221856	Addition of HST test case 5.2.3.1.9_1 to annex F, CMCC

- R5-221857	Addition of HST test case 5.2.3.1.10_1 to annex F, CMCC

- R5-220651	Editorial correction for test case title in Annex F, CMCC

TS 38.533 CRs

- R5-220167	Updates to RRM HST Test Case 6.6.1.7, CMCC

- R5-220168	Updates to RRM HST Test Case 6.6.4.5, CMCC

- R5-221655	Correction to NR SA FR1 cell re-selection for UE configured with highSpeedMeasFlag-r16, Anritsu

- R5-220920	Correction to DRX setting of 8.4.2.9, Anritsu

- R5-221859	Correction to DRX setting of 4.6.4.5 and 6.6.4.5, Anritsu

- R5-220928	Correction to NR-EUTRA and EUTRA-NR reselection with high speed, Anritsu

- R5-220931	Correction to SMTC configuration in 6.1.1.7, Anritsu

- R5-220938	Correction to DRX setting of 6.6.1.7, Anritsu

- R5-220939	Correction to message exception of 4.6.1.7, Anritsu

- R5-220940	Correction to test procedure for 8.2.1.2, Anritsu, Anritsu

- R5-220941	Correction to SIB1 message exceptions of 4.6.1.7 and 4.6.4.5, Anritsu

TS 38.522 CRs

- R5-220166	Update of RRM test case applicability - Note 1 removal, CMCC

- R5-221858	Correction of HST test case applicability, CMCC, Anritsu

- R5-220663	Update of HST Demod test case applicability - Note 1 removal, CMCC

- R5-220673	Correcting applicability of HST test cases in 38.522, Ericsson

- R5-221371	Adding new HST test cases, Ericsson

TR 38.903 CRs

- R5-221656	Add Test Tolerance analyses for NR SA FR1 cell re-selection for UE configured with highSpeedMeasFlag-r16 Test cases, Anritsu

- R5-221286	Test Tolerance analysis for E-UTRA - NR FR1 Cell reselection tests for HST, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template