3GPP TSG RAN meeting #95-e							                       RP-220630

Electronic Meeting, March 17 - 23, 2022

Status Report to TSG

Agenda item:			9.5.4.5

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 70% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #117- e meeting

- R2-2203852   Introduction of RRM enhancements for Rel-17 NR FR1 HST (38.331) was agreed

- R2-2203853   Introduction of RRM enhancements for Rel-17 NR FR1HST (38.306) was endorsed

- R2-2203854   Introduction of Rel-17 NR FR1 HST capability to 38.331 was endorsed

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #101-bis-e meeting

- For RRM

- R4-2202590 WF on RRM requirements for NR FR1 HST was approved

- R4-2202591 LS on signalling for inter-frequency measurement enhancement in connected state for NR FR1 HST was approved

- R4-2200626 Draft CR on NSCC_SSB for CSSFoutside_gap,i was endorsed

- R4-2202592 Draft CR on inter-frequency measurements for FR1 HST was endorsed

- R4-2200247 CR on L1-RSRP measurement in FR1 HST was endorsed

- R4-2202593 Draft Big CR: RRM requirements for Rel-17 NR FR1 HST enhancements was endorsed

- For UE demodulation

- R4-2202985 WF on FR1 HST demodulation was approved

- R4-2202984 LS on network assisted signaling for FR1 HST CA demodulation was approved

- R4-2202981 Draft CR on PDSCH requirements for HST-SFN CA requirements for 4Rx was endorsed

- R4-2202982 Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4) was endorsed

- R4-2202983 draft CR: FRC for CA PDSCH demodulation requirements for HST was endorsed

- R4-2203123 draftCR to TS 38.101-4: HST-SFN CA requirements for 2Rx was endorsed

RAN4 #102-e meeting

- For RRM

- R4-2206845 WF on RRM for FR1 HST was approved

- R4-2206846 LS on release independent for Rel-17 FR1 HST RRM enhancement was approved

- R4-2204269 Draft CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements was endorsed

- R4-2204889 Correction on inter-frequency measurements for FR1 HST was endorsed

- For UE demodulation

- R4-2207194 WF on FR1 HST demodulation was approved

- R4-2207195 LS on release independent of FR1 HST demodulation was approved

- R4-2207190 Draft CR on HST DPS CA requirements for 4Rx was endorsed

- R4-2207191 Draft CR on PDSCH requirements for HST-SFN CA requirements for 4Rx was endorsed

- R4-2207192 draftCR to TS 38.101-4: HST-SFN CA requirements for 2Rx was endorsed

- R4-2207233 draft CR: FRC for CA PDSCH demodulation requirements for HST was endorsed

- R4-2207193 Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4) was endorsed

- R4-2207234 Draft CR on Applicability Rules for FR1 HST CA requirements was endorsed

    - Remaining Open issues

- For RRM

- Specify the RRM test cases related to the enhanced core requirements

- Whether and how to define applicability of side condition for the L1-SINR accuracy requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #101-bis-e meeting

R4-2200062	Discussion on Rel-17 HST in FR1, MediaTek (Shenzhen) Inc.

R4-2200095	Discussion on remaining issues for inter-frequency measurement for FR1 HST, CATT

R4-2200096	Discussion on L1-SINR measurements for FR1 HST, CATT

R4-2200097	Discussion on other remaining issues for FR1 HST, CATT

R4-2200246	On remaining issues for R17 FR1 HST, Apple

R4-2200247	CR on L1-RSRP measurement in FR1 HST, Apple

R4-2200267	Discussion on PDSCH CA Requirements in HST, Apple

R4-2200268	Draft CR on HST DPS CA requirements for 4Rx, Apple

R4-2200323	On NR FR1 HST RRM Requirements, Qualcomm, Inc.

R4-2200364	Views on HST CA tests for FR1, NTT DOCOMO, INC.

R4-2200521	Discussion on HST FR1 CA PDSCH performance requirements, Intel Corporation

R4-2200596	Discussion on L1-SINR measurements in R17 FR1 HST, vivo

R4-2200625	Draft CR on PDSCH requirements for HST-SFN CA requirements for 4Rx, CMCC

R4-2200626	Draft CR on NSCC_SSB for CSSFoutside_gap,i, CMCC

R4-2200633	Discussion on FR1 HST UE demodulation for CA scenario, CMCC

R4-2200634	Discussion on general requirements for FR1 HST RRM, CMCC

R4-2200635	Discussion on NR HST RRM enhancement for inter-frequency measurement	, CMCC

R4-2200670	On R17 FR1 HST inter-frequency measurement, Apple

R4-2200671	On R17 FR1 HST L1-SINR, Apple

R4-2200835	Discussion on PDSCH requirements for CA scenarios, ZTE Corporation

R4-2200874	RRM requirements for NR HST in FR1, Ericsson

R4-2200875	L1-SINR measurements requirements enhancement for NR HST in FR1, Ericsson

R4-2200876	Inter-frequency measurements enhancement for NR HST in FR1, Ericsson

R4-2200998	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei,HiSilicon

R4-2200999	Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4)	, Huawei,HiSilicon

R4-2201132	L1-SINR requirements for Rel17 FR1 HST, OPPO

R4-2201133	Other RRM requirements for Rel17 FR1 HST, OPPO

R4-2201172	Discussion on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2201173	Draft CR on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2201174	Discussion on remaining issues in FR1 HST, Huawei, Hisilicon

R4-2201422	Summary for FR1 HST demodulation results, Ericsson

R4-2201423	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2201424	draft CR: FRC for CA PDSCH demodulation requirements for HST, Ericsson

R4-2201582	Further discussion on L1-SINR measurements for Rel-17 FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2201876	draftCR to TS 38.101-4: HST-SFN CA requirements for 2Rx, Intel Corporation

R4-2202006	Views on FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2202554	Email discussion summary for [101-bis-e][203] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2202590	WF on RRM requirements for NR FR1 HST, CMCC

R4-2202591	LS on signalling for inter-frequency measurement enhancement in connected state for FR1 HST, CMCC

R4-2202592	Draft CR on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2202593	Draft Big CR on RRM requirements for NR FR1 HST enhancements, CMCC

R4-2202720	Email discussion summary for [101-bis-e][203] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2202963	Email discussion summary for [101-bis-e][313] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2202981	Draft CR on PDSCH requirements for HST-SFN CA requirements for 4Rx, CMCC

R4-2202982	Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4), Huawei, HiSilicon

R4-2202983	draft CR: FRC for CA PDSCH demodulation requirements for HST, Ericsson

R4-2202984	LS on signaling for FR1 HST CA demodulation, CMCC

R4-2202985	WF on FR1 HST demodulation, CMCC

R4-2203105	Email discussion summary for [101-bis-e][313] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2203123	draftCR to TS 38.101-4: HST-SFN CA requirements for 2Rx, Intel Corporation

RAN4 #102-e meeting

R4-2203710	On NR FR1 HST RRM Requirements, Qualcomm, Inc.

R4-2203741	On R17 FR1 HST L1-SINR, Apple

R4-2203742	CR on L1-SINR measurement in FR1 HST, Apple

R4-2203743	On remaining issues for R17 FR1 HST, Apple

R4-2203762	Discussion on PDSCH CA Requirements in HST, Apple

R4-2203763	Draft CR on HST DPS CA requirements for 4Rx, Apple

R4-2203897	Discussion on L1-SINR measurements for FR1 HST, CATT

R4-2204204	Discussion on Rel-17 HST in FR1, MediaTek (Shenzhen) Inc.

R4-2204253	Draft CR on PDSCH requirements for HST-SFN CA requirements for 4Rx, CMCC

R4-2204259	Discussion on FR1 HST UE demodulation for CA scenario, CMCC

R4-2204260	Discussion on general requirements for FR1 HST RRM, CMCC

R4-2204269	Draft CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements, CMCC

R4-2204273	Further discussion on remaining issues for Rel17 FR1 HST, OPPO

R4-2204334	Discussion on L1-SINR measurements in R17 FR1 HST, vivo

R4-2204384	Discussion on HST FR1 CA PDSCH performance requirements	Intel Corporation

R4-2204385	draftCR to TS 38.101-4: HST-SFN CA requirements for 2Rx, Intel Corporation

R4-2204430	Discussion on PDSCH requirements for FR1 HST CA scenarios	, ZTE Corporation

R4-2204713	L1-SINR requirements for NR HST in FR1, Ericsson

R4-2204714	Other RRM requirements for NR HST in FR1, Ericsson

R4-2204889	Correction on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2204890	Discussion on L1-SINR in FR1 HST, Huawei, Hisilicon

R4-2204891	Discussion on remaining issues in FR1 HST, Huawei, Hisilicon

R4-2205080	Summary for FR1 HST demodulation results, Ericsson

R4-2205081	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2205082	draft CR: FRC for CA PDSCH demodulation requirements for HST, Ericsson

R4-2205209	Further discussion on L1-SINR measurements for Rel-17 FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2205752	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei,HiSilicon

R4-2205753	Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4), Huawei,HiSilicon

R4-2206090	Views on FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2206110	Draft CR on Applicability Rules for FR1 HST CA requirements, Qualcomm Incorporated

R4-2206754	Email discussion summary for [102-e][211] NR_HST_FR1_enh_RRM_1, Moderator (CMCC)

R4-2206845	WF on RRM for FR1 HST, CMCC

R4-2206846	LS on release independent for Rel-17 FR1 HST RRM enhancement, CMCC

R4-2207195 LS on release independent of FR1 HST demodulation, CMCC

R4-2207052	Email discussion summary for [102-e][211] NR_HST_FR1_enh_RRM_1, Moderator (CMCC)

R4-2207159	Email discussion summary for [102-e][319] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2207194	WF on FR1 HST demodulation, CMCC

R4-2207432	Email discussion summary for [102-e][319] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2207116	Big CR: RRM requirements for Rel-17 NR FR1 HST enhancements, CMCC

R4-2207196	Big CR to 38.101-4: Introduction of FR1 HST demodulation requirements, CMCC

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template