3GPP TSG RAN meeting #95e										       RP-220751

Electronic Meeting, Mar. 17-23, 2022

## Status Report to TSG

Agenda item:			9.5.4.10

| WI / SI Name | NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh |  |  |  |  |
| Unique ID | 890161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213658 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: RAN4: 100% RAN2: 100% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ato (Tsang-Wei) YU, Rui HUANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, rui.huang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#116bis-e (Jan, 2022, Electronic)

Pre-configured MG

Add 1 bit indication in gapConfig to indicate pre-configured measurement gap.

In case of simultaneous support of legacy gap and pre-configured gap, it is agreed to support option 2: combine concurrent gap to indicate pre-configured gap if both are enabled.

RAN2 confirms that MAC-CE based activation/deactivation for pre-configured MG is NOT supported for MGE WI.

Concurrent MG

Introduce multiple gap configuration in IE MeasGapConfig (i.e. by configuring multiple GapConfig).

- FFS Whether to use ToAddModList and ToReleaseList structure

- FFS to add gap ID in GapConfig

FFS if In addition to the per frequency layer association in P3, define ASN.1 for per use case (e.g. PRS, SSB, CSI-RS, EUTRA) association with concurrent gaps.

RAN2 don’t supports concurrent gap association to 3G/2G from signalling perspective, but the signalling shall be extendable if this need to be introduced.

For association between concurrent MG and measured frequencies: Indicate the associated gaps (via “gap ID”) in MO; (for PRS measurement, indicating in the association in MG configuration).

NCSG

Can work offline on LS out.

Re-use the Rel-16 NeedForGap reporting like procedure for NCSG reporting:

- - UE indicates capability on NCSG support in UE capability reporting (FFS on UE capability reporting details).

- - NW configures the NCSG reporting in RRCReconfiguration and RRCResume message.

- - UE reports the NCSG capabilities in RRCReconfigurationComplete and RRCResumeComplete messages.

Agree that NCSG can be configured as per UE, (per FR1 and per FR2 patterns is FFS).

FFS if  NCSG patterns corresponding to legacy patterns #0 and #1 are mandatorily supported if UE supports NCSG. And to further discuss UE capability between reporting an indicator of NCSG feature support and reporting supported NCSG patterns

Detailed design Same as Rel-16 NeedForGap, support NCSG reporting for both intra-frequency and inter-frequency. FFS Inter RAT

RAN2#117-e (Feb-Mar, 2022, Electronic)

Pre-configured MG

RAN2 introduces support of NW-Controlled activation/deactivation pre-configured gap

RAN2 agree to support of CA scenario for pre-configured gap.

RAN2 agree to support in signalling CA scenario for pre-configured MG with no limitation on BWP switching operation as in legacy. (not limited to only single CC switch at a time)

Network configures per BWP per MG status for each CC to support CA scenario for Network-controlled activation/ deactivation support of pre-configured MG.

RAN2 can support UE autonomous activation/deactivation mechanism without specification impact under CA case if the UE combines rule will be in RAN4 spec.

If network-controlled activation/deactivation (explicit indicator) is provided, UE follow the explicit status indicator and does not use implicit rule (UE autonomous activation/deactivation).

The activation/deactivation status of the specific BWP is included in the configuration of BWP

Concurrent MG

For additional gap configuration in concurrent gap, use ToAddModList and ToReleaseList structure for each gap type to add or release the additional gaps, and gap sharing configuration to be consistent.

For concurrent gap, RAN2 confirms that there is no need to support coarse granularity association (i.e. per use case such as CSI-RS, SSB measurement) since the agreed fine granularity (per frequency layer) could cover this case.

FFS the maximum number of measurement gap ID. This could be discussed in gap coordination section.

Baseline assumption When multiple MOs (with the same SSB frequency) are configured, the network associates the same MG for the SSB measurement in each MO. Details sorted out in CR disc

NCSG

RAN2 confirms that reporting of NCSG for E-UTRA target bands is supported. RAN2 assumes that support for EUTRA target bands can be a separate UE cap

RAN2 confirms that NCSG could be configured as per FR gap.

Reuse the legacy GapConfig with some extension for NCSG gap configuration.

RAN2 to support enabling derivation of SSB indexes of target cell on inter-frequency from serving cell timing.

Introduce one new field (e.g, deriveSSB-IndexFromCell-Inter-r17) which refers to IE ServCellIndex, into SSB-ConfigMobility inside MeasObjectNR.

Do not need to support the optimized RRC configuration to allow NW to indicate the new field (e.g, deriveSSB-IndexFromCell-Inter-r17) even if the MO is regarded as intra-frequency MO.

Do not introduce the new field (e.g, deriveSSB-IndexFromCell-Inter-r17) into SIB4/RRCRelease message.

Proposal 6: To support independent Rel-17 NCSG reporting from Rel-16 NeedForGap reporting.

Proposal 7: There is no need to allow simultaneous configurations on Rel-16 NeedForGap and Rel-17 NCSG reporting.

Proposal 8: Agree to introduce R17 NCSG information into inter-node HandoverPreparationInformation message.

UE Capability

introduce (A) UE capability to support NCSG as indicated in RAN4 feature list as a baseline. It can be removed if no longer needed after more input from RAN4 on (B) UE capability to support NCSG pattern.

introduce 1 bit UE capability to support concurrent gap.

introduce separate UE capability for pre-configured measurement gap as follow:

- Pre-configured measurement gap with network-controlled activation and deactivation mechanism

- Pre-configured measurement gap with UE autonomous activation and deactivation mechanism

Wait for more input from RAN4 on (B) UE capability to support NCSG pattern.

FFS additional UE capability for support perUE concurrent gap for index 2 only in addition to concurrent gap.

FFS on if CA and non-CA case should have separate UE capability.

FFS pre-configured gap should be FR differentiated.

#### 2.2.2	Remaining Open issues

- UE Capability

  - FFS whether pre-configured gap should be FR differentiated.

  - FFS whether to have separate bit to indicate support of CA and non-CA case for pre-configured gap

  - FFS whether to have separate capability bit for UE supporting only two per UE concurrent gap.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #101bis-e (Jan, 2022, Electronic)

- A WF on Pre-configured MG patterns approved in [29]

- Two LS on Pre-configured MG patterns to RAN2 approved in [30][31]

- CRs for Pre-configured MG patterns were endorsed in [32] – [39]

- A WF on General issues and multiple concurrent MGs was approved in [66]

- An LS on multiple concurrent MG patterns to RAN2 was approved in [67]

- CRs for multiple concurrent MGs were endorsed in [68] – [76]

- A WF on NCSG was approved in [100]

- An LS on NCSG to RAN2 was approved in [101]

- CRs for NCSG were endorsed in [102] – [112]

- Big CR for merging all endorsed CR was endorsed in [2]

RAN4 #102-e (Feb-Mar, 2022, Electronic)

- A WF on Pre-configured MG patterns approved in [133]

- An LS on Pre-configured MG patterns to RAN2 approved in [134]

- CRs for Pre-configured MG patterns were endorsed in  [135] – [138]

- A WF on General issues and multiple concurrent MGs was approved in [164]

- An LS on multiple concurrent MG patterns to RAN2 was approved in [165]

- CRs for multiple concurrent MGs were endorsed in [166] – [173]

- A WF on NCSG was approved in [194]

- An LS on NCSG to RAN2 was approved in [195]

- CRs for NCSG were endorsed in [196] – [203]

- Big CR for merging all endorsed CR was endorsed in [204]

#### 2.4.2	Remaining Open issues

- Preconfigured MG patterns

  - N.A

- Multiple concurrent and independent MG patterns

  - Whether to add additional limitation when only E-UTRAN measurement objectives are configured

  - Whether to add additional limitation for overhead cap

- Network control small gap

  - N.A

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #101bis-e (Jan 2022, Electronic)

- R4-2202560	Email discussion summary for [101-bis-e][209] NR_MG_enh_1	Moderator (MediaTek)

- R4-2202753	Draft Big CR: RRM requirements Rel-17 NR MG enhancements	Intel, MediaTek

- R4-2202726	Email discussion summary for [101-bis-e][209] NR_MG_enh_1	Moderator (MediaTek)

- R4-2200110	Further discussion on pre-configured MG pattern	CATT

- R4-2200111	Reply LS on R17 NR MG enhancements – Pre-configured MG	CATT

- R4-2200112	Draft CR on measurement delay requirements with Pre-MG	CATT

- R4-2200240	On Pre-MG pattern	Apple

- R4-2200241	CR on Pre-MG activation/deactivation delay	Apple

- R4-2200387	Remaining issues on pre configured MG patterns	vivo

- R4-2200486	Discussion on UE features for measurement gap enhancement	MediaTek inc.

- R4-2200487	Discussion on pre-configured gap	MediaTek inc.

- R4-2200488	Draft CR on 38.133 for L1 measurement impact of preconfigured gap	MediaTek inc.

- R4-2200537	Discussion on pre-configured measurement gap	Intel Corporation

- R4-2200586	Views on pre-configured MG patterns	ZTE Corporation

- R4-2200595	Draft Reply LS to Reply LS onViews on Concurrent MG	ZTE Corporation

- R4-2200638	Discussion on pre-configured MG pattern(s)	CMCC

- R4-2200675	Further discussion on pre-configured MG pattern for NR	Xiaomi

- R4-2200676	DraftCR on inter-RAT measurement delay requirements with pre-configured gaps	Xiaomi

- R4-2200693	DraftCR on inter-frequency measurement requirements with pre-MG in NR	Intel Corporation

- R4-2200761	On pre-configured measurement gaps	Qualcomm Incorporated

- R4-2201137	On pre-configured MG pattern(s) for NR_MG_enh	OPPO

- R4-2201138	Draft CR to 38133 on gap interruption for Pre-MG	OPPO

- R4-2201621	Discussion on pre-configured MG	Huawei, Hisilicon

- R4-2201622	CR on pre-MG applicability	Huawei, Hisilicon

- R4-2201977	Discussion on Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2202009	Further analysis of pre-configured measurement gap pattern	Ericsson

- R4-2202010	Measurement requirements for Pre-MG in TS 38.133	Ericsson

- R4-2202561	Email discussion summary for [101-bis-e][210] NR_MG_enh_2	Moderator (Intel)

- R4-2202614	WF on R17 NR MG enhancements – Pre-configured MG	Intel

- R4-2202615	LS on R17 NR MG enhancements – Pre-configured MG	Intel

- R4-2202616	Reply LS on R17 NR MG enhancements – Pre-configured MG	CATT

- R4-2202617	Draft CR on measurement delay requirements with Pre-MG	CATT

- R4-2202618	CR on Pre-MG activation/deactivation delay	Apple

- R4-2202619	Draft CR on 38.133 for L1 measurement impact of preconfigured gap	MediaTek

- R4-2202620	DraftCR on inter-RAT measurement delay requirements with pre-configured gaps	Xiaomi

- R4-2202621	DraftCR on inter-frequency measurement requirements with pre-MG in NR	Intel

- R4-2202623	CR on pre-MG applicability	Huawei

- R4-2202622	Draft CR to 38133 on gap interruption for Pre-MG	Oppo

- R4-2202624	Measurement requirements for Pre-MG in TS 38.133	Ericsson

- R4-2202727	Email discussion summary for [101-bis-e][210] NR_MG_enh_2	Moderator (Intel)

- R4-2200113	Further discussion on multiple concurrent and independent MG patterns	CATT

- R4-2200114	Reply LS on R17 NR MG enhancements – Concurrent MG	CATT

- R4-2200115	Draft CR on measurement delay requirements for concurrent MG patterns	CATT

- R4-2200242	On multiple concurrent and independent MG patterns	Apple

- R4-2200243	CR on CSSF for concurrent gaps	Apple

- R4-2200388	Remaining issues on multiple concurrent and independent MG patterns	vivo

- R4-2200404	Draft CR on inter-RAT measurement requirements with concurrent gaps	vivo

- R4-2200489	Discussion on concurrent gaps	MediaTek inc.

- R4-2200490	Draft CR on 38.133 for L1 measurement impact of concurrent gaps	MediaTek inc.

- R4-2200538	Discussion on multiple and independent concurrent measurement gaps in NR	Intel Corporation

- R4-2200560	Discussion on multiple concurrent and independent MG patterns	LG Electronics

- R4-2200587	Views on multiple concurrent and independent MGs	ZTE Corporation

- R4-2200631	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2200677	Further discussion on multiple concurrent and independent MG patterns for NR	Xiaomi

- R4-2200678	DraftCR on inter-frequency measurement delay requirements with concurrent gaps	Xiaomi

- R4-2200694	DraftCR on positioning measurement requirements due to concurrent gap in NR	Intel Corporation

- R4-2200762	On multiple concurrent measurement gaps	Qualcomm Incorporated

- R4-2201139	On multiple concurrent and independent MG patterns for NR_MG_enh	OPPO

- R4-2201140	Draft CR to 38133 on CSI-RS based L3 measurement requirements with concurrent gap	OPPO

- R4-2201213	Discussion on multiple concurrent MG patterns	Ericsson

- R4-2201214	draftCR on concurrent gaps (9.1.2B)	Ericsson

- R4-2201623	Discussion on multiple concurrent MGs	Huawei, Hisilicon

- R4-2201624	CR on collision handling and MG related requirements for concurrent MGs	Huawei, Hisilicon

- R4-2201694	Discussion on concurrent measurement gap enhancements	Nokia, Nokia Shanghai Bell

- R4-2201695	Discussion on LS on R17 NR Concurrent MG enhancements	Nokia, Nokia Shanghai Bell

- R4-2202603	WF on R17 NR MG enhancements – multiple concurrent MGs	MediaTek inc.

- R4-2202604	Further reply LS on R17 NR MG enhancements – Concurrent MG 	MediaTek inc.

- R4-2202605	CR on CSSF for concurrent gaps	Apple

- R4-2202606	Draft CR on inter-RAT measurement requirements with concurrent gaps	vivo

- R4-2202607	Draft CR on 38.133 for L1 measurement impact of concurrent gaps	MediaTek inc.

- R4-2202608	DraftCR on inter-frequency measurement delay requirements with concurrent gaps	Xiaomi

- R4-2202609	DraftCR on positioning measurement requirements due to concurrent gap in NR	Intel Corporation

- R4-2202610	Draft CR to 38133 on CSI-RS based L3 measurement requirements with concurrent gap	OPPO

- R4-2202611	draftCR on concurrent gaps (9.1.2B)	Ericsson

- R4-2202612	CR on collision handling and MG related requirements for concurrent MGs	Huawei, Hisilicon

- R4-2202613	Draft CR on measurement delay requirements for concurrent MG patterns	CATT

- R4-2200116	Further discussion on Network Controlled Small Gap (NCSG)	CATT

- R4-2200117	Draft CR on measurement delay requirements with NCSG	CATT

- R4-2200244	On network controlled small gap	Apple

- R4-2200245	CR on NCSG applicability	Apple

- R4-2200329	On NCSG requirement	Qualcomm, Inc.

- R4-2200389	Remaining issues for NCSG	vivo

- R4-2200405	Draft CR for interruption for de-activated SCell measurement due to NCSG	vivo

- R4-2200491	Discussion on NCSG	MediaTek inc.

- R4-2200492	Draft CR on 38.133 for L1 measurement impact of NCSG	MediaTek inc.

- R4-2200539	Discussion on NCSG in NR	Intel Corporation

- R4-2200588	Views on NCSG	ZTE Corporation

- R4-2200632	Further discussion on Network Controlled Small Gap	CMCC

- R4-2200695	DraftCR on interruption of NCSG in NR	Intel Corporation

- R4-2201157	Draft CR to UE behaviour to group the frequency layers with NCSG	OPPO

- R4-2201158	Discussion on NCSG for NR_MG_enh	OPPO

- R4-2201232	Draft CR for UE behavior after the interruptions of NCSG	ZTE Corporation

- R4-2201625	Discussion on NCSG	Huawei, Hisilicon

- R4-2201626	CR on use cases and CSSF for NCSG	Huawei, Hisilicon

- R4-2201976	CR: NCSG scheduling restriction	Qualcomm communications-France

- R4-2201978	Discussion on Network Controlled Small Gaps for NR	Nokia, Nokia Shanghai Bell

- R4-2202011	Further analysis of network controlled small gap	Ericsson

- R4-2202012	Measurement requirements for NCSG in TS 38.133	Ericsson

- R4-2202562	Email discussion summary for [101-bis-e][211] NR_MG_enh_3	Moderator (Apple)

- R4-2202625	WF on R17 NR MG enhancements – NCSG	Apple

- R4-2202626	LS on R17 MG enhancement - NCSG	Apple

- R4-2202627	Draft CR on measurement delay requirements with NCSG	CATT

- R4-2202628	CR on NCSG applicability	Apple

- R4-2202629	Draft CR for interruption for de-activated SCell measurement due to NCSG	vivo

- R4-2202630	Draft CR on 38.133 for L1 measurement impact of NCSG	MediaTek inc.

- R4-2202632	Draft CR to UE behaviour to group the frequency layers with NCSG	OPPO

- R4-2202631	DraftCR on interruption of NCSG in NR	Intel Corporation

- R4-2202633	Draft CR for UE behavior after the interruptions of NCSG	ZTE Corporation

- R4-2202634	CR on use cases and CSSF for NCSG	Huawei, Hisilicon

- R4-2202635	CR: NCSG scheduling restriction	Qualcomm communications-France

- R4-2202728	Email discussion summary for [101-bis-e][211] NR_MG_enh_3	Moderator (Apple)

- R4-2202636	Measurement requirements for NCSG in TS 38.133	Ericsson

RAN4 #102-e (Feb-Mar 2022, Electronic)

- R4-2203735	On Pre-MG pattern	Apple

- R4-2203736	CR on Pre-MG activation/deactivation delay	Apple

- R4-2203877	Further discussion on pre-configured MG pattern	CATT

- R4-2203878	Draft CR on measurement delay requirements with Pre-MG	CATT

- R4-2204055	Discussion on pre-configured gap	MediaTek inc.

- R4-2204056	Draft CR on 38.133 for L1 measurement impact of preconfigured gap	MediaTek inc.

- R4-2204233	Further discussion on pre-configured MG pattern for NR	Xiaomi

- R4-2204263	Discussion on pre-configured MG pattern(s)	CMCC

- R4-2204277	On pre-configured MG pattern(s) for NR_MG_enh	OPPO

- R4-2204319	Further consideration on remaining issues on pre-configured MG patterns	vivo

- R4-2204404	Discussion on pre-configured measurement gap	Intel Corporation

- R4-2204467	On pre-configured measurement gaps	Qualcomm Incorporated

- R4-2205010	Views on pre-configured MG patterns	ZTE Corporation

- R4-2205368	Discussion on pre-configured MG	Huawei, HiSilicon

- R4-2205369	CR on pre-MG applicability	Huawei, HiSilicon

- R4-2205936	Discussion on Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2206017	Further analysis of pre-configured measurement gap pattern	Ericsson

- R4-2206018	Updates to rules for pre-MG status change in TS 38.133	Ericsson

- R4-2206761	Email discussion summary: [102-e][218] NR_MG_enh_2	Moderator (Intel Corporation)

- R4-2207059	Email discussion summary: [102-e][218] NR_MG_enh_2	Moderator (Intel Corporation)

- R4-2206883	WF on R17 NR MG enhancements – Pre-configured MG	Intel

- R4-2206789	LS on R17 NR MG enhancements – Pre-configured MG	Huawei, Intel

- R4-2206884	CR on Pre-MG activation/deactivation delay	Apple

- R4-2206885	Draft CR on measurement delay requirements with Pre-MG	CATT

- R4-2206887	CR on pre-MG applicability	Huawei

- R4-2206888	Draft CR for Measurement requirements for Pre-MG in TS 38.133	Ericsson

- R4-2203737	On multiple concurrent and independent MG patterns	Apple

- R4-2203738	CR on CSSF for concurrent gaps	Apple

- R4-2203879	Further discussion on multiple concurrent and independent MG patterns	CATT

- R4-2203880	Draft CR on measurement delay requirements for concurrent MG patterns	CATT

- R4-2204057	Discussion on concurrent gaps	MediaTek inc.

- R4-2204058	Draft CR on 38.133 for L1 measurement impact of concurrent gaps	MediaTek inc.

- R4-2204150	Discussion on multiple concurrent and independent MG patterns	LG Electronics

- R4-2204234	Further discussion on multiple concurrent and independent MG patterns for NR	Xiaomi

- R4-2204235	DraftCR on inter-frequency measurement delay requirements with concurrent gaps	Xiaomi

- R4-2204257	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2204278	On multiple concurrent and independent MG patterns for NR_MG_enh	OPPO

- R4-2204279	Draft CR to 38133 on CSI-RS based L3 measurement requirements with concurrent gap	OPPO

- R4-2204320	Further consideration on remaining issues on multiple concurrent and independent MG patterns	vivo

- R4-2204405	Discussion on multiple and independent concurrent measurement gaps in NR	Intel Corporation

- R4-2204411	DraftCR to TS 38.133: Positioning measurement requirements due to concurrent gap in NR	Intel Corporation

- R4-2204468	On multiple concurrent measurement gaps	Qualcomm Incorporated

- R4-2205011	Views on multiple concurrent and independent MGs	ZTE Corporation

- R4-2205370	Discussion on multiple concurrent MGs	Huawei, HiSilicon

- R4-2205371	CR on collision handling for concurrent MGs	Huawei, HiSilicon

- R4-2205516	Discussion on Multiple concurrent MG patterns	Ericsson

- R4-2205517	draftCR on concurrent gaps(9.1.2B)	Ericsson

- R4-2205651	Concurrent measurement gap enhancements	Nokia, Nokia Shanghai Bell

- R4-2205652	Draft CR: Corrections to RRM requirements Rel-17 NR MG enhancements	Nokia, Nokia Shanghai Bell

- R4-2206760	Email discussion summary: [102-e][217] NR_MG_enh_1	Moderator (MediaTek)

- R4-2207058	Email discussion summary: [102-e][217] NR_MG_enh_1	Moderator (MediaTek)

- R4-2206874	WF on R17 NR MG enhancements – multiple concurrent MGs	MediaTek inc.

- R4-2207084	CR on CSSF for concurrent gaps	Apple

- R4-2206875	Draft CR on measurement delay requirements for concurrent MG patterns	CATT

- R4-2206876	Draft CR on 38.133 for L1 measurement impact of concurrent gaps	MTK

- R4-2206877	DraftCR on inter-frequency measurement delay requirements with concurrent gaps	Xiaomi

- R4-2206878	Draft CR to 38133 on CSI-RS based L3 measurement requirements with concurrent gap	OPPO

- R4-2206879	DraftCR to TS 38.133: Positioning measurement requirements due to concurrent gap in NR	Intel

- R4-2206880	CR on collision handling for concurrent MGs	Huawei

- R4-2206881	draftCR on concurrent gaps(9.1.2B)	Ericsson

- R4-2206882	Draft CR: Corrections to RRM requirements Rel-17 NR MG enhancements	Nokia

- R4-2203715	On Network Controlled Small Gap RRM Requirement	Qualcomm, Inc.

- R4-2203716	CR: NCSG scheduling restriction	Qualcomm, Inc.

- R4-2203739	On network controlled small gap	Apple

- R4-2203740	CR on NCSG	Apple

- R4-2203881	Further discussion on Network Controlled Small Gap (NCSG)	CATT

- R4-2203882	Draft CR on measurement delay requirements with NCSG	CATT

- R4-2204059	Discussion on NCSG	MediaTek inc.

- R4-2204060	Draft CR on 38.133 for L1 measurement impact of NCSG	MediaTek inc.

- R4-2204258	Further discussion on Network Controlled Small Gap	CMCC

- R4-2204293	Discussion on NCSG for NR_MG_enh	OPPO

- R4-2204294	Draft CR to UE behaviour to group the frequency layers with NCSG	OPPO

- R4-2204406	Discussion on NCSG in NR	Intel Corporation

- R4-2205012	Views on NCSG	ZTE Corporation

- R4-2205372	Discussion on NCSG	Huawei, HiSilicon

- R4-2205373	CR on use cases and CSSF for NCSG	Huawei, HiSilicon

- R4-2205937	Discussion on Network Controlled Small Gaps for NR	Nokia, Nokia Shanghai Bell

- R4-2206019	Further analysis of network controlled small gap	Ericsson

- R4-2206020	Updates to NCSG patterns in TS 38.133	Ericsson

- R4-2206762	Email discussion summary: [102-e][219] NR_MG_enh_3	Moderator (Apple)

- R4-2207060	Email discussion summary: [102-e][219] NR_MG_enh_3	Moderator (Apple)

- R4-2206889	WF on NCSG	Apple

- R4-2206890	LS on R17 MG enhancement - NCSG	Apple

- R4-2206891	Draft CR on mgta for NCSG	Intel

- R4-2206892	CR: NCSG scheduling restriction	Qualcomm, Inc.

- R4-2206893	CR on NCSG	Apple

- R4-2206894	Draft CR on measurement delay requirements with NCSG	CATT

- R4-2206895	Draft CR on 38.133 for L1 measurement impact of NCSG	MediaTek inc.

- R4-2206896	Draft CR to UE behaviour to group the frequency layers with NCSG	OPPO

- R4-2206897	CR on use cases and CSSF for NCSG	Huawei

- R4-2206898	Updates to NCSG patterns in TS 38.133	Ericsson

- R4-2207119	Big CR: RRM requirements for Rel-17 NR MG enhancement

Intel, MediaTek

RAN2#116bis-e (Jan, 2022, Electronic)

- R2-2200125	LS on R17 NR MG enhancements – Pre-configured MG (R4-2120302; contact: CATT, Intel)	RAN4

- R2-2200126	LS on multiple concurrent MGs (R4-2120304; contact: Huawei)	RAN4

- R2-2200127	LS on NCSG (R4-2120306; contact: Apple)	RAN4

- R2-2200219	Stage 3 detail for pre-configured gap	Intel Corporation

- R2-2200220	Stage 3 detail for concurrent gap	Intel Corporation

- R2-2200222	Draft running CR to 38331 for pre-configured measurement gap to support case 5	Intel Corporation

- R2-2200223	Draft running CR to 38331 for pre-configured measurement gap to support case 4 and 5	Intel Corporation

- R2-2200462	Draft running CR to 38331 for concurrent measurement gap	Intel Corporation

- R2-2200492	Discussion on Pre-configured MG	OPPO

- R2-2200493	Discussion on Concurrent MG	OPPO

- R2-2200494	Discussion on NCSG	OPPO

- R2-2200496	Discussion on concurrent MG patterns	Samsung

- R2-2200497	Preconfigured measurement gap patterns	Samsung

- R2-2200498	On Network Controlled Small Gaps	Samsung

- R2-2200499	Discussion on Pre-Configured MG	CATT

- R2-2200500	Discussion on Concurrent MG	CATT

- R2-2200501	MGDiscussion on NCSG	CATT

- R2-2200585	Discussion on per-configured measurement gap	vivo

- R2-2200586	Discussion on multiple concurrent and independent MG patterns	vivo

- R2-2200587	Discussion on NCSG	vivo

- R2-2200606	Discussion on Pre-Configured MG	ZTE Corporation, Sanechips

- R2-2200607	Association configuration of concurrent measurement gap	ZTE Corporation, Sanechips

- R2-2200832	Discussion on Pre-configured MG	Huawei, HiSilicon

- R2-2200833	Discussion on Concurrent MG	Huawei, HiSilicon

- R2-2200834	Discussion on NCSG	Huawei, HiSilicon

- R2-2200835	RRC signaling of measurement gap enhancements	Huawei, HiSilicon

- R2-2201011	Discussion on support of Pre-Configured Measurement Gap	Nokia, Nokia Shanghai Bell

- R2-2201012	Discussion on support of Concurrent Measurement Gap	Nokia, Nokia Shanghai Bell

- R2-2201013	Discussion on support of Network Controlled Small Gaps (NCSG)	Nokia, Nokia Shanghai Bell

- R2-2201106	RAN2 impact from Rel-17 NCSG	Apple, MediaTek Inc.

- R2-2201107	RAN2 impact from Rel-17 Pre-MG	Apple

- R2-2201108	Discussion on Rel-17 concurrent gap	Apple

- R2-2201241	Progress on MG enhancement WI	MediaTek Inc., Intel

- R2-2201247	Discussion on pre-configured MG	MediaTek Inc.

- R2-2201272	Discussion on Pre-configured MG	Xiaomi Communications

- R2-2201274	Discussion on Concurrent MG	Xiaomi Communications

- R2-2201283	Discussion on concurrent gap	MediaTek Inc.

- R2-2201286	Concurrent measurement gap	LG Electronics

- R2-2201287	Pre-configured measurement gap	LG Electronics

- R2-2201288	Draft LS on NW-Controlled activationdeactivation of pre-configured MG	LG Electronics

- R2-2201310	Inter-node signalling design on multiple concurrent gaps for MR-DC	DENSO CORPORATION

- R2-2201567	Pre-configured measurement gaps	Ericsson

- R2-2201568	Concurrent measurement gaps	Ericsson

- R2-2201569	Network Controlled Small Gap	Ericsson

- R2-2201672	[Pre116bis][012][MGE] Summary of 8.22.3 Multiple concurrent and independent MG patterns (MediaTek)	MediaTek Inc.

- R2-2201678	Summary of AI 8.22.4 Network Controlled Small Gap (Apple)	Apple

- R2-2201687	Summary of 8.22.2 MGE: pre-configured measurement gap	Intel

- R2-2201903	RRC signaling for measurement gap enhancement	MediaTek Inc.

- R2-2201925	[AT116bis-e][062][MGE] pre-configured measurement gap (Intel)	Intel Corporation

- R2-2201932	[AT116bis-e][062][MGE] pre-configured measurement gap (Intel)	Intel Corporation

- R2-2201934	Summary of [AT116bis-e][061][MGE] LS out (Apple)	Apple

- R2-2201935	Reply LS to RAN4 on NCSG	RAN2

- R2-2202049	[Post116bis-e][085][MGE] Open Issues (Intel)	Intel Corporation

- R2-2202054	[Post116bis-e][085][MGE] Open Issues (Intel)	Intel Corporation

RAN2#117 (Feb-Mar, 2022, Electronic)

- R2-2202158	Further reply LS on R17 NR MG enhancements – Concurrent MG (R4-2202604; contact: MediaTek)	RAN4

- R2-2202159	LS on R17 NR MG enhancements – Pre-configured MG (R4-2202615; contact: Intel)	RAN4

- R2-2202160	Reply LS on R17 NR MG enhancements – Pre-configured MG (R4-2202616; contact: CATT)	RAN4

- R2-2202161	LS on R17 MG enhancement - NCSG (R4-2202626; contact: Apple)	RAN4

- R2-2202322	Discussion on per-configured measurement gap	vivo

- R2-2202323	Discussion on NCSG	vivo

- R2-2202324	Discussion on capability for MG enhancement	vivo

- R2-2202460	Discussion on support of case 4	Intel Corporation

- R2-2202461	Support of pre-configured MG under CA	Intel Corporation

- R2-2202462	UE capability for NR and MR-DC measurement gap enhancements	Intel Corporation

- R2-2202463	UE capability for NR and MR-DC measurement gap enhancements	Intel Corporation

- R2-2202512	RAN2 impact from NCSG	Apple

- R2-2202513	RAN2 impact from pre-MG	Apple

- R2-2202647	Remaining issues on Pre-configured MG	ZTE Corporation, Sanechips

- R2-2202648	Remaining issues on NCSG	ZTE Corporation, Sanechips

- R2-2202868	Introduction of RRC signaling for measurement gap enhancement	MediaTek Inc.

- R2-2202873	Discussion on open issue of pre-configured gap	MediaTek Inc.

- R2-2202874	Discussion on open issue of NCSG	MediaTek Inc.

- R2-2202877	Rapporteur resolution for MGE open issues	MediaTek Inc.

- R2-2202879	Discussion on UE capabilities of MGE	MediaTek Inc.

- R2-2202890	Discussion on Pre-configured MG	Huawei, HiSilicon

- R2-2202891	Discussion on NCSG	Huawei, HiSilicon

- R2-2202892	Discussion on UE capability for MGE	Huawei, HiSilicon

- R2-2202899	Report of [Pre117-e][010][MGE] MGE Open Issues Input (MediaTek)	MediaTek Inc.

- R2-2202944	Discussion on remaining issues of pre-configured MG	CATT

- R2-2202945	Discussion on remaining issues of NCSG	CATT

- R2-2202977	Discussion on Pre-MG activation and deactivation	Samsung

- R2-2203011	Discussion on the support of Pre-MG for CA	Samsung R&D Institute India

- R2-2203012	On Network Controlled Small Gaps	Samsung

- R2-2203037	R2-22xxxxx Remaining issues on Pre-configured MG	LG Electronics Inc

- R2-2203060	Discussion on Pre-configured MG	Xiaomi Communications

- R2-2203065	Discussion on UE capabilities for gap enhancement	Xiaomi Communications

- R2-2203260	Discussion on open issues for pre-configured MG	Nokia, Nokia Shanghai Bell

- R2-2203261	Discussion on open issues for NCSG	Nokia, Nokia Shanghai Bell

- R2-2203262	Discussion on other open issues for MGE	Nokia, Nokia Shanghai Bell

- R2-2203448	Pre-configured measurement gaps	Ericsson

- R2-2203449	Network Controlled Small Gap	Ericsson

- R2-2203450	UE capabilities for MGE	Ericsson

- R2-2203503	SSB index derivation for NCSG	Qualcomm Incorporated

- R2-2203504	Pre-Configured gap case-4 discussion	Qualcomm Incorporated

- R2-2203522	[Pre117-e][020][MGE] AI summary of 8.22.4 UE capabilities (Intel)	Intel Corporation

- R2-2203523	[Pre117-e][018][MGE] AI Summary of 8.22.3.2.1 Pre-configured MG patterns (Intel)	Intel Corporation

- R2-2203713	[Pre117-e][019][MGE] AI summary of 8.22.3.2.2 Network Controlled Small Gap (Apple)	Apple

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template