3GPP TSG RAN meeting #95e										RP-220760

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			9.3.2.1

| WI / SI Name | Further NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_mob_enh2 |  |  |  |  |
| Unique ID | 940098 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213565 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2023 | Performance part: 12/2023 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 0% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Li-Chuan Tseng |
|  | Company | MediaTek Inc. |
|  | Email | li-chuan.tseng@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

The work has not started yet.

#### 2.1.2	Remaining Open issues

Objective 1 (mechanism and procedures of L1/L2 based inter-cell mobility for mobility latency reduction):

-	RAN1 aspects for: Dynamic switch mechanism among candidate serving cells (including SpCell and SCell) for the potential applicable scenarios based on L1/L2 signalling

-	L1 enhancements for inter-cell beam management, including L1 measurement and reporting, and beam indication)

-	Timing Advance management

## 2.2	RAN2

#### 2.2.1	Agreements

The work has not started yet.

#### 2.2.2	Remaining Open issues

Objective 1 (mechanism and procedures of L1/L2 based inter-cell mobility for mobility latency reduction):

-	Configuration and maintenance for multiple candidate cells to allow fast application of configurations for candidate cells.

-	Dynamic switch mechanism among candidate serving cells (including SpCell and SCell) for the potential applicable scenarios based on L1/L2 signalling.

-	RAN2 aspects for: L1 enhancements for inter-cell beam management, including L1 measurement and reporting, and beam indication.

-	RAN2 aspects for: Timing Advance management.

Objective 2 (mechanism and procedures for NR-DC with selective activation of the cell groups (at least for SCG) via L3 enhancements):

-	To allow subsequent cell group change after changing CG without reconfiguration and re-initiation of CPC/CPA.

RAN2 aspects for Objective 3 (CHO including target MCG and target SCG): to be revisited at RAN#96 / June 2022 subject to Rel-17 status.

RAN2 aspects for Objective 4 (CHO including target MCG and candidate SCGs for CPC/CPA).

## 2.3	RAN3

#### 2.3.1	Agreements

The work has not started yet.

#### 2.3.2	Remaining Open issues

Objective 1 (mechanism and procedures of L1/L2 based inter-cell mobility for mobility latency reduction):

-	RAN3 aspects for: Configuration and maintenance for multiple candidate cells to allow fast application of configurations for candidate cells.

-	CU-DU interface signalling to support L1/L2 mobility, if needed.

Objective 2 (mechanism and procedures of NR-DC with selective activation of the cell groups (at least for SCG) via L3 enhancements):

-	RAN3 aspects for: To allow subsequent cell group change after changing CG without reconfiguration and re-initiation of CPC/CPA.

Objective 3 (CHO including target MCG and target SCG): to be revisited at RAN#96 / June 2022 subject to Rel-17 status.

Objective 4 (CHO including target MCG and candidate SCGs for CPC/CPA).

## 2.4	RAN4

#### 2.4.1	Agreements

The work has not started yet.

#### 2.4.2	Remaining Open issues

Core part:

Objective 2 (mechanism and procedures of NR-DC with selective activation of the cell groups (at least for SCG) via L3 enhancements):

-	RAN4 aspects for: To allow subsequent cell group change after changing CG without reconfiguration and re-initiation of CPC/CPA.

Objective 5: RRM core requirements for the following, as necessary:

-	L1/L2-based inter-cell mobility.

-	Enhanced CHO configurations addressed by this WI.

Objective 6: RF requirements to cover inter-frequency L1/L2-based mobility, as necessary.

Objective 7: to study the following, with completion targeted by RAN#98:

-	The impact of FR2 RRM mobility measurement acquisition and reporting on FR2 SCell/SCG setup/resume delay for a UE connecting from idle/inactive mode.

-	The level of feasible improvement in FR2 SCell/SCG setup delay from defining new UE measurement procedures and RRM core requirements, and whether additional information from the network would help the UE to perform those measurements effectively.

Performance part:

-	RRM performance requirements for L1/L2-based inter-cell mobility scenarios.

-	RRM performance requirements for the enhanced CHO configurations.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template