3GPP TSG RAN Meeting #95-e									RP-220815

Electronic Meeting, March 17 - 23, 2022

## Status Report to TSG

Agenda item:			10.5.2

| WI / SI Name | Additional LTE bands for UE categories M1/M2/NB1/NB2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_bands_R17_M1_M2_NB1_NB2 |  |  |  |  |
| Unique ID | 880079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212906 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: June/2022 | Performance part: June/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 85% | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Chunhui Zhang |
|  | Company | Ericsson |
|  | Email | Chunhui.Zhang@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | YES |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#96e discussed Band 24 work plan and made the following agreements:

- WF on adding B24 for M1/M2 and NB1/NB2 (R4-2011832) is agreed.

RAN4#97e discussed CR:es of adding LTE B24 for UE category NB1/NB2 and CR:es below are endorsed:

- R4-2016266, R4-2016267, R4-2016268, R4-2016269, R4-2016270, R4-2016271, R4-2016272, R4-2016274, R4-2016276, R4-2016277, R4-2016278.

RAN4#97e discussed A-MPR simulation assumption for CAT-M1/M2 and made the following agreements:

- WF(R4-2016932) on A-MPR simulation assumption for B24 CAT-M1/M2 device is agreed

RAN4#98e discussed CR:es of adding LTE B24 for UE category NB1/NB2 and CR:es below are agreed:

- R4-2100604,R4-2100608,R4-2100609,R4-2100610,R4-2100611,R4-2100612,R4-2100613,R4-2100614, R4-2100605, R4-2100606, R4-2100607, R4-2100615, R4-2100616

RAN4#99e discussed the A-MPR for CAT-M2 with full-RB allocation and made following agreement:

- WF on the A-MPR for Cat-M2 for B24 (R4-2107902) is agreed

RAN4#100e discussed CR:es of adding LTE B24 for UE category M1/M2 and CR:es below are agreed:

- R4-2114870, R4-2114349, R4-2114350, R4-2114351, R4-2114352, R4-2114353, R4-2114354, R4-2114355,R4-2114356, R4-2114585

RAN4#101e discussed CR of adding LTE B24 for UE category M1/M2 and CR (R4-2117043) is agreed for the B24 for A-MPR of Cat-M1/M2. The work plan (R4-2119007) for B48 is agreed.

RAN4#101-bis-e discussed the A-MPR simulation for NS-27 for band 48 and R4-2201716 is approved.

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template