3GPP TSG RAN meeting #95-e									       RP-220818

Online, 17th – 23th March 2022

Status Report to TSG

Agenda item:			9.3.3.1

| WI / SI Name | Further enhancement of data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_enh2-Core |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213553 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 0% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU |
|  | Company | CMCC |
|  | Email | liuliang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The change of the target completion date is due to postponement of Stage-3 functional completion to June 2022.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Support of data collection for SON features, including “left-over” features (i.e. MR-DC CPAC and MRO successful PScell change report, fast MCG recovery, NR-U) and MRO enhancement for inter-system handover voice fallback [RAN3, RAN2]

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2].

- Specification of the inter-node information exchange, including possible enhancements to interfaces [RAN3]

- Support of SON/MDT enhancements for RACH enhancements, NPN. [RAN3, RAN2]

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT configured in LTE, the UE comes to connected in NR.[RAN2, RAN3]

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

- Support of data collection for SON features, including “left-over” features (i.e. MR-DC CPAC and MRO successful PScell change report, fast MCG recovery, NR-U) and MRO enhancement for inter-system handover voice fallback [RAN3, RAN2]

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2].

- Specification of the inter-node information exchange, including possible enhancements to interfaces [RAN3]

- Support of SON/MDT enhancements for RACH enhancements, NPN. [RAN3, RAN2]

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT configured in LTE, the UE comes to connected in NR.[RAN2, RAN3]

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

[1] RP-213553， Further enhancement of data collection for SON_MDT in NR standalone and MR-DC， CMCC