## Slide 1: Status Report RAN WG2 to TSG-RAN #96
v0
Johan Johansson
RAN2 Chairman (MediaTek Inc)
AI: 5.2

## Slide 2: RAN2 Meetings in the period
In 2022 Q2, RAN2 had two meetings,
  R2 NR ASN1 Ad-hoc-e: April 3 days (online)
  R2 118-e: May 5+5 days (online + offline)
R2 NR ASN1 Ad-hoc scope
  NR and EUTRA RRC ASN1 and protocol issues, focusing on general/common, cross-WI issues and issues requiring urgent LS out (no WI-specific issues).
R2 118-e scope
  Full agenda but almost no open WIs SO major focus on Rel-17 corrections, finalization and ASN.1 review.

## Slide 3: Maintenance R16 and earlier
- Agreed CRs Does not include Cat A CRs
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- NR16 General Includes all other R16 WIs.
Chart: NR Maintenance R15 R16
| Stage-2 | User Plane | RRC Conn Ctrl | RRC RRM & Meas | RRC SI and Paging | RRC Inter-Node | RRC Other | CP LTE Changes | CP UE capabilites | CP Idle/Inactive | V2X | Positioning | SON MDT
Agreed CRs | 5 | 2 | 2 | 0 | 0 | 1 | 0 | 0 | 9 | 4 | 7 | 0 | 1
Tdocs 118-e | 17 | 13 | 36 | 14 | 0 | 3 | 13 | 3 | 46 | 14 | 52 | 7 | 20
Chart: EUTRA Maintenance
| PRE16 NB-IoT | PRE16 eMTC | PRE15 V2X SL | PRE16 Pos | PRE16 LTE Other
Agreed CRs | 0 | 1 | 0 | 0 | 2
Tdocs 118-e | 0 | 5 | 0 | 0 | 18

## Slide 4: Maintenance Rel 16 and earlier
NR R16 and earlier WI
  31 CRs agreed (not incl Cat A CRs)
  No Non Backwards Compatible (NBC) changes.
EUTRA R16 and earlier WIs
  3 CRs agreed (not incl Cat A CRs)
  No Non Backwards Compatible (NBC) changes.

## Slide 5: Rel-17 tdocs and CRs
- Tdocs include both input tdocs and revisions.
Chart: NR Rel-17
| General | MBS | MR DCCA | MUSIM | eIAB | IIOTURLLC | Small Data | SL Relay | Ran Slicing | ePowSav | NR NTN | ePos | RedCap | SONMDT | QoE | enh SL | eNPN | feMIMO | Rach Ind Part | Cov Enh | upto 71GHz | NR TEI17 | Meas Gap Enh | UDC | Other
Agreed CRs | 5 | 4 | 7 | 5 | 7 | 3 | 4 | 7 | 4 | 5 | 4 | 5 | 4 | 3 | 2 | 5 | 1 | 2 | 3 | 3 | 4 | 22 | 1 | 2 | 16
Tdocs 118-e | 57 | 136 | 106 | 60 | 69 | 39 | 80 | 155 | 72 | 77 | 179 | 166 | 119 | 76 | 38 | 163 | 5 | 65 | 24 | 25 | 42 | 85 | 56 | 11 | 107
Chart: EUTRA Rel-17
| EUTRA General | eMTC NB-IoT | IoT-NTN | Other | UPIP | Incl Lang
Agreed CRs | 1 | 2 | 5 | 0 | 0 | 0
Tdocs | 9 | 14 | 93 | 1 | 1 | 0
NR and Joint AIs:
  128 CRs Agreed
EUTRA Only:
  5 CRs Agreed
Note that for Rel-17 the number of CRs was limited by a one-CR-per-TS-and-WI-limitation (for most WIs)

## Slide 6: Rel-17 RRC ASN1 review
April 7 NR and EUTRA RRC ASN1 review files (RRC TS) available. (Start)
April 11 First Deadline for adding RIL Issues - for the ad-hoc meeting.
  Report: NR: 1112 RIL issues Registered, in v110.
April 13 TS Rapporteurs select RILs to be addressed in the ad-Hoc.
  Report: 43 NR RIL issues and 7 EUTRA RIL issues were selected for Treatment in ASN.1 Ad-hoc.
April 20-22 ASN1 Ad-hoc Meeting
  Report: All selected issues were treated + a couple of others, 2 LS outs were sent. Overall the Ad-Hoc was fruitful, for organizing work on tricky issues, Q&A, getting everyone on the same page, and for urgent LS outs.
April 25 Second (last) Deadline for adding RIL issues.
  Report: NR: 1407 Issues Registered, in v207
May 9-20 RAN2 118-e Meeting
Report
  Outcome: All review issues with ASN.1 level impact that were identified during ASN.1 review were addressed in RAN2#118-e. Remaining issues on procedure texts and descriptions will be addressed in RAN2#119-e (August).
  Was discussed: Very short / Too short time was available for review. Action in RAN2: Agreed to work on a template time plan for conclusion of a release, to be applicable for e.g. Rel-18.
  Was discussed: Tools for ASN1 review. Proposed Action in RAN2: identify improvements.
April 30 – May 8
Inactive period (Japan Golden week, dates incl weekend)
April 15-18 Inactive period (easter weekend)

## Slide 7: Rel-17 NR UE capabilities
WI | After Feb meeting | After May meeting
MIMO | 07:52 | 85:87
71G | 03:22 | 30:34
IIoT | 0:22 | 8:26
NTN | 0:9 | 8:9
Positioning | 3:9 | 12:12
RedCap | 0:3 | 3:3
UE power saving | 0:6 | 7:7
Cov Enh | 0:17 | 7:15
eIAB | 7:9 | 11:11
Sidelink | 0:6 | 14:14
MBS | 0:21 | 5:39
DSS | 0:3 | 6:6
DL1024QAM | 2:2 | 2:3
LTE_NR_Dcenh2 | 0 | 2:2
Others (TEI17) | 0 | 0:4
 | 22 out of 181 (12.1%) | 200 out of 272 (73.5%)
General
RAN2 features are implemented
RAN1 / RAN4 features are partially implemented.
Implemented, LSes received during W1 (may meeting) and earlier:
R2-2206440 LS on Rel-17 RAN4 UE feature list for NR (R4-2210437)
R2-2206472 LS on updated Rel-17 RAN1 UE features list for NR (R1-2205328)
R2-2206474 Reply LS on updated Rel-17 RAN1 UE features list for NR (R1-2205341)
.. and earlier LSes.
Not yet implemented, LSes available during W2 (May meeting) or after the meeting.
R4-2211190 LS on Rel-17 RAN4 UE feature list for NR
R1-2205609 LS on updated Rel-17 RAN1 UE features list for NR
Impact to ASN1 freeze
The Rapporteur reports that the parts that has been implemented in signalling are stable, and additions next quarter can be implemented by non-critical extensions, thus it is feasible to assume backwards compatibility from now.
Source: Intel Inc. (UE Cap Rapporteur)

## Slide 8: Rel-17 RAN2 WI progress
Progress in Q2 was very good.
SA / CT led WIs
  Completed this quarter
  MINT (TEI17)
RAN4 led WI or tasks:
  Completed last quarter:
  NR_MG_enh-Core
  NR_FR2_FWA_Bn257_Bn258-Core,
  NR_BCS4-Core,
  NR_SAR_PC2_interB_SUL_2BUL,
  NR_HST_FR1_enh, NR_HST_FR2,
  NR_DL1024QAM_FR1-Core,
  NR_RF_FR1_enh,
  NR_RRM_enh2-Core
  Completed this quarter
  n77 for Canada
  RAN2 not complete:
  NR_RF_FR2_req_enh2
    CR provided for FR2 FBG2 CA BW classes. CBM IBM reporting still open

## Slide 9: Rel-17 RAN2 progress
RAN1 led WIs:
  Completed last Quarter:
  NR_cov_enh-Core,
  NB_IOTenh4_LTE_eMTC6-Core,
  NR_DSS-Core
  NR_SL_enh-Core
  NR_feMIMO-Core
RAN3 led WIs:
  Completed last Quarter:
  NR_ENDC_SON_MDT_enh-Core
  NR_QoE-Core
  NG_RAN_PRN_enh-Core
  UPIP_SEC_LTE-RAN-Core
RAN2 led WIs:
  Completed last quarter:
  NR_MBS-Core
  LTE_NR_DC_enh2-Core
  LTE_NR_MUSIM-Core
  NR_SmallData_INACTIVE-Core
  NR_SL_Relay-Core
  NR_UE_pow_sav_enh-Core
  NR_pos_enh-Core
  NR_NTN_solutions-Core
  NR_UDC_enh-Core
  NR_IIOT_URLLC_enh-Core
  NR_redcap-Core
  Completed this quarter
  NR_IAB_enh-Core
  NR_Slice -Core
  LTE_NBIOT_eMTC_NTN

## Slide 10: Rel-17 Specific Issues
Applicability of SL DRX to SL Relay
  No consensus in RAN2.
  Expect that proponents will bring this to TSG RAN.
Use of NCD SSB for non-redcap UEs.
  No consensus in RAN2, potential impact on other WGs.
  Expect that proponents will bring this to TSG RAN.

## Slide 11: Rel-17 ASN.1 freeze
RAN2 Chair Remarks
  ASN.1 level issues found in ASN.1 review has been addressed at R2 118-e. The UE capabilities implemented are stated to be stable. Thus, it is feasible to enforce ASN.1 backwards compatibility from now, i.e. with a high bar only accept NBC changes if really necessary. THUS it is feasible to freeze Rel-17 ASN.1 for June TS version.
  Expectation for the next Q: There are remaining issues on descriptions (a handful of fields still has FFS on Need codes), and judging from experience, it can be expected significant updates of text, field descriptions etc on the handling of non-common cases, some not yet addressed simultaneous configurations etc, and issues not found in H1, so from this perspective it would be risky to use June TS version for commercial use. Early such implementation would experience very high risk of functional non-backwards-compatible changes added in the next Q. It is further observed that UE capabilities signalling is not complete for all WIs. THUS RAN2 chair assumes that the June TS version shall/should not be used commercially.
  It is observed that not freezing Rel-17 ASN.1 for June TS version, may bring benefits in simplifying additions and bug-fixing in the next Q (for significant number of small changes), but may bring additional work if it means that the TSes are kept open for fundamental Rel-17 modifications. Rel-17 ASN.1 freeze is neither dependent on WI status, nor dependant on any other planning, e.g. not related to Rel-18. As long as potential additional work is prevented, no fundamental TS changes, no re-run of ASN.1 review effort, RAN2 Chair think is it also practically feasible to Postpone ASN.1 freeze. THUS as long as major changes and re-structuring of fields type of changes are discouraged (only if really necessary), it is feasible to postpone Rel-17 ASN.1 freeze to the next quarter.

## Slide 12: RAN2 Load - statistics
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e
Tdocs (no) | 2244 | 1633 | 2060 | 2126 | 2475 | 2437 | 2004 | 2073 | 2272 | 2348 | 2055 | 2170 | 2462
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e
GTW (h) | 65 | 66 | 72 | 77 | 86.5 | 81.8 | 55.7 | 56 | 74.1 | 74.8 | 57 | 80.9 | 76.2
Chart: AT Tech Offline Disc
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e
Email Disc (no) | 210 | 163 | 174 | 123 | 161 | 134 | 91 | 82 | 107 | 124 | 103 | 187 | 180
Chart: Offline Details
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e
Draft files (no) | 3137 | 2940 | 3078 | 2830 | 2714 | 3120 | 2303 | 2056 | 2748 | 2957 | 2351 | 4229 | 4236
Emails (no) | 5500 | 4350 | 4750 | 2000 | 2902 | 2362 | 1581 | 1355 | 1662 | 1619 | 1642 | 2292

## Slide 13: RAN2 load - GTW overtime
Again in Q2, GTW overtime was more than ever before.
R2 Chair
There is significant effort loss in first preparing topic off-line and then not treating it on-line at all, thus this is avoided to significant extent. This is the main explanation of the driver to go overtime.
Observation: Load control mechanisms are more difficult for maintenance in e-meetings. The basic mechanisms such as tdoc limits etc are not effective as companies need to be allowed to input on their found ASN1 issues in ASN1 review.
118-e W1 | MON | TUE | WED | THU | FRI
MAIN | 30 | 20 | 30 | 50* | 85*
BO1 | 5 | 20 | 0 | 0 | 30
BO2 | 0 | 30 | 10 | 34 | No sess
118-e W2 | MON | TUE | WED | THU | FRI
MAIN | 60 | 95 | 95 | 90 | 55*
BO1 | 5 | 10 | 50 | 30 | 60*
BO2 | 15 | 40 | 30 | 15 | -20
* pre-announced.
Note that nominal meeting time is less during periods of daylight saving time.

## Slide 14: RAN2 load – RAN2 Chair remarks
During the whole 1H 2022, The load has been very high
There were four meetings in 1H (including the ASN1 ad-hoc). Compared to f2f meetings, e-meetings consume significantly more lead time (except the ASN1 ad-hoc). High number of e-meetings is a lot of work for delegates.
The statistics on previous slides, and the number of RIL issues found in ASN.1 review also indicate high load.
  However, the numbers doesn’t show all real work intensity for the delegates, which is un-evenly spread. A delegate taking responsibility must work significantly much more when baselines shall be frozen, a decision shall be firm and is detailed, e.g. no chance to postpone, all checking is immediate, the need for consistency checking is high for all detailed decisions. R2 Chair: in 2022 H1 75% of all decisions (guesstimate) for Rel-17 were taken, as expected but worth pointing out.
  In 2022 H1, those delegates taking responsibility for the final result has been loaded very much, e.g. CR rapporteurs, TS rapporteurs, WI rapporteurs, feature responsible in the various delegations.
Additional Observation: The Pace of 3GPP is still high (since Rel-15). Rel-17 was also a big release, maybe not obvious on paper. TSG RAN planning contributes to this but also other aspects, e.g. for every piece of functionality, the ambition level for NR is high, higher than for LTE, and often at reuse from LTE, such reuse is considered as free while planning, but in fact requires significant work.
Actions: For 2H 2022, in RAN2, load control measures will be re-enforced (tdoc limitations, discussion limitations etc). Other actions may be considered.

## Slide 15
Thank you R2 leadership
- Juha Korhonen (MCC)
- Tero Henttonen (RAN2 Vice Chair)
- Sergio Parolari (RAN2 Vice Chair)
- Kyeongin Jeong (session chair)
- Nathan Tenny (session chair)
- Diana Pani (session chair)
- Hu Nan (session chair)
- Brian Martin (session chair)
- Emre Yavuz (session chair)
- David Lecompte (temporary session chair R2 118-e)
Thank you for your support last quarter
Thank you Organizers of major cross-WI acitivites:
- Hakan Palm (NR RRC ASN1 review, ASN1 adhoc meeting)
- Seau-Sian Lim (NR UE capabilities)
- Seungri Jin (EUTRA RRC ASN1 review)
Thank you CR Rapporteurs and Rapporteurs of offlines!
Special Thank you to you RRC CR Rapporteurs of major WIs. You have done a truly heroic effort, demonstrating your invaluable expertise, and made successful the ASN.1 review and RRC stabilization activity.
Many of you have worked 24/7 for long periods of time during H1 2022. Thanks, I hope you get recognition for this also in you home organization. With wishes of a fantastic and relaxing summer break. // Johan, R2 Chair

## Slide 16: Appendix: TEI report The TEI Report lists the TEI related CRs agreed by RAN2 in 2020 Q2 with comments if any. Cat A CRs not listed (see tdoc lists)

## Slide 17: TEI Report 1(5)
TEI17 Cat B / C CRs:
R2-2206478 Introducing single-bit approach for MINT [MINT] Ericsson, Lenovo CR Rel-17 36.331 17.0.0 TEI17 4810 1 B RP-221738
R2-2206479 Introducing single-bit approach for MINT [MINT] Ericsson, Lenovo CR Rel-17 38.331 17.0.0 TEI17 3122 1 B RP-221736
  Comment: With these CRs, RAN2 support for MINT can be considered Completed.
R2-2206600 Support of CHO with SCG configuration - 36331 [CHOwithDCkept] CATT, Huawei, ZTE, China Unicom, China Telecommunications, Nokia, Nokia Shanghai Bell, CMCC, Ericsson CR Rel-17 36.331 17.0.0 TEI17 4823 C RP-221738
R2-2206601 Support of CHO with SCG configuration - 38331 [CHOwithDCkept] CATT, Huawei, ZTE, China Unicom, China Telecommunications, Nokia, Nokia Shanghai Bell, CMCC, Ericsson CR Rel-17 38.331 17.0.0 TEI17 3183 C RP-221736
R2-2206602 Support of CHO with SCG configuration - 37340 [CHOwithDCkept] CATT, Huawei, ZTE, China Unicom, China Telecommunications, Nokia, Nokia Shanghai Bell, CMCC, Ericsson CR Rel-17 37.340 17.0.0 TEI17 0329 C RP-221736
R2-2206709 Introduction UE capability for CHO with SCG configuration [CHOwithDCkept] MediaTek Inc. CR Rel-17 38.331 17.0.0 TEI17 3179 1 C RP-221756
R2-2206710 Introduction UE capability for CHO with SCG configuration [CHOwithDCkept] MediaTek Inc. CR Rel-17 38.306 17.0.0 TEI17 0746 1 C RP-221756

## Slide 18: TEI Report 2(5)
TEI17 Cat B / C CRs:
R2-2206713 Introduction of gNB ID length reporting in the NR CGI report [gNB_ID_Length] Ericsson, Verizon, China Telecom, Bell Mobility, Samsung, Rogers, TELUS, Telecom Italia, T-Mobile USA, US Cellular, Deutsche Telekom, Nokia CR Rel-17 38.331 17.0.0 TEI17 3181 1 B RP-221736
R2-2206714 Introduction of gNB ID length reporting in the NR CGI report [gNB_ID_Length] Ericsson, Verizon, China Telecom, Bell Mobility, Samsung, Rogers, TELUS, Telecom Italia, T-Mobile USA, US Cellular, Deutsche Telekom, Nokia CR Rel-17 36.331 17.0.0 TEI17 4821 1 B RP-221738
R2-2206715 Introduction of gNB ID length reporting in the NR CGI report [gNB_ID_Length] Ericsson, Verizon, China Telecom, Bell Mobility, Samsung, Rogers, TELUS, Telecom Italia, T-Mobile USA, US Cellular, Deutsche Telekom, Nokia CR Rel-17 38.306 17.0.0 TEI17 0747 1 B RP-221736
R2-2206716 Introduction of gNB ID length reporting in the NR CGI report [gNB_ID_Length] Ericsson, Verizon, China Telecom, Bell Mobility, Samsung, Rogers, TELUS, Telecom Italia, T-Mobile USA, US Cellular, Deutsche Telekom, Nokia CR Rel-17 36.306 17.0.0 TEI17 1850 1 B RP-221736
R2-2206717 Introduction of gNB ID length reporting in the NR CGI report [gNB_ID_Length] Ericsson, Verizon, China Telecom, Bell Mobility, Samsung, Rogers, TELUS, Telecom Italia, T-Mobile USA, US Cellular, Deutsche Telekom, Nokia CR Rel-17 38.300 17.0.0 TEI17 0474 1 B RP-221736
R2-2206874 Introduction of gNB ID length reporting in the NR CGI report [gNB_ID_Length] Ericsson, Verizon, China Telecom, Bell Mobility, Samsung, Rogers, TELUS, Telecom Italia, T-Mobile USA, US Cellular, Deutsche Telekom, Nokia CR Rel-17 36.300 17.0.0 TEI17 1363 2 B RP-221738

## Slide 19: TEI Report 3(5)
TEI17 Cat B / C CRs:
R2-2206850 NMEA GGA sentence info in high accuracy GNSS location estimates [HA-GNSS-NMEA] ESA, Ericsson, Deutsche Telekom, T-Mobile USA, Swift Navigation, Hexagon, MediaTek Inc., u-blox CR Rel-17 37.355 17.0.0 TEI17 0349 2 B RP-221736
R2-2206867 Distinguishing support of band n77 restrictions in Canada [n77 Canada] Nokia, Nokia Shanghai Bell, Ericsson, Huawei, Telus, Bell Canada CR Rel-17 36.306 17.0.0 TEI17 1847 2 C RP-221738
R2-2206868 Distinguishing support of band n77 restrictions in Canada [n77 Canada] Nokia, Nokia Shanghai Bell, Ericsson, Huawei, Telus, Bell Canada CR Rel-17 38.306 17.0.0 TEI17 0714 2 C RP-221736
R2-2206870 Distinguishing support of band n77 restrictions in Canada [n77 Canada] Nokia, Nokia Shanghai Bell, Ericsson, Huawei, Telus, Bell Canada CR Rel-17 36.331 17.0.0 TEI17 4799 2 C RP-221738
R2-2206871 Distinguishing support of band n77 restrictions in Canada [n77 Canada] Nokia, Nokia Shanghai Bell, Ericsson, Huawei, Telus, Bell Canada CR Rel-17 38.331 17.0.0 TEI17 3078 2 C RP-221736
R2-2206880 Early Measurements for EPS fallback [IdleMeaEPSFB] vivo, China Telecom, CMCC, SoftBank, China Unicom, Vodafone, ZTE CR Rel-17 38.331 17.0.0 TEI17 2872 5 B RP-221736

## Slide 20: TEI Report 4(5)
TEI16 Cat F CRs
R2-2206407 New UE capability to limit PDCCH monitoring Intel Corporation CR Rel-16 38.331 16.8.0 TEI16 2999 1 F RP-221756
R2-2206659 Clarification on the rmtc-Config-r16 Xiaomi Communications CR Rel-16 38.331 16.8.0 TEI16 3087 1 F RP-221714
TEI17 Cat F CRs
R2-2206190 Corrections on the general ASN.1 issues Samsung CR Rel-17 36.331 17.0.0 TEI17, NB_IOTenh3-Core, LTE_feMob-Core 4794 1 F RP-221738
R2-2206490 Priority of MAC CEs LG Electronics Inc. CR Rel-17 38.321 17.0.0 TEI17 1295 F RP-221736
R2-2206633 Extension of the time domain resource allocation indicator for CG type 1 with typeB repetition ZTE Corporation,Huawei, China Telecom, Sanechips CR Rel-17 38.331 17.0.0 TEI17 3082 1 F RP-221736
R2-2206634 Correction on the UE capability of extension of TDRA indication for Configured UL Grant type 1 ZTE Corporation, Huawei, China Telecom, Sanechips CR Rel-17 38.306 17.0.0 TEI17 0715 1 F RP-221756
R2-2206883 ASN1 review general corrections Ericsson CR Rel-17 38.331 17.0.0 TEI17 3164 2 F RP-221736

## Slide 21: TEI Report 5(5)
TEI + Other WI Cat F CRs (Corrections to earlier release, introduced for a later release)
R2-2206087 Miscellaneous non-controversial corrections Set XIV Ericsson CR Rel-16 38.331 16.8.0 NR_newRAT-Core, TEI16 3166 F RP-221711
R2-2206406 Correction to multi-DCI multi-TRP and new UE capability to limit PDCCH monitoring Intel Corporation CR Rel-16 38.306 16.8.0 NR_eMIMO-Core, TEI16 0704 1 F RP-221756
R2-2206686 Minor changes collected by Rapporteur Samsung CR Rel-16 36.331 16.8.0 TEI16, NB_IOTenh3-Core, LTE_feMob-Core 4790 1 F RP-221714
R2-2206512 Rapporteur Clean-up ZTE Corporation (Rapporteur), Sanechips, Ericsson CR Rel-16 37.340 16.9.0 TEI16, LTE_NR_DC_CA_enh-Core, NR_IAB-Core 0325 2 F RP-221714
R2-2206513 Rapporteur Clean-up ZTE Corporation (Rapporteur), Sanechips, Ericsson CR Rel-17 37.340 17.0.0 TEI16, LTE_NR_DC_CA_enh-Core, NR_IAB-Core 0326 2 F RP-221714
TEI Cat D CRs
R2-2206446 Miscellaneous Editorial Corrections Qualcomm Incorporated (Rapporteur) CR Rel-17 38.304 17.0.0 TEI17 0249 1 D RP-221736
R2-2206447 Miscellaneous Editorial Corrections Qualcomm Incorporated (Rapporteur) CR Rel-16 38.304 16.7.0 TEI16 0250 1 D RP-221714