## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair
Xizeng Dai
3GPP TSG-RAN Meeting #96
Budapest, Hungary, June 6 – 9, 2022
Agenda Item: 5.4
RP‑221029

## Slide 2: Summary (1/2)
In Q2 2022, RAN4 had one e-meetings, i.e., RAN4#103-e
  Totally 104 email threads were arranged with a moderator for each thread in three parallel sessions (Main, RRM, BSRF_Demod_Test).
    5000+ emails in one meeting.
  27 GTW calls (9 GTW per session), i.e., 81 hours of call, were used to treat critical or controversial topics.
Rel-15 and Rel-16 maintenance
  The meeting agendas for Rel-15 and Rel-16 were merged in RAN4#103-e.
  Tdoc number for Rel-15/16 maintenance was 516, which accounted for 16.7% of total submitted contributions in Q2 2022 (14.4% in last quarter).
Rel-17 WI
  Core part of Rel-17 extended WIs
    The core part of extended Rel-17 WIs of RMR 900MHz, increasing UE power high limit for CA/DC, MIMO OTA, NTN, RedCap, and demodulation performance enhancement were completed. All the Rel-17 basket WIs were completed.
    The core part of WI on extending current NR operation to 71GHz was not completed. The second extension is needed.
    More discussion would be needed in RAN#96 to close WI on NR RF requirement enhancements for frequency range 2 (FR2) and WI on Introduction of 6GHz NR licensed bands.
  Performance part of Rel-17 WIs
    Good progress on performance part including RF conformance testing, RRM test cases and demodulation performance requirements
  Tdoc number of contributions for Rel-17 spectrum-related WIs was 627, which accounted for 20.3% (17% in last quarter) of all the submitted contributions. Tdoc number for Rel-17 non-spectrum related WI/SIs was 1628, which accounted for 52.8% (45.9% in last quarter).
Notes: 404 for Rel-15 9%
381 for Rel-16 8.1%
838 for Rel-17 spectrum related
1475 for Rel-17 non-spectrum related

## Slide 3: Summary (2/2)
Rel-18 WI/SI
  There was a controversial issue related to channel bandwidth for SI of study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths in RAN4. The issue impacts on how to proceed the SI and would need be discussed in RAN#96.
  SI on study on enhanced test methods for FR2 in NR, which was shifted from Rel-17, was completed.
  Good progress on WI of Introduction of LTE TDD band in 1670-1675 MHz.
Notes: 404 for Rel-15 9%
381 for Rel-16 8.1%
838 for Rel-17 spectrum related
1475 for Rel-17 non-spectrum related

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #103-e | May 9 – May 20, 2022 | Electronic meeting | --- | 382/525 | 3628/3750
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628

## Slide 5: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
941013 | Core part: 4Rx support for NR band n8 | NR_4Rx_Bn8_FWA | Rel-17 | R4 | 03/22 | 100 |  | Closed.
941013 | Perf. part: 4Rx support for NR band n8 | NR_4Rx_Bn8_FWA | Rel-17 | R4 | 03/22 | 100 |  | Closed.
930158 | Core part: High power UE (power class 2) for one NR FDD band | NR_PC2_UE_FDD | Rel-17 | R4 | 03/22 | 100 |  | Closed.
930258 | Perf part: High power UE (power class 2) for one NR FDD band | NR_PC2_UE_FDD | Rel-17 | R4 | 03/22 | 100 |  | Closed.
930157 | Core part: Introduction of upper 700MHz A block E-UTRA band for the US | LTE_upper_700MHz_A | Rel-17 | R4 | 03/22 | 100 |  | Closed.
930257 | Perf part: Introduction of upper 700MHz A block E-UTRA band for the US | LTE_upper_700MHz_A | Rel-17 | R4 | 03/22 | 100 |  | Closed.
930156 | Core part: Increasing UE power high limit for CA and DC | LTE | Rel-17 | R4 | 06/22 | 75 | 100 | Closed. SR: RP-221588，revised WID: RP-221302, WI summary: RP-221589
920175 | Core part: Introduction of operation in full unlicensed band 5925-7125MHz for NR | NR_6GHz_unlic_full-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
920275 | Perf. part: Introduction of operation in full unlicensed band 5925-7125MHz for NR | NR_6GHz_unlic_full-Perf | Rel-17 | R4 | 06/22 | 100 |  | Closed.
920174 | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL1UL) and 4 bands NR inter-band CA (4DL1UL) | DC_R17_xBLTE_4BNR_yDL2UL-Core | Rel-17 | R4 | 06/22 | 15 | 100 | Closed. SR: RP-221523, revised WID: RP-221524
920274 | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL1UL) and 4 bands NR inter-band CA (4DL1UL) | DC_R17_xBLTE_4BNR_yDL2UL-Perf | Rel-17 | R4 | 06/22 | 15 | 100 | Closed. SR: RP-221523, revised WID: RP-221524
920173 | Core part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5,12,13 and NR bands n5, n13, n71 | LTE_NR_HPUE_FWVM-Core | Rel-17 | R4 | 06/22 | 50 | 50 | To be Closed. SR: RP-221199, revised WID: RP‑221200，WI summary: RP‑221201. Discussions are needed to close the WI.
920273 | Perf. part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5,12,13 and NR bands n5, n13, n71 | LTE_NR_HPUE_FWVM-Perf | Rel-17 | R4 | 06/22 | 50 | 100 | Closed. SR: RP-221199, revised WID: RP‑221200，WI summary: RP‑221201
920172 | Core part: LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39 | DSS_LTE_B34_NR_Bn34_LTE_B39_NR_Bn39 | Rel-17 | R4 | 09/21 | 100 |  | Closed.
NOTE: in the following slides we show the completion level based on the submitted SR and revised WID as requested by MCC.

## Slide 6: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920170 | Core part: UE RF requirements for Transparent Tx Diversity (TxD) for NR | NR_RF_TxD-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
920270 | Perf. part: UE RF requirements for Transparent Tx Diversity (TxD) for NR | NR_RF_TxD-Perf | Rel-17 | R4 | 03/22 | 100 |  | Closed.
911205 | Perf. part: NR Sidelink Relay | NR_SL_relay-Perf | Rel-17 | R4 | 06/22 | 0 | 100 | Closed. SR: RP-221187. The completion date needs be changed to 06/22.
911119 | Core part: ENDC_R17_1BLTE_1BNR_MSD | ENDC_R17_1BLTE_1BNR_MSD-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
911118 | Core part: LTE_NR_Simult_RxTx | LTE_NR_Simult_RxTx-Core | Rel-17 | R4 | 06/22 | 85 | 100 | Closed. SR: RP-221520,revised WID: RP-221521
911218 | Perf. part: LTE_NR_Simult_RxTx | LTE_NR_Simult_RxTx-Perf | Rel-17 | R4 | 06/22 | 85 | -- | Closed. SR: RP-221520,revised WID: RP-221521. No impact on 38.307. Perf part to be removed.
911117 | Core part: NR_RAIL_EU_1900MHz_TDD | NR_RAIL_EU_1900MHz_TDD-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
911217 | Perf. part: NR_RAIL_EU_1900MHz_TDD | NR_RAIL_EU_1900MHz_TDD-Perf | Rel-17 | R4 | 03/22 | 100 |  | Closed.
911116 | Core part: NR_RAIL_EU_900MHz | NR_RAIL_EU_900MHz-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221744. But the TR was not submitted for formal approval.
911216 | Perf. part: NR_RAIL_EU_900MHz | NR_RAIL_EU_900MHz-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221744
911115 | Core part: NR_FR2_FWA_Bn259 | NR_FR2_FWA_Bn259-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed.
911215 | Perf. part: NR_FR2_FWA_Bn259 | NR_FR2_FWA_Bn259-Perf | Rel-17 | R4 | 03/22 | 100 |  | Closed.
911114 | Core part: NR_UE_PC2_n39 | NR_UE_PC2_n39-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed.
911214 | Perf. part: NR_UE_PC2_n39 | NR_UE_PC2_n39-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed.
911113 | Core part: NR_UE_PC2_n34 | NR_UE_PC2_n34-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed.
911213 | Perf. part: NR_UE_PC2_n34 | NR_UE_PC2_n34-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed.
911112 | Core part: NR_UE_PC1_5_n79 | NR_UE_PC1_5_n79-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed.
911212 | Perf. part: NR_UE_PC1_5_n79 | NR_UE_PC1_5_n79-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed.

## Slide 7: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
911111 | Core part: ENDC_PC2_R17_xLTE_yNR | ENDC_PC2_R17_xLTE_yNR-Core | Rel-17 | R4 | 06/22 | 74 | 100 | Closed. SR: RP-221318, revised WID: RP-221322
911211 | Perf. Part: ENDC_PC2_R17_xLTE_yNR | ENDC_PC2_R17_xLTE_yNR-Perf | Rel-17 | R4 | 06/22 | 74 | 100 | Closed. SR: RP-221318, revised WID: RP-221322
911110 | Core part: NR_FR1_TRP_TRS | NR_FR1_TRP_TRS-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
911210 | Perf. part: NR_FR1_TRP_TRS | NR_FR1_TRP_TRS-Perf | Rel-17 | R4 | 09/22 | 20 | 65 | SR: RP-221276
911109 | Core part: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-Core | Rel-17 | R4 | 06/22 | 78 | 100 | Closed. SR: RP-221515,revised WID: RP-221516.
911209 | Perf. part: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-Perf | Rel-17 | R4 | 06/22 | 0 | -- | Closed. SR: RP-221515,revised WID: RP-221516. No impact on 38.307. Perf part to be removed.
910097 | Study on optimizations of pi/2 BPSK uplink power in NR | FS_NR_Opt_pi2BPSK | Rel-17 | R4 | 03/22 | 100 | 100 | Closed.
910096 | Study on band combination handling in RAN4 | FS_NR_ENDC_combo_rules | Rel-17 | R4 | 03/22 | 100 |  | Closed.
900262 | Perf. part: NR_redcap | NR_redcap-Perf | Rel-17 | R4 | 12/22 | 25 | 50 | SR: RP-221162, WI summary: RP-221163
900261 | Perf. part: NR_cov_enh | NR_cov_enh-Perf | Rel-17 | R4 | 09/22 | 35 | 70 | SR: RP-221283
900260 | Perf. part: NR positioning enhancements | NR_pos_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 40 | SR: RP-221586
900170 | Core part: WI on NR Repeaters | NR_repeaters-Core | Rel-17 | R4 | 12/21 | 100 |  | Closed.
990270 | Perf. part: WI on NR Repeaters | NR_repeaters-Perf | Rel-17 | R4 | 09/22 | 0 | 30 | SR: RP-221566
900169 | Core part: HPUE_PC1_5_n77_n78 | HPUE_PC1_5_n77_n78-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed.
900168 | Core part: DL_intrpt_combos_TxSW_R17 | DL_intrpt_combos_TxSW_R17-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
900268 | Perf. part: DL_intrpt_combos_TxSW_R17 | DL_intrpt_combos_TxSW_R17-Perf | Rel-17 | R4 | 03/22 | 100 |  | Closed.
900167 | Introduction of bandwidth combination set4 (BCS4) for NR | NR_BCS4-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221317
900166 | Core part: Introduction of NR band n85 | NR_n85-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed.
900266 | Perf. part: Introduction of NR band n85 | NR_n85-Perf | Rel-17 | R4 | 06/21 | 100 |  | Closed.

## Slide 8: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
900165 | Core part: Introduction of NR band n67 | NR_n67-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed.
900265 | Perf. Part: Introduction of NR band n67 | NR_n67-Perf | Rel-17 | R4 | 06/21 | 100 |  | Closed.
900164 | Core part: NR_bands_UL_MIMO_PC3_R17 | NR_bands_UL_MIMO_PC3_R17-Core | Rel-17 | R4 | 06/22 | 80 | 100 | Closed. SR: RP-221517,revised WID: RP-221518
900264 | Perf. part: NR_bands_UL_MIMO_PC3_R17 | NR_bands_UL_MIMO_PC3_R17-Perf | Rel-17 | R4 | 06/22 | 0 | 100 | Closed. SR: RP-221517,revised WID: RP-221518
900163 | Core part: NR_intra_HPUE_R17 | NR_intra_HPUE_R17-Core | Rel-17 | R4 | 06/22 | 10 | 100 | Closed. SR: RP-221513,revised WID: RP-221514
900263 | Perf. Part: NR_intra_HPUE_R17 | NR_intra_HPUE_R17-Perf | Rel-17 | R4 | 06/22 | 0 | -- | Closed. SR: RP-221513,revised WID: RP-221514. Perf part to be removed from WID.
900059 | Study on extended 600MHz NR band | FS_NR_600MHz_ext | Rel-17 | R4 | 09/21 | 100 |  | Closed
900058 | Study on high power UE (PC 2) for one NR FDD band | FS_NR_PC2_UE_FDD | Rel-17 | R4 | 09/21 | 100 |  | Closed
890255 | Perf. part: NR_demod_enh2 | NR_demod_enh2-Perf | Rel-17 | R4 | 09/22 | 85 | 95 | SR: RP-221284, revised WID: RP‑221285, WI summary: RP-221286
890162 | Core part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890262 | Perf. part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 90 | SR: RP-221501, revised WID: RP-221502
890161 | Core part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890261 | Perf. part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 40 | SR: RP-221549
890160 | Core part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890260 | Perf. Part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Perf | Rel-17 | R4 | 09/22 | 50 | 80 | SR: RP-221404
890159 | Core part: NR_RF_FR2_req_enh2 | NR_RF_FR2_req_enh2-Core | Rel-17 | R4 | 06/22 | 75 | 100 | To be closed. SR: RP-221205, revised WID: RP-221204, WI exception: RP-221206. More discussion on closing WI is needed
890259 | Perf. part: NR_RF_FR2_req_enh2 | NR_RF_FR2_req_enh2-Perf | Rel-17 | R4 | 09/22 | 25 | 80 | SR: RP-221205, revised WID: RP-221204, WI exception: RP-221206,

## Slide 9: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
890158 | Core part: Enhanced NR support for high speed train scenario for FR1 | NR_HST_FR1_enh-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890258 | Perf. part: Enhanced NR support for high speed train scenario for FR1 | NR_HST_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 70 | 85 | SR: RP-221353
890157 | Core part: Further RRM enhancement for NR and MR-DC | NR_RRM_enh2-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890257 | Perf. part: Further RRM enhancement for NR and MR-DC | NR_RRM_enh2-Perf | Rel-17 | R4 | 09/22 | 0 | 50 | SR: RP-221699
890156 | Core part: Introduction of DL 1024QAM for NR FR1 | NR_DL1024QAM_FR1-Core | Rel-17 | R4 | 12/21 | 100 |  | Closed.
890256 | Perf. part: Introduction of DL 1024QAM for NR FR1 | NR_DL1024QAM_FR1-Perf | Rel-17 | R4 | 06/22 | 70 | 100 | Closed. SR: RP-221226. The completion date to be changed to 06/22.
890154 | Core part: NR_PC2_CA_R17_2BDL_2BUL | NR_PC2_CA_R17_2BDL_2BUL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221301
890254 | Perf. part: NR_PC2_CA_R17_2BDL_2BUL | NR_PC2_CA_R17_2BDL_2BUL-Perf | Rel-17 | R4 | 06/22 | 0 | 100 | Closed. SR: RP-221301
890153 | Core part: DC_R17_xBLTE_2BNR_yDL3UL | DC_R17_xBLTE_2BNR_yDL3UL-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890253 | Perf. part: DC_R17_xBLTE_2BNR_yDL3UL | DC_R17_xBLTE_2BNR_yDL3UL-Perf | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890152 | Core part: DC_R17_5BLTE_1BNR_6DL2UL | DC_R17_5BLTE_1BNR_6DL2UL-Core | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890252 | Perf. part: DC_R17_5BLTE_1BNR_6DL2UL | DC_R17_5BLTE_1BNR_6DL2UL-Perf | Rel-17 | R4 | 03/22 | 100 |  | Closed.
890151 | Core part: Introduction of lower 6GHz NR unlicensed operation for Europe | NR_6GHz_unlic_EU-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed.
890251 | Perf. part: Introduction of lower 6GHz NR unlicensed operation for Europe | NR_6GHz_unlic_EU-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed.
890150 | Core part: Introduction of 6GHz NR licensed bands | NR_6GHz-Core | Rel-17 | R4 | 06/22 | 35 | 100 | To be closed. SR: RP-221503, revised WID: RP-221504, WI summary: RP-221505. More discussion on closing WI is needed
890250 | Perf. part: Introduction of 6GHz NR licensed bands | NR_6GHz-Perf | Rel-17 | R4 | 09/22 | 20 | 80 | SR: RP-221503, revised WID: RP-221504, WI summary: RP-221505

## Slide 10: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
881112 | Core part: NR_SUL_combos_R17 | NR_SUL_combos_R17-Core | Rel-17 | R4 | 06/22 | 80 | 100 | Closed. SR: RP-221511, revised WID: RP-221512
881212 | Perf. part: NR_SUL_combos_R17 | NR_SUL_combos_R17-Perf | Rel-17 | R4 | 06/22 | 80 | 100 | Closed. SR: RP-221511, revised WID: RP-221512
881111 | Core part: NR_CADC_R17_5BDL_xBUL | NR_CADC_R17_5BDL_xBUL-Core | Rel-17 | R4 | 06/22 | 40 | 100 | Closed. SR: RP-221509, revised WID: RP-221510
881211 | Perf. part: NR_CADC_R17_5BDL_xBUL | NR_CADC_R17_5BDL_xBUL-Perf | Rel-17 | R4 | 06/22 | 40 | 100 | Closed. SR: RP-221509, revised WID: RP-221510
881110 | Core part: NR_CADC_R17_4BDL_2BUL | NR_CADC_R17_4BDL_2BUL-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221397, revised WID: RP-221396
881210 | Perf. part: NR_CADC_R17_4BDL_2BUL | NR_CADC_R17_4BDL_2BUL-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221397, revised WID: RP-221396
881109 | Core part: NR_CA_R17_4BDL_1BUL | NR_CA_R17_4BDL_1BUL-Core | Rel-17 | R4 | 06/22 | 46 | 100 | Closed. SR: RP-221316, revised WID: RP-221321
881209 | Perf. part: NR_CA_R17_4BDL_1BUL | NR_CA_R17_4BDL_1BUL-Perf | Rel-17 | R4 | 06/22 | 46 | 100 | Closed. SR: RP-221316, revised WID: RP-221321
881108 | Core part: NR_CADC_R17_3BDL_2BUL | NR_CADC_R17_3BDL_2BUL-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221254, revised WID: RP-221253
881208 | Perf. part: NR_CADC_R17_3BDL_2BUL | NR_CADC_R17_3BDL_2BUL-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221254, revised WID: RP-221253
881107 | Core part: NR_CA_R17_3BDL_1BUL | NR_CA_R17_3BDL_1BUL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221462, revised WID: RP-221463
881207 | Perf. part: NR_CA_R17_3BDL_1BUL | NR_CA_R17_3BDL_1BUL-Perf | Rel-17 | R4 | 06/22 | 0 | 100 | Closed. SR: RP-221462, revised WID: RP-221463
881106 | Core part: NR_CADC_R17_2BDL_xBUL | NR_CADC_R17_2BDL_xBUL-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221251, revised WID: RP-221250
881206 | Perf. part: NR_CADC_R17_2BDL_xBUL | NR_CADC_R17_2BDL_xBUL-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221251, revised WID: RP-221250
881105 | Core part: NR_CA_R17_Intra | NR_CA_R17_Intra-Core | Rel-17 | R4 | 06/22 | 65 | 100 | Closed. SR: RP-221314, revised WID: RP-221319
881205 | Perf. Part: NR_CA_R17_Intra | NR_CA_R17_Intra-Perf | Rel-17 | R4 | 06/22 | 65 | 100 | Closed. SR: RP-221314, revised WID: RP-221319
881104 | Core part: DC_R17_xBLTE_3BNR_yDL2UL | DC_R17_xBLTE_3BNR_yDL2UL-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221236, revised WID: RP-221235
881204 | Perf. part: DC_R17_xBLTE_3BNR_yDL2UL | DC_R17_xBLTE_3BNR_yDL2UL-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221236, revised WID: RP-221235
881103 | Core part: DC_R17_xBLTE_yBNR_3DL3UL | DC_R17_xBLTE_yBNR_3DL3UL-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221233, revised WID: RP-221232
881203 | Perf. part: DC_R17_xBLTE_yBNR_3DL3UL | DC_R17_xBLTE_yBNR_3DL3UL-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221233, revised WID: RP-221232

## Slide 11: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
881102 | Core part: DC_R17_xBLTE_2BNR_yDL2UL | DC_R17_xBLTE_2BNR_yDL2UL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221183, revised WID: RP-221182
881202 | Perf. part: DC_R17_xBLTE_2BNR_yDL2UL | DC_R17_xBLTE_2BNR_yDL2UL-Perf | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221183, revised WID: RP-221182
881101 | Core part: DC_R17_4BLTE_1BNR_5DL2UL | DC_R17_4BLTE_1BNR_5DL2UL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221072, revised WID: RP-221073
881201 | Perf. part: DC_R17_4BLTE_1BNR_5DL2UL | DC_R17_4BLTE_1BNR_5DL2UL-Perf | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221072, revised WID: RP-221073
881100 | Core part: DC_R17_3BLTE_1BNR_4DL2UL | DC_R17_3BLTE_1BNR_4DL2UL-Core | Rel-17 | R4 | 06/22 | 81 | 100 | Closed. SR: RP-221315, revised WID: RP-221320
881200 | Perf. part: DC_R17_3BLTE_1BNR_4DL2UL | DC_R17_3BLTE_1BNR_4DL2UL-Perf | Rel-17 | R4 | 06/22 | 81 | 100 | Closed. SR: RP-221315, revised WID: RP-221320
880199 | Core part: DC_R17_2BLTE_1BNR_3DL2UL | DC_R17_2BLTE_1BNR_3DL2UL-Core | Rel-17 | R4 | 06/22 | 85 | 100 | Closed. SR: RP-221507, revised WID: RP-221508
890299 | Perf. part: DC_R17_2BLTE_1BNR_3DL2UL | DC_R17_2BLTE_1BNR_3DL2UL-Perf | Rel-17 | R4 | 06/22 | 85 | 100 | Closed. SR: RP-221507, revised WID: RP-221508
880198 | Core part: DC_R17_1BLTE_1BNR_2DL2UL | DC_R17_1BLTE_1BNR_2DL2UL-Core | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221256, revised WID: RP-221257
880298 | Perf. part: DC_R17_1BLTE_1BNR_2DL2UL | DC_R17_1BLTE_1BNR_2DL2UL-Perf | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221256, revised WID: RP-221257
880197 | Core part: NR_SAR_PC2_interB_SUL_2BUL | NR_SAR_PC2_interB_SUL_2BUL-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed.
880297 | Perf. Part: NR_SAR_PC2_interB_SUL_2BUL | NR_SAR_PC2_interB_SUL_2BUL-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880196 | Core part: DSS_LTE_B40_NR_Bn40 | DSS_LTE_B40_NR_Bn40-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed.
880296 | Perf. part: DSS_LTE_B40_NR_Bn40 | DSS_LTE_B40_NR_Bn40-Perf | Rel-17 | R4 | 09/20 | 100 |  | Closed.
880195 | Core part: DSS_LTE_B38_NR_Bn38 | DSS_LTE_B38_NR_Bn38-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed.
880194 | Core part: ENDC_UE_PC2_R17_NR_TDD | ENDC_UE_PC2_R17_NR_TDD-Core | Rel-17 | R4 | 06/22 | 80 | 100 | Closed. SR: RP-221228, revised WID: RP-221227
880294 | Perf. part: ENDC_UE_PC2_R17_NR_TDD | ENDC_UE_PC2_R17_NR_TDD-Perf | Rel-17 | R4 | 06/22 | 80 | 100 | Closed. SR: RP-221228, revised WID: RP-221227
880193 | Core part: NR_FR1_35MHz_45MHz_BW | NR_FR1_35MHz_45MHz_BW-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
880293 | Perf. Part: NR_FR1_35MHz_45MHz_BW | NR_FR1_35MHz_45MHz_BW-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed

## Slide 12: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
880191 | Core part: LTE_CA_R17_xBDL_2BUL | LTE_CA_R17_xBDL_2BUL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221189, revised WID: RP-221188
880291 | Perf. part: LTE_CA_R17_xBDL_2BUL | LTE_CA_R17_xBDL_2BUL-Perf | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221189, revised WID: RP-221188
880190 | Core part: LTE_CA_R17_2BDL_2BUL | LTE_CA_R17_2BDL_2BUL-Core | Rel-17 | R4 | 06/22 | 70 | 100 | Closed. SR: RP-221527, revised WID: RP-221528
880290 | Perf. part: LTE_CA_R17_2BDL_2BUL | LTE_CA_R17_2BDL_2BUL-Perf | Rel-17 | R4 | 06/22 | 0 | 100 | Closed. SR: RP-221527, revised WID: RP-221528
880189 | Core part: LTE_CA_R17_xBDL_1BUL | LTE_CA_R17_xBDL_1BUL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221306, revised WID: RP-221305
880289 | Perf. part: LTE_CA_R17_xBDL_1BUL | LTE_CA_R17_xBDL_1BUL-Perf | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221306, revised WID: RP-221305
880188 | Core part: LTE_CA_R17_3BDL_1BUL | LTE_CA_R17_3BDL_1BUL-Core | Rel-17 | R4 | 06/22 | 67.5 | 100 | Closed. SR: RP-221525, revised WID: RP-221526
880288 | Perf. part: LTE_CA_R17_3BDL_1BUL | LTE_CA_R17_3BDL_1BUL-Perf | Rel-17 | R4 | 06/22 | 10 | 100 | Closed. SR: RP-221525, revised WID: RP-221526
880187 | Core part: LTE_CA_R17_2BDL_1BUL | LTE_CA_R17_2BDL_1BUL-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221388, revised WID: RP-221389
880287 | Perf. part: LTE_CA_R17_2BDL_1BUL | LTE_CA_R17_2BDL_1BUL-Perf | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221388, revised WID: RP-221389
880186 | Core part: NR_SUL_band_2300_2400MHz | NR_SUL_band_2300_2400MHz-Core | Rel-17 | R4 | 12/20 | 100 |  | Closed.
880286 | Perf. part: NR_SUL_band_2300_2400MHz | NR_SUL_band_2300_2400MHz-Perf | Rel-17 | R4 | 12/20 | 100 |  | Closed.
880185 | Core part: NR_SUL_band_1880_1920MHz | NR_SUL_band_1880_1920MHz-Core | Rel-17 | R4 | 12/20 | 100 |  | Closed.
880285 | Perf. part: NR_SUL_band_1880_1920MHz | NR_SUL_band_1880_1920MHz-Perf | Rel-17 | R4 | 12/20 | 100 |  | Closed.
880184 | Core part: Introduction of NR band 24 | NR_band_n24-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880284 | Perf. part: Introduction of NR band 24 | NR_band_n24-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880183 | Core part: NR_SUL_UL_n24 | NR_SUL_UL_n24-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880283 | Perf. part: NR_SUL_UL_n24 | NR_SUL_UL_n24-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880182 | Core part: Introduction of NR 47GHz band | NR_47GHz_band-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed.
880282 | Perf. part: Introduction of NR 47GHz band | NR_47GHz_band-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed.

## Slide 13: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
880181 | Core part: LTE_B24_mod | LTE_B24_mod-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880281 | Perf. part: LTE_B24_mod | LTE_B24_mod-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed.
880180 | Core part: NR_LTE_V2X_PC5_combos | NR_LTE_V2X_PC5_combos-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221461
880280 | Perf. part: NR_LTE_V2X_PC5_combos | NR_LTE_V2X_PC5_combos-Perf | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221461
880179 | Core part: LTE_bands_R17_M1_M2_NB1_NB2 | LTE_bands_R17_M1_M2_NB1_NB2-Core | Rel-17 | R4 | 06/22 | 85 | 100 | Closed. SR: RP-221173
880279 | Perf. part: LTE_bands_R17_M1_M2_NB1_NB2 | LTE_bands_R17_M1_M2_NB1_NB2-Perf | Rel-17 | R4 | 06/22 | 85 | 100 | Closed. SR: RP-221173
880192 | Core part: NR_bands_R17_BWs | NR_bands_R17_BWs-Core | Rel-17 | R4 | 06/22 | 80 | 100 | Closed. SR: RP-221213, revised WID: RP-221212
880178 | Core part: NR_MIMO_OTA | NR_MIMO_OTA-Core | Rel-17 | R4 | 06/22 | 95 | 100 | Closed. SR: RP-221382, WI summary: RP-221384
880278 | Perf. Part: NR_MIMO_OTA | NR_MIMO_OTA-Perf | Rel-17 | R4 | 09/22 | 35 | 55 | SR: RP-221382
880077 | Study on high-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | FS_LTE_NR_HPUE_FWVM | Rel-17 | R4 | 03/20 | 100 |  | Closed.
870164 | Core part: NR_FR2_FWA_Bn257_Bn258 | NR_FR2_FWA_Bn257_Bn258-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed.
870264 | Perf. Part: NR_FR2_FWA_Bn257_Bn258 | NR_FR2_FWA_Bn257_Bn258-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed.
870163 | Core part: Introduction of NR band n13 | NR_n13-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed.
870263 | Perf. part: Introduction of NR band n13 | NR_n13-Perf | Rel-17 | R4 | 09/20 | 100 |  | Closed.
870060 | Study on IMT parameters for 6.425-7.025GHz, 7.025-7.125GHz and 10.0-10.5GHz | FS_NR_IMT_param | Rel-17 | R4 | 12/20 | 100 |  | Closed.
860251 | Perf. part: NR small data transmissions in INACTIVE state | NR_SmallData_INACTIVE-Perf | Rel-17 | R4 | 09/22 | 0 | 35 | SR: RP-221309
860250 | Perf. part: Enhancements to IAB for NR | NR_IAB_enh-Perf | Rel-17 | R4 | 09/22 | 20 | 40 | SR: RP-221176, revised WID: RP-221177, WI summary: RP-221178

## Slide 14: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
860249 | Perf. part: Further Multi-RAT Dual-Connectivity enhancements | LTE_NR_DC_enh2-Perf | Rel-17 | R4 | 09/22 | 0 | 30 | SR: RP-221500
860247 | Perf. part: UE power saving enhancements for NR | NR_UE_pow_sav_enh-Perf | Rel-17 | R4 | 09/22 | 35 | 65 | SR: RP-221542
860246 | Perf. Part: Solutions for NR for NTN | NR_NTN_solutions-Perf | Rel-17 | R4 | 12/22 | 0 | 20 | SR: RP-221745. TU change is requested.
860245 | Perf. Part: Enhanced IoT and URLLC support for NR | NR_IIOT_URLLC_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 50 | SR: RP-221198
860244 | Perf. part: Additional enhancements for NB-IoT and LTE-MTC | NB_IOTenh4_LTE_eMTC6-Perf | Rel-17 | R4 | 09/22 | 30 | 70 | SR: RP-221499
860242 | Perf. part: NR Sidelink enhancement | NR_SL_enh-Perf | Rel-17 | R4 | 09/22 | 10 | 95 | SR: RP-221186, revised WID: RP-221259
860241 | Perf. part: Extending current NR operation to 71GHz | NR_ext_to_71GHz-Perf | Rel-17 | R4 | 12/22 | 25 | 25 | SR: RP-221749, WI exception: RP-221350. TU change is requested.
860240 | Perf. part: Further enhancements on MIMO for NR | NR_feMIMO-Perf | Rel-17 | R4 | 09/22 | 25 | 60 | SR: RP-221403

## Slide 15: Rel-18 LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950171 | Core part: Introduction of LTE TDD band in 1670-1675 MHz | LTE_TDD_1670_1675MHz | Rel-18 | R4 | 12/22 | 0 | 15 | SR: RP-221061
950271 | Perf. Part: Introduction of LTE TDD band in 1670-1675 MHz | LTE_TDD_1670_1675MHz | Rel-18 | R4 | 12/22 | 0 | 0 | SR: RP-221061
920071 | New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2 | Rel-18 | R4 | 06/23 | 0 | 0 | SR: RP-221337
890040 | Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | FS_NR_eff_BW_util | Rel-17 | R4 | 09/22 | 80 | 85 | SR: RP-221330. More discussion is needed on how to proceed this SI.
850071 | Study on enhanced test methods for FR2 NR UEs | FS_FR2_enhTestMethods | Rel-17 | R4 | 06/22 | 90 | 100 | Closed. SR: RP-221575, revised SID: RP-221574

## Slide 16: New RAN4-led WI/SI proposals
New Rel-18 basket WI proposals
  Proposals for basket WIs of LTE, NR-CA/DC, MR-DC, SUL, V2X
Tdoc number | Title | Source company
RP-221308 | New WID: LTE Advanced inter-band CA Rel-18 for x bands DL (x=4, 5, 6) with 1 band UL | Nokia, Nokia Shanghai Bell
RP-221535 | New WID: Rel-18 LTE inter-band CA for X (X=2, 3, 4, 5) bands DL with 2 band UL | Huawei, HiSilicon
RP-221264 | New WID: Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL) | CHTTL
RP-221532 | New WID: Rel-18 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | Huawei, HiSilicon
RP-221333 | New WID: Basket Rel-18 WID DC_R18_xBLTE_1BNR_yDL2UL (x= 3, 4, 5) | Ericsson
RP-221541 | Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band | Nokia, Nokia Shanghai Bell
RP-221399 | New Rel-18 WID: DC of x LTE bands (xDL1UL) and 1 NR band (1DL1UL) (x= 3, 4, 5) | Samsung
RP-221411 | New Rel-18 WID : DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | LG Electronics Deutschland
RP-221637 | New WID: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL) | ZTE, Sanechips
RP-221400 | New Rel-18 WID: DC of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4, y=1, 2; 3=z=6) | Samsung
Tdoc number | Title | Source company
RP-221636 | New WID: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/mUL, m=1,2) and y bands (y=1,2) NR inter-band CA (yDL/(3-m)UL) | ZTE, Sanechips
RP-221327 | New WID: Basket Rel-18 WID NR_CA_R18_Intra | Ericsson
RP-221634 | New WID: Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | ZTE, Sanechips
RP-221741 | Rel-18 NR inter-band CA for 3 bands DL with x (x<=2) band UL | CATT
RP-221635 | New WID: Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2) | ZTE, Sanechips
RP-221334 | New WID: Basket Rel-18 WID NR_CA_R18_yBDL_xBUL (y=4,5,6, x=1,2)' | Ericsson
RP-221398 | New Rel-18 WID: NR inter-band CA/DC with y bands DL and x bands UL (y=4,5,6, x=1,2) | Samsung
RP-221531 | New WID: Rel-18 Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | Huawei, HiSilicon
RP-221740 | Rel-18 band combinations for concurrent operation of NR/LTE Uu bands/band combinations and one NR/LTE V2X PC5 band | CATT

## Slide 17: New RAN4-led WI/SI proposals
New Rel-18 basket WI proposals
  Proposals for basket WIs of high power UE
  Proposal for other basket WIs
Tdoc number | Title | Source company
RP-221313 | New WID on R18 High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band | China Unicom
RP-221328 | New WID: Power Class 2 for EN-DC with x LTE band + y NR TDD band | Ericsson
RP-221303 | New WID: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) | China Telecom
RP-221533 | New WID: Rel-18 Power Class 2 UE for NR inter-band Carrier Aggregation/Dual Connectivity with or without SUL configurations with x (6>=x>=2) bands DL and y (y=1, 2) bands UL | Huawei, HiSilicon
RP-221312 | New WID on high power UE for NR inter-band Carrier Aggregation | China Unicom
RP-221534 | New WID: Rel-18 High power UE for NR TDD intra-band Carrier Aggregation in frequency range FR1 | Huawei, HiSilicon
RP-221329 | WID on Power Class 1.5 for NR TDD-TDD intra-band combination | Ericsson
RP-221202 | New WID High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands | Nokia
RP-221311 | New WID on high power UE (power class 2) for NR FDD bands | China Unicom
RP-221075 | New WID High Power UE support for band n100 and n101 for Rail Mobile Radio (RMR) in Europe | Union Inter. Chemins de Fer
Tdoc number | Title | Source company
RP-221304 | New WID: Downlink interruption for NR and EN-DC band combinations to conduct dynamic Tx Switching in Uplink | China Telecom
RP-221537 | New WID: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 | Huawei, HiSilicon
RP-221214 | Basket WID: adding new channel bandwidth(s) support to existing NR bands | Ericsson
RP-221174 | New WID Additional LTE bands for UE category M1_M2 _NB1_NB2 in Rel-18 | Ericsson
RP-221536 | New WID: Additional NR bands for UL-MIMO in Rel-18 | Huawei, HiSilicon
RP-221638 | New WID on 4Rx_8Rx support for NR bands | ZTE, Sanechips

## Slide 18: New RAN4-led WI/SI proposals
New Rel-18 spectrum related WI proposals
New Rel-18 non-spectrum related WI/SI proposals
  Solutions to support part of spectrum on the existing wide band
  Other new WI proposals
Tdoc number | Title | Source company
RP-221062 RP‑221063 | New WID on APT 600 MHz NR band (RP‑221063 LS to AWG on frequency arrangements for IMT in the band 470 – 703 MHz) | Spark NZ Ltd
RP-221506 | New WID: Introduction of additional 6GHz NR licensed bands | Huawei, HiSilicon
RP-221374 RP-221373 | WID on intra-band contiguous CA for band 8 | CMCC
Tdoc number | Title | Source company
RP-221538 | New SID: Study on issues restricting operation on particular NR bands and band combinations with legacy UEs | Huawei, HiSilicon
RP-221590 | New SI on generalizing the specification for subsets of NR band support | Qualcomm Incorporated
RP-221572 | New SID: On phased introduction of new frequency ranges | Apple
Tdoc number | Title | Source company
RP-221569 | New WID: Introduction of evolved shared spectrum bands | Apple
RP‑221269 | Draft New WID for Rel-18 TRP/TRS | vivo
RP-221581 RP-221580 | New WID: Continuation of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) | Apple

## Slide 19: RAN4 related issues in RAN#96e (Rel-18)
  Rel-18 Study on simplification of band combination specification for NR and LTE
  RP‑221166 Motivation for adding Uu+PC5 combinations to Study on simplification of band combination specification Deutsche Telekom, Volkswagen, Bosch, LGE, Huawei
  RP‑221167 Revised SID for Study on simplification of band combination specification Deutsche Telekom, Volkswagen, Bosch, LGE, Huawei
  RP‑221196 Revised SID: Study on simplification of band combination specification for NR and LTE ZTE Corporation
  Rel-18 Study on efficient utilization of lic. spectrum that is not aligned with existing NR channel BWs
  RP‑221330 SR on Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths Ericsson Inc
  RP‑221693 On the next steps for the SI on efficient utilization of licensed spectrum Apple
  Rel-18 NR NTN enhancements
  RP‑221472 NR-NTN deployment in above 10 GHz bands Hughes/EchoStar, Thales, Intelsat, Inmarsat, Hispasat, Lockheed Martin, Airbus, Catapult, Gatehouse, Sateliot, Novamint, Fraunhofer, Telepazio, Viasat
  RP‑221650 R18 WI NR-NTN-enh workplan RAN4 NTT DOCOMO INC
  RP‑221751 LS on ESOA recommendation to reference the whole ITU-R harmonized Ka band frequency range in the R18 NR-NTN-enh Work Item (GSOA_LS_220530; to: RAN; cc: -; contact: GSOA Secretary General) GSOA
  Rel-18 Further RF requirements enhancement for NR and EN-DC in FR1
  RP‑221385 Revised objectives on FR1 RF enhancements Qualcomm Incorporated

## Slide 20: RAN4 related issues in RAN#96e (Rel-18)
  Rel-18 Further enhancements on NR and MR-DC measurement gaps and measurements without gaps
  RP‑221704 On scope of R18 measurement gap further enhancement Apple
  Rel-18 Support of intra-band non-collocated EN-DC/NR-CA deployment
  RP‑221068 Considerations on remaining issues of non-collocated WI objectives KDDI Corporation
  Rel-18 Requirement for NR FR2 multi-Rx chain DL reception
  RP‑221223 Open items in the Rel-18 WID on FR2 multi-Rx chain DL reception Qualcomm Incorporated
  RP‑221274 Discussion for clarification on Rel-18 Multi-Rx scope RF and RRM
  RP‑221406 On spherical coverage objective of multi-Rx chain DL reception Samsung
  RP‑221434 R18 FR2 Scope refinement for Multi RX Chain ROHDE & SCHWARZ, Telecom Italia
  RP‑221703 On the RF requirement of the WI of NR FR2 multi-RX chain DL reception Apple

## Slide 21: RAN4 related issues in RAN#96e (Rel-17)
  Feasibility study of 6GHz for LTE and NR in licensed and unlicensed operations
  RP‑221209 Status Report for SI Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations Ericsson
  RP‑221210 TP to TR 37.890 capturing latest updates Ericsson
  RP‑221211 TR 37.890 v0.16.0 on Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations Ericsson
  RP‑221570 Regulatory update for the 6GHz frequency range Apple
  Extending current NR operation to 71GHz
  RP‑221350 Exception request for Extending current NR operation to 71GHz Qualcomm CDMA Technologies, Intel Corp
  Further enhancements of NR RF requirements for FR2
  RP‑221539 Remaining issue for Rel-17 FR2 RF Huawei, HiSilicon
  RP‑221540 CR to 38.101-2 on requirements for coherent UL MIMO Huawei, HiSilicon
  Introduction of 6GHz NR licensed bands
  RP‑221504 WID revision: Introduction of 6GHz NR licensed bands; rapporteur: Huawei Huawei, HiSilicon
  RP‑221648 Discussion on Introduction of 6GHz NR licensed bands ZTE, Sanechips
  Further enhancements on MIMO for NR
  RP‑221550 FeMIMO: 1024QAM UE Capability MediaTek Inc.
  RP‑221551 CR 38.306: 1024QAM UE Capability MediaTek Inc.
  RP‑221552 CR 38.331: 1024 QAM UE Capability MediaTek Inc.

## Slide 22: RAN4 related issues in RAN#96e (Rel-17)
  Feasibility study of 6GHz for LTE and NR in licensed and unlicensed operations
  RP‑221209 Status Report for SI Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations Ericsson
  RP‑221210 TP to TR 37.890 capturing latest updates Ericsson
  RP‑221211 TR 37.890 v0.16.0 on Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations Ericsson
  RP‑221570 Regulatory update for the 6GHz frequency range Apple
  Extending current NR operation to 71GHz
  RP‑221350 Exception request for Extending current NR operation to 71GHz Qualcomm CDMA Technologies, Intel Corp
  Further enhancements of NR RF requirements for FR2
  RP‑221539 Remaining issue for Rel-17 FR2 RF Huawei, HiSilicon
  RP‑221540 CR to 38.101-2 on requirements for coherent UL MIMO Huawei, HiSilicon
  Introduction of 6GHz NR licensed bands
  RP‑221504 WID revision: Introduction of 6GHz NR licensed bands; rapporteur: Huawei Huawei, HiSilicon
  RP‑221648 Discussion on Introduction of 6GHz NR licensed bands ZTE, Sanechips
  Further enhancements on MIMO for NR
  RP‑221550 FeMIMO: 1024QAM UE Capability MediaTek Inc.
  RP‑221551 CR 38.306: 1024QAM UE Capability MediaTek Inc.
  RP‑221552 CR 38.331: 1024 QAM UE Capability MediaTek Inc.

## Slide 23: RAN4 related issues in RAN#96e (Rel-17)
  Introduction of UE TRP and TRS requirements and test methodologies for FR1
  RP‑221579 On test tolerance work for NR FR1 TRP TRS Apple
  High power UE (PC2) for one NR FDD band
  RP‑221573 Rel-17 feature on hybrid duplex operation for PC2 FDD bands Apple
  Canada n77 issue
  RP‑221413 Operation in the n77 frequency range in Canada Nokia, Nokia Shanghai Bell
  RP‑221414 Extension of operation in the n77 frequency range in Canada Nokia, Nokia Shanghai Bell
  RP‑221430 Extension of operation in the n77 frequency range in Canada [n77 Canada] Ericsson
  RP‑221431 Correction to additionalSpectrumEmission in NR CA for n77 in Canada Ericsson
  Incorrect PMI reporting
  RP‑221701 On Incorrect PMI Reporting Apple
  UE capability for Per-FR gap
  RP‑221386 UE Capability for per-FR Measurement Gaps Qualcomm Incorporated
  RP‑221702 On per BC indication for the per-FR gap capability Apple
  UE capability for UL Tx switching with CA
  RP‑221585 UE capability for UL Tx Switching with CA Qualcomm Incorporated

## Slide 24: RAN4 TU Planning in next quarter
The RAN4 TU budget for Rel-17 and Rel-18 approved WI/SI
  Update is needed according to the newly approved WI/SI and updated SR, which will be done after RAN#96
Q3 2022 meeting plans:
  Focus on finalization of Rel-17 performance part and essential correction for Rel-17 Wis
  Start Rel-18 items according to the TU planning

## Slide 25: Rel-17 feature list
Rel-17 feature list discussion was extensively discussed
  A number of LS-s were sent to RAN2
  RAN4 has finalized Rel-17 feature list in May meeting, but there are still some TBDs for a certain feature groups.
New Tdoc number | Title | Source
R4-2210437 | LS on Rel-17 RAN4 UE feature list for NR | CMCC
R4-2211190 | LS on Rel-17 RAN4 UE feature list for NR | CMCC

## Slide 26: TEI CR
Two sets of TEI CRs
  RRM requirements for [NRTADV]
    R4-2210984 CR on mapping table for NR TADV [NRTADV] Huawei, Hisilicon
      CR Rel-17 38.133 17.5.0 TEI17 CR-2370 Cat-B
    Corresponding to the following TEI ID in RAN#95-e
  Add PC1.5 for 3DL/1UL combinations
    RP‑221595 Addition PC1.5 single uplink for 3DL combinations [NR_PC1.5_SingleUL_3DLCA] Verizon
      = R4-2210766 Draft CR for 38.101-1: Addition PC1.5 single uplink for 3DL combinations Verizon, Samsung
unique TEI identifier | feature | Rel | CRs in own WG | CRs in/impacts on other WGs
[NR_PC1.5_SingleUL_3DLCA] | Addition PC1.5 single uplink for 3DL combinations | Rel-17 | R4-2210766 (38.101-1, cat.B) Note: R4-2210766 was endorsed in RAN4. | No impact on other WGs

## Slide 27: ITU-R on Generic unwanted emission (IMT-2020)
The dedicated agenda for ITU-R response was set in RAN4#103-e meeting.
  Generic unwanted emission (IMT-2020)
    No LS was approved
  Test methods for OTA total radiated power
    The following LS was approved
      RP‑221052 Draft reply LS to ITU-R WP1C/TEMP/31 = RP-212741 on Test methods for over-the-air TRP field measurements of unwanted emissions from IMT radio equipment utilizing active antennas (R4-2210889; to: RAN; cc: -; contact: Ericsson) RAN4

## Slide 28: Thank You!
Many thanks to：
Vice chairs Haijie Qiu for helping structure the e-meeting and chairing sessions
Carolyn Taylor for efficient secretary support
Email moderators for leading the email discussions and providing summaries
  Jinqiang Xing, Aida Vera Lopez, Aijun Cao, Alexander Sayenko, Ato Yu, Basaier Jialade, Bin Han, Bo Liu, CH Park, Chunhui Zhang, Chunxia Guo, Dmitry Petrov, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Esther Sienkiewicz, Fei Xue, Gaurav Nigam, Gene Fong, Han Jing, He (Jackson) Wang, Hsuanli Lin, Hua Li, Huiping Shan, Iwo Angelow, Jerry Cui, Jiakai Shi, Jin Wang, Jingjing Chen, Jingzhou Wu, Jin-yup Hwang, Johan Sköld, Johannes Hejselbaek, Kazuyoshi Uesaka, Lars Dalsgaard, Lei Du, Li Zhang, Liehai Liu, Man Hung Ng, Manasa Raghavan, Meng Zhang, Michal Szydelko, Mueller Axel, Muhammad Kazmi, Ojas Choksi, Peng Zhang, Per Lindell, Petri Vasenkari, Phil Coan, Prashant Sharma, Qian Yang, Qifei Liu, Qiming Li, Qiuge Guo, Richard Kybett, Richie Leo, Roy Hu, Rui Huang, Ruixin Wang, Sanjun Feng, Santhan Thangarasa, Shan Yang, Shiyuan Wang, Steven Chen, Su Hwan Lim, Taekhoon Kim, Toni lahteensuo, Tricia Li, Ville Vintola, Wubin Zhou, Xiaoran Zhang, Xuan Yi, Xuhua Tao, Xusheng Wei, Yang Tang, Yankun Li, Ye Liu, Yiyan Zhang, Yoonoh Yang, Yuan Gao, Yuexia Song, Yunchuan Yang, Zhixun Tang, Zhongyi Shen
All the volunteer delegates help RAN4 merge endorsed draft CRs
Delegates for great contributions and discussions for finalization of Rel-17 core part in RAN4