TSG RAN Meeting #96	RP-221183

6th – 9th June 2022, Budapest, Hungary

Status Report to TSG

Agenda item:			9.5.2.5

| WI / SI Name | WID on Rel-17 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 881002 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220302 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2022 | Performance part: 06/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Sang-Wook Lee |
|  | Company | LG Electronics |
|  | Email | sangwook1.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

2.4.2	Remaining Open issues

Additional notes and status of individual combinations are captured in the band combination table included in the revised WID.

The unfinished requested band combinations and new requested band combinations listed in the WID will be shifted to a Rel-18 WI as per RAN/RAN4 agreement and this Rel-17 WI can be closed. This is the reason completion level is declared 100% even with non-completed requests listed in the WID.

4.	References

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2209957 | draftCR to add DC_40_n77-n257 to 38.101-3 | Nokia, NBN |
| 2 | R4-2207632 | TR 37.717-11-21 v0.9.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics Deutschland |
| 3 | R4-2207633 | Revised WID on Rel-17 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | LG Electronics Deutschland |
| 4 | R4-2207634 | Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-17 | LG Electronics Deutschland |
| 5 | R4-2207836 | Draft CR for TS 38.101-3: Support of UL DC_28A_n257D in DC_28_n77-n257 | SoftBank Corp. |
| 6 | R4-2207839 | Draft CR for TS 38.101-3: Support of n77(2A) in DC_1-8_n77-n79 | SoftBank Corp. |
| 7 | R4-2207842 | Draft CR for TS 38.101-3: Correction of Rib table for DC_11_n1-n77 and DC_8-11_n77-n79 | SoftBank Corp. |
| 8 | R4-2207848 | TP for TR 37.717-11-21: EN-DC_41_n1-n3 | SoftBank Corp. |
| 9 | R4-2207852 | TP for TR 37.717-11-21: EN-DC_8-11_n1-n77 | SoftBank Corp. |
| 10 | R4-2207853 | TP for TR 37.717-11-21: EN-DC_8-41_n1-n3 | SoftBank Corp. |
| 11 | R4-2207854 | TP for TR 37.717-11-21: EN-DC_1-8-11_n3-n79 | SoftBank Corp. |
| 12 | R4-2207855 | TP for TR 37.717-11-21: EN-DC_1-8-11_n77-n79 | SoftBank Corp. |
| 13 | R4-2207909 | TP for TR 37.717-11-21: DC_1_n3-n75 | VODAFONE Group Plc |
| 14 | R4-2207987 | TP for TR 37.717-11-21: DC_1-20_n7-n78 | VODAFONE Group Plc |
| 15 | R4-2208696 | TP for TR 37.717-11-21: DC_3A-8A_n40A-n79 | ZTE Corporation |
| 16 | R4-2208697 | TP for 37.717-11-21: DC_8A_n79A-n258A | ZTE Corporation |
| 17 | R4-2209577 | draft CR 38.101-3 on corrections in EN-DC tables | Ericsson |
| 18 | R4-2209632 | TP for TR 37.717-11-21_DC_38A_n7A-n78A | ZTE Corporation |
| 19 | R4-2209958 | draftCR to add DC_40-42_n77-n257 to 38.101-3 | Nokia, NBN |
| 20 | R4-2209959 | draftCR to add DC_40-42_n78-n257 to 38.101-3 | Nokia, NBN |
| 21 | R4-2209960 | draftCR to add DC_42_n77-n257 to 38.101-3 | Nokia, NBN |
| 22 | R4-2209961 | draftCR to add DC_42_n78-n257 to 38.101-3 | Nokia, NBN |
| 23 | R4-2209966 | draftCR 38.101-3 Addition of DC_1A_n7A-n782A | Nokia, BT |
| 24 | R4-2209967 | draftCR 38.101-3 Addition of DC_1A-3C_n7A-n78A | Nokia, BT |
| 25 | R4-2209969 | draftCR 38.101-3 Correction to DC_3C_n7A-n782A | Nokia, BT |
| 26 | R4-2209989 | TP for TR 37.717-11-21: DC_n77A-n257A/G/H/I/J/K/L/M_1A-3A, DC_n77(2A)-n257A/G/H/I/J/K/L/M_1A-3A | Huawei Technologies France |
| 27 | R4-2210037 | TP for TR 37.717-11-21 DC_n77A-n257A_3A variants DC_n77(2A)-n257A_3A variants | Huawei Technologies France |
| 28 | R4-2210038 | TP for TR 37.717-11-21: DC_n8A-n77A_1A, DC_n8A-n77(2A)_1A | Huawei Technologies France |
| 29 | R4-2210043 | TP for TR 37.717-11-21: DC_1A_n8A-n77A, DC_1A_n8A-n77(2A) | Huawei Technologies France |
| 30 | R4-2210058 | TP for TR 37.717-11-21: DC_n77A-n257A/G/H/I/J/K/L/M_1A, DC_n77(2A)-n257A/G/H/I/J/K/L/M_1A | Huawei Technologies France |
| 31 | R4-2210751 | draft CR 38.101-3 to add missing configurations | Ericsson, BT plc |