3GPP TSG RAN meeting #96										RP-221186

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			9.4.1.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_enh-Perf |  |  |  |  |
| Unique ID | 860242 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202846 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 09/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: 95% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Seungmin Lee |
|  | Company | LG Electronics |
|  | Email | Edison.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#103-e: RRM (performance part)

In RRM session, 4 draft CRs for test cases were endorsed. And test configurations were agreed in WF.

- Endorsed draft CRs

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2211110 | draft CR on Test for Interruption to WAN at transitions during SL-DRX for Asynchronized case | LG Electronics |
| R4-2211111 | Draft CR to TS 38.133: Introduction of test cases for Selection/Reselection of V2X SyncRef Source under SL-DRX | vivo |
| R4-211112 | DraftCR on initiation/cease SLSS transmisions in SL-DRX mode | Huawei, Hisilicon |
| R4-2207738 | SL enhancement resource selection test | Qualcomm, Inc. |

- Test configurations were agreed in WF (R4-2210614)

  - Test for SyncRef UE as synchronization reference source when SL-DRX is used

    - T1=3s, T2=5.24s, T3=5.24s

    - SL-DRX cycle = 320ms

  - Test for Selection/Reselection of V2X SyncRef source under SL-DRX (GNSS/FR1 NR Cell as the highest priority)

    - SL-DRX cycle = 320ms

  - Test for V2X UE Autonomous Resource Selection/Reselection (Periodic Sensing/Contiguous Sensing/SL-DRX)

    - SL-DRX cycle = 40ms

  - Test for interruption to WAN at transitions between active and non-active during SL-DRX in asynchronous case

    - SL-DRX cycle = 640ms

  - SL-DRX configuration : SL.DRX.x1

    - SL.DRX.1 = 40ms, SL.DRX.2 = 320ms, SL.DRX.3 = 640ms

RAN4#103-e: Demodulation (performance part)

In demodulation session, 2 contributions were submitted to RAN4#103-e, and e-mail discussion summary was submitted for information. WF (R4-2210663) on NR SL enhancement demodulation was approved with following contents

- Test case for 256QAM demodulation

  - Do not introduce demodulation performance test case for 256QAM

- Test case for CQI reporting

  - Do not introduce test case for CQI reporting

2.4.2	Remaining Open issues

RRM (performance part)

- Big CR : based on the endorsed draft CRs in RAN4#103-e

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template

RAN4#103-e

- R4-2207738	SL enhancement resource selection test	Qualcomm, Inc.

- R4-2207740	SL enhancement resource selection test configuration and RRM requirement correction	Qualcomm, Inc.

- R4-2208819	Discussion on performance requirements for sidelink enhancement	vivo

- R4-2209003	Discussion on test setup for initiation/cease SLSS transmisions in SL-DRX mode	Huawei, Hisilicon

- R4-2211110	draft CR on Test for Interruption to WAN at transitions during SL-DRX for Asynchronized case	LG Electronics

- R4-2211111	Draft CR to TS 38.133: Introduction of test cases for Selection/Reselection of V2X SyncRef Source under SL-DRX	vivo

- R4-2211112	DraftCR on initiation/cease SLSS transmisions in SL-DRX mode	Huawei, Hisilicon

- R4-2210495	Email discussion summary for [103-e][226] NR_SL_enh_RRM	Moderator (LG Electronics)

- R4-2210614	WF on NR SL enhancements RRM requirements	LG Electronics

- R4-2208318	Discussion on test cases for SL enhancement demodulation requirements	LG Electronics Inc.

- R4-2209849	Discussion on demodulation requirements for NR sidelink enhancements	Huawei, HiSilicon

- R4-2210527	Email discussion summary for [103-e][324] NR_SL_enh_Demod	Moderator (LG Electronics)

- R4-2210663	WF on SL enhancement demodulation	LG Electronics