3GPP TSG RAN meeting #96										RP-221187

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			9.4.2.8

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_relay-Perf |  |  |  |  |
| Unique ID | 911205 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212819 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: mm/yyyy | Performance part: 09/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: xx% | Performance Part: 100% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Qianxi Lu, Xueyan Huang |
|  | Company | OPPO, CMCC |
|  | Email | qianxi.lu@oppo.com, huangxueyan@chinamoblie.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

(1)  A way forward on SL relay test (R4-2210620) was approved.

< Agreement>: Introduce two test cases:

- Verify interruption requirements at NR sidelink discovery configuration.

- Verify selection/reselection of sidelink relay UE in NR

  - Define test applicability rule: the new test for interruption at sidelink discovery configuration is not applicable to UE passed legacy sidelink configuration interruption test A.9.1.6.1.

< Agreement >: Introduce test for interruption requirements at NR sidelink discovery configuration

- During T1, the UE is in idle state and monitoring NR sidelink discovery announcements from other active sidelink UEs on the NR sidelink discovery resources.

- During T2, the UE is expected to transmit SidelinkUEInformationNR indicating sl-RxInterestedFreqListDisc and receive RRC reconfiguration message. No PDSCH is scheduled for UE.

- During T3, the UE S-RSRP is scheduled with PDSCH on Pcell downlink. The missed ACK/NACKs during T3 shall be counted to verify the allowed interruptions during NR sidelink discovery.

< Agreement >: Introduce test for relay selection/reselection measurement delay requirement, by using LTE ProSe A.7.5.12 test as a reference.

  - Confirm to use SL resource allocation mode 2 for UE in the test

  - Configure separate resource pool configuration of SL discovery and SL communication for UE in the test.

< Agreement >: The resource pool for remote UE has been configured by Pcell before T1 starts. During T2, remote UE is not expected to request the serving cell for sidelink communication resources for communicating with a candidate sidelink relay UE.

< Agreement >: The reference resource pool configurations for R17 SL discovery need to be introduced.

(2) Two draft CRs on test cases for Selection/Reselection of relay UE and interruption requirements for NR sidelink relay (R4-2211119, and R4-2211120) were endorsed.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2207741	SL relay test scope	Qualcomm, Inc.	noted

- R4-2208375	CR to maintain Selection Reselection of relay UE in TS 38.133	OPPO	agreed

- R4-2208376	draft CR on test case for Selection/Reselection of relay UE	OPPO	revised

- R4-2209012	Discussion on RRM test cases for NR SL relay	Huawei, Hisilicon	noted

- R4-2209013	DraftCR on test cases of interruption requirements for NR sidelink relay	Huawei, Hisilicon

- R4-2210303	Email discussion summary for [103-e][231] NR_SL_relay	Moderator (OPPO)

- R4-2210500	Email discussion summary for [103-e][231] NR_SL_relay	Moderator (OPPO)	noted

- R4-2210620	WF on SL relay test cases	OPPO	approved

- R4-2211119	DraftCR on test cases of interruption requirements for NR sidelink relay	Huawei, Hisilicon, endorsed

- R4-2211120	draft CR on test case for Selection/Reselection of relay UE	OPPO	endorsed

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template