3GPP TSG RAN meeting #96										RP-221198

Budapest, Hungary, 6 – 10 June 2022

## Status Report to TSG

Agenda item:			9.4.2.1

| WI / SI Name | Enhanced Industrial Internet of Things (IoT) and ultra-reliable and low latency communication (URLLC) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IIOT_URLLC_enh |  |  |  |  |
| Unique ID | 860045 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220152 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Chunli Wu |
|  | Company | Nokia |
|  | Email | Chunli.wu@nokia-sbell.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#103-e:

| Core requirements | Agreements: - RAN4 keep the impacted parameters in [] until RAN1 has reached agreement. RAN4 can additionally add an editor’s note: ‘Pending agreement on UE processing capability discussion’. - It has to be discussed and agreed how to handle PDC when measurement gaps are configured. - If no QCL information is provided for the PDC RS there would be need for UE Rx sweep. - If no QCL information is provided for the PDC RS it is assumed that UE Rx beam sweeping is needed for PDC measurements. - RAN4 only define requirement conditioned: - QCL information is provided - UE Rx sweeping is not needed - there is there a need for scheduling restriction if PDC RS is not QCL-ed with PDCCH or PDSCH - Yes, there is a need for defining measurement restriction if PDC RS is not QCL-ed with L1 RS. |
| --- | --- |
| Performance Requirements | - RAN4 shall focus on specify performance requirements for AWGN condition as first priority: - UE Rx-Tx time difference measurement requirement for PRS - gNB Rx-Tx time difference measurement requirement for SRS - UE Rx-Tx time difference measurement requirements for TRS - RAN4 should not define gNB Rx-Tx time difference measurement requirement for SRS under fading channel conditions - RAN4 will use same BW groups from PRS to define accuracy for TRS based PDC - RAN4 will use same group delay calibration margin from PRS to accuracy for TRS based UE Rx-Tx - RAN4 will introduce new SRS type in TS 38.133 A.3.24 for usagePDC-r17 |

Following test cases were agreed:

| TC No. | TC | Purpose | Clause |
| --- | --- | --- | --- |
| 1 | UE Rx-Tx time difference measurement with PRS for RTT-based PDC in FR1 SA | To [verify measurement period requirements and accuracy requirements] for UE Rx-Tx time difference measurement with PRS for RTT-based PDC | A.6.6.x1.1 |
| 2 | UE Rx-Tx time difference measurement with TRS for RTT-based PDC in FR1 SA | To [verify measurement period requirements and accuracy requirements] for UE Rx-Tx time difference measurement with TRS for RTT-based PDC | A.6.6.x1.2 |
| 3 | UE Rx-Tx time difference measurement with PRS for RTT-based PDC in FR2 SA | To [verify measurement period requirements and accuracy requirements] for UE Rx-Tx time difference measurement with PRS for RTT-based PDC | A.7.6.x1.1 |
| 4 | UE Rx-Tx time difference measurement with TRS for RTT-based PDC in FR2 SA | To [verify measurement period requirements and accuracy requirements] for UE Rx-Tx time difference measurement with TRS for RTT-based PDC | A.7.6.x1.2 |

#### 2.1.2	Remaining Open issues

RRM core requirements:

Minor open issues which is handled in maintenance. RAN4 RRM core requirement for this WI is completed

RRM performance requirements:

Some companies brought simulation results for TRS measurement accuracy, the discussion will continue in RAN4#104-e.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

The work item is completed in SA2 and is in maintenance phase. No RAN dependency is observed.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

All open issues are resolved, the WI of IIoT is considered as completed in SA2.

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#103-e Tdoc List

R4-2210302	Email discussion summary for [103-e][230] NR_IIOT_URLLC_enh	Moderator (Nokia, Nokia Shanghai Bell)

R4-2210499	Email discussion summary for [103-e][230] NR_IIOT_URLLC_enh	Moderator (Nokia, Nokia Shanghai Bell)

R4-2210618	WF on NR_IIOT_URLLC_enh	Nokia, Nokia shanghai Bell

R4-2210619	Simulation Results for NR_IIOT_URLLC_enh	Nokia, Nokia shanghai Bell

R4-2208820	Remaining issues for PDC enhancement	vivo

R4-2208821	Updated simulation results for TRS based PDC	vivo

R4-2208822	CR to TS 38.133 Correction to measurements requirements for PDC	vivo

R4-2209235	On RRM requirements for PDC enhancements	Huawei, Hisilicon

R4-2209236	CR on requirements for UE Rx-Tx measurement for PDC	Huawei, Hisilicon

R4-2209506	Discussion of RRM Requirements for Propagation Delay Compensation Enhancements 	Nokia

R4-2209615	CR on correction for RTT-based PDC measurement requirements in 38.133	Nokia

R4-2211117	CR to TS 38.133 Correction to measurements requirements for PDC	vivo

R4-2208055	draftCR to clarify timing reference point for UE UL timing test cases	Intel Corporation

R4-2208823	Discussion on performance requirements for PDC enhancement	vivo

R4-2208824	Draft CR to TS 38.133 Introduction of accuracy requirements for PDC	vivo

R4-2208651	Simulation results for perfromance part of WI	Ericsson

R4-2208652	Scope of RRM tests and RMC for TRS	Ericsson

R4-2209237	Simulation results for TRS based PDC	Huawei, Hisilicon

R4-2209238	Discussion on accuracy and TCs for PDC	Huawei, Hisilicon

R4-2209519	Simulation Results for TRS measurement Accuracy	Nokia

R4-2209641	draftCR on UE Rx-Tx time difference measurement accuracy requirements for RTT-based PDC	Nokia

R4-2209642	draftCR on test cases for RTT-based PDC UE Rx-Tx time difference measurement requirements	Nokia

R4-2210226	On performance requirements for RTT-based propagation delay compensation	Qualcomm Incorporated

R4-2210434	Simulation results for performance part of WI	Ericsson

R4-2211118	draftCR on UE Rx-Tx time difference measurement accuracy requirements for RTT-based PDC	Nokia

R4-2209523	Sub-slot based PUCCH repetition performance requirements	Nokia

R4-2209850	Discussion on demodulation and CSI requirements for Rel-17 enhanced IIOT and URLLC support	Huawei, HiSilicon

R4-2210336	Email discussion summary for [103-e][330] NR_IIOT_URLLC_enh_Demod	Moderator (Nokia, Nokia Shanghai Bell)

R4-2210533	Email discussion summary for [103-e][330] NR_IIOT_URLLC_enh_Demod	Moderator (Nokia, Nokia Shanghai Bell)

R4-2210673	WF on enhanced IIoT and URLLC support demodulation and CSI requirements	Nokia, Nokia Shanghai Bell

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template