3GPP TSG RAN Meeting #96	P-221218

Electronic Meeting, June 6 - 9, 2022

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance Test Aspects - Rel-15 CA configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_CA_R15-UEConTest |  |  |  |  |
| Unique ID | 770064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 9/2022 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 79% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#95-e the work plan was updated in [1].

At RAN5#95-e there were 7 CRs agreed in [3] to [9]. See section 3 for complete list of contributions.

67 out of the 100 new Rel-15 test cases have been completed.

The overall completion of LTE CA basket work items is based on the completion level of the new test cases introduced for new type of CA configurations introduced by the basket work item.

Overall, 79% (+4%) completion has been reached based on the number of completed and ongoing test cases. The work item will be closed when 100% of the new test cases have been completed. Any remaining not completed Rel-15 CA configuration need to be completed by interested companies under maintenance.

The tracking of the RAN5 completed Rel-15 CA configurations is handled by the RAN5 Permanent Reference Document PRD20 [2].

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] R5-222247	WP UE Conformance Test Aspects - Rel-15 LTE CA configurations; Source: Ericsson

[2] RAN5 PRD20	E-UTRA CA configuration handling in RAN5 (Release 10 and later releases)
(Can be downloaded from ftp://ftp.3gpp.org/TSG_RAN/WG5_Test_ex-T1/PRD)

Discussion papers:

None

CRs TS 36.508:

None

CRs TS 36.521-1:

None

CRs TS 36.521-2:

[3] R5-223194	Applicability of 6DL and 7DL CA RRM test cases; Source: Ericsson

CRs TS 36.521-3:

[3] R5-223648	Addition of 6 DL CA Event Triggered Reporting on Deactivated SCell test case 8.16.96; Source: Ericsson

[4] R5-223188	Addition of 6 DL CA Activation and Deactivation of Known SCell Test Case 8.16.97; Source: Ericsson

[5] R5-223189	Addition of 6 DL CA Activation and Deactivation of Unknown SCell Test Case 8.16.98; Source: Ericsson

[6] R5-223190	Addition of 7 DL CA Event Triggered Reporting on Deactivated SCell Test Case 8.16.100; Source: Ericsson

[7] R5-223191	Addition of 7 DL CA Activation and Deactivation of Known SCell Test Case 8.16.101; Source: Ericsson

[8] R5-223192	Addition of 7 DL CA Activation and Deactivation of Unknown SCell Test Case 8.16.102; Source: Ericsson

[9] R5-223193	Correction of minimum conformance requirements for RRM 3CC, 4CC and 5CC test cases; Source: Ericsson

TS 36.523-2:

None

TR 36.903:

None

TR 36.905:

None