3GPP TSG RAN Meeting #96							                      RP-221284

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			9.4.2.9

| WI / SI Name | Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh2 |  |  |  |  |
| Unique ID | 941114 (Core part), 890255 (Perf. part) |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213656 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: June 2022 | Performance part: Sept 2022 (Extended from June 2022 to Sept 2022) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 95% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG, Tricia LI, Dmitry BELOV |
|  | Company | China Telecom, Huawei, Intel Corporation |
|  | Email | yangshan@chinatelecom.cn, tricia.li@huawei.com, dmitry.belov@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

UE CRS-IM:

- CR to TS 38.306 on UE capability for Rel-17 CRS interference mitigation was endorsed (for merge) in R2-2206523.

- CR to TS 38.331 on UE capability for Rel-17 CRS interference mitigation was endorsed (for merge) in R2-2206524.

- CR to TS 38.331 on Network assistant signalling for Rel-17 CRS interference mitigation was agreed in R2-2206525.

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #103e is summarized below:

General:

- The updated WI work plan was approved in R4-2210926.

- The Email discussion summary for [103-e][321] NR_perf_enh2_Demod_Part1 was provided in R4-2210524.

- The Email discussion summary for [103-e][336] NR_perf_enh2_Demod_Part2 was provided in R4-2210539.

UE inter-cell IRC and intra-cell inter-user IRC:

- WF on PDSCH demodulation and CSI requirements for inter-cell interference MMSE-IRC was approved in R4-2210681	.

- Simulation result summary for inter-cell MMSE-IRC PDSCH demodulation, inter-cell MMSE-IRC CQI reporting, and intra-cell inter-user MMSE-IRC PDSCH demodulation were provided in R4-2209831, R4-2209443 and R4-2209830 respectively.

- The following draft CRs were endorsed:

  - R4-2210947 Draft CR on PDSCH demod requirements in ICI-FDD

  - R4-2210948 Draft CR for 38.101-4 Interference model for enhanced performance requirements

  - R4-2210949 Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC

  - R4-2210950 Draft CR for introduction of general applicability section of inter-cell MMSE-IRC receiver in TS 38.101-4

  - R4-2210951 Draft CR for introduction release independence for MMSE-IRC receiver requirements

  - R4-2210952 draftCR on CSI reporting test case (TDD)

  - R4-2210953 draftCR on CSI reporting test case (FDD)

  - R4-2210954 Draft CR on PDSCH 4Rx Demod requirements for intra cell inter user interference MMSE-IRC receiver

  - R4-2210955 Draft CR for MU-MIMO FRC

  - R4-2210956 Draft CR for introduction of MU-MIMO Beamforming model in TS 38.101-4

  - R4-2210957 Draft CR on PDSCH 2Rx Demod requirements for intra cell inter user interference MMSE-IRC receiver

- The Big CR for inter-cell MMSE-IRC was agreed R4-2211331.

- The Big CR for IRC for intra cell inter user MMSE receiver requirements was agreed in R4-2209828.

UE CRS-IM:

- LS on UE capability and network assistant signalling for CRS interference mitigation in the scenario with overlapping spectrum for LTE and NR with 30kHz SCS was approved in R4-2210435.

- WF on the test with only inter-RAT MO configured for scenario 2 was approved R4-2210659.

- Simulation assumptions for CRS-IM (for 15 kHz FDD and TDD) and for CRS-IM (30 kHz SCS TDD) were approved in R4-2210923 and R4-2210658 respectively.

- Simulation result summary for CRS-IM (for 15 kHz FDD and TDD) and for CRS-IM (30 kHz SCS TDD) were provided in R4-2209405 and R4-2208417 respectively.

- The following draft CRs were endorsed:

  - R4-2209738 Draft CR to 38_101-4: Abbreviations section

  - R4-2210919 draftCR to 38_101-4: NR CRS-IM 15KHz SCS Scenario - General and applicability sections

  - R4-2210925 Draft CR on FDD PDSCH CRS-IM demod requirements for DSS Scenario

  - R4-2210927 draft CR to TS 38.101-4: TDD PDSCH CRS-IM demod requirements for DSS Scenario

  - R4-2210929 draftCR: Introduction of PDSCH requirements for FDD CRS-IM scenario 2 with 15kHz

  - R4-2210921 Draft CR on TDD PDSCH CRS-IM demod requirements for Scenario2 with overlapping spectrum for LTE and NR 15kHz SCS

  - R4-2210924 Draft CR on adding FRC for CRS-IM 15kHz SCS test requirements

  - R4-2210928 Draft CR to TS38.101-4, interference model for CRS-IM receiver	MediaTek inc

  - R4-2210920 Draft CR for introduction of general applicability section of CRS-IM with serving cell 30kHz SCS in TS38.101-4

  - R4-2210930 draftCR: Introduction of PDSCH requirements for CRS-IM scenario 2 with 30kHz

  - R4-2210922 Draft CR for TS38.101-4 PDSCH Reference Channel for CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR

- The draft Big CR for CRS-IM was endorsed in R4-2210660.

2.4.2	Remaining Open issues

UE inter-cell IRC:

- Finalization of interference modelling in PDCCH region

- Finalization of requirement values

UE intra-cell inter-user IRC:

- Finalization of requirement values

UE CRS-IM:

- Finalization of test setup for scenario 2 with only inter-RAT MO configured

- Finalization of requirement values

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN2 #118e:

- R2-2206522   Summary of [AT118-e][043][NR17] CRS interference mitigation (China Telecom) China Telecom

- R2-2206439   LS on UE capability and network assistant signalling for CRS interference mitigation in the scenario with overlapping spectrum for LTE and NR with 30kHz SCS (R4-2210435; contact: CMCC), RAN4, LS in

- R2-2204489   LS on UE capability and network assistant signalling for CRS interference mitigation in scenarios with overlapping spectrum for LTE and NR (R4-2207238; contact: China Telecom), RAN4, LS in

- R2-2205388   Introduction of network assistance signalling for CRS-IM    Nokia, Nokia Shanghai Bell

- R2-2204980   CR to TS 38.306 on UE capability for Rel-17 CRS interference mitigation   China Telecom, Huawei, HiSilicon

- R2-2204981   CR to TS 38.331 on UE capability for Rel-17 CRS interference mitigation   China Telecom, Huawei, HiSilicon

- R2-2204982   CR to TS 38.331 on Network assistant signalling for Rel-17 CRS interference mitigation China Telecom, Huawei, HiSilicon

- R2-2206523   CR to TS 38.306 on UE capability for Rel-17 CRS interference mitigation   China Telecom, Huawei, HiSilicon

- R2-2206524   CR to TS 38.331 on UE capability for Rel-17 CRS interference mitigation   China Telecom, Huawei, HiSilicon

- R2-2206525   CR to TS 38.331 on Network assistant signalling for Rel-17 CRS interference mitigation China Telecom, Huawei, HiSilicon

- R2-2205389   Introduction of network assistance signalling for CRS-IM    Nokia, Nokia Shanghai Bell

- R2-2205390   UE capabilities for network assistance signalling for CRS-IM          Nokia, Nokia Shanghai Bell

- R2-2205391   UE capabilities for network assistance signalling for CRS-IM          Nokia, Nokia Shanghai Bell

RAN4 #103e:

- R4-2207799	 Simulation results for PDSCH requirements in intercell interference scenarios	Apple

- R4-2207800	 Draft CR on PDSCH demod requirements in ICI-FDD	Apple

- R4-2207801	 Simulation results for CSI reporting requirements in intercell interference scenarios	Apple

- R4-2207802 Simulation results for PDSCH requirements in MU-MIMO scenarios	Apple

- R4-2207803 Simulation results for CRS-IM requirements	Apple

- R4-2208050	 Discussion on CRS-IM requirements for 30 kHz SCS case	Intel Corporation

- R4-2208254	 On general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2208255	 On CQI requirements for intercell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2208256	 Simulation Results on PDSCH demodulation requirements for inter-cell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2208257	 Simulation Results on CQI requirements for intercell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2208258	 draftCR to 38_101-4: NR Interference model for enhanced performance requirements	Nokia, Nokia Shanghai Bell

- R4-2208259	 On General for CRS-IM	Nokia, Nokia Shanghai Bell

- R4-2208260	 On Test Setup for CRS-IM	Nokia, Nokia Shanghai Bell

- R4-2208261	 draftCR to 38_101-4: NR CRS-IM 15KHz SCS Scenario - General and applicability sections	Nokia, Nokia Shanghai Bell

- R4-2208414	 Simulation results for inter-cell interference suppressing	CMCC

- R4-2208415	 Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC	CMCC

- R4-2208416	 Discussion on the CRS-IM for NR 30kHz SCS	CMCC

- R4-2208417	 Simulation results collection for 30kHz SCS CRS-IM	CMCC

- R4-2208418	 LS on UE capability and network assistant signalling for CRS interference mitigation in the scenario with overlapping spectrum for LTE and NR with 30kHz SCS	CMCC

- R4-2208419	 Draft CR for introduction of general applicability section of CRS-IM with serving cell 30kHz SCS in TS38.101-4	CMCC

- R4-2208420	 Draft CR on TDD PDSCH CRS-IM demod requirements for Scenario2 with overlapping spectrum for LTE and NR 15kHz SCS	CMCC

- R4-2208421	 Discussion on the test setup for CRS-IM 15kHz	CMCC

- R4-2209147	 CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR	ZTE Corporation

- R4-2209148	 Draft CR for TS38.101-4 PDSCH Reference Channel for CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR	ZTE Corporation

- R4-2209404	 Simulation assumptions for CRS-IM (for 15kHz FDD and TDD)	China Telecom

- R4-2209405	 Summary of CRS-IM simulation results (15 kHz SCS FDD and TDD)	China Telecom

- R4-2209408	 Simulation results for CRS-IM for 15kHz SCS scenario	China Telecom

- R4-2209409	 Discussion on the test setup for CRS-IM requirement definition	China Telecom

- R4-2209410	 Draft CR on adding FRC for CRS-IM 15kHz SCS test requirements	China Telecom

- R4-2209411	 Draft CR on FDD PDSCH CRS-IM demod requirements for DSS Scenario	China Telecom

- R4-2209412	 Draft CR on PDSCH 4Rx demod requirements for MU-MIMO IRC	China Telecom

- R4-2209413	 On CSI requirements for UE MMSE-IRC receiver for inter-cell interference suppression	China Telecom

- R4-2209414	 On PDSCH requirements for UE MMSE-IRC receiver for inter-cell interference suppression	China Telecom

- R4-2209415	 Simulation results on PDSCH demodulation requirements for inter-cell interference MMSE-IRC	China Telecom

- R4-2209416	 Simulation results on UE MMSE-IRC receiver for intra-cell inter-user interference suppression	China Telecom

- R4-2209417	 Updated work plan for Further enhancement on NR demodulation performance WI	China Telecom

- R4-2209436	 Remaining issues on PDSCH requirement for inter-cell interference	Ericsson

- R4-2209437	 Simulation results on PDSCH performance for inter-cell interference	Ericsson

- R4-2209438	 Remaining issues on CSI reporting requirements for inter-cell interference	Ericsson

- R4-2209439	 Simulation results on CSI reporting for inter-cell interference	Ericsson

- R4-2209440	 Simulation results on PDSCH performance for intra-cell inter-user interference	Ericsson

- R4-2209441	 draftCR on CSI reporting test case(TDD)	Ericsson

- R4-2209442	 draftCR on MU-MIMO FRC	Ericsson

- R4-2209443	 Summary of simulation results for Inter-cell MMSE-IRC CQI reporting	Ericsson

- R4-2209527	 Summary of CRS-IM simulation results (15 kHz SCS FDD and TDD)	ZTE Corporation

- R4-2209529	 Draft CR on Intercell Interfrence FDD CQI Requirements	Qualcomm Incorporated

- R4-2209692	 Discussion on the test setup for CRS-IM	Ericsson

- R4-2209693	 Discussion on the 30kHz SCS scenario for CRS-IM	Ericsson

- R4-2209694	 Simulation results for CRS-IM	Ericsson

- R4-2209695	 draft CR to TS 38.101-4: TDD PDSCH CRS-IM demod requirements for DSS Scenario	Ericsson

- R4-2209738	 Draft CR to 38_101-4: Abbreviations section	Nokia, Nokia Shanghai Bell

- R4-2209791	 Simulation results and discussion on PDSCH requirements with inter-cell inter-user interference	MediaTek inc.

- R4-2209792	 Simulation results and discussion on CQI requirements with inter-cell inter-user interference	MediaTek inc.

- R4-2209793	 Simulation results for MMSE-IRC receiver with intra-cell interference	MediaTek inc.

- R4-2209794	 Simulation results and discussion on PDSCH requirements for CRS-IM receiver	MediaTek inc.

- R4-2209795	 Draft CR to TS38.101-4, interference model for CRS-IM receiver	MediaTek inc.

- R4-2209815	 Discussion on test setup for CSI-IM with 15kHz SCS	Huawei, HiSilicon

- R4-2209816	 Simulation results for CRS-IM with 15kHz SCS	Huawei, HiSilicon

- R4-2209817	 draftCR: Introduction of PDSCH requirements for FDD CRS-IM scenario 2 with 15kHz	Huawei, HiSilicon

- R4-2209818	 Discussion on CRS-IM with 30kHz SCS	Huawei, HiSilicon

- R4-2209819	 draftCR: Introduction of PDSCH requirements for CRS-IM scenario 2 with 30kHz	Huawei, HiSilicon

- R4-2209820	 Discussion on PDSCH requirements with IRC receiver for inter-cell interference	Huawei, HiSilicon

- R4-2209821	 Simulation results for PDSCH IRC performance requirements for inter-cell interference	Huawei, HiSilicon

- R4-2209822	 Discussion on CQI requirements with IRC receiver for inter-cell interference	Huawei, HiSilicon

- R4-2209823	 Simulation results for CQI IRC requirements for inter-cell interference	Huawei, HiSilicon

- R4-2209824	 Draft CR: Introduction of general and applicability section of inter-cell MMSE-IRC receiver (TS 38.101-4 Rel-17)	Huawei, HiSilicon

- R4-2209825	 Simulation results for IRC receiver for intra-cell inter-user interference	Huawei, HiSilicon

- R4-2209826	 Draft CR: Introduction of MU-MIMO Beamforming model (TS 38.101-4 Rel-17)	Huawei, HiSilicon

- R4-2209827	 Draft CR: Introduction of 2Rx PDSCH demodulation requirements for MU-MIMO MMSE-IRC (TS 38.104 Rel-17)	Huawei, HiSilicon

- R4-2209828	 BigCR for IRC for intra cell inter user MMSE receiver requirements	Huawei, HiSilicon

- R4-2209829	 Draft CR: Introduction of release independence for MMSE-IRC receiver requirements (TS 38.307 Rel-17)	Huawei, HiSilicon

- R4-2209830	 Summary of PDSCH requirements simulation results for MU-MIMO MMSE-IRC receiver	Huawei, HiSilicon

- R4-2209831	 Summary of PDSCH requirements simulation results for inter-cell MMSE-IRC receiver	Huawei, HiSilicon

- R4-2210003	 Simulation results collection for 30kHz SCS CRS-IM	ZTE Corporation

- R4-2210121	 Simulation Results for Intra-cell Inter-user Interference Tests	Qualcomm Incorporated

- R4-2210156	 Views and Simulation Results on Inter-cell Interference PDSCH Tests	Qualcomm Incorporated

- R4-2210158	 Views and Simulation Results for Inter-cell Interference CQI Reporting Tests	Qualcomm Incorporated

- R4-2210191	 Views on Test Setup for CRS Interference Mitigation in NR	Qualcomm Incorporated

- R4-2210327	 Email discussion summary for [103-e][321] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2210342	 Email discussion summary for [103-e][336] NR_perf_enh2_Demod_Part2	Moderator (Ericsson)

- R4-2210435	 LS on UE capability and network assistant signalling for CRS interference mitigation in the scenario with overlapping spectrum for LTE and NR with 30kHz SCS	CMCC

- R4-2210524	 Email discussion summary for [103-e][321] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2210539	 Email discussion summary for [103-e][336] NR_perf_enh2_Demod_Part2	Moderator (Ericsson)

- R4-2210658	 Simulation assumptions for CRS-IM  (30 kHz SCS TDD)	CMCC

- R4-2210659	 WF on the test with only inter-RAT MO configured for scenario 2	Huawei, HiSilicon

- R4-2210660	 Draft Big CR for CRS-IM 	Ericsson

- R4-2210681	 WF on PDSCH demodulation and CSI requirements for inter-cell interference MMSE-IRC	Ericsson

- R4-2210919	 draftCR to 38_101-4: NR CRS-IM 15KHz SCS Scenario - General and applicability sections	Nokia, Nokia Shanghai Bell

- R4-2210920	 Draft CR for introduction of general applicability section of CRS-IM with serving cell 30kHz SCS in TS38.101-4	CMCC

- R4-2210921	 Draft CR on TDD PDSCH CRS-IM demod requirements for Scenario2 with overlapping spectrum for LTE and NR 15kHz SCS	CMCC

- R4-2210922	 Draft CR for TS38.101-4 PDSCH Reference Channel for CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR	ZTE Corporation

- R4-2210923	 Simulation assumptions for CRS-IM (for 15kHz FDD and TDD)	China Telecom

- R4-2210924	 Draft CR on adding FRC for CRS-IM 15kHz SCS test requirements	China Telecom

- R4-2210925	 Draft CR on FDD PDSCH CRS-IM demod requirements for DSS Scenario	China Telecom

- R4-2210926	 Updated work plan for Further enhancement on NR demodulation performance WI	China Telecom

- R4-2210927	 draft CR to TS 38.101-4: TDD PDSCH CRS-IM demod requirements for DSS Scenario	Ericsson

- R4-2210928	 Draft CR to TS38.101-4, interference model for CRS-IM receiver	MediaTek inc.

- R4-2210929	 draftCR: Introduction of PDSCH requirements for FDD CRS-IM scenario 2 with 15kHz	Huawei, HiSilicon

- R4-2210930	 draftCR: Introduction of PDSCH requirements for CRS-IM scenario 2 with 30kHz	Huawei, HiSilicon

- R4-2210947	 Draft CR on PDSCH demod requirements in ICI-FDD	Apple

- R4-2210948	 draftCR to 38_101-4: NR Interference model for enhanced performance requirements	Nokia, Nokia Shanghai Bell

- R4-2210949	 Draft CR for TS38.101-4 PDSCH TDD demodulation requirements for inter-cell interference MMSE-IRC	CMCC

- R4-2210950	 Draft CR: Introduction of general and applicability section of inter-cell MMSE-IRC receiver (TS 38.101-4 Rel-17)	Huawei, HiSilicon

- R4-2210951	 Draft CR: Introduction of release independence for MMSE-IRC receiver requirements (TS 38.307 Rel-17)	Huawei, HiSilicon

- R4-2210952	 draftCR on CSI reporting test case(TDD)	Ericsson

- R4-2210953	 Draft CR on Intercell Interfrence FDD CQI Requirements	Qualcomm Incorporated

- R4-2210954	 Draft CR on PDSCH 4Rx demod requirements for MU-MIMO IRC	China Telecom

- R4-2210955	 draftCR on MU-MIMO FRC	Ericsson

- R4-2210956	 Draft CR: Introduction of MU-MIMO Beamforming model (TS 38.101-4 Rel-17)	Huawei, HiSilicon

- R4-2210957	 Draft CR: Introduction of 2Rx PDSCH demodulation requirements for MU-MIMO MMSE-IRC (TS 38.104 Rel-17)	 Huawei, HiSilicon

- R4-2211331	 Big CR for inter-cell MMSE-IRC  Apple