3GPP TSG RAN meeting #96-e								              RP-221309 Budapest, Hungary, June 06-09, 2022

## Status Report to TSG

Agenda item:	9.4.2.6 - NR small data transmissions in INACTIVE state [RAN2 WI: NR_SmallData_INACTIVE]

| WI / SI Name | NR small data transmissions in INACTIVE state |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_SmallData_INACTIVE |  |  |  |  |
| Unique ID | 860051 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212594 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 09/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: Overall: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: 35% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Eswar Vutukuri |
|  | Company | ZTE Corporation |
|  | Email | eswar.vutukuri@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

## 2.2	RAN2

#### 2.2.1	Agreements

## 2.3	RAN3

#### 2.3.1	Agreements

## 2.4	RAN4

#### 2.4.1	Agreements

###### RAN4#103-e

###### A way forward (R4-2210622) was approved with the following agreements highlighted:

The following open issues were closed:

- X1 value for FR2:

  - max{480ms, 8*SMTC periodicity}

- Specs texts for the time duration between T2 and the actual CG-SDT transmission is clarified as:

  - If at least one of RSRP1 and RSRP2 is considered to be invalid based on the above conditions, then the UE shall not validate the CG-SDT using RSRP1 and RSRP2 and shall not transmit using CG-SDT. Additionally, the UE shall not transmit in an CG-SDT occasion that occurs more than 640 ms after T2

- PRS measurement has a lower priority than SDT

- eDRX is not considered for TA validation

- T1 definition inconsistency between RAN2 and RAN4 is resolved as:

  - When changing from RRC Connected to RRC Innactive, T1 whould be the time when RRCRelease with CG-SDT configuration suspendConfig is received

  - If TAC command is received while in RRC Innactive, T1 is the time when the latest MAC CE TA command is received

  - Further discuss below:

    - [If TAC command is not received while in RRC Innactive, T1 is the time when the latest RRCRelease is received]

  - An LS to RAN2 (R4-2211122) is sent out

Performance part

- No RRM test cases to be introduced for RA-SDT

- No RRM test cases to be introduced for verifying relaxation on inter-freq and inter-RAT measurement for SDT

- No RRM test cases to be introduced for verifying specific scheduling restrictions for SDT

Approved CRs/WF/LSs

- R4-2209399 CR update SDT RRM core requirements, Nokia, Nokia Shanghai Bell

- R4-2211121 CR on TA validation for Rel-17 NR SDT in INACTIVE sate,	LG Electronics Inc.

- R4-2211123 Changes to SDT requirements,	Ericsson

- R4-2211147 CR on SDT RRM requirements,	Huawei, Hisilicon

- R4-2211122 Reply LS to RAN2 on TA validation for CG-SDT,	ZTE

- R4-2210621 LS on the feasibility of testing UE initiated SDT data transmission in RRC_INACTIVE, Ericsson

- R4-2210622 WF on RRM requirements for NR SDT in RRC_INACTIVE mode,	ZTE

#### 2.4.2	Remaining Open issues

Performance part

- Whether or not to introduce RRM test cases for TA validation for CG-SDT

  - An LS to RAN5 (R4-2210621) is sent out on its testing feasibility

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### N/A

#### 3.1.1	Agreements with cross-TSG impacts

N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

## 4.2	RAN2

## 4.3	RAN3

## 4.1	RAN4

- R4-2207776 On remaining issues for SDT requirement	Apple

- R4-2208305 RSRP measurement reference for TA validation in NR small data transmissions	LG Electronics Inc.

- R4-2208307 CR on TA validation for Rel-17 NR SDT in INACTIVE sate	LG Electronics Inc.

- R4-2209028 Remaining open issue for NR SDT	ZTE Wistron Telecom AB

- R4-2209029 Draft reply LS to RAN2 on TA validation for CG-SDT	ZTE Wistron Telecom AB

- R4-2209030 RRM test cases for NR SDT	ZTE Wistron Telecom AB

- R4-2209239 Discussion on remaining issues for SDT RRM	Huawei, Hisilicon

- R4-2209240 CR on SDT RRM requirements	Huawei, Hisilicon

- R4-2209241 Discussion on TCs for SDT	Huawei, Hisilicon

- R4-2209398 TA validation window requirements for CG-SDT	Nokia, Nokia Shanghai Bell

- R4-2209399 CR update SDT RRM core requirements	Nokia, Nokia Shanghai Bell

- R4-2209400 RRM performance requirements for SDT	Nokia, Nokia Shanghai Bell

- R4-2209899 Discussions on RRM requirements for Small Data Transmissions	Ericsson

- R4-2209900 Changes to SDT requirements	Ericsson

- R4-2209901 Discussions on RRM performance requirements for SDT	Ericsson

- R4-2210111 Further discussion on RRM requirements for CG-SDT	Qualcomm Incorporated

- R4-2210112 RRM performance requirements for CG-SDT	Qualcomm Incorporated

- R4-2210115 CR on RRM requirements NR SDT in INACTIVE state for NR-U	Qualcomm Incorporated

- R4-2210157 Discussion on the remaining issues for CG-SDT	MediaTek Inc.

- R4-2210304 Email discussion summary for [103-e][232] NR_SmallData_INACTIVE, Moderator (ZTE)

- R4-2210304 Email discussion summary for [103-e][232] NR_SmallData_INACTIVE, Moderator (ZTE)

END