TSG RAN Meeting #96e	                      RP-221350

Budapest, Hungry, June 06 – 09, 2022

Source:	Qualcomm Incorporated, Intel Corporation

Title:	Rel-17 Work Item Exception for NR_ext_to_71GHz

Document for:	Approval

Agenda Item:	9.4.1.2

3GPP™ Work Item Exception

# Title : 		Extending current NR operation to 71GHz

## Acronym  : 	NR_ext_to_71GHz

## Unique Identifier :	860041

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | 09/2022 |  |  |  |  |
| Service(s) impacted: |  |  |  |  |  |
| Specification(s) affected: | 38.101-2, 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | RF core requirements in 38.101-2 - Core requirements including MPR, A-MPR, Spurious, Blocking, CA, ACS, Max input power, FRCs Requirements in 38.101-3 - Inter-band CA configurations: down-scope intra-band non-contiguous CA within FR2-2 from Rel-17. Note: The down-scoping of intra-band non-contiguous CA within FR2-2 in Rel-17 pertains to completion of the RF core requirements and is not intended to change how channelization for FR2-2 is developed. |  |  |  |  |
| Consequences if not included in Release ZZ: | UE RF requirements are incomplete |  |  |  |  |

Abstract of document:

Contentious Issues: