3GPP TSG RAN meeting #96							                       RP-221353

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			9.4.4.4

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #103-e meeting

- For RRM

- R4-2210607 WF on RRM for FR1 HST was approved

- R4-2211083 CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements was agreed

- R4-2208960 Correction on singaling name for FR1 HST was agreed

- R4-2208512 Draft CR on release independent for FR1 HST RRM was endorsed

- R4-2208513 Draft CR on release independent for FR1 HST RRM was endorsed

- R4-2211082 Draft CR on test case for cell reselection to NR inter-frequency for FR1 HST was endorsed

- R4-2208962 Draft CR on measurement accuracy for FR1 HST was endorsed

- For UE demodulation

- R4-2210904 Draft CR on HST DPS CA requirements for 4Rx was endorsed

- R4-2210905 CR on PDSCH requirements for HST-SFN CA requirements for 4Rx was endorsed

- R4-2210906 Draft CR on release independent for FR1 HST demodulation was endorsed

- R4-2210907 Draft CR on release independent for FR1 HST demodulation was endorsed

- R4-2210908 Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4) was endorsed

- R4-2210909 Draft CR on Applicability Rules for FR1 HST CA Requirements was endorsed

    - Remaining Open issues

- For RRM

- Specify the RRM test cases

- FFS on the upper bound of the side condition for L1-SINR

- FFS on the upper bound of the side condition for inter-frequency SS-SINR

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #103-e meeting

R4-2207732	FR1 HST Performance, Qualcomm, Inc.

R4-2207762	On FR1 HST remaining issue, Apple

R4-2207763	CR on L1-SINR measurement in FR1 HST, Apple

R4-2207764	On FR1 HST test scope, Apple

R4-2207797	Simulation results for PDSCH CA Requirements in HST, Apple

R4-2207798	Draft CR on HST DPS CA requirements for 4Rx, Apple

R4-2207871	Discussion on Rel-17 HST in FR1, MediaTek (Shenzhen) Inc.

R4-2208150	Discussion on L1-SINR measurements for FR1 HST, CATT

R4-2208151	Discussion on RRM test cases for FR1 HST, CATT

R4-2208152	CR on FR1 HST core requirements, CATT

R4-2208508	CR on PDSCH requirements for HST-SFN CA requirements for 4Rx, CMCC

R4-2208511	Initial discussion on performance part for FR1 HST RRM enhancement, CMCC

R4-2208512	Draft CR on release independent for FR1 HST RRM, CMCC

R4-2208513	Draft CR on release independent for FR1 HST RRM, CMCC

R4-2208514	Draft CR on release independent for FR1 HST demodulation, CMCC

R4-2208515	Draft CR on release independent for FR1 HST demodulation, CMCC

R4-2208516	Draft CR on test case for cell reselection to NR inter-frequency for FR1 HST, CMCC

R4-2208517	Simulation results for FR1 HST CA, CMCC

R4-2208531	CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements, CMCC

R4-2208959	Discussion on L1-SINR in FR1 HST, Huawei, Hisilicon

R4-2208960	Correction on singaling name for FR1 HST, Huawei, Hisilicon

R4-2208961	Discussion on performance accuracy and test case for FR1 HST, Huawei, Hisilicon

R4-2208962	Draft CR on measurement accuracy for FR1 HST, Huawei, Hisilicon

R4-2209069	Summary for FR1 HST demodulation results, Ericsson

R4-2209070	Simulation results of PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2209085	Further discussion on L1-SINR measurements for Rel-17 FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2209086	On RRM Tests for Rel-17 FR1 HST scenarios, Nokia, Nokia Shanghai Bell

R4-2209097	Testing on CA enhancement RRM requirements for NR HST FR1, Ericsson

R4-2209491	Discussion on L1-SINR measurements in R17 FR1 HST, vivo

R4-2209860	Simulation results on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2209861	Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4), Huawei, HiSilicon

R4-2209918	Draft CR on Applicability Rules for FR1 HST CA Requirements, Qualcomm Incorporated

R4-2210160	Simulation results for FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2210292	Email discussion summary for [103-e][220] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2210324	Email discussion summary for [103-e][318] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2210489	Email discussion summary for [103-e][220] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2210521	Email discussion summary for [103-e][318] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2210607	WF on RRM for FR1 HST, CMCC

R4-2210904	Draft CR on HST DPS CA requirements for 4Rx, Apple

R4-2210905	CR on PDSCH requirements for HST-SFN CA requirements for 4Rx, CMCC

R4-2210906	Draft CR on release independent for FR1 HST demodulation, CMCC

R4-2210907	Draft CR on release independent for FR1 HST demodulation, CMCC

R4-2210908	Draft CR on HST FR1 DPS CA requirements for 2Rx (38.101-4)	, Huawei, HiSilicon

R4-2210909	Draft CR on Applicability Rules for FR1 HST CA Requirements, Qualcomm Incorporated

R4-2211082	Draft CR on test case for cell reselection to NR inter-frequency for FR1 HST, CMCC

R4-2211083	CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements, CMCC

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template