3GPP TSG RAN meeting #96										RP-22xxxx

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			13.4.7

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December 2022 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 49% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [52].

Common test environment:

-	Test frequency configuration for con-current operation is added in [25].

-	Default configuration of 1st/2nd stage SCI is updated in [26].

-	Reference configuration for several NR sidelink IEs are updated in [27]-[31];

-	Test procedure for PC5 unicast link establishment is updated in [32].

-	Default configuration for V2X layer message is updated in [33].

RF Testing:

-	Editorial changes to several NR sidelink RF test cases are given in [1]-[4].

-	Several new NR sidelink RF test cases are added in [5]-[8].

-	Test point analysis for several NR sidelink RF test cases is updated in [24].

Demod Testing:

-	All NR sielink Demod test cases are added in [9]-[16].

-	Spec references for NR sidelink Demod testing are added in [17]

-	RMC for NR sidelink Demod testing is added in [18].

-	Measurement uncertainty and test tolerance for NR sielink Demod test cases are added in [19].

-	Test method for NR sidelink Demod testing is added in [20].

RRM Testing:

-	Editorial changes for several NR sidelink RRM test cases are given in [23].

SIG Testing:

-	Some NR sidelink SIG test cases are updated in [34]-[41] and [46]-[49].

-	Several new NR sidelink SIG test cases are added in [42]-45.

-	Test model for NR sidelink SIG test are updated in [51].

Applicability:

-	Applicability for NR sidelink Demod test cases are added in [21].

-	Applicability for NR sidelink RRM test cases are added in [22].

-	Applicability for NR sidelink SIG test cases are added in [50].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-222204 | Moving test requirement of 6.3E.1.1D to the correct section and correction of style of some table notes | CAICT |
| --- | --- | --- | --- |
| [2] | R5-222205 | Correction of clause style in 6.2E.2.2 | CAICT |
| [3] | R5-222206 | Removing FFS for the test configuration table in 6.2E.1.1.4.1 | CAICT |
| [4] | R5-222194 | Correction of reference section numbers in 6.4E and title of 6.4E.2.1.2 | CAICT |
| [5] | R5-222421 | Addition of 6.5E.1 Occupied bandwidth for V2X | TTA |
| [6] | R5-222422 | Addition of 6.5E.2 Out of band emission for V2X | TTA |
| [7] | R5-223703 | Addition of 6.4E.2.2 Carrier leakage for V2X | Huawei, Hisilicon |
| [8] | R5-222884 | Addition of 6.4E.2.3 In-band emissions for V2X | Huawei, Hisilicon |
| [9] | R5-222619 | Addition of NR SL Demod TC 11.1.2 - PSSCH | Huawei, Hisilicon |
| [10] | R5-222620 | Addition of NR SL Demod TC 11.1.3 - PSCCH | Huawei, Hisilicon |
| [11] | R5-222621 | Addition of NR SL Demod TC 11.1.4 - PSBCH | Huawei, Hisilicon |
| [12] | R5-222622 | Addition of NR SL Demod TC 11.1.5 - PSFCH | Huawei, Hisilicon |
| [13] | R5-222623 | Addition of NR SL Demod TC 11.1.6 - imbalance | Huawei, Hisilicon |
| [14] | R5-222624 | Addition of NR SL Demod TC 11.1.7 - soft buffer | Huawei, Hisilicon |
| [15] | R5-222625 | Addition of NR SL Demod TC 11.1.8 - PSCCH capability | Huawei, Hisilicon |
| [16] | R5-223704 | Addition of NR SL Demod TC 11.1.9 - PSFCH capability | Huawei, Hisilicon |
| [17] | R5-222627 | Correction to references for NR SL Demod | Huawei, Hisilicon |
| [18] | R5-222628 | Addition of NR SL Demod RMCs in Annex A | Huawei, Hisilicon |
| [19] | R5-222629 | Addition of test tolerance for NR SL Demod in Annex F | Huawei, Hisilicon |
| [20] | R5-222630 | Addition of test method for NR SL Demod in Annex G | Huawei, Hisilicon |
| [21] | R5-222631 | Addition of test applicability for NR SL Demod TCs | Huawei, Hisilicon |
| [22] | R5-222632 | Addition of test applicability for NR SL RRM TCs | Huawei, Hisilicon |
| [23] | R5-222633 | Correction to NR SL RRM TCs | Huawei, Hisilicon |
| [24] | R5-222187 | Correction of Number of test points for V2X SEM and V2X ACLR in 38.521-1 | CAICT |
| [25] | R5-223359 | Addition of test frequency for NR SL concurrent | Huawei, Hisilicon |
| [26] | R5-223360 | Correction to default configuration of SCI | Huawei, Hisilicon |
| [27] | R5-223361 | Correction to sidelink IE SL-BWP-PoolConfig | Huawei, Hisilicon |
| [28] | R5-223362 | Correction to sidelink IE SL-BWP-PoolConfigCommon | Huawei, Hisilicon |
| [29] | R5-223363 | Correction to sidelink IE SL-FreqConfig | Huawei, Hisilicon |
| [30] | R5-223364 | Correction to sidelink IE SL-FreqConfigCommon | Huawei, Hisilicon |
| [31] | R5-222647 | Correction to sidelink IE SL-ReportConfigList | Huawei, Hisilicon |
| [32] | R5-223365 | Correction to test procedures for unicast link establishment | Huawei, Hisilicon |
| [33] | R5-222818 | Correction to V2X message | Huawei, Hisilicon |
| [34] | R5-223366 | Update of TC 12.1.3.1- PC5-only operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement configuration | TDIA, CATT |
| [35] | R5-223367 | Update of TC 12.1.5.1- PC5-only operation / Sidelink CSI reporting | TDIA, CATT |
| [36] | R5-223368 | Update of TC 12.1.5.2- PC5-only operation / Sidelink CSI reporting | TDIA, CATT |
| [37] | R5-223369 | Update of TC 12.2.1.6- Inter-carrier concurrent operation / Sidelink communication / RRC_CONNECTED / Reception | TDIA, CATT |
| [38] | R5-222715 | Update of TC 12.2.4.1- Inter-carrier concurrent operation / Sidelink Reconfiguration via Uu RRC / SL DRB management / transmission side | TDIA, CATT |
| [39] | R5-223370 | Update of TC 12.2.5.3- Inter-carrier concurrent operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement reporting / Periodical reporting | TDIA, CATT |
| [40] | R5-222941 | Correction to NR V2X test case 12.1.6.2 | Lenovo, MCC TF160 |
| [41] | R5-222942 | Correction to NR V2X test case 12.1.6.1 | Lenovo, MCC TF160 |
| [42] | R5-223371 | Addition of new NR V2X test case 12.1.4.1 | Lenovo |
| [43] | R5-223372 | Addition of new NR V2X test case 13.2.3 | Lenovo |
| [44] | R5-223373 | Addition of new NR V2X test case 13.2.4 | Lenovo |
| [45] | R5-223374 | Addition of new NR V2X test case 12.1.4.2 | Lenovo |
| [46] | R5-223375 | Update of NR V2X TC 12.1.3.3 | TDIA, CATT |
| [47] | R5-223064 | Correction to NR V2X NAS TC 13.2.1-Conflict Layer 2 ID | Huawei, Hisilicon, MCC TF160 |
| [48] | R5-223065 | Correction to NR V2X NAS TC 13.2.2-link seurity mode | Huawei, Hisilicon, MCC TF160 |
| [49] | R5-223376 | Correction to NR V2X NAS TC 13.2.6-link keep alive | Huawei, Hisilicon, MCC TF160 |
| [50] | R5-223377 | Addition of applicability of new NR V2X test cases | Lenovo |
| [51] | R5-223378 | 5G V2X: Test Model updates | MCC TF160 |
| [52] | R5-222810 | WP of Rel-16 NR V2X WI after RAN5 95e | Huawei, Hisilicon |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template