3GPP TSG RAN meeting #96										RP-22xxxx

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			13.4.8

| WI / SI Name | UE Conformance Test Aspects - Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2022 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% (+7%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#95-e output as [1].

RF

For Full power transmission, OBW, NR ACLR and UTRA ACLR are updated [2~4] with test applicability [10] and test point analysis [34]. SEM test case for ULFPTx are added [6~7] with test point analysis [33]. For FR2, A-MPR test case is added [8] with test point analysis [32].

RRM

For L1-SINR measurement, new test cases for EN-DC FR2 and NR FR2 are added [18~25] with test tolerance analysis [27~31] and test applicability [11]. Test cases for EN-DC FR1 and NR FR1 are updated [16~17]

For beam failure detection, new test cases for NR FR1 are added [13~14] with test applicability [11], and MU and TT analysis are FFS. Minimum requirements for BFD are updated [12]. For EN-DC FR1, test cases are updated [26]. For EN-DC FR2 and NR FR2, test cases are updated [15].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

[1]	R5-222908	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.521-1 documents

[2]	R5-222873	Aligning test case Occupied bandwidth for UL MIMO with the latest work plan version	Ericsson

[3]	R5-222939	Aligning test case 6.5D.2.4.1 NR ACLR for UL MIMO with the latest work plan version	Ericsson

[4]	R5-222955	Aligning test case 6.5D.2.4.2 UTRA ACLR for UL MIMO with the latest work plan version	Ericsson

[5]	R5-222481	Correction to EVM measurement point for DFTs-OFDM DM-RS Type 2	Anritsu

[6]	R5-223705	Addition of spectrum emission mask testing for UL MIMO with ULFPTx	Huawei, HiSilicon

[7]	R5-223018	Update of Annex F for UL MIMO test cases	Huawei, HiSilicon

38.521-2 documents

[8]	R5-223122	Addition of FR2 6.2D.3 for ULFPTx	Huawei, HiSilicon

[9]	R5-222482	Correction to EVM measurement point for DFTs-OFDM DM-RS Type 2	Anritsu

38.522 documents

[10]	R5-222914	Removing test case 6.5D.1_1 Occupied bandwidth for UL MIMO (Rel-16 onward) from 38.522	Ericsson

[11]	R5-223706	Addition of test applicability for eMIMO test cases	Huawei, HiSilicon

38.533 documents

[12]	R5-222887	Update to minimum requirements for BFR	Huawei, HiSilicon

[13]	R5-223880	Addition of eMIMO test case 6.5.5.5	Huawei, HiSilicon

[14]	R5-223881	Addition of eMIMO test case 6.5.5.6	Huawei, HiSilicon

[15]	R5-222890	Update to FR2 SCell BFD test cases	Huawei, HiSilicon

[16]	R5-222998	Update of 4.6.7 EN-DC FR1 L1-SINR measurement procedure	Huawei, HiSilicon

[17]	R5-222999	Update of 6.6.8 NR SA FR1 L1-SINR measurement procedure	Huawei, HiSilicon

[18]	R5-223707	Addition of minimum requirements for EN-DC FR2 L1-SINR measurement for beam reporting	Huawei, HiSilicon

[19]	R5-223001	Addition of 5.6.6.1 EN-DC FR2 L1-SINR measurement including Test Tolerance	Huawei, HiSilicon

[20]	R5-223002	Addition of 5.6.6.2 EN-DC FR2 L1-SINR measurement including Test Tolerance	Huawei, HiSilicon

[21]	R5-223605	Addition of 5.6.6.3 EN-DC FR2 L1-SINR measurement including Test Tolerance	Huawei, HiSilicon

[22]	R5-223004	Addition of 7.6.6.1 NR SA FR2 L1-SINR measurement including Test Tolerance	Huawei, HiSilicon

[23]	R5-223882	Addition of 7.6.6.2 NR SA FR2 L1-SINR measurement including Test Tolerance	Huawei, HiSilicon

[24]	R5-223606	Addition of 7.6.6.3 NR SA FR2 L1-SINR measurement including Test Tolerance	Huawei, HiSilicon

[25]	R5-223007	Addition of Annex E and Annex F for FR2 L1-SINR measurement	Huawei, HiSilicon

[26]	R5-223305	Update to eMIMO test cases 4.5.5.5 and 4.5.5.6	Sporton

38.903 documents

[27]	R5-223883	Addition of test tolerance analysis for 5.6.6.1 and 7.6.6.1	Huawei, HiSilicon

[28]	R5-223884	Addition of test tolerance analysis for 5.6.6.2	Huawei, HiSilicon

[29]	R5-223708	Addition of test tolerance analysis for 5.6.6.3	Huawei, HiSilicon

[30]	R5-223885	Addition of test tolerance analysis for 7.6.6.2	Huawei, HiSilicon

[31]	R5-223709	Addition of test tolerance analysis for 7.6.6.3	Huawei, HiSilicon

38.905 documents

[32]	R5-222886	Update to TP analysis of A-MPR to add ULFPTx	Huawei, HiSilicon

[33]	R5-223017	Update of test point analysis for MPR, SEM and NR ACLR for UL MIMO	Huawei, HiSilicon

[34]	R5-222915	Removing test case 6.5D.1_1 Occupied bandwidth for UL MIMO (Rel-16 onward) from 38.905	Ericsson

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template