3GPP TSG RAN meeting #96										RP-221499

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			10.4.2

| WI / SI Name | Additional enhancements for NB-IoT and LTE-MTC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NB_IOTenh4_LTE_eMTC6 |  |  |  |  |
| Unique ID | 860044 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220529 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 70% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG 1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG Emre YAVUZ |
|  | Company | Huawei Ericsson |
|  | Email | yangyubo1@huawei.com emre.yavuz@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

No open issues.

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

No open issues.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

No open issues.

2.4	RAN4

2.4.1	Agreements

RRM performance part:

RAN4#103-e:

9 contribution papers were submitted, and the following agreements were achieved:

Test procedure

- Define the test cases with following time period:

  - T1: During T1, the serving cell NRSRP should be higher than the threshold for neighbour cell measurement to guarantee that UE will not trigger neighbour cell measurement. The existing accuracy requirements of serving cell measurement should be considered.

  - T2: During T2, the serving cell NRSRP should fulfil the threshold for neighbour cell measurement, and at same time the SINR level should guarantee that UE will not triggering OOS. T2 should be longer than the time needed for serving cell measurement.

  - T3: During T3, the serving cell NRSRP shall keep the same level as that in T2 and the target neighbour cell shall be turned on from T3. T2 should be longer than the time needed for neighbour cell measurement.

  - T4: During T4, the SINR should be set lower than Qout and UE shall trigger RLF. T4 should be longer than the time needed for OOS evaluation.

  - T5: During T5, UE is expected to perform RRC Re-establishment to the target neighbour cell. T5 should be longer than the delay for RRC Re-establishment for known case.

- The test requirement is to verify that whether UE can start RRC re-establishment to target Cell before the end of T5.

Test case lists

- TC1:HD-FDD intra-frequency neighbour cell measurement under normal coverage in non-DRX in SA/in-band/guard-band

- TC2: TDD intra-frequency neighbour cell measurement under normal coverage in non-DRX in SA//in-band/guard-band

- UE is only required to be tested in one operation mode.

Side conditions for CONNECTED mode intra- and inter-frequency neighbour cell measurement

- RAN4 to introduce side conditions for CONNECTED mode intra- and inter-frequency neighbour cell measurement requirements.

Demodulation and CSI performance part:

RAN4#103-e:

Total 11 contributions are submitted [10~20]. One separate email discussion [103-e][331] NB-IOT_MTC_Demod was organized [21]. All agreement reached during this meeting are captured in the approved WF [22].

NPDSCH requirements

- TBS for NPDSCH demodulation performance requirements for support of 16QAM

  - Use (ITBS, ISF) = (21, 7) which corresponds to TBS = 4968bits and effective code rate 0.78

CQI reporting requirements

- CQI measurement resources

  - Remove the square bracket on the measurement duration and specify at least [4] subframes with NRS for CQI estimation with the following wording, captured the agreements in CR R4-2211124[5]:

  - The reported candidateRep value shall be derived from the channel quality measured from the time UE finishes the decoding of Downlink Channel Quality report MAC CE to the end of NPDCCH period which carries the uplink grant of channel quality report for measurement of DL channel quality of the configured carrier. During the measurement period, UE expects that NRS is transmitted in at least 4 consecutive subframes.

- The number of subframes with NRS for CQI estimation between 1 NRS port and 2 NRS port scenario

  - At least 4 subframes with NRS for both 1 NRS port and 2 NRS ports for CQI measurement

- The number of subframes for CQI measurement in the test setup:

  - 4 subframes

- Test metric for CQI test

  - The reported candidateRep value shall be in the range of +/- 1 of the reported median more than 90% of the time.

  - If the NPDSCH BLER using the transport format indicated by median candidateRep value is less than or equal to 0.1, the BLER using the transport format indicated by the (median candidateRep value + 1) shall be greater than 0.1. If the NPDSCH BLER using the transport format indicated by the median candidateRep value is greater than 0.1, the BLER using transport format indicated by (median candidateRep value – 1) shall be less than or equal to 0.1.

- SNR value:

  - Not consider to add impairment margin for CQI definition test.

- Ideal SNR test point for CQI reporting test

  - 10/11dB

NPUSCH format 1 requirements

- Number of allocated subcarriers

  - Only consider 12 tones

- Number of scheduled RUs and TBS

  - (IRU, ITBS)=(0,15), TBS=280 bits

eMTC PDSCH requirements

- Define performance requirements to verify eMTC UE supporting 14 HARQ processes

  - Reuse the existing test cases of TS 36.101 8.11.1.1.3.1 Test 2 including the test parameters and requirements.

- Scheduling pattern of the performance requirements for support 14 HARQ processes

  - Scheduling period is 17ms.

  - In every period, 0th to 11th subframes are used for MPDCCH/PDSCH transmission, subframes from 13th to 15th are used for PUCCH transmission and 12th and 16th subframes are used for gaps.

  - For scheduling delay, 2 is defined for MPDCCH transmitted in subframes from 0th to 9th and 7 is defined for MPDCCH transmitted in subframe 10th and 11th

  - As for HARQ delay, ACK/NACKs related to PDSCHs in subframe from 0th to 3th are transmitted in 13th subframe, ACK/NACKs related to PDSCHs in subframe from 4th to 7th are transmitted in 14th subframe and ACK/NACKs related to PDSCHs in subframe from 8h to 11th are transmitted in 15th subframe.

2.4.2	Remaining Open issues

For RRM part:

Discuss whether and how to define test cases for inter-frequency neighbour cell measurement.

Complete test cases of neighbour cell measurement for NB in connected mode.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2210502	Email discussion summary for [103-e][233] NB_IOTenh4_LTE_eMTC6_RRM Moderator (Huawei)

- R4-2210623	WF on RRM requirements for Rel-17 NB-IoT and LTE-MTC Huawei

- R4-2208035	Open issues in core requirements for NB-IoT neighbor cell measurements in RRC_CONNECTED Qualcomm Incorporated

- R4-2208952	Discussion on Maintenance for Rel-17 NB-IoT Huawei, Hisilicon

- R4-2211124	CR on maintenance for NB-IoT R17 Huawei, Hisilicon

- R4-2209894	Discussions on remaining issues of RRM requirements for NB-IoT Ericsson

- R4-2208954	Discussion on performance requirements for Rel-17 NB-IoT Huawei, Hisilicon

- R4-2208955	Draft CR on conditions for NB-IoT connected mode neighbour cell measurement R17 Huawei, Hisilicon

- R4-2209895	Discussions on performance requirements for NB-IoT Ericsson

- R4-2208034	On UE performance requirements for 16-QAM NB-IoT	Qualcomm Incorporated

- R4-2208081	Discussion and simulation results for Rel-17 NB-IoT	Samsung

- R4-2209073	UE demodulation requirements for Rel-17 NB-IoT	Ericsson

- R4-2209074	BS demodulation requirements for Rel-17 NB-IoT	Ericsson

- R4-2209075	UE demodulation requirements for Rel-17 LTE-MTC	Ericsson

- R4-2209713	Discussion on BS demodulation requirements for Additional enhancements for NB-IoT	Nokia, Nokia Shanghai Bell

- R4-2209837	Discussion on NPDSCH performance requirements for Rel-17 NB-IOT	Huawei, HiSilicon

- R4-2209838	Discussion on CQI reporting requirements for Rel-17 NB-IOT	Huawei, HiSilicon

- R4-2209839	Discussion on NPUSCH format 1 requirements for Rel-17 NB-IOT	Huawei, HiSilicon

- R4-2209840	Discussion on PDSCH requirements for Rel-17 eMTC	Huawei, HiSilicon

- R4-2209841	Summary of simulation results for Rel-17 NB-IOT and eMTC performance requirements	Huawei, HiSilicon

- R4-2210534	Email discussion summary for [103-e][331] NB-IOT_MTC_Demod	Moderator (Huawei, HiSilicon)

- R4-2210674	WF on Rel-17 NB-IOT and eMTC performance requirements	Huawei, HiSilicon

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template