3GPP TSG RAN meeting #96									             RP-221500

Budapest, Hungary, June 6-9, 2022

## Status Report to TSG

Agenda item:	9.4.2.4

| WI / SI Name | Further Multi-RAT Dual-Connectivity enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR_DC_enh2-Perf |  |  |  |  |
| Unique ID | 860249 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201040 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 30% | Testing part: |  |

Source:

| Leading WG |  | RAN WG 2 |
| --- | --- | --- |
| Rapporteur | Name | David Lecompte |
|  | Company | Huawei |
|  | Email | david.lecompte@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

The following test case list is determined.

Temporary RS based SCell activation

-	TC1: A.4          EN-DC tests with NR cell in FR1
A.4.5.3.x1  Fast SCell Activation and deactivation of known SCell in FR1 for 160ms SCell measurement cycle

-	TC2: A.4          EN-DC tests with NR cell in FR1
A.4.5.3.x2 Fast SCell Activation and deactivation of known SCell in FR1 for 640 ms SCell measurement cycle

-	TC4: A.5  EN-DC tests with NR cell in FR2
A.5.5.3.X1 Fast SCell Activation and deactivation of SCell in FR2 intra-band

-	TC7: A.6  NR standalone tests with NR cell in FR1
A.6.5.3.X1 SCell Activation and deactivation of known SCell in FR1 in non-DRX for 160ms SCell measurement cycle

-	TC8:A.6   NR standalone tests with NR cell in FR1
A.6.5.3.X2 SCell Activation and deactivation of known SCell in FR1 in non-DRX for 640 ms SCell measurement cycle

-	TC9:A.7   NR standalone tests with NR cell in FR2
A.7.5.3.X1        Fast SCell Activation and deactivation for SCell in FR2 intra-band

-	TC10: A.7         NR standalone tests with NR cell in FR2
A.7.5.3.X2        Fast SCell Activation and deactivation for SCell in FR2 inter-band

Efficient activation/de-activation mechanism for one SCG

-	TC11:A.4 EN-DC tests with NR cell in FR1
A.4.5.X1  PSCell activation and deactivation delay

-	TC12:A.5 EN-DC tests with NR cell in FR2
A.5.5.X1  PSCell activation and deactivation delay

-	TC13:A.7 NR standalone tests with NR cell in FR2
A.7.5.X1  PSCell activation and deactivation delay

-	FFS: TC14:A.4  EN-DC tests with NR cell in FR1
A.4.5.X2  PSCell activation and deactivation delay

-	FFS: TC16:A.7  NR standalone tests with NR cell in FR2
A.7.5.X2  PSCell activation and deactivation delay

-	FFS: TC18:A.5  EN-DC tests with NR cell in FR2
A.5.5.X3  PSCell activation and deactivation delay

-	TC20: A.4 EN-DC tests with NR cell in FR1
A.4.5.2.X1 E-UTRAN – NR FR1 interruptions during measurements on deactivated NR PSCell

Conditional PSCell change and addition

-	TC21: A.4.5.X1        Conditional PSCell addition and release delay (FR1 ENDC)
A.4.5.X1.1 Addition and Release Delay of known NR PSCell

-	TC22: A.5.5.X2        Conditional PSCell addition and release delay (FR2 ENDC)
A.5.5.X2.1 Addition and Release Delay of unknown NR PSCell

-	TC23: A.7.5.X3        Conditional PSCell addition and release delay (FR2 SA)
A.7.5.X3.1 Addition and Release Delay of known NR PSCell

#### 2.1.2	Remaining Open issues

Specify the test cases listed above.

## 3.	References

- R4-2208289	Disucssion on test case for SCG activation and Scell activation	Ericsson

- R4-2208816	Discussion on RRM performance requirements for Multi-Radio Dual-Connectivity enhancements	vivo

- R4-2208973	Discussion on test cases on R17 Further Multi-RAT Dual-Connectivity enhancements	Huawei, Hisilicon

- R4-2210605	WF on R17 further Multi-RAT Dual-Connectivity enhancements	Huawei, HiSilicon