3GPP TSG RAN meeting #96										      RP-221501

Budapest, Hungary, June 6 - 9, 2022

## Status Report to TSG

Agenda item: 9.4.4.6

| WI / SI Name | RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR1_enh |  |  |  |  |
| Unique ID | 890062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220681 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 90% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei, HiSilicon |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #103-e meeting

The big CR for release independent specification TS 38.307 was agreed in R4-2210724.

Test cases draft CRs for RRM TS 38.133 were endorsed in R4-2210990, R4-2210991 and R4-2210992.

- Note: No formal big CR for RRM perf this meeting according to RAN4 chair guidance.

#### 2.4.2	Remaining Open issues

None

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #103-e:

[01] R4-2210724, Big CR to TS 38.307 intra-band CA with MIMO requirements (R17), Huawei, HiSilicon

[02] R4-2210443, [103-e][107] NR_RF_FR1_enh_maintenance_IntraHPUE, Huawei, HiSilicon

[03] R4-2210990, Draft CR: Test case for DL interruptions at 2Tx-2Tx switching between two uplink carriers in FDD+TDD and TDD+TDD inter-band CA, China Telecom

[04] R4-2210991, Test case for R17 Tx switching enhancement, Huawei, HiSilicon

[05] R4-2210992, Draft CR for introducing test cases for DL Interruptions at UE switching between two uplink bands with two transmit antenna connectors for UL inter-band CA (section A.6.5.7.1C, A.6.5.7.2C), CMCC

RAN4 #102-e:

[01] R4-2206424, Email discussion summary for [102-e][124] NR_RF_FR1_enh_IntraHPUE, Huawei, HiSilicon

[02] R4-2203689, SCell dropping issue for UL CA, Apple

[03] R4-2203824, CR on UL MIMO coherence for Tx switching, China Telecom

[04] R4-2204225, 1CC Fall-Back MPR for NC UL CA with 1LO Architecture, Qualcomm Incorporated

[05] R4-2204609, Further details on resolving the Scell dropping (power prioritization) problem by power limits: signalling, Ericsson

[06] R4-2206297, Introduction of power limits for serving cells of UL CA	, Ericsson

[07] R4-2206298, Introduction of power limits for serving cells of UL CA	, Ericsson

[08] R4-2204826, R17 FR1 CA PHR reporting in SCC drop, OPPO

[09] R4-2204827, R17 FR1 clarification of dualPA-architecture capability, OPPO

[10] R4-2204966, Further discussion on Scell dropping, vivo

[11] R4-2204977, Corrections on PC3 intra-band non-contiguous UL CA requirements for 2LO case	vivo, Huawei, Skyworks

[12] R4-2204978, Corrections on PC3 intra-band non-contiguous UL CA requirements for 2LO case	vivo, Huawei, Skyworks

[13] R4-2206505, Adding intra-band non-contiguous UL CA requirements for PC2 2LO and PC2&3 1LO case, vivo, Huawei, Skyworks

[14] R4-2205587, Big CR for TS 38.101-1 introduction of PC2 intra-band non-contiguous UL CA, Huawei, HiSilicon, Qualcomm, Skyworks, vivo

[15] R4-2206506, Big CR for TS 38.101-1 contiguous CA with UL MIMO for power class 2, Huawei, HiSilicon

[16] R4-2205589, On SCell dropping, Huawei, HiSilicon

[17] R4-2205590, draft CR for TS 38.101-1 Power configuration for CA	Huawei, HiSilicon

[18] R4-2205591, draft CR for TS 38.101-2 Power configuration for CA	Huawei, HiSilicon

[19] R4-2205885, Discussion on UE behavior and root cause for dropping SCell, Qualcomm Incorporated

[20] R4-2206503, draft LS on clarification of dualPA-Architecture capability, OPPO

[21] R4-2206504, WF on Scell dropping and PHRCA, Huawei, HiSilicon

RAN1 #108-e:

[01] R1-2202886, [108-e-R17-TxSwitching-01] Summary of email discussion on Rel-17 uplink Tx switching, Moderator (China Telecom)

[02] R1-2200973, Discussion on the remaining issues of UL Tx switching, Huawei, HiSilicon

[03] R1-2201062, Remaining issues on Rel-17 Tx switching enhancements, vivo

[04] R1-2201154, Maintenance of Rel-17 UL Tx switching, ZTE

[05] R1-2201238, Discussion on Rel-17 Tx switching enhancement, OPPO

[06] R1-2202110, Remaining issues of Rel-17 UL Tx switching, Qualcomm Incorporated

RAN2 #117-e:

[01] R2-2203984, Adding UE capability of UL MIMO coherence for UL Tx switching, Huawei, HiSilicon, China Telecom, Apple

[02] R2-2203985, Adding UE capability of UL MIMO coherence for UL Tx switching, Huawei, HiSilicon, China Telecom, Apple

[03] R2-2204105, Summary of [AT117-e][053][NR17] UL TX Switching (China Telecom), China Telecom

[04] R2-2203117, Discussion on remaining issues for UL Tx switching enhancement, China Telecom, Huawei, HiSilicon

[05] R2-2203986, RRC configuration for UL Tx switching enhancement, Huawei, HiSilicon, China Telecom, Apple, CATT

[06] R2-2203987, stage 2 CR for UL Tx switching enhancement, Huawei, HiSilicon, China Telecom

[07] R2-2203998, Introduction of Rel-17 Tx switching enhancements, China Telecom, Huawei, HiSilicon, Apple, CATT

[08] R2-2203988, UE capability reporting for UL Tx switching enhancement, Huawei, HiSilicon, China Telecom, Apple, CATT

[09] R2-2203115, Draft CR to TS 38.306 on UL-MIMO coherence capability reporting for Rel-17 2Tx-2Tx switching, China Telecom, Huawei, HiSilicon

[10] R2-2203116, Draft CR to TS 38.331 on UL-MIMO coherence capability reporting for Rel-17 2Tx-2Tx switching, China Telecom, Huawei, HiSilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template