3GPP TSG RAN meeting #96										RP-221503

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			9.5.1.1

| WI / SI Name | Introduction of 6GHz NR licensed bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_6GHz |  |  |  |  |
| Unique ID | 890050 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220686 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 80% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu, Dominique Everaere, Iwajlo Angelow, Fei Xue |
|  | Company | Huawei, Ericsson, Nokia, ZTE Corporation |
|  | Email | liuliehai@huawei.com, dominique.everaere@ericsson.com, iwajlo.angelow@nokia.com, xue.fei25@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#103-e

42 contributions were submitted to RAN4#103-e. The email discussion summary can be found in [1].

The remaining open issues identified at RAN#95-e have been solved. The following CRs for both UE and BS are agreed. The work for core part is complete.

- CR to TS 38.176-1 on introduction of 6GHz licensed band [2]

- CR to TS 38.174 Introducing 6GHz licensed operation [3]

- CR to TS 37.145-1 on introduction of 6GHz licensed band for 37.145-1 [4]

- CR to TS 37.145-1 on introduction of 6GHz licensed band for 37.145-2 [5]

- CR to TS 38.176-2 - Introduction of licensed 6GHz band n104 [6]

- CR to TS 37.104 on introduction of n104 co-existence requirements [7]

- CR to TS 37.141 on introduction of n104 co-existence requirements [8]

- CR to TS 36.104 the introduction of coexistence requirements of licensed band 6425-7125MHz [9]

- CR to TS 37.105 Introducing 6GHz licensed operation [10]

- CR to TS38.104 the introduction of 6425-7125MHz [11]

- CR to TS36.141 the introduction of coexistence requirements of licensed band 6425-7125MHz [12]

- CR to TS 38.133 - Introduction of licensed 6GHz band n104 [13]

- CR to TS38.101-1 Introduction of NR licensed band 6425 – 7125 MHz [14]

2.4.2	Remaining Open issues

- CRs for BS conformance testing specifications TS 38.141-1 and TS 38.141-2

  - Measurements uncertainties

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#103-e

- R4-2210449	Email discussion summary for [103-e][114] NR_6 GHz_licensed	Moderator (Huawei, HiSilicon)

- R4-2207922	CR to TR 38.176-1 on introduction of 6GHz licensed band	Nokia, Nokia Shanghai Bell

- R4-2208245	Introducing 6GHz licensed operation into 38.174	CATT

- R4-2208552	CR on introduction of 6GHz licensed band for 37.145-1	Huawei, HiSilicon

- R4-2208553	CR on introduction of 6GHz licensed band for 37.145-2	Huawei, HiSilicon

- R4-2208895	CR to TS 38.176-2 - Introduction of licensed 6GHz band n104	Ericsson

- R4-2209537	CR to 37.104 on introduction of n104 co-existence requirements	Nokia, Nokia Shanghai Bell

- R4-2209538	CR to 37.141 on introduction of n104 co-existence requirements	Nokia, Nokia Shanghai Bell

- R4-2209583	CR to TS36.104 the introduction of coexistence requirements of licensed band 6425-7125MHz	ZTE Corporation

- R4-2210739	Introducing 6GHz licensed operation into 37.105	CATT

- R4-2210740	CR to TS38.104 the introduction of 6425-7125MHz	ZTE Corporation

- R4-2210741	CR to TS36.141 the introduction of coexistence requirements of licensed band 6425-7125MHz	ZTE Corporation

- R4-2210987	CR to TS 38.133 - Introduction of licensed 6GHz band n104	Ericsson

- R4-2211224	Introduction of NR licensed band 6425 – 7125 MHz	Qualcomm Incorporated

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template