3GPP TSG RAN meeting #96									             RP-221520

Budapest, Hungary, June 6 - 9, 2022

Status Report to TSG

Agenda item:			9.5.5.2

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR_Simult_RxTx |  |  |  |  |
| Unique ID | 911018 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211382 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2022 | Performance part: 06/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Principles for simultaneous Rx/Tx capability

- Specify the simultaneous Tx/Rx capability case by case.

- CRs for clarification on per band pair simultaneous RxTx capability for CA/SUL, DC were endorsed

- TP on update for simultaneous RxTx capability was approved

CRs for simultaneous Rx/Tx capability

- CRs for updating simultaneous Rx/Tx capability status for some band combinations were endorsed

NOTE: Perf part is kept 0% progress as this part will be removed from the WID since no new changes are needed in TS 38.307 for the Rel-17 introduced band combinations.

2.4.2	Remaining Open issues

N.A

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

[1] R4-2107311 TR skeleton for TR38.xxx Simultaneous RxTx band combinations, Huawei, HiSilicon

[2] R4-2105377 WF on Simultaneous RxTx, Huawei, HiSilicon

RAN4#99-e

[3] R4-2107841 WF on applicability and rules for simultaneous RxTx, Huawei, HiSilicon

[4] R4-2107842 WF on release independent for simultaneous RxTx, CHTTL, Huawei

[5] R4-2107843 WF on simultaneous RxTx for the inter-band combinations having more than two bands, Qualcomm

[6] R4-2108007 WF on simultaneous Rx/Tx for synchronous/asynchronous NR-DC, Apple

[7] R4-2111452 draft reply LS on simultaneous RxTx capability, Huawei, HiSilicon

[8] R4-2108003 Draft Reply LS on simultaneous RxTx capability, Qualcomm

RAN4#100-e

[9] R4-2114946 WF on Simultaneous RxTx, Huawei, HiSilicon

[10] R4-2114947 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 EN-DC combinations SoftBank Corp., NTT DOCOMO, INC., CHTTL

[11] R4-2115148 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 NR-CA combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

[12] R4-2115149 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1+FR2 NR CA and EN-DC combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

RAN4#101-e

[13] R4-2117665	Discussion on the simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination	SoftBank Corp.

[14] R4-2118881	R17 simultaneous RxTx	OPPO

[15] R4-2119215	Simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination, ShenZhen Zhongxing Shitong

[16] R4-2119528	TR 38.839 v0.1.0	Huawei, HiSilicon

[17] R4-2119529	TP for TR 38.839: Principles for simultaneous RxTx capability	Huawei, HiSilicon

[18] R4-2119947	WF on simultaneous Rx/Tx capability	Huawei, HiSilicon

[19] R4-2117681	Wording proposal for note of simultaneous Tx/Rx	MediaTek Beijing Inc.

[20] R4-2118887	R17 FR2 simultaneous RxTx	OPPO

[21] R4-2119519	On simultaneous RxTx for FR2	Huawei, HiSilicon

[22] R4-2119950	DRAFT CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA, ZTE Corporation

[23] R4-2120052	DRAFT CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA, ZTE Corporation

[24] R4-2117991	Draft CR for TS 38.101-2: FR2 inter-band DL CA requirements clarification	Apple

[25] R4-2117992	Draft CR for TS 38.101-2: FR2 inter-band DL CA requirements clarification	Apple

RAN4#102-e

[26] R4-2205439	Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1	NTT DOCOMO INC

[27] R4-2206485	Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1	NTT DOCOMO INC

[28] R4-2205440   Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1      NTT DOCOMO INC

[29] R4-2205444	Draft CR for clarification on per band pair simultaneous RxTx capability for CA and SUL for TS 38.101-1	NTT DOCOMO INC

[30] R4-2205446	Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-3	NTT DOCOMO INC

[31] R4-2206486   Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-1      NTT DOCOMO INC

[32] R4-2205447   Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-3      NTT DOCOMO INC

[33] R4-2205448   Draft CR for clarification on per band pair simultaneous RxTx capability for TS 38.101-3      NTT DOCOMO INC

[34] R4-2205449   Draft CR for clarification on per band pair simultaneous RxTx capability for DC for TS 38.101-1      NTT DOCOMO INC

[35] R4-2203683	MSD threshold for simultaneous Rx/Tx	Apple

[36] R4-2203684	draft CR to 38.101-1 on new column for mandatory simultaneous RxTx	Apple

[37] R4-2203685	draft CR to 38.101-3 on new column for mandatory simultaneous RxTx	Apple

[38] R4-2204212	Discussion on the simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination	SoftBank Corp.

[39] R4-2204222	Recap on no support of FR2 simultaneous TxRx discussion	MediaTek Beijing Inc.

[40] R4-2204741	Simultaneous RxTx capability for FR1+FR1 FDD-TDD band combination	ZTE Corporation

[41] R4-2204742	Draft CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA	ZTE Corporation

[42] R4-2204743	Draft CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA	ZTE Corporation

[43] R4-2204744	Draft CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA CA_n257-n259 and CA_n258-n260	ZTE Corporation

[44] R4-2204815	Discussion on principle for simultaneous Rx Tx band combinations for CA, SUL, MR-DC and NR-DC	Xiaomi

[45] R4-2205579	TR 38.839 v0.2.0	Huawei, HiSilicon

[46] R4-2205580	Further consideration on the simultaneous Rx/Tx capability for FR1 TDD-FDD	Huawei, HiSilicon

[47] R4-2205581	TP for TR 38.839: update for simultaneous RxTx capability	Huawei, HiSilicon

RAN4#103-e

[48] R4-2211175	CR for TS 38.101-2: update of simultaneous RxTx capability for band combinations      Huawei, HiSilicon

[49] R4-2209014	Big CR to 38.101-1: update of simultaneous RxTx capability for band combinations     Huawei, HiSilicon

[50] R4-2210775	Big CR to 38.101-1: update of simultaneous RxTx capability for band combinations    Huawei, HiSilicon

[51] R4-2211155 	CR for updating the note of mandatory simultaneous Rx/Tx capability for FR1 NR-CA combinations (R16)	KDDI

[52] R4-2211156  	CR for updating the note of mandatory simultaneous Rx/Tx capability for FR1 NR-CA combinations (R17)       KDDI

[53] R4-2210772 	draft CR to 38.101-1 on new column for mandatory simultaneous RxTx	 Apple

[54] R4-2210773 	draft CR to 38.101-3 on new column for mandatory simultaneous RxTx	Apple

[55] R4-2208679		Simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination	ZTE Corporation

[56] R4-2208850		Continue discussion on simultaneous RxTx	MediaTek Inc.

[57] R4-2210774	          Draft CR to 38101-1-h50 for SUL combos supporting simultaneous RxTx correction	MediaTek Inc.

[58] R4-2208873		Draft CR for clarification on per band pair simultaneous RxTx capability for DC TS 38.101-1	NTT DOCOMO, INC

[59] R4-2210776  	Big CR to 38.101-2: update of simultaneous RxTx capability for band combinations	Huawei, HiSilicon

[60] R4-2209016		Big CR to 38.101-3: update of simultaneous RxTx capability for band combinations	Huawei, HiSilicon

[61] R4-2209251		TR 38.839 v0.3.0	Huawei, HiSilicon

[62] R4-2209740		TP for TR 38.839: update for simultaneous RxTx capability	Huawei, HiSilicon

[63] R4-2211229              TR 38.839 v0.4.0	Huawei, HiSilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template