3GPP TSG RAN meeting #96e										RP-221527

Budapest, Hungary, June 6-9, 2022

## Status Report to TSG

Agenda item: 10.5.1.4

| WI / SI Name | Rel-17 LTE inter-band CA for 2 bands DL with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_ R17_2BDL_2BUL |  |  |  |  |
| Unique ID | 880090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220718 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2022 | Performance part: 06/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Remaining Open issues

The study and specification work on specific requirements for the following band combinations are moved to Rel-18:

| Band combination configuration | Uplink configuration |
| --- | --- |
| CA_48A_71A | CA_48A_71A |
| CA_48B-71A | CA_48A_71A |
| CA_48C_71A | CA_48A_71A |
| CA_48A-48A-71A | CA_48A_71A |
| CA_48D-71A | CA_48A_71A |
| CA_48A-48A-48A-71A | CA_48A_71A |
| CA_48A-48A-48A-48A-71A | CA_48A_71A |
| CA_2BDL_2A-48A-48E | CA_2A-48A |
| CA_2A-66A-66A | CA_2A-66A |
| CA_2A-66C | CA_2A-66A |
| CA_2A-2A-66A | CA_2A-66A |
| CA_2A-66B | CA_2A-66A |
| CA_2A-2A-66A-66A | CA_2A-66A |
| CA_2A-2A-66B | CA_2A-66A |
| CA_2A-2A-66C | CA_2A-66A |
| CA_5B-66B | CA_5A-66A |
| CA_5B-66A | CA_5A-66A |
| CA_5A-66B | CA_5A-66A |
| CA_48A-66A | CA_48A-66A |
| CA_48A-48A-66A | CA_48A-66A |
| CA_48C-66A | CA_48A-66A |
| CA_13A-48C | CA_13A-48A |
| CA_5A-48A | CA_5A-48A |
| CA_5A-48C | CA_5A-48A |
| CA_5A-48D | CA_5A-48A |
| CA_13A-48A | CA_13A-48A |
| CA_13A-48C | CA_13A-48A |
| CA_13A-48D | CA_13A-48A |
| CA_48D-66A | CA_48A-66A |
| CA_48D-66A-66A | CA_48A-66A |
| CA_48E-66A-66A | CA_48A-66A |
| CA_48C-66A-66A | CA_48A-66A |
| CA_48A-66A-66A | CA_48A-66A |
| CA_48C-66A | CA_48A-66A |
| CA_48A-66A | CA_48A-66A |
| CA_7A-40A | CA_7A-40A |
| CA_7A-40A-40A | CA_7A-40A |
| CA_7A-40D | CA_7A-40A |
| CA_7A-40C | CA_7A-40A |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

[1] R4-2104647, TP for TR 36.717-02-02 to add UL configuration CA_8A-20A for CA_8A-20A, Vodafone

[2] R4-2105226, TP for TR 36.717-02-02 to add UL configuration CA_8A-28A for CA_8A-28A, Vodafone

RAN4#99-e

[3] R4-2111456, Updated scope of inter-band CA with 2DL and 2UL bands, Huawei, HiSilicon

[4] R4-2107736, TP for TR 36.717-02-02 to add coexistence table for LTE UL CA_8A-20A, Vodafone

[5] R4-2107737, TP for TR 36.717-02-02 to add coexistence table for LTE UL CA_8A-28A, Vodafone

[6] R4-2111453, Introduction of completed LTE CA for 2 bands DL with 2 bands UL into Rel-17 TS 36.101, Huawei, HiSilicon

RAN4#100-e

[7] R4-2112973, TP for TR 36.717-02-02 to add UL configuration CA_3A-38A for CA_3A-38A, Vodafone

RAN4#101-e

[8] R4-2119522, TR 36.717-02-02 v0.3.0 Huawei, HiSilicon

[9] R4-2119523, TP for TR 36.717-02-02: Scope of LTE CA 2UL2DL R17 combinations, Huawei, HiSilicon

RAN4#101bis-e

RAN4#102-e

[10] R4-2205594, TR 36.717-02-02 v0.4.0 Huawei, HiSilicon

[11] R4-2205595, Big CR for TS 36.101: Introduction of completed LTE CA for 2 bands DL with 2 bands UL (Rel-17), Huawei, HiSilicon

RAN4#103-e

[12] R4-2209814, TR 36.717-02-02 v0.6.0 Huawei, HiSilicon

[13] R4-2209173, Big CR for TS 36.101: Introduction of completed LTE CA for 2 bands DL with 2 bands UL (Rel-17), Huawei, HiSilicon