3GPP TSG RAN meeting #96										RP-221549

Budapest, Hungary, June 6-9, 2022

## Status Report to TSG

Agenda item:			9.4.4.9

| WI / SI Name | NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh |  |  |  |  |
| Unique ID | 890161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220772 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 100% RAN4: 100% RAN2: 100% | Performance Part: 40% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ato (Tsang-Wei) YU, Rui HUANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, rui.huang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #103-e (May, 2022, Electronic)

- Pre-configured MG pattern

  - A WF approved in [17], including the list of test cases and CR work split

| No. | Test case | Testing setup and scenarios | Purpose of test | Clause in TS38.133 |
| --- | --- | --- | --- | --- |
| 1-1 | Intra-frequency measurement test with SA event triggered reporting tests: with autonomous activation/deactivation of Pre-MG in FR1 | - Intra-frequency - FR1 - SA - Non-CA - No network indication on Pre-MG activation/deactivation Pre-MG - DCI-based BWP switching trigger events - SSB - Per-UE gap - #0 | - When pre-MG being deactivated at the beginning of testing, UE can report the results of intra-frequency measurement without gap within the required period and receives data from the serving cell - Pre-MG activation/deactivation delay - After pre-MG being activated by UE autonomously, UE can report the results of intra-frequency measurement with gap within the required period | A6.6.x1 |
| 1-2 | Intra-frequency measurement test with SA event triggered reporting tests: with autonomous activation/deactivation of Pre-MG in FR2 | - Intra-frequency - FR2 - SA - Non-CA - No network indication on Pre-MG activation/deactivation Pre-MG - DCI-based BWP switching trigger events - SSB - Per-UE gap - #13 | - When pre-MG being deactivated at the beginning of testing, UE can report the results of intra-frequency measurement without gap within the required period and receives data from the serving cell - Pre-MG activation/deactivation delay - After pre-MG being activated by UE autonomously, UE can report the results of intra-frequency measurement with gap within the required period | A7.6.x1 |
| 1-3 | Intra-frequency measurement test with SA event triggered reporting tests: with network-controlled activation/deactivation of Pre-MG in FR1 | - Intra-frequency - FR1 - SA - Non-CA - Network indication on Pre-MG activation/deactivation Pre-MG - DCI-based BWP switching trigger events - SSB - Per-UE gap - #0 | - When pre-MG being activated at the beginning of testing, UE can report the results of intra-frequency measurement with gap within the required period and can’t transmit data to the serving cell during the activated gap - Pre-MG deactivation delay - After pre-MG being deactivated by network signalling, UE can report the results of intra-frequency measurement without gap within the required period and can receive the data from the serving cell | A6.6.x2 |
| 1-4 | Intra-frequency measurement test with SA event triggered reporting tests: with network-controlled activation/deactivation of Pre-MG in FR2 | - Intra-frequency - FR2 - SA - Non-CA - Network indication on Pre-MG activation/deactivation Pre-MG - DCI-based BWP switching trigger events - SSB - Per-UE gap - #13 | - When pre-MG being activated at the beginning of testing, UE can report the results of intra-frequency measurement with gap within the required period and can’t transmit data to the serving cell during the activated gap - Pre-MG deactivation delay - After pre-MG being deactivated by network signalling, UE can report the results of intra-frequency measurement without gap within the required period and can receive the data from the serving cell | A7.6.x2 |
| [1-5] (TBD) | Intra-frequency measurement test with SA event triggered reporting tests: with autonomous activation/deactivation of Pre-MG in FR1 | - Intra-frequency - FR1 - SA - Non-CA - No network indication on Pre-MG activation/deactivation Pre-MG - MO addition/release trigger events - Per-UE gap - #0 | - When pre-MG being deactivated, UE can report the results of intra-frequency measurement without gap within the required period and receives data from the serving cell - Pre-MG activation delay - When pre-MG being activated by UE autonomously, UE can report the results of intra-frequency measurement with gap within the required period | A6.6.x3 |

- Multiple concurrent MGs

  - A WF approved in [3], including the list of test cases and CR work split

| No. | Scenario | FR | Overlap | Serving Cell#1 | Neighbour Cell#2 | Neighbour Cell#3 |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | SA | FR1 only | FNO | NR-SSB (f1) | NR-SSB (f2) | NR-SSB (f3) |
| 2 | SA | FR1 only | PPO | NR-SSB (f1) | NR-SSB (f2) | NR-SSB (f3) |
| [3] | SA | FR1 only | FNO | NR-SSB (f1) | NR-SSB (f2) | E-UTRAN (f3) |
| [4] | SA | FR1 only | PPO | NR-SSB/PRS (f1) | NR-SSB (f2) | NR-PRS (f1) |
| 5 | SA | FR2 only | FNO | NR-SSB (f1) | NR-SSB (f2) | NR-SSB (f3) |
| 6 | SA | FR2 only | PPO | NR-SSB (f1) | NR-SSB (f2) | NR-SSB (f3) |
| [7] | SA | FR2 only | PPO | NR-SSB/PRS (f1) | NR-SSB (f2) | NR-PRS (f1) |

- NCSG

  - A WF approved in [61], including the list of test cases and CR work split

| No. | Test case | Test setup and scenario | Purpose of test |
| --- | --- | --- | --- |
| 1 | A.6.6.1.x Event triggered reporting test on SCC with deactivated Scell in FR1 | - CA with Pcell (Cell1) on F1 and deactivated Scell (Cell2) on F2 and unknown neighbor cell (Cell3) on F2 - Both F1 and F2 in FR1 - per-UE NCSG [and per-FR NCSG with testability in agreement 1.4], non-DRX, AWGN - NCSG pattern: FFS - RS to measure: SSB [w/o SBI reporting] - Data scheduled during the whole test | - Intra-frequency cell search delay for deactivated SCC is met for Cell3, and - UE receives data in Cell1 meeting scheduling restriction requirements, and - UE will not cause any interruption on Cell1 outside VIL windows. |
| 2 | A.7.6.1.x Event triggered reporting test on SCC with deactivated Scell in FR2 | - Same as in test case 1 except that F1 and F2 are in FR2 | - Same as in test case 1 |
| 3 | A.6.6.2.x Event triggered reporting test on inter-frequency in FR1 | - Pcell (Cell1) on F1 and unknown inter-frequency neighbor cell (Cell2) on F1 - Both F1 and F2 in FR1 - per-UE NCSG [and per-FR NCSG with testability in agreement 1.4], non-DRX, AWGN - NCSG pattern: FFS - RS to measure: SSB [w/o SBI reporting] - Data scheduled during the whole test | - Inter-frequency cell search delay is met for Cell2, and - UE receives data in Cell1 meeting scheduling restriction requirements |
| 4 | A.7.6.2.x Event triggered reporting test on inter-frequency in FR2 | - Same as in test case 3 except that F1 and F2 are in FR2 | - Same as in test case 3 |
| 5 | A.6.6.3.x Event triggered reporting test on inter-RAT LTE in FR1 | - Pcell (Cell1) on F1 and unknown LTE neighbor cell (Cell2) on F2 - Both F1 and F2 in FR1 - per-UE NCSG, non-DRX, AWGN - NCSG pattern: FFS - RS to measure: CRS - Data scheduled during the whole test | - Inter-RAT LTE cell search delay is met for Cell2, and - UE receives data in Cell1 meeting scheduling restriction requirements |
| 6 | A.6.6.1.x Event triggered reporting test on intra-frequency in FR1 | - CA with Pcell (Cell1) on F1 and unknown neighbor cell (Cell2) on F2 - Both F1 and F2 in FR1 - per-UE NCSG [and per-FR NCSG with testability in agreement 1.4], non-DRX, AWGN - NCSG pattern: FFS - RS to measure: SSB [w/o SBI reporting] - Data scheduled during the whole test | - Intra-frequency cell search delay is met for Cell2, and - UE receives data in Cell1 meeting scheduling restriction requirements, and |
| 7 | A.7.6.1.x Event triggered reporting test on SCC with deactivated Scell in FR2 | - Same as in test case 1 except that F1 and F2 are in FR2 | - Same as in test case 6 |

#### 2.4.2	Remaining Open issues

RAN4 #103-e (May, 2022, Electronic)

- Pre-configured MG pattern

  - Test case definitions

- Multiple concurrent MGs

  - Test case definitions

- NCSG

  - Test case definitions

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

- R4-2210281	Email discussion summary for [103-e][209] NR_MG_enh_1	Moderator (MediaTek inc.)

- R4-2210478	Email discussion summary for [103-e][209] NR_MG_enh_1	Moderator (MediaTek inc.)

- R4-2210585	WF on R17 NR MG enhancements – multiple concurrent MGs	MediaTek inc

- R4-2208030	Open issues in core requirements for pre-configured measurement gaps	Qualcomm Incorporated

- R4-2208294	Discussion on remaining issues of pre-configured gap	MediaTek inc.

- R4-2208295	Maintenance CR on TS38.133 for pre-MG	MediaTek inc.

- R4-2208354	On pre-configured MG	OPPO

- R4-2208355	CR to maintain pre-configured measurement gap in TS 38.133	OPPO

- R4-2208459	draftCR on Pre-MG core maintenance	Apple

- R4-2208772	Views on pre-configured MG patterns	ZTE Corporation

- R4-2209203	Discussion on remaining issues for pre-configured MG	Huawei, Hisilicon

- R4-2209204	CR on pre-MG related requirements	Huawei, Hisilicon

- R4-2210167	Correction to Pre-MG requirements in TS 38.133	Ericsson

- R4-2210231	Discussion on requirements for Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2210282	Email discussion summary for [103-e][210] NR_MG_Part_2	Moderator (Intel Corporation)

- R4-2210479	Email discussion summary for [103-e][210] NR_MG_Part_2	Moderator (Intel Corporation)

- R4-2210586	R17 NR MG enhancements – Pre-configured MG	Intel

- R4-2210587	LS on Pre-configured MG	OPPO

- R4-2211023	draftCR on Pre-MG core maintenance	Apple

- R4-2211024	CR on pre-MG related requirements	Huawei, Hisilicon

- R4-2211025	Correction to Pre-MG requirements in TS 38.133	Ericsson

- R4-2207756	On multiple concurrent and independent MG patterns	Apple

- R4-2207757	draftCR on concurrent gaps	Apple

- R4-2208032	Open issues in core requirements for multiple concurrent measurement gaps	Qualcomm Incorporated

- R4-2208066	Discussion on concurrent measurement gaps in NR	Intel Corporation

- R4-2208104	Discussion on the remaining issues for concurrent MGs	Xiaomi

- R4-2208206	Discussion on the maintenance for multiple concurrent and independent MG patterns	CATT

- R4-2208273	Issues for multiple concurrent and independent MG pattern maintenance	vivo

- R4-2208296	Discussion on remaining issues of concurrent gaps	MediaTek inc.

- R4-2208297	Maintenance CR on TS38.133 for L1 impact due to concurrent MG	MediaTek inc.

- R4-2208356	On multiple concurrent and independent MG	OPPO

- R4-2208357	CR to maintain concurrent measurement gap in TS 38.133	OPPO

- R4-2208522	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2208528	CR on concurrent measurement gaps	CMCC

- R4-2208592	Discussion on remaining aspects of concurrent measurement gaps	Nokia, Nokia Shanghai Bell

- R4-2208593	CR for remaining aspects of concurrent measurement gaps (section 8)	Nokia, Nokia Shanghai Bell

- R4-2208594	CR for remaining aspects of concurrent measurement gaps (section 9)	Nokia, Nokia Shanghai Bell

- R4-2208773	Views on multiple concurrent and independent MGs	ZTE Corporation

- R4-2208780	Reply LS on coordination of R17 gap features	ZTE Corporation

- R4-2209205	Discussion on remaining issues for multiple concurrent MGs	Huawei, Hisilicon

- R4-2209206	CR on collision handling for concurrent MGs	Huawei, Hisilicon

- R4-2209449	Discussion on Multiple concurrent MG patterns	Ericsson

- R4-2209450	CR on concurrent gaps(9.1.8.2)	Ericsson

- R4-2211017	draftCR on concurrent gaps	Apple

- R4-2211018	CR to maintain concurrent measurement gap in TS 38.133	OPPO

- R4-2211019	CR on concurrent measurement gaps	CMCC

- R4-2211020	CR for remaining aspects of concurrent measurement gaps (section 8)	Nokia, Nokia Shanghai Bell

- R4-2211021	CR for remaining aspects of concurrent measurement gaps (section 9)	Nokia, Nokia Shanghai Bell

- R4-2211022	CR on collision handling for concurrent MGs	Huawei, Hisilicon

- R4-2208298	Discussion on remaining issues of NCSG	MediaTek inc.

- R4-2208299	Maintenance CR on TS38.133 for L1 impact due toNCSG	MediaTek inc.

- R4-2208358	CR to maintain measurements with NCSG in TS 38.133	OPPO

- R4-2208460	draftCR on NCSG core maintenance	Apple

- R4-2208529	CR on inter-frequency measurement with NCSG	CMCC

- R4-2208774	Views on remaining issues of NCSG	ZTE Corporation

- R4-2209207	Discussion on remaining issues for NCSG	Huawei, Hisilicon

- R4-2209208	CR on maintenance of NCSG requirements	Huawei, Hisilicon

- R4-2210168	Correction to NCSG requirements in TS 38.133	Ericsson

- R4-2210283	Email discussion summary for [103-e][211] NR_MG_enh_3	Moderator (Apple)

- R4-2210480	Email discussion summary for [103-e][211] NR_MG_enh_3	Moderator (Apple)

- R4-2210588	WF on NCSG	Apple

- R4-2210589	LS on R17 measurement gap enhancement – NCSG	Apple

- R4-2211026	Maintenance CR on TS38.133 for L1 impact due toNCSG	MediaTek inc.

- R4-2211027	CR to maintain measurements with NCSG in TS 38.133	OPPO

- R4-2211028	draftCR on NCSG core maintenance	Apple

- R4-2211029	CR on maintenance of NCSG requirements	Huawei, Hisilicon

- R4-2211030	Correction to NCSG requirements in TS 38.133	Ericsson

- R4-2207755	On Pre-MG performance	Apple

- R4-2208031	On performance requirements for pre-configured measurement gaps	Qualcomm Incorporated

- R4-2208067	Discussion on NR Pre-configured MG test cases configuration and list	Intel Corporation

- R4-2208207	Test cases for pre-configured MG pattern	CATT

- R4-2208300	Discussion on test case scope for pre-configured gap	MediaTek inc.

- R4-2208524	Discussion on test cases for pre-configured MG pattern(s)	CMCC

- R4-2208779	Discussion on pre-configued MG performance requirements	ZTE Corporation

- R4-2209209	Discussion on test cases for pre-MG	Huawei, Hisilicon

- R4-2210169	RRM test case scenarios for Pre-configured measurement gaps	Ericsson

- R4-2207758	On multiple concurrent and independent MG patterns performance	Apple

- R4-2208033	On performance requirements for multiple concurrent measurement gaps	Qualcomm Incorporated

- R4-2208068	Discussion on NR concurrent MG test cases configuration and list	Intel Corporation

- R4-2208208	Test cases for multiple concurrent and independent MG patterns	CATT

- R4-2208301	Discussion on test case scope for concurrent gaps	MediaTek inc.

- R4-2208521	Discussion on test cases for multiple concurrent and independent MG patterns	CMCC

- R4-2209210	Discussion on test cases for concurrent MGs	Huawei, Hisilicon

- R4-2209451	Test case for multiple concurrent MG patterns	Ericsson

- R4-2207759	On network controlled small gap performance	Apple

- R4-2208069	Discussion on NCSG test cases configuration and list	Intel Corporation

- R4-2208209	Test cases for NCSG	CATT

- R4-2208302	Discussion on test case scope for NCSG	MediaTek inc.

- R4-2208457	RRM performance requirements for NCSG	Qualcomm Incorporated

- R4-2208523	Discussion on test cases for Network Controlled Small Gap	CMCC

- R4-2208777	Discussion on NCSG performance requirements	ZTE Corporation

- R4-2209211	Discussion on test cases for NCSG	Huawei, Hisilicon

- R4-2210113	RRM performance requirements for NCSG	Qualcomm Incorporated

- R4-2210170	RRM test case scenarios for NCSG	Ericsson

- R2-2204474	LS on R17 MG enhancement - NCSG (R4-2206890; contact: Apple)	RAN4

- R2-2204543	Discussion on gap activation triggered by PRS measurement	ZTE Corporation, Sanechips

- R2-2204545	[Z142] Correction on deriveSSB-IndexFromCellInter field	ZTE Corporation, Sanechips

- R2-2204822	Discussion on per-configured measurement gap	vivo

- R2-2204823	Discussion on concurrent measurement gaps	vivo

- R2-2204824	Discussion on NCSG	vivo

- R2-2204825	Discussion on capability for MG enhancement	vivo

- R2-2204976	[C101][C100] Consideration on Concurrent Measurement Gaps	CATT

- R2-2205220	Discussion on MGE RIL issues	MediaTek Inc.

- R2-2205223	Clarification and correction for measurement gap enhancement features	MediaTek Inc.

- R2-2205227	Discussion on Concurrent MG	Xiaomi Communications

- R2-2205229	[E033][E034][H652][M604][M605][M606] Correction on ToAddModList and Gap ID for multiple gap configurations	MediaTek Inc.

- R2-2205241	[H650][H651][M602][M603] Correction on pre-configured MG	MediaTek Inc.

- R2-2205267	[M607] Discussion on activation of pre-configured gap for PRS measurement	MediaTek Inc.

- R2-2205291	Discussion on pre-config MG for positioning	Huawei, HiSilicon

- R2-2205292	[H650][M604] Discussion on deactivatedMeasGapList and conditional presence of gap ID	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell

- R2-2205293	Discussion on UE capability for dynamically reporting the NCSG requirement	Huawei, HiSilicon

- R2-2205376	[S651] Including one gap without measGapId in concurrent gaps	Samsung

- R2-2205377	Resolving FFS on Conditional Presence of GapId	Samsung

- R2-2205378	Resolving FFS on pre-MG	Samsung

- R2-2205379	Resolving FFS on UE capabilities for MGE	Samsung

- R2-2205692	Discussion on the supported combinations of NCSG and legacy gaps	Huawei, HiSilicon

- R2-2205726	[N126][N127] On Pre-configured Measurement Gaps FFS issue for PRS measurement	Nokia, Nokia Shanghai Bell

- R2-2205727	[Z142]On relationship between deriveSSB-IndexFromCellInter and deriveSSB-IndexFromCell	Nokia, Nokia Shanghai Bell

- R2-2205728	On MGE UE capabilities left issues	Nokia, Nokia Shanghai Bell

- R2-2205935	Open issues for MGE	Intel Corporation

- R2-2206007	Per-UE Concurrent Gaps Capability	Qualcomm Incorporated

- R2-2206008	Per-UE Concurrent Gaps Capability	Qualcomm Incorporated

- R2-2206009	Preconfigured gap capability	Qualcomm Incorporated

- R2-2206010	Preconfigured gap capability	Qualcomm Incorporated

- R2-2206013	[E033][E034] On the MGE structure	Ericsson

- R2-2206014	Pre-configured measurement gaps	Ericsson

- R2-2206015	On [E030] and further concurrent MG aspects	Ericsson

- R2-2206016	UE capabilities for MGE	Ericsson

- R2-2206070	[H804][H805][H806] Corrections on mgta and mgl	Huawei, HiSilicon

- R2-2206071	[H807] Clarification on ncsgInd	Huawei, HiSilicon

- R2-2206113	[H653] Corrections on associatedMeasGapSSB and associatedMeasGapCSIRS	Huawei, HiSilicon

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template