3GPP TSG RAN meeting #96										RP-221586

Budapest, Hungary, June 6-9, 2022

## Status Report to TSG

Agenda item:			9.4.1.5

| WI / SI Name | NR Positioning Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh |  |  |  |  |
| Unique ID | 900160 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210903 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 09/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100%: | Performance Part: 40%: | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteurs | Name | Yi GUO |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |
| Rapporteur | Name | Ren DA |
|  | Company | CATT |
|  | Email | renda@catt.cn |
| Rapporteur | Name | Yazid Lyazidi |
|  | Company | Ericsson |
|  | Email | yazid.lyazidi@ericsson.com |
| Rapporteur | Name | Iana Siomina |
|  | Company | Ericsson |
|  | Email | iana.siomina@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

RAN1 has completed the Rel-17 WI objectives on NR Positioning Enhancements in December 2021.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

RAN2 has completed the Rel-17 WI objectives on NR Positioning Enhancements in March 2022.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

RAN3 has completed the Rel-17 WI objectives on NR Positioning Enhancements in March 2022.

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#103-e

Agreement on time plan for performance part:

- RAN4#103-e:

  - Agreement on work scope of performance requirements

  - Agreement on work split

  - Endorsement of specification structure/template performance requirements

- RAN4#104:

  - Companies provide draft CRs

  - Endorsement of draft CR

  - Agreement of Big CR

Simulation assumptions for PRS-RSRPP accuracy were approved:

- R4-2211061	Discussion on accuracy requirements and TCs for PRS-RSRPP	Huawei, Hisilicon

Big CR template for performance part was endorsed:

- R4-2210172, Big DraftCR Template for Performance Requirements for Positioning Enhancement, Ericsson

Work split for performance part was approved:

- R4-2210171, Work split on performance requirements for positioning enhancement, Ericsson

  - Work split on general aspects of performance requirements

  - Work split on PRS measurement accuracy requirements and report mapping

  - Work split on PRS measurement delay test cases

  - Work split on PRS measurement accuracy test cases

#### 2.4.2	Remaining Open issues

  - PRS measurement performance requirements:

    - Conditions for PRS measurements

    - PRS measurement accuracies

    - PRS measurement delay test cases

    - PRS measurement accuracy test cases

  - Endorsement of draft CRs covering above performance requirements according to work split.

  - Agreement on Big CR containing the endorsed draft CRs.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2208025	Open issues in core requirements for NR positioning - Rx/Tx timing error mitigation	Qualcomm Incorporated	discussion

- R4-2208026	Open issues in core requirements for NR positioning - latency reduction	Qualcomm Incorporated	discussion

- R4-2208027	Open issues in core requirements for NR positioning - measurements in RRC_INACTIVE	Qualcomm Incorporated	discussion

- R4-2208028	Additional simulation results with reduced number of PRS samples	Qualcomm Incorporated	discussion

- R4-2208029	On performance requirements for PRS-RSRPP	Qualcomm Incorporated	discussion

- R4-2208070	Discussion on performance requirements for PRS Measurement in RRC_INACTIVE	Intel Corporation	discussion

- R4-2208210	Discussion on UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation	CATT	discussion

- R4-2208211	Discussion on latency reduction of positioning measurement	CATT	discussion

- R4-2208212	CR on PRS-RSRP measurement period without gaps	CATT	CR

- R4-2208213	CR on PRS-RSRPP measurement period requirements	CATT	CR

- R4-2208214	Discussion on measurement in RRC_INACTIVE state	CATT	discussion

- R4-2208215	CR on the PRS and RRM measurement requirements in RRC_INACTIVE state	CATT	CR

- R4-2208216	Reply LS on the dropping rule of DL signals/channels for capability 1B and 2	CATT	LS out

- R4-2208217	Discussion on performance requirements for UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation	CATT	discussion

- R4-2208218	Discussion on performance requirements for latency reduction of positioning measurement	CATT	discussion

- R4-2208219	Discussion on the performance requirements for the PRS measurement in RRC_INACTIVE state	CATT	discussion

- R4-2208220	Introduction of BDS B2a and B3I signals inTS 36.171 requirements for support of A-GNSS	CATT, CAICT, CENC	draftCR

- R4-2208221	Introduction of BDS B2a and B3I signals inTS 38.171 requirements for support of A-GNSS	CATT, CAICT, CENC	draftCR

- R4-2208222	General discussion on R17 ePOS perf part	CATT	discussion

- R4-2208372	Discussion on latency reduction of positioning measurements	OPPO	discussion

- R4-2208373	Discussion on positioning measurements in RRC_INACTIVE state	OPPO	discussion

- R4-2208525	Discussion on test cases for positioning measurement in RRC_INACTIVE state	CMCC	discussion

- R4-2208526	Discussion on test cases for latency reduction of positioning measurement	CMCC	discussion

- R4-2208527	Discussion on gapless based positioning measurement	CMCC	discussion

- R4-2208725	UE RxTx and gNB RxTx timing delay mitigation	ZTE Corporation	discussion

- R4-2208726	Positioning measurements in RRC_INACTIVE state	ZTE Corporation	discussion

- R4-2208727	on PRS measurement outside the measurement gap	ZTE Corporation	discussion

- R4-2208798	Remain issues on latency reduction of positioning measurement	vivo	discussion

- R4-2208799	Remain issues on PRS measurement in RRC_INACTIVE state	vivo	discussion

- R4-2208800	Remain issues on timing delay error mitigation	vivo	discussion

- R4-2208801	CR to 38.133 on positioning measurement requirements in RRC_INACTIVE state	vivo	CR

- R4-2208802	Discussion on performance requirements for latency reduction of positioning measurements	vivo	discussion

- R4-2208803	Discussion on performance requirements for PRS measurement in RRC_INACTIVE	vivo	discussion

- R4-2208804	Discussion on performance requirements for timing delay error mitigation	vivo	discussion

- R4-2208805	Discussion on performance requirements for PRS-RSRPP	vivo	discussion

- R4-2208806	Draft CR to 38.133 Introduction of positioning measurement accuracy requirements for reduced number of samples	vivo	draftCR

- R4-2208807	Draft CR to 38.133 Introduction of test case for PRS measurements without gaps	vivo	draftCR

- R4-2208808	Further simulation results for PRS measurement with reduced number of samples	vivo	discussion

- R4-2209219	Discussion on timing error mitigation for positioning	Huawei, Hisilicon	LS out

- R4-2209220	CR on measurement period requirements with multiple Rx TEGs	Huawei, Hisilicon	CR

- R4-2209221	Discussion on PRS measurement outside MG	Huawei, Hisilicon	LS out

- R4-2209222	CR on requirements for UE Rx-Tx measurement with reduced latency	Huawei, Hisilicon	CR

- R4-2209223	CR on RSTD measurement period requirements without gaps	Huawei, Hisilicon	CR

- R4-2209224	Discussion on positioning requirements in RRC_INACTIVE	Huawei, Hisilicon	LS out

- R4-2209225	CR on general requirements for PRS measurements in RRC Inactive	Huawei, Hisilicon	CR

- R4-2209226	CR on inter-frequency RRM requirements due to PRS measurement in INACTIVE	Huawei, Hisilicon	CR

- R4-2209227	Discussion on impacts to other RAN4 requirements	Huawei, Hisilicon	discussion

- R4-2209228	CR to introduce per-FR MG for PRS measurement	Huawei, Hisilicon	CR

- R4-2209229	CR on scheduling restriction for PRS-RSRPP measurement	Huawei, Hisilicon	CR

- R4-2209230	Discussion on accuracy requirements for TEG	Huawei, Hisilicon	discussion

- R4-2209231	Discussion on accuracy and tests for latency reduction	Huawei, Hisilicon	discussion

- R4-2209232	Discussion on accuracy and tests for PRS measurement in RRC_INACTIVE	Huawei, Hisilicon	discussion

- R4-2209233	Discussion on TCs for PRS measurement outside MG	Huawei, Hisilicon	discussion

- R4-2209234	Discussion on accuracy requirements and TCs for PRS-RSRPP	Huawei, Hisilicon	discussion

- R4-2209711	Discussion on timing error mitigation for NR positioning	Nokia, Nokia Shanghai Bell	discussion

- R4-2209712	Discussion on measurement in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell	discussion

- R4-2209787	Correction to RSTD and UE Rx-Tx measurement period requirement in RRC connected state	Ericsson Inc.	CR

- R4-2210056	Discussion on accuracy requirements  for PRS-RSRPP	Nokia, Nokia Shanghai Bell	discussion

- R4-2210057	Discussion on performance requirement for latency reduction	Nokia, Nokia Shanghai Bell	discussion

- R4-2210092	Remaining issues on Rx/Tx delay mitigation.	Ericsson	discussion

- R4-2210093	Remaining issues on latency reduced positioning.	Ericsson	discussion

- R4-2210094	Remaining issues on RRC_INACTIVE state positioning	Ericsson	discussion

- R4-2210095	Additional path measurement and RRM core requirement	Ericsson	discussion

- R4-2210096	Addtional dropping rule for cap 1b and cap2 UE during gapless PRS measurement	Ericsson	discussion

- R4-2210097	UE Rx/Tx timing delay mitigation performance	Ericsson	discussion

- R4-2210098	Condition for RSTD and UE Rx-Tx time difference measurement reporting	Ericsson	draftCR

- R4-2210099	Latency reduction performance requirements	Ericsson	discussion

- R4-2210100	Addition of Latency reduction performance requirements	Ericsson	draftCR

- R4-2210101	RRC inactive state performance requirements	Ericsson	discussion

- R4-2210102	Accuracy requirement in RRC inactive state	Ericsson	draftCR

- R4-2210103	Additional path measurement report mapping for existing positioning measurements	Ericsson	discussion

- R4-2210104	Additional path measurement report mapping for RSTD, UE Rx-Tx time difference measurement.	Ericsson	draftCR

- R4-2210105	On performance requirements for DL PRS-RSRPP measurement.	Ericsson	discussion

- R4-2210171	Work split on performance requirements for positioning enhancement	Ericsson	other

- R4-2210172	Big DraftCR Template for Performance Requirements for Positioning Enhancement	Ericsson	draftCR

- R4-2210173	Correction to PRS measurement requirements in RRC inactive state	Ericsson	CR

- R4-2210288	Email discussion summary for [103-e][216] NR_pos_enh_1	Moderator (Ericsson)	other

- R4-2210289	Email discussion summary for [103-e][217] NR_pos_enh_2	Moderator (CATT)	other

- R4-2210485	Email discussion summary for [103-e][216] NR_pos_enh_1	Moderator (Ericsson)	other

- R4-2210486	Email discussion summary for [103-e][217] NR_pos_enh_2	Moderator (CATT)	other

- R4-2210600	WF on NR Positioning Enhancements (Part 1)	Ericsson	other

- R4-2210601	Further reply LS on condition for PRS measurement outside the MG	Huawei, Hisilicon	LS out

- R4-2210602	WF on NR Positioning Enhancements (Part 2)	CATT	other

- R4-2210603	LS on Tx TEG framework	CATT	LS out

- R4-2210604	LS on switching time for SRS transmission outside initial UL BWP in RRC_INACTIVE	Huawei	LS out

- R4-2211052	CR on PRS-RSRP measurement period without gaps	CATT	CR

- R4-2211053	CR on PRS-RSRPP measurement period requirements	CATT	CR

- R4-2211054	CR on requirements for UE Rx-Tx measurement with reduced latency	Huawei, Hisilicon	CR

- R4-2211055	CR on RSTD measurement period requirements without gaps	Huawei, Hisilicon	CR

- R4-2211056	Reply LS on the dropping rule of DL signals/channels for capability 1B and 2	CATT	LS out

- R4-2211057	CR on scheduling restriction for PRS-RSRPP measurement	Huawei, Hisilicon	CR

- R4-2211058	Additional path measurement report mapping for RSTD, UE Rx-Tx time difference measurement.	Ericsson	draftCR

- R4-2211060	Work split on performance requirements for positioning enhancement	Ericsson	other

- R4-2211061	Discussion on accuracy requirements and TCs for PRS-RSRPP	Huawei, Hisilicon	discussion

- R4-2211062	CR on measurement period requirements with multiple Rx TEGs	Huawei, Hisilicon	CR

- R4-2211063	CR on the PRS and RRM measurement requirements in RRC_INACTIVE state	CATT	CR

- R4-2211064	CR to 38.133 on positioning measurement requirements in RRC_INACTIVE state	vivo	CR

- R4-2211065	Correction to PRS measurement requirements in RRC inactive state	Ericsson	CR

- R4-2211066	Accuracy requirement in RRC inactive state	Ericsson	draftCR

- R4-2211130	Introduction of BDS B2a and B3I signals inTS 36.171 requirements for support of A-GNSS	CATT, CAICT, CENC	draftCR

- R4-2211131	Introduction of BDS B2a and B3I signals inTS 38.171 requirements for support of A-GNSS	CATT, CAICT, CENC	draftCR

- R4-2211168	Condition for RSTD and UE Rx-Tx time difference measurement reporting	Ericsson	draftCR

- R4-2211205	Additional path measurement report mapping for RSTD, UE Rx-Tx time difference measurement.	Ericsson	draftCR

- R4-2211206	Accuracy requirement in RRC inactive state	Ericsson	draftCR

- R4-2211207	Condition for RSTD and UE Rx-Tx time difference measurement reporting	Ericsson	draftCR

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template