3GPP TSG RAN meeting #96										RP-221588

June 6th – 9th, 2022

Budapest, HU

## Status Report to TSG

Agenda item:			9.4.4.12

| WI / SI Name | Increasing UE power high limit for CA and DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | Power_Limit_CA_DC |  |  |  |  |
| Unique ID | 930056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | [RP-221302] |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 06/22 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN4 |
| --- | --- | --- |
| Rapporteurs | Name | Gene Fong |
|  | Company | Qualcomm Incorporated |
|  | Email | gfong@qti.qualcomm.com |
|  | Name | Bo Liu |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

From RAN4 #101-e

A way forward [2] was agreed to capture agreements

•	Signaling is needed.  The details of signaling are still FFS.

•	The “sum method” or some variant of it shall be considered and focused on in the study phase

•	Regulatory:  In general, regulatory requirements are per band so there are not expected to be any issues.  However, in some countries there may be regulatory limits on total power.  So, the Pemax_CA (or equivalent mechanism, P_NR for NR-CA, and there is correspoding parameter for EN-DC as defined in 36.331) needs to be in place to limit total power.

•	SAR:  Existing mechanisms of P-MPR and duty cycle reporting are sufficient.  Some wording change may be needed.

•	No impact to RAN1 has been identified so far

From RAN4 #101bis-e

A way forward [17] was presented but not agreed.  Issues related to scope and scalability of the solution, whether to increase PCMAX_L or not, impact on MSD, ability to accommodate UE’s implemented with TxD or otherwise using a different Tx path on a carrier when configured for CA or DC, and SAR were discussed.  Views were diverse with 5 possible options emerging.

From RAN4 #102-e

CR’s and draft CR’s were presented [32], [35], and [46] but none was able to reach unanimous consensus.  Each of the three options emphasizes different aspects of a potential solution.  In [32] the emphasis is to enable higher power but without the introduction of new signalling elements.  Therefore, new power classes would be defined for each new power configuration.  The CR in [35] emphasizes the ability to report power on each component carrier when configured for CA or DC in case the UE is not able to meet the per carrier power when configured for CA or DC.  The CR in [46] emphasizes the ability to raise the UE’s maximum output power in a generic manner.  The CR also increases PCMAX_L to address testability and minimize ambiguity in the power sharing threshold to the basestation.

From RAN4 #103-e

CR’s to 38.101-1 [64] and 38.101-3 [65] were agreed.  Moreover, feature bit 26-1[66] was agreed to be added to indicate the [HigherPowerLimitCADC] feature and an LS to inform RAN2 was agreed [67].  There was discussion on recommendations and guidance to RAN5 on how UE transmit power should be configured for Tx and Rx test cases and whether the UE needs to be tested at both nominal MOP and increased MOP, but no agreement.  It is expected this discussion may continue in future meetings as maintenance activity.

#### 2.4.2	Remaining Open issues

- Communicate with RAN5 on recommended test methodology (to be completed in Maintenance)

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN4 #101-e

- R4-2119916, “Email discussion summary for [101-e][116] NR_Power_Limit_CA_DC,” Moderator (Qualcomm)

- R4-2120064, “WF on increasing MOP for CA/DC,” Qualcomm Incorporated

- R4-2117751, “Discussion on increasing UE maximum power high limit,” Xiaomi

- R4-2117863, “Further discussion on capability signaling for HPUE NR DC,” MediaTek Inc.

- R4-2117864, “Draft LS on signalling clarification of NR CA/DC power class in R17,” MediaTek Inc.

- R4-2118183, “Discussion on increase UE maximum power for NR uplink inter band CA,” ZTE Corporation

- R4-2118292, “Discussion on the increasing UE power high limit for CA and DC,” vivo

- R4-2118547, “Discussion on Increasing UE power high limit for CA and DC,” Huawei, HiSilicon

- R4-2118605, “Discussion on impact of increasing UE high limit for CA and DC,” Mediatek India Technology Pvt.

- R4-2118726, “Feasibility of the sum method for increasing UE power high limit for CA/DC,” Nokia, Nokia Shanghai Bell

- R4-2118888, “R17 Discussion on UE power class high limit,” OPPO

- R4-2119441, “Handling of maximum output power limit for PC2 inter-band combinations,” Skyworks Solutions Inc.

- R4-2117052, “UE RF requirements specific to the sum method,” Nokia, Nokia Shanghai Bell

- R4-2117988, “UE maximum output power for inter-band UL CA,” Apple

- R4-2119434, “Increasing MOP for CA and DC,” Qualcomm Incorporated

From RAN4 #101bis-e

- R4-2202314, “Email discussion summary for [101-bis-e][114] NR_Power_Limit_CA_DC,” Moderator (Qualcomm)

- R4-2202404, “WF on agreements for increasing MOP for CA and DC,” Qualcomm Incorporated

- R4-2200440, “UE maximum output power for inter-band UL CA,” Apple

- R4-2200454, “Comparison between variants of ‘the sum method’,” Nokia, Nokia Shanghai Bell

- R4-2200455, “UE RF requirements for the sum method,” Nokia, Nokia Shanghai Bell

- R4-2200494, “Implementation aspects of increasing MOP for PC2 inter-band ULCA,” Skyworks Solutions Inc.

- R4-2200852, “Increasing UE power high limit for CA and DC by existing signaling,” Ericsson

- R4-2200965, “Further discussion on the increasing UE power high limit for CA and DC,” vivo

- R4-2201229, “Discussion on increasing UE maximum power high limit,” Xiaomi

- R4-2201265, “RF requirements impact for Increased MOP for CA and DC,” InterDigital, Inc.

- R4-2201278, “R17 UE power class high limit,” OPPO

- R4-2201334, “Further discussion on increase UE maximum power for NR uplink inter band CA,” ZTE Corporation

- R4-2201836, “On Increasing MOP for NR inter-band CA,” Huawei,HiSilicon

- R4-2201856, “Higher output power for CA and DC,” Qualcomm Incorporated

From RAN4 #102-e

- R4-2206418, “Email discussion summary for [102-e][118] NR_Power_Limit_CA_DC,” Moderator (Qualcomm)

- R4-2203555, “RF requirements proposals for Increased MOP for CA and DC,” InterDigital Finland Oy

- R4-2203556, “Draft CR for Introduction of the Increased MOP for CA and DC feature,” InterDigital Finland Oy

- R4-2203688, “Increasing UE power high limit for CA and DC,” Apple

- R4-2204082, “On Power class ambiguity and new power limit for NR inter-band CA,” Huawei, HiSilicon

- R4-2204083, “Draft CR to TS38101-1 Addition of higher power limit for NR inter-band CA,” Huawei, HiSilicon

- R4-2204084, “Draft LS to RAN2 on new Tx power limit for NR inter-band CA,” Huawei, HiSilicon

- R4-2204608, “Draft LS to RAN2 on increasing UE power high limit for CA and DC,” Ericsson

- R4-2204734, “UE RF requirements for the sum method,” Nokia, Nokia Shanghai Bell

- R4-2204763, “On increasing UE maximum power for NR uplink inter band CA,” ZTE Corporation

- R4-2204814, “Discussion on increasing UE maximum power high limit,” Xiaomi

- R4-2204825, “R17 UE power class high limit,” OPPO

- R4-2204939, “Further discussion on the increasing UE power high limit for CA and DC,” vivo

- R4-2205177, “LS on new power class for inter-band UL CA and DC	,” Apple

- R4-2205450, “Discussion on increasing power limit of CA and DC,” NTT DOCOMO INC.

- R4-2205865, “Valid 1Tx and 2Tx configurations for increased power option for inter-band CA,” Skyworks Solutions Inc.

- R4-2206473, “Increasing the maximum power limit for inter-band UL CA,” Qualcomm Incorporated

From RAN4 #103-e

- R4-2207678, “Email discussion summary for [103-e][124] NR_Power_Limit_CA_DC,” Moderator (Qualcomm)

- R4-2207678, “Further views on increasing UE power high limit for CA and DC,” Apple

- R4-2207906, “Increased MOP for CA and DC,” InterDigital Communications

- R4-2207990, “Finalizing increased power for PC2 inter-band CA,” Skyworks Solutions Inc.

- R4-2208336, “Views on increasing UE output power for CA and DC,” China Telecom

- R4-2208426, “Scalability and PC per band within a CA for the sum method,” Nokia, Nokia Shanghai Bell

- R4-2208429, “Consideration on Increasing UE power high limit for CA and DC,” Samsung

- R4-2208604, “Further discussion on the RF requirements of the increasing UE power high limit for CA and DC,” vivo

- R4-2208605, “The impact of the increasing UE power high limit for CA and DC,” vivo

- R4-2208748, “Draft LS to RAN2 on increasing UE power high limit for CA and DC,” Ericsson

- R4-2208851, “Discussion on increasing UE power high limit for CA and DC,” MediaTek Inc.

- R4-2209090, “Discussion on increasing UE maximum power high limit,” Xiaomi

- R4-2209184, “Views on the solutions for increasing the power limit,” Huawei, HiSilicon

- R4-2209377, “R17 UE power class high limit,” OPPO

- R4-2208749, “Amendment of the power class for CA and DC band combinations,” Ericsson

- R4-2209327, “Draft CR for TS 38.101-1: Enable PC2 inter-band UL CA increasing UE power high limit feature,” Apple

- R4-2210570, “LS on testing of increased MOP for CA and DC,” OPPO

- R4-2210767, “Increasing the maximum power limit for inter-band UL CA”, Qualcomm Incorporated, Verizon, Vodafone, Deutsche Telekom, US Cellular, T-Mobile USA, AT&T, China Unicom, NTT DOCOMO, INC., China Telecom, Nokia, Nokia Shanghai Bell, CableLabs, Charter Communications, Inc., Dish Network, Skyworks Solutions, Inc., ZTE, Huawei, HiSilicon, SGS Wireless

- R4-2210768, “Increasing the maximum power limit for inter-band UL DC,” Qualcomm Incorporated, Verizon, Vodafone, Deutsche Telekom, US Cellular, T-Mobile USA, AT&T, China Unicom, NTT DOCOMO, INC., China Telecom, Nokia, Nokia Shanghai Bell, CableLabs, Charter Communications, Inc., Dish Network, Skyworks Solutions, Inc., ZTE, Huawei, HiSilicon, SGS Wireless

- R4-2211189, “Rel-17 RAN4 UE feature list for NR,” CMCC

- R4-2211190, “LS on Rel-17 RAN4 UE feature list for NR,” CMCC

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template