- 3GPP TSG RAN meeting #96										       RP-221591

Budapest, Hungary, June 6th – 9th, 2022

## Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: | Performance part: |  | Testing part: |
| Acronym | FS_NR_pos_enh2 |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213588 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2022 (No change) | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 12 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Alexey Khoryaev |
|  | Company | Intel Corporation |
|  | Email | alexey.khoryaev@intel.com |
|  | Name | Ren Da |
|  | Company | CATT |
|  | Email | renda@catt.cn |
|  | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

Decisions during RAN1#109-e

Agreement

TR skeleton for TR 38.859 for study on expanded and improved NR positioning is endorsed in R1-2205398.

Decisions on SL Positioning Scenarios and Requirements:

Agreement

Following two operation scenarios are considered for studies on SL positioning:

- Scenario 1: PC5-only-based positioning

- Scenario 2: Combination of Uu- and PC5-based positioning solutions

Agreement

For evaluations for SL positioning:

- For V2X and public safety use-cases, at least in-coverage and out-of-coverage scenarios are considered.

- For IIoT and commercial use-cases, at least in-coverage scenarios are considered.

Agreement

For the purpose of evaluations, in-coverage and out-of-coverage scenarios are prioritized during the SI.

- Note: This prioritization is not intended to down-scope support of SL positioning for partial coverage scenarios.

Agreement

For evaluations for SL positioning:

- Operation in FR1 with channel bandwidths of up to 100 MHz are considered.

- Optional: Operation in FR2 with channel bandwidths of up to 400 MHz are considered.

Agreement

Positioning accuracy requirements for SL positioning are expressed as accuracy requirements of particular percentiles of UEs for one or more of the following metrics:

- Ranging accuracy, expressed as the difference (error) between the calculated distance/direction and the actual distance/direction in relation to another node

- Relative positioning accuracy, expressed as the difference (error) between the calculated horizontal/vertical position and the actual horizontal/vertical position relative to another node

- Absolute positioning accuracy. expressed the difference (error) between the calculated horizontal/vertical position and the actual horizontal/vertical position

- Note: the exact applicability of particular requirements may vary across use-cases

Agreement

For evaluations of relative positioning, the horizontal plane is assumed parallel to the ground.

Working assumption

For evaluation of V2X use-cases for SL positioning, the following accuracy requirements are considered:

- Set A (similar to “Set 2” defined in TR 38.845)

  - Horizontal accuracy of 1.5 m (absolute and relative); Vertical accuracy of 3 m (absolute and relative) for 90% of UEs

- Set B (similar to “Set 3” defined in TR 38.845)

  - Horizontal accuracy of 0.5 m (absolute and relative); Vertical accuracy of 2 m (absolute and relative) for 90% of UEs

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether each of the two requirements are satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

For evaluation of public safety use-cases for SL positioning solutions, the following accuracy requirements are considered:

- 1 m (absolute or relative) horizontal accuracy and 2 m (absolute or relative between 2 UEs) or 0.3 m (relative positioning change for one UE) vertical accuracy for 90% of UEs

- Relative speed: up to 30 km/hr.

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether the requirement is satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy if the requirement may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

For evaluation of commercial use-cases for SL positioning solutions, the following accuracy requirements are considered:

- 1 m (absolute or relative) horizontal accuracy and 2 m (absolute or relative) vertical accuracy for 90% of UEs

- Relative speed: up to 30 km/hr.

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether the requirement is satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy if the requirement may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Working assumption

For evaluation of IIoT use-cases for SL positioning solutions, the following accuracy requirements are considered:

- For horizontal accuracy,

  - Set A: 1 m (absolute or relative) for 90% of UEs

  - Set B: 0.2 m (absolute or relative) for 90% of UEs

- For vertical accuracy,

  - Set A: 1 m (absolute or relative) for 90% of UEs

  - Set B: 0.2 m (absolute or relative) for 90% of UEs

- Relative speed: up to 30 km/hr.

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether each of the two requirements are satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

For evaluations in Rel-18, ranging requirements for SL positioning are defined as:

- For a given use-case, the value of the distance requirement for ranging distance accuracy is same as the value identified for horizontal positioning accuracy for relative positioning.

- The requirement on ranging direction accuracy is Y degrees for 90% of UEs.

  - FFS: Exact definition of ranging direction accuracy, including value(s) of Y and reference direction

Agreement

For Rel-18 studies on SL positioning, focus on positioning accuracy

- Note: End-to-end positioning latency is expected to satisfy a latency budget of X second(s).

  - FFS: value of X

Decisions on Evaluation Methodology for SL Positioning:

Agreement

For SL positioning evaluation, V2X use case with highway and urban grid scenarios defined in TR 37.885 is supported.

- The road configuration for urban grid and highway provided in TR 37.885 Annex A is reused

Agreement

For SL positioning evaluation in highway and urban grid scenarios, UE dropping option A defined in section 6.1.2 of TR 37.885 is used, i.e.

- UE dropping option A is used for the highway scenario:

  - Vehicle type distribution: 100% vehicle type 2.

  - Clustered dropping is not used.

  - Vehicle speed is 140 km/h in all the lanes as baseline and 70 km/h in all the lanes optionally.

- UE dropping option A is used for the urban grid scenario:

  - Vehicle type distribution: 100% vehicle type 2.

  - Clustered dropping is not used.

  - Vehicle speed is 60 km/h in all the lanes.

  - In the intersection, a UE goes straight, turns left, turns right with the probability of 0.5, 0.25, 0.25, respectively.

Agreement

For SL positioning evaluation in highway and urban grid scenarios, antenna model follows the description in TR 37.885 section 6.1.4.

- Vehicle UE option 1 is the baseline (Vehicle UE antenna is modelled in Table 6.1.4-8 and 6.1.4-9 in TR 37.885)

- Vehicle UE option 2 (two panels) can be optionally selected by companies

Agreement

For SL positioning evaluation in highway and urban grid scenarios, channel model follows description in TR 37.885 section 6.2.

Agreement

- The following performance metrics for SL positioning accuracy evaluation is defined:

  - For relative and absolute positioning

    - horizontal accuracy

    - vertical accuracy

  - For ranging

    - Ranging for distance, i.e. accuracy of distance

    - Ranging for angle, i.e. accuracy of angle

- Companies are required to output

  - The percentiles of positioning accuracy error including 50%, 67%, 80%, 90% of UEs,

    - FFS others

  - And the CDF of positioning accuracy error

- Performance metrics other than positioning accuracy, such as PHY/end-to-end latency, are up to companies

Agreement

- For absolute positioning evaluation, anchor UEs’ locations are known

  - In the evaluation of SL only positioning

    - Anchor UEs are used to locate target UEs

  - In the evaluation of Joint Uu/SL positioning

    - Both BS and anchor UEs are used to locate target UEs

- In the evaluation, relative positioning or ranging is performed between two UEs within X m

  - FFS X which can be different for different scenarios, e.g. highway, urban grid, etc.

  - Companies can consider to provide simulation results based on multiple X values

- Positioning method should be reported by companies.

Agreement

For SL positioning evaluation,

- The existing pattern and sequence of DL-PRS or positioning SRS can be reused as baseline for evaluation purpose.

  - Companies should provide the description if other pattern and sequence are evaluated,

  - AGC settling time is considered by companies

- Explicit simulation of all links, individual parameters estimation is applied. Companies should provide description of applied algorithms for estimation of signal location parameters.

- As baseline for absolute positioning, sidelink anchors location coordinates are perfectly known.

  - Uncertainty in the sidelink anchors location coordinates can be considered by companies

- As baseline, Perfect synchronization between network and anchor UEs in the evaluation is assumed.

  - Network synchronization error and timing errors defined in TR 38.857 Table 6-1 can also be optionally used by companies for Synchronization between BS and BS, between BS and anchor UEs, and between anchor UEs.

Agreement

For SL positioning evaluation in highway and urban grid, the following simulation parameters are used for FR1

Evaluation parameters for SL positioning in FR1

| Parameters | Urban grid for eV2X | Highway for eV2X |
| --- | --- | --- |
| Carrier frequency | Uu : 4 GHz SL: 6 GHz | Uu : 2 GHz or 4GHz SL: 6 GHz |
| BS Tx power | Macro BS: 49dBm | Macro BS: 49dBm |
| UE Tx power | Vehicle UE or UE type RSU: 23dBm | Vehicle UE or UE type RSU: 23dBm |
| BS receiver noise figure | 5dB | 5dB |
| UE receiver noise figure | 9 dB |  |

Agreement

- For SL absolute positioning evaluation in highway scenario, the following options are supported

- Alt 1 as optional: BS and UE-type RSU deployment follows TR 36.885, where wrap around method of 19*3 hexagonal cells with 500m ISD in Figure A.1.3-3 of TR 36.885 section A.1.3 is used.

- Alt 2 as baseline: BSs are disabled, UE-type RSUs are uniformly located with 200m spacing on both sides of highway symmetrically.

  - Optional: staggered/unsymmetrical UE-type RSU distribution like

- For SL absolute positioning evaluation in urban grid scenario, BS and UE-type RSU deployment follows the description in TR 36.885 section A.1.3.

- Companies can provide additional BS/ UE-type RSU deployment, e.g. additional UE-type RSUs are added to UE-type RSU deployment in TR 36.885

Note: For absolute positioning in highway, Alt 1 is assumed for evaluation of joint Uu/SL positioning, Alt 2 is assumed for evaluation of SL only positioning.

Agreement

- For evaluation of relative positioning or ranging in highway scenario

- BSs are disabled,

- UE type RSU may be disabled (as baseline) or enabled (as optional)

  - If enabled, UE-type RSUs are uniformly located with 200m spacing on both sides of highway symmetrically.

    - Optional: staggered/unsymmetrical UE-type RSU distribution like

- For evaluation of relative positioning or ranging in urban grid scenario

- BSs are disabled (baseline), or enabled (optional)

  - companies should report their assumption

- UE type RSU may be disabled or enabled (companies should report their assumption)

  - If enabled, UE type RSU deployment follows the description in TR 36.885 section A.1.3.

  - If enabled, companies can provide additional RSU deployment, e.g. additional RSUs are added to RSU deployment in TR 36.885

Agreement

- For SL positioning evaluation, simulation bandwidths of 10, 20, 40 and 100 MHz in FR1 can be used.

- For SL positioning evaluation, simulation bandwidths of 100, 200 and 400MHz in FR2 can be used.

Agreement

- For SL positioning evaluation of Public safety use cases

- Companies should provide detailed simulation assumptions including selected scenarios, channel models, center frequency, UE drop models, etc.

  - Evaluation methodology on channel model of TR 36.843 is reused,

    - Reuse the parameters of “Channel models” specified in Section A.2.1.2 of TR 36.843 with modification: Each component of channel model reuses what is specified in TR 38.901

  - Anchor UE height should be reported by companies, e.g. anchor UE height is the same as TRP

- The performance metrics at least include absolute positioning accuracy and ranging with distance accuracy. Optionally, relative positioning accuracy or ranging with angle accuracy.

- For SL positioning evaluation of Commercial use cases

- Companies should provide detailed simulation assumptions including selected scenarios, channel models, center frequency, UE drop models, etc.

  - Evaluation methodology on channel model of TR 36.843 is reused,

    - Reuse the parameters of “Channel models” specified in Section A.2.1.2 of TR 36.843 with modification: Each component of channel model reuses what is specified in TR 38.901

  - Anchor UE height should be reported by companies, e.g. anchor UE height is the same as TRP

- The performance metrics at least include absolute positioning accuracy and ranging with distance accuracy. Optionally, relative positioning accuracy or ranging with angle accuracy

Agreement

For SL positioning evaluation for IIOT use cases, InF-SH and/or InF-DH defined in TR 38.857 are used

Agreement

For SL positioning evaluation on indoor factory scenarios, companies can select one of the following options for UE-2-UE channel model

- Option 1: BS-2-UE channel model defined in TR 38.901 is revised

  - The UE parameters in the channel model defined in 38.901, e.g. UE height, antenna model, transmit power are used to replace gNB’s corresponding parameters.

    - Anchor UE height should be reported by companies, e.g. anchor UE height is the same as TRP.

- Option 2: D2D channel mode from 36.843 A.2.1.2 is used

Agreement

For SL positioning evaluation on IIOT use case, the performance metrics at least include absolute accuracy and relative accuracy.

- FFS how to select anchor UEs/RSU for absolute positioning, e.g. 20 anchor UEs/RSU are randomly deployed in the simulation area

Decisions on Potential Solutions for SL Positioning:

Agreement

Study power control mechanisms for SL-PRS transmission, including whether it is necessary.

Agreement

With regards to the Positioning methods supported using SL measurements study further the following methods:

  - RTT-type solutions using SL

    - Study both single-sided (also known as one-way) and double-sided (also known as two-way) RTT

  - SL-AoA

    - Include both Azimuth of arrival (AoA) and zenith of arrival (ZoA) in the study

  - SL-TDOA

  - SL-AoD

    - Corresponds to a method where RSRP and/or RSRPP measurements similar to the DL-AoD method in Uu.

    - Include both Azimuth of departure (AoD) and zenith of departure (ZoD) in the study

- Consider in the study at least the following aspects:

  - Definition(s) of the corresponding SL measurements for each method

  - Which method is applicable to absolute or relative positioning or ranging, including whether such categorization is needed to be discussed.

  - For angle-based methods, antenna configuration consideration(s) using practical UE capabilities

  - Per-panel location, if UE uses multiple panels.

  - UE’s mobility, especially for V2X scenarios

  - Impact of synchronization error(s) between UEs

  - Existing SL measurements (e.g. RSSI, RSRP), and UE ID information etc, may be used.

- Note: The above categorization does not necessarily mean that there will be separate SL positioning methods specified, or whether there will be a unified SL Positioning method.

- Note: When the study of carrier phase positioning and the evaluations of sidelink positioning have progressed, it can be reviewed whether carrier phase for sidelink can be considered in further work. Checkpoint at RAN1#110-e-Bis to see if sufficient information is available for this review.

- Note: Companies are encouraged to describe the role of SL nodes and their interaction/coordination participating in each method.

Agreement

With regards to the numerologies of the SL-PRS, limit the study to those supported for NR Sidelink.

- Note 1: NR Sidelink supports {15, 30, 60 kHz} in FR1 and {60, 120 kHz} in FR2

- Note 2: This doesn’t imply that SL-PRS FR2-specific optimization(s) are expected to be studied

Agreement

Study new reference signal for SL positioning/ranging using the existing PRS/SRS design and SL design framework as a starting point.

- The study could at least include: Sequence design, frequency domain pattern, time domain pattern (e.g. number of symbols, repetitions, etc), time domain behavior, configuration/triggering/activation/de-activation of the SL-PRS, AGC time, Tx-Rx Turanround time, supportable bandwidth(s), multiplexing options with other SL channels, randomization/orthogonalization options.

- Note: The study of existing SL reference signal for SL positioning/ranging is not precluded. Companies are encouraged to perform performance evaluation/comparison to investigate whether such reference signals can meet the positioning accuracy requirements.

Agreement

With regards to the configuration/activation/deactivation/triggering of SL-PRS, study the following options:

- Option 1: High-layer-only signaling involvement in the SL-PRS configuration

  - No Lower layer involvement, e.g., SL-MAC-CE or SCI or DCI, for the activation or the triggering of a SL-PRS.

  - Based on the study, this option may correspond to

    - A SL-PRS configuration that is a single-shot or multiple shots

    - A high-layer configuration that may be received from an LMF, a gNB, or a UE

- Option 2: High-layer and lower-layer signaling involvement in the SL-PRS configuration

  - Lower-layer may correspond to SL-MAC-CE, or SCI, or DCI

  - For example, high layer signaling can may be used for SL-PRS configuration and lower layer signaling can may be used for initiating SL positioning and/or configuration/triggering/activating/deactivating/indicating and potential resource indication/reservation transmission of SL-PRS.

- Option 3: Only lower-layer signaling involvement in the SL-PRS configuration

  - Lower-layer may correspond to SL-MAC-CE, or SCI, or DCI

- Note 1: Include aspects in the study related to flexibility, overhead, latency, and reliability as/if needed.

Agreement

With regards to the Sidelink Positioning measurement report,

- Study the contents of the measurement report  (e.g. time stamp(s), quality metric(s), ID(s), angular/timing/power measurements, etc)

- Study the time domain behavior of the measurement report (e.g. one-shot, triggered, aperiodic, semi-persistent, periodic)

- FFS whether the Sidelink Positioning measurement can be a high-layer report and/or a lower layer report.

Agreement

For the purpose of RAN1 discussion during this study item, at least the following terminology is used:

- Target UE: UE to be positioned (in this context, using SL, i.e. PC5 interface).

- Sidelink positioning: Positioning UE using reference signals transmitted over SL, i.e., PC5 interface, to obtain absolute position, relative position, or ranging information.

- Ranging: determination of the distance and/or the direction between a UE and another entity, e.g., anchor UE.

- Sidelink positioning reference signal (SL PRS): reference signal transmitted over SL for positioning purposes.

- SL PRS (pre-)configuration: (pre-)configured parameters of SL PRS such as time-frequency resources (other parameters are not precluded) including its bandwidth and periodicity.

- Continue discussion on additional terminology clarification(s) such as: Initiator UE, Responder UE, Sidelink Positioning group, reference UE, etc, including whether such terminology is needed within RAN1 discussion.

Agreement

For the purpose of RAN1 discussion during this study item, at least the following terminology is used:

- Anchor UE: UE supporting positioning of target UE, e.g., by transmitting and/or receiving reference signals for positioning, providing positioning-related information, etc., over the SL interface.

  - FFS: clarification of the knowledge of the location of the anchor UE

Agreement

With regards to the frequency domain pattern, study further a Comb-N SL-PRS design. Study at least the following aspects:

- N>=1 (where N=1 corresponds to full RE mapping pattern)

- Fully staggered SL-PRS pattern (e.g., M symbols of SL-PRS with comb-N with M=N and, at each symbol a different RE offset is used), Partially staggered SL-PRS pattern (e.g., M symbol(s) of SL-PRS with comb-N, with M<N, at each symbol a different RE offset is used), Unstaggered SL-PRS patterns (e.g., M symbol(s) of SL-PRS with comb- N, at each symbol a same RE offset is used, N > 1)

- The number of symbols of SL-PRS within a slot

  - Any relation to the comb-N option

  - RE offset pattern repetitions within a slot

- FFS: Other frequency domain pattern(s)

Agreement

For a potential new SL PRS, study further the following

- Number of symbol(s) for AGC and/or Rx-Tx turnaround time

- Conditions under which AGC training and/or Rx-Tx turnaround time are needed

Agreement

With regards to the SL Positioning resource allocation, study further the following 2 options for SL Positioning resource (pre-)configuration:

- Option 1: Dedicated resource pool for SL-PRS

  - Include in the study at least the following aspects:

    - which slots can be used, SL frame structure, SL positioning slot structure, multiplexing of SL-PRS with control information (if included in the same slot)

    - positioning measurement report

    - whether a dedicated frequency allocation (e.g., layer/BWP) is needed for SL PRS

    - resource allocation procedure(s) of SL-PRS

    - This option may or may not include control information (i.e., configuration/activation/deactivation/triggering of SL-PRS) for the purpose of SL positioning operation

- Option 2: Shared resource pool with sidelink communication.

  - Include in the study at least the following aspects:

    - co-existence between SL communication and SL positioning, backward compatibility

    - Multiplexing considerations of SL-PRS with other PHY channels (PSCCH, PSSCH, PSFCH) and any modifications in the SL-slot structure

Agreement

With regards to the SL-PRS resource allocation, study the following two schemes:

- Scheme 1: Network-centric operation SL-PRS resource allocation (e.g. similar to a legacy Mode 1 solution)

  - The network (e.g. gNB, LMF, gNB & LMF) allocates resources for SL-PRS

- Scheme 2: UE autonomous SL-PRS resource allocation (e.g. similar to legacy Mode 2 solution)

  - At least one of the UE(s) participating in the sidelink positioning operation allocates resources for SL-PRS

  - Applicable regardless of the network coverage

- FFS: potential mechanisms, if needed, for SL-PRS resource coordination across a number of transmitting UEs (e.g. IUC-like solutions).

- Note: Other Schemes are not precluded to be studied

- FFS how to handle resource allocation of SL-Positioning measurement report

Decisions on Solutions for integrity of RAT dependent positioning techniques:

Agreement

- Study sources of error for timing-based positioning and angle-based positioning methods, focusing on the following aspects

  - Origin of the error source

    - e.g., At UE and/or network side

    - e.g., From assistance information, and/or measurements

  - Model of the error source (e.g., distribution, mean and/or standard deviation for integrity overbounding model, range)

  - Criteria to become an error source (e.g., whether it is quantifiable, how much influence an error source has on determination on integrity)

- It is encouraged to provide evaluation assumptions (e.g., requirements in TS 38.101, TS 38.104, TS 38.133, evaluation assumptions in TR 38.857) if evaluation is used to determine a distribution, mean and standard deviation or range of values of an error source

- UE-based/assisted DL positioning methods, UL and DL&UL positioning methods are considered in the study

Agreement

- At least the following error sources for timing-based positioning methods are studied

  - TRP/UE measurements errors (e.g., ToA, Rx-Tx timing difference)

    - FFS: Effect of multipath/NLoS channels on TRP/UE measurement errors

  - Error in assistance data (e.g., TRP location, Inter-TRP synchronization errors (e.g., RTD))

  - TRP/UE Timing error

  - FFS: Further study identification of error sources resulting from the multipath/NLoS channel/radio propagation environment, including multipath/NLoS channel itself as an error source

- Other error sources are not precluded

- FFS: details of each error source, e.g., mean/standard deviation/range associated with each error

Agreement

- At least the following error sources for angle -based positioning methods are studied

  - TRP/UE measurements errors (e.g., AoA, RSRP, RSRPP)

    - FFS: Effect of multipath/NLoS channels on TRP/UE measurement errors

  - Error in assistance data (e.g TRP location, TRP beam antenna information)

  - FFS: Further study identification of error sources resulting from the multipath/NLoS channel/radio propagation environment, including multipath/NLoS channel itself as an error source

- Other error sources are not precluded

- FFS: details of each error source, e.g., mean/standard deviation/range associated with each error

Agreement

For the purpose of discussion of error sources, reuse the definitions for RAT-dependent integrity and update the references to GNSS in Section 8.1.1a in TS38.305 to also include RAT-dependent methods.

- Note: The intention of the proposal is not to make text proposals for TS 38.305

- FFS: whether to modify and/or how to modify, for the purpose of discussion in RAN1, terms in 8.1.1a in TS 38.305 (e.g., definitions for “Error”, “Bound”, “Time-to-Alert (TTA)”, “DNU”, “Residual Risk”, “irMinimum, irMaximum”) for RAT dependent positioning methods

Agreement

In addition to the agreed aspects for the study, study the following aspects for error sources for timing/angle based positioning methods

- Mapping between an error source and a positioning method (e.g., DL, UL, DL&UL positioning method)

  - e.g., error in TRP location can be an error source for UE-based DL-AoD

- Other aspects are not precluded

Decisions on Improved accuracy based on NR carrier phase measurement:

Agreement

NR carrier phase positioning performance will be evaluated at least with the carrier phase measurements of a single measurement instance.

Agreement

The impact of integer ambiguity on NR carrier phase positioning and potential solutions to resolve the integer ambiguity will be studied in the SI.

Agreement

The study of the accuracy improvement based on NR carrier phase measurements in Rel-18 SI may include:

- UE-based and UE-assisted carrier phase positioning,

- UL carrier phase positioning and DL carrier phase positioning.

- NR carrier phase positioning with the carrier phase measurements of one carrier frequency or multiple frequencies

- Combination of NR carrier phase positioning with another standardized Rel. 17 positioning method, e.g., DL-TDOA, UL-TDOA, Multi-RTT, etc.

- Note: The use of “carrier phase positioning” does not necessarily mean it is a standalone positioning method

- FFS: whether SL carrier phase positioning is to be discussed in Rel-18 SI

Agreement

- The impact of multipath for the carrier phase positioning will be evaluated during the SI

- The methods of mitigating the impact of multipath for the carrier phase positioning will be studied during the SI, if it is considered to be necessary after the evaluation.

Agreement

- Reuse the simulation assumptions of NR Rel-16/17 for carrier phase positioning

  - Note: Optional modification of the simulation assumptions defined in NR Rel-16/17 are allowed only if needed.

- The evaluation scenarios:

  - Baseline: InF-SH, InF-DH

  - Optional: IOO, Umi, Highway

    - Note 1: Other evaluation scenarios are not precluded.

    - Note 2: Existing Rel-17 DL/UL reference signals in Uu interface is to be used for the Highway scenario.

- Frequency range:

  - Baseline: FR1

  - Optional: FR2

Agreement

- In addition to the evaluation assumptions of NR Rel-16/17, the following error sources may also be considered during the evaluation:

  - Phase noise (FR2)

  - CFO/Doppler

  - Oscillator-drift

  - Transmitter/receiver antenna reference point location errors

  - Transmitter/receiver initial phase error

  - Phase center offset

- Note: Other error sources are not precluded

- Note: UE mobility can be considered in the evaluations

- Note: one or more error sources can be evaluated jointly

- Note: companies should provide the error sources model with their evaluations

Agreement

- For the purposes of discussion, for NR downlink and/or uplink carrier phase positioning, the carrier phase (CP) at a RF frequency at a receiver is a phase that is a function of the signal propagation time from an Tx antenna reference point of a transmitter (e.g., a TRP or a UE) to a Rx antenna reference point of the receiver (e.g., a UE or a TRP).

  - The propagation time can be expressed in a fractional part of a cycle of the RF frequency and a number of integer cycles, but the CP may be independent of the number of integer cycles.

Agreement

The use of PRUs to facilitate NR carrier phase positioning can be evaluated in the SI by RAN1.

Decisions on LPHAP (Low Power High Accuracy Positioning):

Agreement

Confirm that use case 6 defined in TS 22.104 is the single representative use case for the study of LPHAP.

Agreement

At least the relative power unit is adopted as the performance metric to evaluate the power consumption of the Rel-17 RRC_INACTIVE state positioning and potential enhancements.

Agreement

A reference device (e.g., a mobile phone) with reference traffic type, reference battery capability, and reference battery life is defined for the purpose of identification of the performance gap that achieved by the Rel-17 RRC_INACTIVE state positioning baseline and the target battery life of LPHAP use case 6.

Agreement

- Adopt the following parameters as the common evaluation parameters for the LPHAP evaluation:

  - Frequency range: FR1 (baseline); FR2 (optional)

  - SCS: 30kHz for FR1 (baseline); 120kHz for FR2 (optional)

  - BW of the DL PRS and UL SRS pos: 100MHz;

  - Single-sample measurement per position fix (baseline); 4-sample measurement per position fix (optional)

  - UE mobility: up to 3km/h

- Note: It is up to each company to provide detailed power model and evaluation results on power consumption in FR2.

Agreement

In the LPHAP evaluation, the power consumption of 5GC data traffic is not modelled. Only the power consumption of the traffic type related to LPHAP positioning (e.g., obtaining/updating SRS configurations, DL PRS measurement reporting, etc.) is considered.

- Note: This does not preclude the power consumption of paging monitoring in the baseline evaluation, but rather assumes that no power consumption of 5GC data traffic is considered during a power cycle.

Agreement

Adopt the following power consumption model common for the baseline evaluation of Rel-17 RRC_INACTIVE state positioning.

| Power State | Relative power |
| --- | --- |
| PDCCH-only (PPDCCH) | 50Note |
| PDCCH + PDSCH (PPDCCH+PDSCH) | 120 |
| SSB proc. (PSSB) | 50 |
| UL | 250 (0 dBm) 700 (23 dBm) |
| (Optional) PRACH | [210] |
| (Optional) BWP switching | [50] |
| (Optional) Intra-frequency RRM measurement (Pintra) | [60] (synchronous case, N=8, measurement only; Pintra, meas-only) [80] (combined search and measurement; Pintra, search+meas) |
| (Optional) Inter-frequency RRM measurement (Pinter) | [60] (measurement only per freq. layer; Pinter, meas-only) [150] (neighbor cell search power per freq. layer; Pinter, search-only) Micro sleep power assumed for switch in/out a freq. layer |
| Note: Power scaling to 20MHz reception bandwidth follows the rule in Section 8.1.3 of TR 38.840, i.e., max{reference power * 0.4, 50}. |  |

Agreement

Adopt the following power consumption model for UL SRS for positioning transmission.

| Power State | Relative power |
| --- | --- |
| SRS | 210 (baseline); 700 (optional) |

Agreement

- In Rel-18 low power and high accuracy positioning, adopt the following requirement:

  - Horizontal positioning accuracy < 1 m for 90% of UEs

  - Positioning interval / duty cycle of 15-30 s

  - UE battery life of 6 months – 1 year

- Note: Setting an exact value each from the set of positioning interval / duty cycle and UE battery life in the evaluation and identification of performance gap will be discussed separately when necessary.

Conclusion

- At least when the positioning accuracy is evaluated without jointly evaluating the associated power consumption, the target horizontal positioning accuracy requirement on LPHAP of <1m can be achieved by Rel-16/17 positioning techniques with a positioning bandwidth of at least 100MHz.

- The main aspect of RAN1 evaluation is on power consumption.

- Note: This does not preclude the case that the positioning accuracy can be revisited, if found necessary at later stage.

Agreement

- Study further at least the following models and parameter values of conversion between the relative power unit and the battery life to identify the performance gap:

  - Alt. 1: battery life is used as the metric to identify the gap

    - Example:

T2= P1*T1X* C2C1* 1P2

GapBatLife= T2req-T2

  - Alt. 2: relative power unit is adopted as the metric to identify the gap

    - Example:

P2req= P1*T1X* C2C1* 1T2req

GapPowUnit= P2req-P2

in which

- C1 is the battery capacity of the reference device;

- T1 is the battery life of the reference device;

- P1 is the relative power unit obtained based on the reference traffic type;

- X is the percentage of the power consumed by the reference traffic type;

- C2 is the battery capacity of the LPHAP device;

- P2 is the evaluated relative power unit of the LPHAP device;

- P2_req is the target relative power unit of the LPHAP device;

- T2_req is the target battery life of the LPHAP device

- Examples of these parameters are provided as follows:

| C1 | T1 | X | reference traffic type | C2 | T2req |
| --- | --- | --- | --- | --- | --- |
| [4500] mAh | [10] hours | [20] % | [FTP (model 3)] | [800] mAh | [12] months |

Agreement

Adopt the following periodicity of DL PRS / UL SRS for positioning in the baseline evaluation of Rel-17 RRC_INACTIVE positioning:

- 1 DL PRS / UL SRS for positioning occasion per N I-DRX cycle(s);

  - Candidate values of N to evaluate is 1 and 8 for I-DRX cycle of 1.28s;

    - Note: Individual company may consider either one or both in the evaluation.

  - Candidate value of N to evaluate is 1 for I-DRX cycle of 10.24s.

Agreement

- The I-DRX configuration is included in the baseline evaluation of Rel-17 RRC_INACTVIE positioning.

  - Note: This does not preclude the case where no I-DRX cycle nor paging is considered in the evaluation of potential solutions to maximize the battery life.

- Adopt the following I-DRX cycle to evaluate:

  - 1.28s (baseline); 10.24s (optional).

Agreement

- Adopt the power consumption model, additional transition energy and total transition time of the three sleep types (deep sleep, light sleep, and micro sleep) in TR38.840 as the evaluation baseline:

- FFS: whether/how an additional new ultra-deep sleep mode can be considered in the evaluation of potential solutions to maximize the battery life, including the determination of the relative power, additional transition energy and total transition time, if necessary.

Agreement

- Adopt the following reference configuration and assumption for DL PRS to define the power consumption model for DL PRS measurement:

  - 1 Number of PFL;

  - 8 DL PRS resources per slot are measured;

  - DL PRS instance of smaller than or equal to 1 slot duration;

- Adopt the following table as the power consumption model for DL PRS measurement (derived from Table 22 in TR38.840):

| N: Number of TRPs for DL PRS measurement | Synchronous case (baseline) |  | Asynchronous case (optional) |  |
| --- | --- | --- | --- | --- |
|  | FR1 (baseline) | FR2 (optional) | FR1 | FR2 |
| N=4 (baseline) | 120 | 195 | 140 | 255 |
| N=8 (optional) | 150 | 225 | 170 | 285 |

Agreement

- For DL positioning, at least the following power components and parameter values are considered for the baseline evaluation of Rel-17 RRC_INACTIVE positioning:

  - For the UE-assisted DL positioning,

- SSB proc. with 2 ms duration and the periodicity of I-DRX cycle;

- Paging with 2 ms duration, the periodicity of I-DRX cycle, and group paging rate of 10%;

- DL PRS measurement with 0.5 ms duration;

- CG-SDT with 1ms duration and the periodicity of positioning interval;

      - RRCRelsease after the CG-SDT can be optionally included with [1] ms duration;

- (Optional) BWP switching with [1] ms duration;

- (Optional) Intra-/inter-frequency RRM measurement in low SINR condition with [1] ms duration;

- (Optional) RA-SDT (e.g., including CORSET0 + SIB1, PRACH, RAR, Msg 3/4/5) in case of CG-SDT is unavailable;

  - For the UE-based DL positioning,

    - SSB proc. with 2 ms duration and the periodicity of I-DRX cycle;

    - Paging with 2 ms duration, the periodicity of I-DRX cycle, and group paging rate of 10%;

    - DL PRS measurement with 0.5 ms duration;

    - (Optional) BWP switching with [1] ms duration;

    - (Optional) Intra-/inter-frequency RRM measurement in low SINR condition with [1] ms duration;

- Note: The power component and parameter values for UE-assisted DL positioning is also applicable to the DL part of UE-assisted DL+UL positioning method.

- Note: Individual company may consider additional power components and different parameter values in bracket in the evaluation.

- Note: Companies are encouraged to provide the assumption on the timeline between different power consumption events in the evaluation of potential enhancements to reduce the transition times between different power states and to extend the sleeping time as much as possible.

Agreement

- For UL positioning, at least the following power components and parameter values are considered for the baseline evaluation of Rel-17 RRC_INACTIVE positioning:

  - SSB proc. with 2 ms duration and the periodicity of I-DRX cycle;

  - Paging with 2 ms duration, the periodicity of I-DRX cycle, and group paging rate of 10%;

  - UL SRS for positioning transmission with 0.5 ms duration;

  - (Optional) BWP switching with [1] ms duration;

  - (Optional) Intra-/inter-frequency RRM measurement in low SINR condition with [1] ms duration;

- Note: The power component and parameter values for UL positioning is also applicable to the UL part of UE-assisted DL+UL positioning method.

- Note: Individual company may consider additional power components and different parameter values in bracket in the evaluation.

- Note: Companies are encouraged to provide the assumption on the timeline between different power consumption events in the evaluation of potential enhancements to reduce the transition times between different power states and to extend the sleeping time as much as possible.

Decisions on Positioning for RedCap UEs:

Agreement

For evaluation of RedCap UE positioning performances, all RAT based positioning methods can be considered. Sources should detail the chosen method(s) when presenting performance evaluations.

Agreement

For evaluation of positioning performance of redcap UEs, adopt the general parameters are detailed in the table below

- TBD parameters are discussed separately

- Table 6-1: Common scenario parameters applicable for all scenarios for Redcap UEs evaluations

|  | FR1 Specific Values | FR2 Specific Values |
| --- | --- | --- |
| Carrier frequency, GHz | 3.5GHz, 700MHz (optional) Note 1 | 28GHz Note 1 |
| Bandwidth, MHz | TBD | TBD |
| Subcarrier spacing, kHz | 30KHz, 15KHz (for 700MHz carriers) | 120kHz |
| gNB model parameters |  |  |
| gNB noise figure, dB | 5dB | 7dB |
| UE model parameters |  |  |
| UE noise figure, dB | 9dB – Note 1 | 13dB – Note 1 |
| UE max. TX power, dBm | 23dBm – Note 1 | 23dBm – Note 1 EIRP should not exceed 43 dBm. |
| UE antenna radiation pattern | Omni, 0dBi | Antenna model according to Table 6.1.1-2 in TR 38.855 |
| PHY/link level abstraction | Explicit simulation of all links, individual parameters estimation is applied. Companies to provide description of applied algorithms for estimation of signal location parameters. |  |
| Network synchronization | The network synchronization error, per UE dropping, is defined as a truncated Gaussian distribution of (T1 ns) rms values between an eNB and a timing reference source which is assumed to have perfect timing, subject to a largest timing difference of T2 ns, where T2 = 2*T1 – That is, the range of timing errors is [-T2, T2] – T1: 0ns (perfectly synchronized), 50ns (Optional) |  |
| UE/gNB RX and TX timing error | (Optional) The UE/gNB RX and TX timing error, in FR1/FR2, can be modeled as a truncated Gaussian distribution with zero mean and standard deviation of T1 ns, with truncation of the distribution to the [-T2, T2] range, and with T2=2*T1: - T1: X ns for gNB and Y ns for UE - X and Y are up to sources - Note: RX and TX timing errors are generated per panel independently Apply the timing errors as follows: - For each UE drop, - For each panel (in case of multiple panels) - Draw a random sample for the Tx error according to [-2*Y,2*Y] and another random sample for the Rx error according to the same [-2*Y,2*Y] distribution. - For each gNB - For each panel (in case of multiple panels) - Draw a random sample for the Tx error according to [-2*X,2*X] and another random sample for the Rx error according to the same [-2*X,2*X] distribution. - Any additional Time varying aspects of the timing errors, if simulated, can be left up to each company to report. - For UE evaluation assumptions in FR2, it is assumed that the UE can receive or transmit at most from one panel at a time with a panel activation delay of 0ms. |  |
| Note 1: According to TR 38.802 Note 2: According to TR 38.901 |  |  |

Agreement

For the evaluation of RedCap positioning, the following bandwidth can be evaluated:

- FR1: 20MHz baseline, 5MHz optional

- FR2: 100MHz

Agreement

Adopt the following table for the UE model parameters

|  | FR1 Specific Values | FR2 Specific Values |
| --- | --- | --- |
| UE model parameters |  |  |
| UE antenna configuration | Panel model 1 – Note 1 dH = 0.5λ, for 1Rx UEs: (M, N, P, Mg, Ng) = (1, 1, 1, 1, 1) for 2Rx UEs: (M, N, P, Mg, Ng) = (1, 1, 2, 1, 1) | - (M, N, P, Mg, Ng) = (1, 2, 2, 1, 1) as minimum antenna configuration (baseline) - (M, N, P, Mg, Ng) = (2, 2, 2, 1, 1) as optional configuration. |
| UE antenna radiation pattern | Omni, 0dBi | Antenna model according to Table 6.1.1-2 in TR 38.855 |
| Number of UE branches | Baseline: 1Rx 1Tx Optional: 2Rx 1 Tx | TBD |
| Note 1: According to 3GPP TR 38.802 |  |  |

Agreement

The following scenarios are evaluated for positioning performance of Redcap

- Baseline: (Case 1): Umi street canyon, as described in Table 6.1-1-4 of 38.855

- Optional outdoor:

  - (Case 2): Uma, as described in Table 6.1-1-6 of 38.855

  - (Case 3): Rma (FFS details of the scenario)

- Baseline: (Case 4): InF-SH as described in Table 6.1-1 of 38.857

- Optional indoor: (Case 5) Indoor Open Office, as described in Table 6.1-1-3 of 38.855

- Optional indoor: (Case 6) InF-DH as described in Table 6.1-1 of 38.857

Agreement

The FR2 UE antenna configuration is as follow:

- (M, N, P, Mg, Ng) = (1, 2, 2, 1, 1) as minimum antenna configuration (baseline)

- (M, N, P, Mg, Ng) = (2, 2, 2, 1, 1) as optional configuration.

Agreement

The evaluation methodology for RedCap UEs positioning performance uses DL PRS and/or UL SRS for positioning.

- The methodology does not define any baseline reference signal configuration. Sources should detail the chosen configuration of reference signal(s) when presenting performance evaluations.

Agreement

For evaluation of positioning performance of redcap UEs in 700MHz band, the gNB antenna model is:

- gNB antenna configuration from TR38.830, (M,N,P,Mg,Ng) = (4,2,2,1,1), (dH, dV) = (0.5, 0.8)λ

Agreement

Use 2Rx and 1Tx for baseline number of UE branches in FR2 in the UE antenna configuration table for RedCap UEs evaluation.

- FFS: optional configurations for number of UE branches in FR2.

#### 2.1.2	Remaining Open issues

The following opens need to be addressed in RAN1:

- Studies on Sidelink (SL) positioning:

  - Remaining details on scenarios and requirements for SL positioning

  - Remaining details on evaluation methodology for SL positioning

  - Study and evaluation of performance and feasibility of potential solutions for SL positioning, considering relative positioning, ranging and absolute positioning

- Studies on improved accuracy, integrity, and power efficiency:

  - Study solutions for Integrity for RAT dependent positioning techniques:

    - Identification of the error sources.

  - Study solutions for accuracy improvement based on NR carrier phase measurements

    - Reference signals, physical layer measurements, physical layer procedures to enable positioning based on NR carrier phase measurements for both UE-based and UE-assisted positioning

  - Study requirements on LPHAP as developed by SA1 and evaluate whether existing RAN functionality can support these power consumption and positioning requirements:

    - Study, including evaluations, of potential physical layer aspects for LPHAP support

- Studies on positioning support for RedCap UEs, considering the following:

  - Evaluation of positioning performance of existing positioning procedures and measurements with RedCap UEs

  - Based on the evaluation, assessment of the necessity of enhancements and, if needed, identify enhancements to help address limitations associated with for RedCap UEs

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

The following opens need to be addressed:

- Study solutions for sidelink positioning considering the following: [RAN1, RAN2]

  - Study of positioning architecture and signalling procedures (e.g. configuration, measurement reporting, etc) to enable sidelink positioning covering both UE based and network based positioning [RAN2, including coordination and alignment with RAN3 and SA2 as required]

- Improved accuracy, integrity, and power efficiency:

  - Study solutions for Integrity for RAT dependent positioning techniques [RAN2, RAN1]:

    - Study methodologies, procedures, signalling, etc for determination of positioning integrity for both UE-based and UE-assisted positioning [RAN2]

    - Focus on reuse of concepts and principles being developed for RAT-Independent GNSS positioning integrity, where possible.

  - Study the requirements on LPHAP as developed by SA1 and evaluate whether existing RAN functionality can support these power consumption and positioning requirements. Based on the evaluation, and, if found beneficial, study potential enhancements to help address any limitations [RAN2, RAN1]

    - Study is limited to a single representative use case (use case 6 as defined TS 22.104). The choice of selected use case can be reviewed at the start of the study.

    - Study is limited to enhancements to RRC_INACTIVE and/or RRC_IDLE state

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

The following opens need to be addressed:

- Study solutions for accuracy improvement based on PRS/SRS bandwidth aggregation for intra-band carriers considering e.g. timing errors, phase coherency, frequency errors, power imbalance, etc [RAN4]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2205574	Session notes for 9.5 (Study on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2204804	Draft skeleton of TR38.859	Intel Corporation

- R1-2204805	Work Plan for Study Item on Expanded and Improved NR Positioning	Intel Corporation, CATT, Ericsson

- R1-2205358	FL summary on TR 38.859 skeleton for Rel-18 SI on expanded and improved NR positioning	Moderator (Intel Corporation)

- R1-2205398	Draft skeleton of TR38.859	Rapporteur (Intel Corporation)

- R1-2205194	Potential SL Positioning Scenarios and Requirements	Lenovo

- R1-2204309	Discussion on SL positioning scenarios and requirements	CMCC

- R1-2204948	SL positioning scenarios and requirements	Ericsson

- R1-2203057	Considerations on scenarios and target requirements for sidelink positioning	FUTUREWEI

- R1-2203127	SL positioning scenarios and requirements	Nokia, Nokia Shanghai Bell

- R1-2203162	Discussion on scenarios and requirements	Huawei, HiSilicon

- R1-2203334	Consideration on SL positioning scenarios and requirements	Spreadtrum Communications

- R1-2203465	Discussion on SL positioning scenarios and requirements	CATT, GOHIGH

- R1-2203564	Discussion on SL positioning scenarios and requirements	vivo

- R1-2203622	Discussion on scenarios and requirements for SL positioning	ZTE

- R1-2203718	Discussion on SL positioning scenarios and requirements	LG Electronics

- R1-2203737	Considerations on SL positioning scenarios and requirements	Sony

- R1-2203751	Scenarios and requirements for sidelink positioning	MediaTek Inc.

- R1-2203821	Discussion on sidelink positioning scenarios and requirement	xiaomi

- R1-2203909	On SL Positioning Scenarios and Requirements	Samsung

- R1-2203941	SL positioning scenarios and requirements	NEC

- R1-2203978	Discussion on SL positioning scenarios and requirements	OPPO

- R1-2204094	Discussion on V2X use cases, scenarios, and requirements for sidelink positioning	TOYOTA Info Technology Center

- R1-2204130	Potential scenarios and requirements for SL positioning	InterDigital, Inc.

- R1-2204251	Discussion on SL positioning scenarios and requirements	Apple

- R1-2204557	Potential SL Positioning Scenarios and Requirements	Lenovo

- R1-2204666	Views on SL positioning scenarios and requirements	Sharp

- R1-2204753	Discussion on sidelink based positioning requirements & scenarios	CEWiT

- R1-2204806	On SL positioning scenarios and requirements	Intel Corporation

- R1-2204833	SL positioning scenarios and requirements	Fraunhofer IIS, Fraunhofer HHI

- R1-2205036	Sidelink Positioning Scenarios and Requirements	Qualcomm Incorporated

- R1-2205177	FL summary #1 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2205527	FL summary #2 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2205595	FL summary #3 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2204754	Discussion on evaluation methods and results of sidelink based positioning	CEWiT

- R1-2205186	Discussion on Evaluation for SL Positioning	Samsung

- R1-2203128	Evaluation of SL positioning	Nokia, Nokia Shanghai Bell

- R1-2203163	Evaluation of SL positioning	Huawei, HiSilicon

- R1-2203466	Evaluation methodology and performance evaluation for SL positioning	CATT, GOHIGH

- R1-2203565	Evaluation of sideilnk positioning performance	vivo

- R1-2203623	Discussion on evaluation for SL positioning	ZTE

- R1-2203719	Discussion on evaluation of SL positioning	LG Electronics

- R1-2203822	Discussion on sidelink positioning evaluation methodology	xiaomi

- R1-2203910	Discussion on Evaluation for SL Positioning	Samsung

- R1-2203942	Evaluation of SL positioning	NEC

- R1-2203979	Discussion on evaluation methodoloty of SL positioning	OPPO

- R1-2204061	Discussion on sidelink postioning design	CENC

- R1-2204131	Evaluation methodology for SL positioning	InterDigital, Inc.

- R1-2204252	On Evaluation of SL positioning	Apple

- R1-2204558	SL Positioning Evaluation Methodology	Lenovo

- R1-2204834	SL positioning evaluation methodology	Fraunhofer IIS, Fraunhofer HHI

- R1-2204949	Evaluation of SL positioning	Ericsson

- R1-2205037	Sidelink Positioning Evaluation Assumptions and Results	Qualcomm Incorporated

- R1-2205227	Summary #1 of [109-e-R18-Pos-03] Email discussion on evaluation of SL positioning	Moderator (ZTE)

- R1-2205228	Summary #2 of [109-e-R18-Pos-03] Email discussion on evaluation of SL positioning	Moderator (ZTE)

- R1-2203566	Discussion on potential solutions for sidelink positioning	vivo

- R1-2204385	Discussions on potential solutions for SL positioning	NTT DOCOMO, INC.

- R1-2203058	Considerations on sidelink reference signals for positioning purposes	FUTUREWEI

- R1-2203129	Potential solutions for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2203164	Discussion on solutions to support SL positioning	Huawei, HiSilicon

- R1-2203335	Consideration on potential solutions for SL positioning	Spreadtrum Communications

- R1-2203467	Discussion on potential solutions for SL positioning	CATT, GOHIGH

- R1-2203624	Discussion on potential solutions for SL positioning	ZTE

- R1-2203659	Discussion on potential solutions for sidelink positioning	China Telecom

- R1-2203720	Discussion on potential solutions for SL positioning	LG Electronics

- R1-2203738	Considerations on potential solutions for SL positioning	Sony

- R1-2203752	The potential solutions for sidelink positioning	MediaTek Inc.

- R1-2203823	Discussion on sidelink positioning solutions	xiaomi

- R1-2203911	Discussion on Potential Solutions for SL Positioning	Samsung

- R1-2203943	Discussion on Potential Solutions for SL Positioning	NEC

- R1-2203980	Discussion on potential solutions for SL positioning	OPPO

- R1-2204092	carrier phase measurement method for sidelink positioning	Locaila

- R1-2204132	Potential solutions for SL positioning	InterDigital, Inc.

- R1-2204253	Discussions on Potential solutions for SL positioning	Apple

- R1-2204310	Discussion on potential solutions for SL positioning	CMCC

- R1-2204559	On Potential SL Positioning Solutions	Lenovo

- R1-2204667	Views on potential solutions for SL positioning	Sharp

- R1-2204755	Discussion on potential solutions for sidelink based positioning	CEWiT

- R1-2204835	Potential solutions for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2204869	Views on potential solutions for SL positioning	ROBERT BOSCH GmbH

- R1-2204940	Views on potential solutions for SL positioning	Intel Corporation

- R1-2204950	Potential solutions for SL positioning	Ericsson

- R1-2205038	Potential Solutions for Sidelink Positioning	Qualcomm Incorporated

- R1-2205202	Moderator Summary #1 for [109-e-R18-Pos-04] Email discussion on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2205457	Moderator Summary #2 for [109-e-R18-Pos-04] Email discussion on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2203165	Error source for NR RAT-dependent positioning	Huawei, HiSilicon

- R1-2203177	Initial Views on solutions for integrity of RAT-dependent positioning techniques	Nokia, Nokia Shanghai Bell

- R1-2203336	Consideration on solutions for integrity of RAT dependent positioning techniques	Spreadtrum Communications

- R1-2203468	Discussion on solutions for integrity of RAT dependent positioning techniques	CATT

- R1-2203567	Discussion on solutions for integrity of RAT dependent positioning	vivo

- R1-2203625	Discussion on integrity of RAT dependent positioning	ZTE

- R1-2203739	Considerations on solution for integrity of RAT dependent positioning techniques	Sony

- R1-2203912	Discussion on Integrity of RAT Dependent Positioning	Samsung

- R1-2203965	Discussions on Integrity for NR Positioning	OPPO

- R1-2204133	Integrity for RAT dependent positioning techniques	InterDigital, Inc.

- R1-2204311	Discussion on solutions for integrity of RAT-dependent positioning techniques	CMCC

- R1-2204386	Discussion on solutions for integrity of RAT dependent positioning techniques	NTT DOCOMO, INC.

- R1-2204523	Discussion on integrity of RAT dependent positioning techniques	LG Electronics

- R1-2204560	Integrity for RAT-dependent positioning	Lenovo

- R1-2204668	Views on solutions for integrity of RAT dependent positioning techniques	Sharp

- R1-2204951	Solutions for integrity of RAT dependent positioning techniques	Ericsson

- R1-2205039	Integrity for RAT dependent positioning	Qualcomm Incorporated

- R1-2205344	Feature Lead summary #1 on Email discussion [109-e-R18-Pos-05] on integrity of RAT dependent positioning techniques	Moderator (InterDigital)

- R1-2203469	Discussion on improved accuracy based on NR carrier phase measurement	CATT

- R1-2203634	Use cases and applications on Carrier Phase Based Positioning for NR 	Locaila

- R1-2203626	Discussion on Carrier Phase Measurement Based Positioning	ZTE

- R1-2203166	Discussion on NR carrier phase positioning	Huawei, HiSilicon

- R1-2203178	Initial Views on improved accuracy based on NR carrier phase measurement	Nokia, Nokia Shanghai Bell

- R1-2203337	Consideration on improved accuracy based on NR carrier phase measurement	Spreadtrum Communications

- R1-2203568	Discussion on carrier phase measurement enhancements	vivo

- R1-2203635	"Continuous PRS for improved carrier phase measurement Document for:	Discussion & Decision"	Dankook University

- R1-2203660	Discussion on improved accuracy based on NR carrier phase measurement	China Telecom

- R1-2203753	On carrier phase measurement	MediaTek Inc.

- R1-2203824	Improved accuracy based on NR carrier phase measurement	xiaomi

- R1-2203913	Discussion on NR Carrier Phase Measurement	Samsung

- R1-2203966	Discussions on Carrier Phase Measurement for NR Positioning	OPPO

- R1-2204134	Potential solutions for carrier phase based positioning	InterDigital, Inc.

- R1-2204312	Discussion on carrier phase positioning	CMCC

- R1-2204387	Discussion on improved accuracy based on NR carrier phase measurement	NTT DOCOMO, INC.

- R1-2204524	Discussion on OFDM based carrier phase measurement in NR	LG Electronics

- R1-2204561	On NR carrier phase measurements	Lenovo

- R1-2204669	Views on improved accuracy based on NR carrier phase measurement	Sharp

- R1-2204807	Design Aspects of Carrier Phase Measurements for NR Positioning Enhancements	Intel Corporation

- R1-2204836	NR carrier phase measurements for positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2204952	Improved accuracy based on NR carrier phase measurement	Ericsson

- R1-2205040	Phase Measurements in NR Positioning	Qualcomm Incorporated

- R1-2205164	FL Summary for improved accuracy based on NR carrier phase measurement	Moderator (CATT)

- R1-2205165	FL Summary #2 for improved accuracy based on NR carrier phase measurement	Moderator (CATT)

- R1-2205166	FL Summary #3 for improved accuracy based on NR carrier phase measurement	Moderator (CATT)

- R1-2203167	Requirements and evaluation methodology for LPHAP	Huawei, HiSilicon

- R1-2203179	Initial Views on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2203470	Discussion on Low Power High Accuracy Positioning	CATT

- R1-2203569	Discussion on Low Power High Accuracy Positioning	vivo

- R1-2203627	Discussion on low power high accuracy positioning(LPHAP)	ZTE

- R1-2203825	LPHAP (Low Power High Accuracy Positioning)	xiaomi

- R1-2203914	Discussion on LPHAP	Samsung

- R1-2203967	Disucssion on Low Power High Accuracy Positioning	OPPO

- R1-2204155	Discussions on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2204313	Discussion on low power high accuracy positioning	CMCC

- R1-2204426	Discussion on Low Power High Accuracy Positioning	Quectel

- R1-2204525	Discussion on LPHAP in idle/inactive state	LG Electronics

- R1-2204562	LPHAP considerations	Lenovo

- R1-2204670	Views on low power high accuracy positioning	Sharp

- R1-2204953	On the requirements, evaluations and potential enhancements for Low Power High Accuracy Positioning)	Ericsson

- R1-2205041	Requirements, Evaluations, Potential Enhancements for Low Power High Accuracy Positioning	Qualcomm Incorporated

- R1-2205354	FL summary #2 for AI 9.5.2.3 – low power high accuracy positioning	Moderator (CMCC)

- R1-2205355	FL summary #3 for AI 9.5.2.3 – low power high accuracy positioning	Moderator (CMCC)

- R1-2205594	FL summary for AI 9.5.2.3 – low power high accuracy positioning (EOM)	Moderator (CMCC)

- R1-2203168	Discussion on RedCap positioning	Huawei, HiSilicon

- R1-2203968	Discussion on Positioning for RedCap Ues	OPPO

- R1-2205042	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2203180	Initial Views on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2203471	Discussion on positioning for RedCap UEs	CATT

- R1-2203570	Discussion on positionig for RedCap Ues	vivo

- R1-2203628	Discussion on Positioning for RedCap UE	ZTE

- R1-2203696	Discussion on positioning support for RedCap UEs	NEC

- R1-2203740	Discussion on positioning for RedCap UEs	Sony

- R1-2203754	The potential solutions for RedCap UEs for positioning	MediaTek Inc.

- R1-2203826	Initial views on the positioning for RedCap UEs	xiaomi

- R1-2203915	Discussion on Positioning for RedCap Ues	Samsung

- R1-2204157	Evaluation assumptions and potential solutions for positioning for RedCap UEs	InterDigital, Inc.

- R1-2204254	Discussions on Positioning for RedCap UEs	Apple

- R1-2204314	Discussion on RedCap positioning	CMCC

- R1-2204388	Discussion on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2204425	Discussion on Positioning for RedCap UEs	Quectel

- R1-2204526	Discussion on positioning support for RedCap Ues	LG Electronics

- R1-2204563	Positioning for RedCap devices	Lenovo

- R1-2204671	Views on positioning for RedCap UEs	Sharp

- R1-2204808	On enhancements for NR positioning support of RedCap UEs	Intel Corporation

- R1-2204954	Positioning for RedCap Ues	Ericsson

- R1-2205526	Feature Lead Summary#1 for [109-e-R18-Pos-08] Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2203181	Initial Views on Other topics for Positioning	Nokia, Nokia Shanghai Bell

- R1-2203472	Discussion on solutions of carrier phase positioning in multipath scenarios	CATT

- R1-2203571	Discussion on PRS measurement in IDLE state	vivo

- R1-2203629	Discussion on Positioning with Multiple Frequency Layers (Carriers)	ZTE

- R1-2203916	Discussion on expended and improved NR positioning	Samsung

- R1-2204158	Efficient usage of available bandwidths for positioning	InterDigital, Inc.

- R1-2204916	Considerations on the CA positioning	Huawei, HiSilicon

- R1-2204955	Considerations for PRS/SRS bandwidth aggregation	Ericsson

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template