3GPP TSG RAN meeting #96										RP-221744

Budapest, June 6th – 9th, 2022								(revision of RP-221071)

## Status Report to TSG

Agenda item:			9.5.1.2

| WI / SI Name | Introduction of 900MHz NR band for Europe for Rail Mobile Radio (RMR) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RAIL_EU_900 MHz |  |  |  |  |
| Unique ID | 911016 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑211495 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 95% | Performance part: 95% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Ingo Wendler |
|  | Company | UIC |
|  | Email | ingo dot wendler at sbb dot ch |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Rapporteur proposes to extend the SI until RAN#9X.  Progress has been slow, and several methods are still needing detailed discussions. We see by prolonging until RAN#9X (month 202x) it will give sufficient time to finish the SI.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### Agreements

- WID objectives update is required.

- The support of NB IoT is excluded from this WID.

- An internal TR will record all agreements in the upcoming RAN meetings.

- Necessary NR FDD operating band for RMR;

- Necessary system parameters considering technical conditions defined in ECC Decision (20)02;

- UE Core requirements, considering reuse of the existing NR core requirements, and necessary new requirements for RMR;

- Conclusion on channel raster aspects;

- Confirmation of UE REFSENS;

- Conclusion on the applicable Base Stations classes for RMR deployments;

- Necessary BS conformance testing requirements;

- Necessary RMR deployment aspects;

- BS RF general requirements;

- Interferer signal characteristics for additional BS blocking RF requirement;

- Necessary sync raster definition to allow flexible use of CBW;

- Agreements on the final CRs for BS RF requirements;

- Agreements on the final CRs for UE RF requirements;

- RRM context necessary for NR frequency band groups for FR1 in 3GPP TS 38.133;

#### 2.4.2	Remaining Open issues

- Completion of TR 38.853

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4#98bis-e

[1]	R4-2105387	Email discussion summary for [98bise][127] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#98bis-e;

[2]	R4-2107312	On RMR 900MHz band, Huawei Hi-Silicon, RAN4#98bis-e;

RAN4#99-e

[1]	R4-2105387	Email discussion summary for [99e][114] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#99-e

[2]	R4-2111051	Discussion on general aspects of the RMR 900 WI, Huawei Hi-Silicon, RAN4#99-e

[3]	R4-2110956	Introduction of the RMR 900, Huawei Hi-Silicon, RAN4#99-e;

[4]	R4-2111054	Discussion on channel raster aspects for RMR 900, Huawei Hi-Silicon, RAN4#99-e;

RAN4#100-e

[1]	R4-2112184	Skeleton TR 38.853 Introduction of 900MHz NR band for  Europe for Rail Mobile Radio (RMR)

[2]	R4-2113748	RMR 900 MHz - General

[3]	R4-2114370	TP to 38.853 on 900MHz RMR RAN4 system parameters

[4]	R4-2113750	RMR 900 MHz - UE RF

[5]	R4-2114030	Text proposals for RMR 900MHz band

[6]	R4-2114369	On 900MHz RMR RAN4 UE RF requirements impact due to ECC Decision (20)

[7]	R4-2114409	Further discussion on channel arrangement aspects for RMR 900 WI

[8]	R4-2115011	Email discussion summary for [100e][111] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#100-e

[9]	R4-2113749	RMR 900 MHz - BS RF

[10]	R4-2114368	On 900MHz RMR RAN4 BS RF requirements impact due to ECC Decision (20)

[11]	R4-2115790	Email discussion summary for [100-e][317] RAIL_900_1900MHz_BSRF, Huawei, RAN4#100-e

[12]	R4-2114885	WF_RMR900_1900_SyS_UERF

RAN4#101-e

[1]	R4-2120040	Draft CR 38.101-1: Introduction of 900 MHz to 5G NR for RMR

[2]	R4-2120041	TP to 38.853 on 900MHz RMR RAN4 UE RF requirements

[3]	R4-2120036	RMR 900 MHz - TP to TR 38.853 on Regulatory background

[4]	R4-2120680	TP to TR 38.853: BS RF related agreements for RMR900

RAN4#101bis-e

[1]	R4-2200702	On RMR900 sensitivity

[2]	R4-2202246	TR_38.853_changes_clause 7.1

[3]	R4-2202026	Draft CR to TS 37.145-1: RMR implementation

[4]	R4-2202027	Draft CR to TS 37.145-2: RMR implementation

[5]	R4-2203062	WF on remaining aspects for BS RF requirements for RMR 900/1900

[6]	R4-2203049	Draft CR to TS 38.141-2: RMR 900MHz and 1900MHz bands introduction

[7]	R4-2203050	Draft CR to TS 36.104: RMR 900MHz and 1900MHz bands  introduction

[8]	R4-2203051	Draft CR to TS 36.141: RMR 900MHz and 1900MHz bands  introduction

[9]	R4-2203053	TR_38.853_changes_clause 9

[10]	R4-2203054	Cross-check on the implementation of ECC Decision (20)02 for RMR900

[11]	R4-2203055	Draft CR to TS 38.104: RX requirements

[12]	R4-2203056	TP to TR 38.853: BS RF requirements

[13]	R4-2203057	Draft CR to TS 37.105: RMR implementation

RAN4#102-e

[1]	R4-2204551	Version update TR_38.853-0.3.0

[2]	R4-2206281	WF on sync raster redesign to enable operation of CBW less 5MHz in band n100

[3]	R4-2207263	CR to TS 38.104 - Tx requirements: RMR 900MHz and 1900MHz bands introduction

[4]	R4-2207264	CR to TS 38.141-2: RMR 900MHz and 1900MHz bands introduction

[5]	R4-2207265	CR to TS 36.104: RMR 900MHz and 1900MHz bands introduction

[6]	R4-2207266	CR to TS 36.141: RMR 900MHz and 1900MHz bands introduction

[7]	R4-22072767	TP BS RF conducted requirements for n100

[8]	R4-2207268	CR to 37.104 on introduction of n100 and n101 co-existence requirements

[9]	R4-2207269	CR to 37.141 on introduction of n100 and n101 co-existence requirements

[10]	R4-2207270	CR to 38.104 on introduction of n100 and n101 (system parameters)

[11]	R4-2207271	CR to 38.141-1 on introduction of n100 and n101 requirements

[12]	R4-2207273	LS to ETSI TC RT on the interferer signal definition for the RMR900 BS Rx blocking requirement

[13]	R4-2207274	CR to TS 37.105: RMR implementation

[14]	R4-2207275	CR to TS 37.145-1: RMR implementation

[15]	R4-2207276	CR to TS 37.145-2: RMR implementation

[16]	R4-2207277	CR to TS 38.104: RX requirements

RAN4#103-e

[1]	R4-2208898	CR to TS 38.141-2: RMR 900MHz band introduction

[2]	R4-2208899	CR to TS 36.104: RMR 900MHz band  introduction

[3]	R4-2208900	CR to TS 36.141: RMR 900MHz band  introduction

[4]	R4-2209530	CR to 37.104 on introduction of n100 co-existence requirements

[5]	R4-2209107	CR to 38.101-1: Introduction of 900 MHz to 5G NR for RMR

[6]	R4-2210644	CR to TS 38.104: RMR900 Rx requirements for band n100, Rel-17

[7]	R4-2210645	CR to TS 37.105: RMR implementation

[8]	R4-2210646	CR to TS 37.145-1: RMR implementation

[9]	R4-2210647	CR to TS 37.145-2: RMR implementation

[10]	R4-2210885	CR to TS 38.104 - Tx requirements: RMR 900MHz band introduction

[11]	R4-2210886	CR to 37.141 on introduction of n100 co-existence requirements

[12]	R4-2210887	CR to 38.104 on introduction of n100 (system parameters)

[13]	R4-2210888	CR to 38.141-1 on introduction of n100 requirements

[14]	R4-2210882	TP to TR 38.852 - Clarification BS output power

[15]	R4-2210884	TP 900MHz RMR band – conclusion- TR 38.853