3GPP TSG RAN meeting #97-e									RP-222013

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			9.4.1.3

| WI / SI Name | APT 600 MHz band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_600MHz_APT |  |  |  |  |
| Unique ID | 960097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221778 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: December 2022 | Performance part: March 2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: 10% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Mansoor Shafi |
|  | Company | Spark New Zealand |
|  | Email | Mansoor.shafi@spark.co.nz |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Work plan approved [28] .

TR 38 892 Skeleton approved [29] , some text proposals were approved [30] .

Way forwards on system parameters, UE RF and BS RF were approved [25] [26] [27] .

Band number n 105 allocated.

Draft CRs to TS 38.101-1 and TS 38.104 are endorsed to capture agreements so far made [31] [32] .

#### 2.4.2	Remaining Open issues

System parameters, UE RF and BS RF issues have further topics for study [25] [26] [27] .

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2211529	Work Plan for APT NR 600 Mhz band	Spark NZ Ltd, Nokia

- R4-2211530	Skeleton TR for APT NR 600 MHz band	Spark NZ Ltd

- R4-2211532	APT 600 MHz NR band	Spark NZ Ltd

- R4-2212068	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2212069	UE RF requirement for APT600	Nokia, Nokia Shanghai Bell

- R4-2212097	APT600 band CH36 rejection and REFSENS impact	Skyworks Solutions Inc.

- R4-2212353	On APT 600 MHz band definition for NR	Apple

- R4-2212611	Discussion on system parameters for APT 600MHz	Xiaomi

- R4-2212612	Discussion on UE RF requirements for APT 600MHz	Xiaomi

- R4-2212714	Discussion on APT 600MHz UE RF requirement	ZTE Corporation

- R4-2213335	R18 Discussion on the treatment of HIBS in bands 694-960MHz	OPPO

- R4-2213582	BS requirements for APT 600 MHz NR band	Nokia, Nokia Shanghai Bell

- R4-2213678	Revised WID for on APT 600 MHz NR band	ZTE Corporation

- R4-2213679	Discussion on system parameter for APT600MHz	ZTE Corporation

- R4-2213680	Discussion on BS RF requirements for APT600MHz	ZTE Corporation

- R4-2213681	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2213682	draft CR to TS38.174 the introduction of APT600MHz	ZTE Corporation

- R4-2213683	draft CR to TS38.176-1 the introduction of APT600MHz	ZTE Corporation

- R4-2213684	draft CR to TS38.176-2 the introduction of APT600MHz	ZTE Corporation

- R4-2213685	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2214000	UE RF requirements for the APT 600 MHz band	Qualcomm Incorporated

- R4-2214001	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2214102	Email Discussion Summary for [104-e][124] NR_600MHz_APT	Moderator (Ericsson)

- R4-2214235	Email Discussion Summary for [104-e][124] NR_600MHz_APT	Moderator (Ericsson)

- R4-2214433	WF on system parameters for APT 600 MHz.	Huawei, HiSilicon

- R4-2214434	WF on BS requirements for APT 600 MHz.	Nokia, Nokia Shanghai Bell

- R4-2214435	WF on UE requirements for APT 600 MHz.	Skyworks Solutions Inc

- R4-2214878	Work Plan for APT NR 600 Mhz band	Spark NZ Ltd, Nokia

- R4-2214879	Skeleton TR for APT NR 600 MHz band	Spark NZ Ltd

- R4-2214880	APT 600 MHz NR band	Spark NZ Ltd

- R4-2215090	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2215102	Introduction of APT 600 MHz band	Qualcomm Incorporated