3GPP TSG RAN Meeting #97	RP-222101

Electronic Meeting, September 12 - 16, 2022

## Status Report to TSG

Agenda item:			13.4.10

| WI / SI Name | UE Conformance - Power Class 2 for EN-DC with xLTE band + yNR DL with 1LTE+1(TDD) NR UL band (x= 2, 3, 4, y=1; x=1, 2, y=2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | ENDC_PC2_R17_xLTE_yNR-UEConTest |  |  |  |  |
| Unique ID | 930051 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211870 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2022 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 6% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#96-e the work plan was updated in [1]. The work plan covers introduction of power class 2 (PC2) for 258 EN-DC FR1 and 10 EN-DC FR1+FR2 configurations.

There were no CRs for the WI at RAN5#96-e.

Submitting CRs to the EN-DC configurations for PC2 requires that RAN5 test specifications for the PC3 have been completed for the configurations. The WP has been updated to indicate the configurations for which PC3 have been fully specified in RAN5 specifications. Currently only 7 out of the 268 configurations have been confirmed completed for PC3.

Overall completion is 6%.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-224019	WP UE Conformance - Power Class 2 for EN-DC with xLTE band + yNR DL with 1LTE+1(TDD) NR UL band (x= 2, 3, 4, y=1; x=1, 2, y=2); Source: Ericsson

Discussion papers:

None

CRs TS 38.508-2 – 5GS Common ICS:

None

CRs TS 38.521-3 – EN-DC Transmitter & Receiver test cases

None

CRs TS 38.522 – Applicability of EN-DC Transmitter & Receiver test cases

None