3GPP TSG RAN Meeting #97-e	RP-222108

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | # Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG |  |  |  |  |
| Unique ID | 950075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221369 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 5% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shao Zhe |
|  | Company | CMCC |
|  | Email | Shaozhe@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

The core part of this work item includes

- Specify features to core specifications for ATG BS and UE [RAN4]

  - Scenario:

    - BS on the ground, and the CPE type of UE mounted in the aircraft

    - A direct radio link between BS on the ground and CPE type of UE mounted in the aircraft

    - Note: The deployment characteristics described in the justification section shall be taken as a basis for the technical discussion.

  - Specify core requirements for coexistence between ATG and IMT terrestrial network

    - Example bands include n1, n78 and n79.

    - Perform FR1 co-existence evaluation for ATG network (e.g. ACLR, ACS)

    - Identify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs

      - Aim to reuse existing requirements for BS and UE where possible, e.g.,

        - Reuse TN BS requirements for ATG BS

    - Specify RF requirements for ATG UE/BS

      - Considering the results of co-existence simulations in terms of impact on emissions and RX requirements, cell sizes and link budgets, technology capabilities, likely BS and UE architectures and other relevant aspects.

      - Taking into account identified differences between ATG and fully ground based systems

      - Consider BS type 1-C/1-H/1-O and specify the requirements

      - Consider conductive requirements for UE

    - Specify RRM core requirements for ATG UE

      - Taking into account identified differences between ATG and fully ground based systems

      - Considering the different nature of ATG UEs and their view of the network, increased cell sizes and other relevant aspects

    - Specify new UE/BS type(s) for ATG network if necessary

The performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

Agreements in RAN4#104-e meeting.

| R4-2211953 | Work plan on Rel-18 ATG | CMCC | approved | RAN4#104-e |
| --- | --- | --- | --- | --- |
| R4-2214912 | TR 38.876 ATG v0.0.1 skeleton | CMCC | agreed | RAN4#104-e |
| R4-2214459 | WF on co-existence evaluation for ATG | Huawei | approved | RAN4#104-e |
| R4-2214461 | WF on BS requirements for ATG | ZTE | approved | RAN4#104-e |
| R4-2215147 | WF on UE requirements for ATG | Apple | approved | RAN4#104-e |
| R4-2214347 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#104-e |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

| R4-2211657 | General consideration on BS RF core requirements for ATG network for NR | CATT | noted | RAN4#104-e |
| --- | --- | --- | --- | --- |
| R4-2211712 | Discussion of the ATG co-existence simulation assumption | CATT | noted | RAN4#104-e |
| R4-2211774 | General discussion on the RF requirements for ATG BS | Huawei, Hisilicon | noted | RAN4#104-e |
| R4-2211916 | General consideration on ATG | Apple | noted | RAN4#104-e |
| R4-2211917 | Overview on ATG UE requirements | Apple | noted | RAN4#104-e |
| R4-2211952 | TR 38.876 ATG v0.0.1 skeleton | CMCC | revised | RAN4#104-e |
| R4-2211953 | Work plan on Rel-18 ATG | CMCC | approved | RAN4#104-e |
| R4-2212315 | ATG simulation assumption | CMCC | noted | RAN4#104-e |
| R4-2212316 | ATG gNB classes and UE types | CMCC | noted | RAN4#104-e |
| R4-2212383 | Discussion on ATG FR1 co-existence evaluation for ATG network | LG Electronics UK | noted | RAN4#104-e |
| R4-2212616 | Discussion on scenarios and deployment assumptions for ATG | Ericsson | noted | RAN4#104-e |
| R4-2212617 | ATG link budget considerations | Ericsson | noted | RAN4#104-e |
| R4-2212618 | ATG UE specifcation considerations | Ericsson | noted | RAN4#104-e |
| R4-2213158 | General discussion on coexistence scenario and assumption for ATG scenario | Huawei, HiSilicon | noted | RAN4#104-e |
| R4-2213159 | General discussion on UE requirements for ATG scenario | Huawei, HiSilicon | noted | RAN4#104-e |
| R4-2213186 | Coexistence scenarios of Air-to-ground network for NR | Qualcomm Incorporated | noted | RAN4#104-e |
| R4-2213686 | Discussion on coexistence evaluation for ATG network | ZTE Corporation | noted | RAN4#104-e |
| R4-2213687 | Discussion on ATG BS and UE RF requirements | ZTE Corporation | noted | RAN4#104-e |
| R4-2214114 | Email Discussion Summary for [104-e][136] NR_ATG_UERF | Moderator (CMCC) | revised | RAN4#104-e |
| R4-2214247 | Email Discussion Summary for [104-e][136] NR_ATG_UERF | Moderator (CMCC) | noted | RAN4#104-e |
| R4-2214459 | WF on co-existence evaluation for ATG | Huawei | approved | RAN4#104-e |
| R4-2214460 | WF on UE requirements for ATG | Apple | revised | RAN4#104-e |
| R4-2214461 | WF on BS requirements for ATG | ZTE | approved | RAN4#104-e |
| R4-2214912 | TR 38.876 ATG v0.0.1 skeleton | CMCC | agreed | RAN4#104-e |
| R4-2215147 | WF on UE requirements for ATG | Apple | approved | RAN4#104-e |
| R4-2211643 | Discussion on Rel-18 ATG RRM | CATT | noted | RAN4#104-e |
| R4-2211918 | Overview on RRM reuqirements for ATG UE | Apple | noted | RAN4#104-e |
| R4-2212302 | Overview of RRM core requirements for ATG | CMCC | noted | RAN4#104-e |
| R4-2212384 | Discussion on RRM core requirements for ATG UE | LG Electronics UK | noted | RAN4#104-e |
| R4-2212696 | Discussions on A2G RRM requirements | Ericsson | noted | RAN4#104-e |
| R4-2212974 | Discussion on RRM requirements for ATG | Huawei, HiSilicon | noted | RAN4#104-e |
| R4-2213868 | Discussion on RRM requirements for air-to-ground network | ZTE Corporation | available | RAN4#104-e |
| R4-2214156 | Email Discussion Summary for [104-e][236] NR_ATG_RRM | Moderator (CMCC) | revised | RAN4#104-e |
| R4-2214285 | Email Discussion Summary for [104-e][236] NR_ATG_RRM | Moderator (CMCC) | noted | RAN4#104-e |
| R4-2214347 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#104-e |