3GPP TSG RAN meeting #97-e									RP-222205

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			9.2.10

| WI / SI Name | Study on further NR RedCap (reduced capability) UE complexity reduction |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_redcap_enh |  |  |  |  |
| Unique ID | 940086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221161 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2022 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100% | Core part: | Performance Part: | Testing part: |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Johan BERGMAN |
|  | Company | Ericsson |
|  | Email | johan.bergman@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	RAN1#109-e

The agreements (evaluation assumptions, etc.) made before RAN#96 are captured in the previous status report in RP-221160.

After RAN#96, RAN1 carried out the following email discussion:

- [Post-109-e-R18-RedCap-01] Email discussion to agree templates for collection of evaluation results

The discussion and agreed templates are captured in R1-2205696.

##### 2.1.1.2	RAN1#110

To this meeting, 73 contributions were submitted (for details see agenda item 9.6 in Tdoc list).

RAN1 carried out the following email discussions (with documents and agreements listed further down):

- [110-R18-RedCap-EvaluationResults] Email discussion for collection of evaluation results

- [110-R18-RedCap] Email discussion to share updates related to online/offline sessions

- [Post-110-R18-RedCap] Email discussion to finalize TR 38.865 for submission to RAN

TR 38.865 V0.1.0 was endorsed with and without tracked changes in R1-2208032 and R1-2208316, respectively. The related discussion is captured in the last section in R1-2208287.

Companies provided evaluation results for UE complexity reduction impacts and coverage impacts. The initial collection of evaluation results is captured in R1-227730, and the final collection of evaluation results is captured in R1-2207981.

RAN1 made the following agreements related to study of further UE complexity reduction:

R1-2207731 FL summary #1 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2207732 FL summary #2 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2207733 FL summary #3 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2207734 FL summary #4 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2207982 FL summary #5 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2207983 FL summary #6 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2208273 FL summary #7 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) R1-2208287 FL summary #8 on potential solutions to further reduce RedCap UE complexity Moderator (Ericsson) Conclusion Complexity reduction estimates are averaged as R17 over the results provided by the sourcing companies Conclusion The table formats used in the 7 tables with complexity reduction estimates for the BW options listed in the end of Section 7.2.2 in R1-2207731 are used as a baseline text for TR 38.865. Note: values in the table may be updated Conclusion The table formats used in the 7 tables with complexity reduction estimates for the PR options listed in the end of Section 7.3.2 in R1-2207731 are used as a baseline text for TR 38.865. Note: values in the table may be updated Conclusion The table format used in the table with complexity reduction estimates achieved by combinations of UE complexity reduction features listed in the end of Section 7.5.2 in R1-2207731 is used as a baseline text for TR 38.865. Note 1: values in the table may be updated Agreement Use the following TP on evaluation methodology as baseline text for TR 38.865. For cost/complexity reduction estimation, the detailed cost breakdown for the Rel-15 reference NR devices (as provided in Table 6.1-1 in TR 38.875) is reused, where the RF-to-baseband cost ratio was assumed to be 40:60 for an FR1 UE. For comparison with a Rel-17 baseline when evaluating the potential Rel-18 UE complexity reduction features, the Rel-17 RedCap UE supports 20 MHz, 1 Rx, 1 layer, DL 64QAM, UL 64QAM, FDD or TDD. In addition, cases with 2 Rx, 2 MIMO layers, and HD-FDD features are optionally evaluated. In all comparisons, the Rel-17 RedCap UEs and the potential Rel-18 UEs being compared have the same number of antenna branches, the same number of layers, the same maximum supported modulation order, and the same duplex mode (among HD-FDD, FD-FDD, and TDD).. Agreement Use the following TP as baseline text for TR 38.865. The following UE complexity reduction techniques have been studied: - Further UE bandwidth reduction - Further UE peak rate reduction - Relaxed UE processing timeline The evaluation results for each one of the studied individual UE complexity reduction techniques are captured in clauses 7.2 through 7.4, respectively. For relaxed UE processing timeline, analysis is provided in clause 7.4, while complexity evaluations are provided only in combination with other techniques in clause 7.5 where the properties of combinations of different individual UE complexity reduction techniques are described in clause 7.5. The evaluation of the potential coverage impacts is described in clause 8. Recommendations based on the evaluations are captured in clause 9.. Agreement Use the following TP as baseline text for TR 38.865. All BW and PR reduction options that reduce max TBS size to correspond to target max 10 Mbps data rate result in reduction of L2 buffer memory size. The required L2 buffer size at the UE scales linearly with the UE peak data rate and with the UE bandwidth.. Agreement Use the following TP as baseline text for TR 38.865. In the study, the main UE bandwidth reduction options considered for FR1 are as follows: - Option BW1: Both RF and BB bandwidths are 5 MHz for UL and DL. - Option BW2 (optionally considered for evaluations): 5 MHz BB bandwidth for all signals and channels with 20 MHz RF bandwidth for UL and DL. - Option BW3: 5 MHz BB bandwidth only for PDSCH (for both unicast and broadcast) and PUSCH with 20 MHz RF bandwidth for UL and DL. The other physical channels and signals are still allowed to use a BWP up to the 20 MHz maximum UE RF+BB bandwidth. For the above bandwidth reduction options, the following aspects are considered: - The resource allocation spans a bandwidth of maximum 5 MHz (Maximum UE channel bandwidth). - The same option is used for UL and DL. - The same option is used for idle/inactive and connected mode. - Note: As part of study of above options, it is not precluded to indicate that an observation is relevant for UL only or DL only. - For 15 kHz SCS, 25 contiguous RBs are assumed to fit within the 5 MHz. - For 30 kHz SCS, 11 contiguous RBs are assumed to fit within the 5 MHz. - Note: For 30 kHz SCS, 12 contiguous RBs are also optionally studied.. Agreement Use the following TP as baseline text for TR 38.865. For BW1, the main contributors of the cost reduction are the following functional blocks: - Baseband: ADC/DAC - Baseband: FFT/IFFT - Baseband: Post-FFT data buffering - Baseband: Receiver processing block - Baseband: LDPC decoding - Baseband: HARQ buffer - Baseband: DL control processing & decoder - Baseband: UL processing block For BW2, the main contributors of the cost reduction are the following functional blocks: - Baseband: Post-FFT data buffering - Baseband: Receiver processing block - Baseband: LDPC decoding - Baseband: HARQ buffer - Baseband: DL control processing & decoder - Baseband: UL processing block For BW3, the main contributors of the cost reduction are the following functional blocks: - Baseband: Post-FFT data buffering - Baseband: Receiver processing block - Baseband: LDPC decoding - Baseband: HARQ buffer - Baseband: UL processing block Note 1: BW3 and [BW2] may have different degrees of impacts on the post-FFT data buffering depending on the scheduling aspects (cross-slot scheduling, RF retuning, etc.). [Note 2: For BW2, some sources have assumed that the frequency locations of control and data channels are known in advance and observe that the complexity of the ADC/DAC and FFT/IFFT blocks can also be reduced.] Note 3: For BW1, one source shows complexity reduction for RF filters and one source shows complexity reduction for MIMO specific processing block. Note 4: BW1 and BW2 may have different degrees of impacts on the downlink control processing and decoder depending on the CCE and BD complexity reduction.. Agreement Use the following TP as baseline text for TR 38.865. For the UE bandwidth reduction options BW1, BW2, and BW3, the cost reduction is mainly in the BB part, and although there may be a possibility to reduce RF complexity, there is no significant cost reduction in the RF part.. Agreement Use the following TP as baseline text for TR 38.865. In the study, relaxed UE processing timeline is considered for FR1. The main options for the study are as follows: - Option PT1: Relaxation of UE processing time for PDSCH/PUSCH in terms of N1 and N2 (as defined in TS 38.214) compared to those of UE processing time capability 1 - The relaxation factor for N1 and N2 is assumed to be 2 in the study. - Option PT2: Relaxation of UE processing time for CSI in terms of Z and Z’ compared to the values defined in TS 38.214 clause 5.4 - The relaxation factor for Z and Z’ is assumed to be 2 in the study. For the above relaxed UE processing timeline options, the following aspects are considered: - The combination of Options PT1 and PT2 is also studied. - UE complexity reduction estimates for relaxed UE processing timeline are only reported for combinations with UE bandwidth reduction or UE peak rate reduction.. Conclusion The values in the 7 tables with cost reduction estimates for the BW options listed in the end of Section 7.2.2 in R1-2207733, with FD-FDD 1Rx corrected average, are used as a baseline text for TR 38.865. Conclusion The values in the 7 tables with cost reduction estimates for the PR options listed in the end of Section 7.3.2 in R1-2207733, with FD-FDD 1Rx corrected average, are used as a baseline text for TR 38.865. Conclusion The values in the table with cost reduction estimates achieved by combinations of UE complexity reduction features in Section 7.5.2 in R1-2207733, with FD-FDD 1Rx corrected average,are used as a baseline text for TR 38.865. Agreement Use the following TP as baseline text for TR 38.865. In the study, the main UE peak rate reduction options considered for FR1 are as follows: - Option PR1: Relaxation of the constraint (vLayersj⋅Qmj⋅fj≥4) for peak data rate reduction. - The relaxed constraint is 1 (instead of 4). - The parameters (, , ) [38.306] can be as in Rel-17 RedCap. - Option PR2: Restriction of maximum TBS for PDSCH and PUSCH. - For 15 kHz SCS, the maximum TBS is 10000 bits per TB and per slot. - For 30 kHz SCS, the maximum TBS is 5000 bits per TB and per slot. - Option PR3: Restriction of maximum number of PRBs for PDSCH and PUSCH. - For 15 kHz SCS, the maximum number of RBs is 25. - For 30 kHz SCS, the maximum number of RBs is 11. - The restricted number of PRBs in Option PR3 is a hardcoded limit. For the above peak rate reduction options, the following aspects are considered: - The studied peak rate reduction applies to both UE-specific (unicast) and common (broadcast) channels. - The resource allocation spans a bandwidth of maximum 20 MHz (maximum UE channel bandwidth). - The same option is used for UL and DL. - The same option is used for idle/inactive and connected mode. - Note: As part of study of above options, it is not precluded to indicate that an observation is relevant for UL only or DL only.. Agreement Adopt the following TP as a baseline text for TR 38.865, clause7.3.2. For PR1 and PR2, the main contributors of the cost reduction are the following functional blocks: - Baseband: LDPC decoding - Baseband: HARQ buffer - Baseband: UL processing block For PR3, the main contributors of the cost reduction are the following functional blocks: - Baseband: Receiver processing block - Baseband: LDPC decoding - Baseband: HARQ buffer - Baseband: UL processing block. Agreement Capture the following observations regarding UE complexity reduction from relaxed UE processing timeline option PT1 in TR 38.865, clause 7.4.2. - For the relaxed UE processing timeline option PT1, the cost reduction is mainly in the BB part, especially on receiver processing block, LDPC decoding, DL control processing & decoder, and UL processing block. - Whether the relaxed UE processing time in terms of N1 and N2 may reduce the cost/complexity in the 'DL control processing & decoder' block depends on the UE implementation. Agreement Capture the following observations regarding UE complexity reduction from relaxed UE processing timeline option PT2 in TR 38.865, clause 7.4.2. - For the relaxed UE processing timeline option PT2, the cost reduction is mainly in the BB part, especially on DL control processing & decoder when PT1 is supported, UL processing block, and MIMO specific processing blocks. - Whether the relaxed UE processing time in terms of Z and Z’ may reduce the cost/complexity in the 'DL control processing & decoder' block depends on the UE implementation. Agreement The highlighted impacts in R1-2207734 are adopted as starting point for TR input. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 7.2.3: Peak data rate: Reducing the UE bandwidth leads to peak data rate reduction, but the reduced peak data rate can still fulfill the targeted data rate in Rel-18. In TDD, with 5 MHz UE bandwidth (for all BW options), the achievable peak data rate for UL or DL can be less than 10 Mbps depending on the TDD pattern. Coverage: [For all BW options, there is coverage impact for SIB1-PDSCH if the bandwidth allocation for SIB1 PDSCH exceeds 5 MHz. Furthermore, for BW1/BW2, there is link performance degradation for PDCCH, and PBCH (30 kHz SCS).] Latency: The impact of further UE bandwidth reduction on the latency is insignificant, and 5 MHz UE bandwidth (for all BW options) can sufficiently fulfil relaxed latency requirements of RedCap use cases.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 7.2.4: If the common channels such as SIB1, OSI, RAR, MSG3 etc. are scheduled within 5MHz, then none of the UE bandwidth reduction options (BW1, BW2, BW3) have coexistence issues with legacy UEs, but otherwise there are some coexistence issues with legacy UEs. BW1 and BW2 are expected to have the largest coexistence impacts among the evaluated options, whereas the expected coexistence impacts for BW3 are smaller. BW1 and BW2 can have coexistence impacts in terms of support of SSB/CORESET #0 configurations (especially 30 kHz SCS) and limitations of RACH configurations and PRACH sharing procedure. Furthermore, BW1 has impact on SSB transmissions (e.g., NCD-SSB overhead) and BWP operation. Early RedCap UE indication (through Msg1/MsgA) might be needed for all BW options.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 7.3.3: Peak data rate: The UE peak rate reduction options (PR1/PR2/PR3) can all fulfil the data rate requirements. Coverage: - For the UE peak rate reduction options (PR1/PR2[/PR3]), no coverage loss is expected.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 7.3.4: For UE peak rate reduction options PR1 and PR2, there is no or small coexistence issue. For UE peak rate reduction option PR3 (in the same way as for UE bandwidth reduction option BW3 described in clause 7.2), SIB1, OSI, RAR and MSG4 need to be scheduled within 5 MHz, otherwise there may be coexistence impacts on legacy UEs. Early RedCap UE indication (through Msg1/MsgA) might be needed for PR3.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 7.3.5: The UE peak rate reduction options (PR1/PR2/PR3) all have minimal specification impact.. Agreement Adopt the following TP on performance impacts from relaxed UE processing timeline options as a baseline text for TR 38.865 clause 7.4.3. Coverage: No coverage impact is expected from PT1 and PT2. Data rate: No impact on instantaneous peak data rate is expected from PT1 and PT2. However, the UE throughput may be reduced if the HARQ round trip time is extended due to PT1 and delayed PUSCH scheduling due to PT2. The throughput requirements identified for the RedCap use cases are still expected to be fulfilled. Latency: Both PT1 and PT2 have impact on latency. For downlink transmission, relaxed N1 value in PT1 impacts how fast HARQ-ACK feedback can be sent after the reception of PDSCH. For uplink transmission, relaxed N2 value in PT1 impacts how fast PUSCH can be scheduled with respect to the UL grant and relaxed Z/Z’ in PT2 impacts the scheduling of a PUSCH traffic that arrives after the DCI triggering A-CSI is sent the following data since such PUSCH TB cannot be scheduled to be transmitted before the A-CSI is transmitted. How significant the impact on latency depends on use cases and scheduled number of retransmissions. Power consumption: PT1 and PT2 may allow for processing with lower clock frequency and lower voltage which may help reducing the UE power consumption. The impact on power consumption of relaxed UE processing time depends on implementation and traffic characteristics.. Note: Note for power consumption and throughput is to be added by editor. Agreement Adopt the following TP on network deployment and coexistence impacts from relaxed UE processing timeline options as a baseline text for TR 38.865 clause 7.4.4. Relaxed UE processing time in terms of N1 and N2: - In scenarios where Rel-18 RedCap UEs coexist with legacy UEs, PT1 may increase the complexity for the scheduling. - PT1 may have an impact on scheduling flexibility as several timing requirements are related to N1/N2 values. - If PT1 is applicable during the initial/random access, it may cause potential coexistence issues with legacy UEs if early identification of Rel-18 RedCap UEs prior to Msg2 scheduling is not supported, or conservative scheduling is not possible. If gNB schedules all UEs according to relaxed timing relationships for Rel-18 RedCap UEs, legacy UEs may experience an increase in control plane latency. Relaxed UE processing time in terms of Z and Z’: - PT2 may have impacts on scheduling flexibility and potentially make the scheduler more complex. - PT2 may impact the scheduler’s ability to track the channel when making scheduling decisions, especially in a fast-varying channel condition. - No coexistence impact is expected from PT2.. Agreement Adopt the following TP on specification impacts from relaxed UE processing timeline options as a baseline text for TR 38.865 clause 7.4.5. A new UE processing time capability needs to be defined if relaxed UE processing time in terms of N1 and N2 is introduced. New values of N1 and N2, as well as how the PDSCH processing time and PUSCH preparation time are determined by N1 and N2, need to be defined. Depending on the degree of relaxation of the N1 and N2 values, specification details on scheduling timing may be updated, such as related to the default TDRA tables, and HARQ-ACK timing range, the time gap between RAR and Msg1 retransmission, TA effective time, the time gap between PDCCH ordering PRACH and scheduled PDCCH, etc. Moreover, PT1 may introduce need for early indication in Msg1. And PT1 does not need to define new default TDRA table for downlink. New CSI computation delay requirements need to be defined if relaxed UE processing time in terms of Z and Z’ is introduced. New values of Z and Z’, as well as how the CSI computation time is determined by Z and Z’, need to be defined.. Agreement Adopt the following TP on evaluation methodology as baseline text for TR 38.865 clause 6.1. For complexity evaluation of UE complexity reduction techniques, the methodology used in TR 38.875 was used as a starting point. The reference NR devices were defined for FR1 FDD and FR1 TDD in clause 6.1 in TR 38.875 and are reused in this study. Table 6.1-1: Detailed complexity breakdown for the FR1 reference NR devices Functional block; FR1 FDD (2Rx); FR1 TDD (4Rx). RF. Power amplifier; ~25%; ~25%. Filters; ~10%; ~15%. RF transceiver (including LNAs, mixer, and local oscillator); ~45%; ~55%. Duplexer / Switch; ~20%; ~5%. Baseband. ADC / DAC; ~10%; ~9%. FFT/IFFT; ~4%; ~4%. Post-FFT data buffering; ~10%; ~10%. Receiver processing block; ~24%; ~29%. LDPC decoding; ~10%; ~9%. HARQ buffer; ~14%; ~12%. DL control processing & decoder; ~5%; ~4%. Synchronization / cell search block; ~9%; ~9%. UL processing block; ~5%; ~5%. MIMO specific processing blocks; ~9%; ~9%. NOTE: This study assesses, from a 3GPP standpoint, the technical feasibility of further reducing the complexity of RedCap devices. Given that factors outside 3GPP responsibility influence the cost of a modem/device, this study item (and this study report) cannot guarantee, or be used as a guarantee, that such modem/device will be low-cost in the market.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 7.2.5: BW1 and BW2 can have significant specification impacts, considering the impacts on initial access, random access, and SSB/CORESET #0 configurations (especially 30 kHz SCS). For BW1, the specification impacts may also include the SSB presence requirements. BW3 may have has smaller specification impacts compared to BW1 and BW2.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 9: Based on the analysis of the studied UE complexity reduction options, most companies in RAN1 recommends that a single option is down-selected from a list of options as the main Rel-18 RedCap UE complexity reduction option at RAN plenary. The list includes the following options. - Option BW3: - 5 MHz BB bandwidth only for PDSCH (for both unicast and broadcast) and PUSCH with 20 MHz RF bandwidth for UL and DL. - The other physical channels and signals are still allowed to use a BWP up to the 20 MHz maximum UE RF+BB bandwidth. - Option PR3: - Restriction of maximum number of PRBs for PDSCH and PUSCH. - For 15 kHz SCS, the maximum number of RBs is 25. - For 30 kHz SCS, the maximum number of RBs is 11 or 12. - The restricted number of PRBs in Option PR3 is a hardcoded limit. Some of the companies who participated in the study also wanted to include one or both of the following options in the above list, for RAN plenary to assess the trade-off between degree of complexity reduction and specification impact. - Option PR1: - Relaxation of the constraint for peak data rate reduction. - The relaxed constraint is, e.g., 1 (instead of 4). - The parameters (, , ) [38.306] can be as in Rel-17 RedCap. - Option BW1: - Both RF and BB bandwidths are 5 MHz for UL and DL.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 9: Furthermore, if option BW1 or BW3 is selected as the main technique, then RAN1 recommends that the following option is considered as a potential add-on. Whether to adopt this potential add-on can be decided during WI phase. - Option PR1: - Relaxation of the constraint for peak data rate reduction. - The relaxed constraint is, e.g., 1 (instead of 4). - The parameters (, , ) [38.306] can be as in Rel-17 RedCap.. Agreement Adopt the following TP as a baseline text for TR 38.865 clause 9: Whether or not to also introduce support for option PT1 and/or PT2 for a Rel-18 RedCap UE can be decided at RAN plenary. - Option PT1: - Relaxation of UE processing time for PDSCH/PUSCH in terms of N1 and N2 (as defined in TS 38.214) compared to those of UE processing time capability 1 - The relaxation factor for N1 and N2 is assumed to be 2 in the study. - Option PT2: - Relaxation of UE processing time for CSI in terms of Z and Z’ compared to the values defined in TS 38.214 clause 5.4 - The relaxation factor for Z and Z’ is assumed to be 2 in the study.. Agreement Adopt the following TP as a baseline text for Notes 1 and 2 in TR 38.865 clause 7.2.2. Note 1: BW3 and [BW2] may have different degrees of impacts on the post-FFT data buffering depending on the scheduling aspects (cross-slot scheduling, RF retuning, etc.). [Note 2: For BW2, some sources have assumed that the frequency locations of control and data channels are known in advance and observe indicated that the complexity of the ADC/DAC and FFT/IFFT blocks can might also be reduced.]. Agreement Adopt the following TP as a baseline text for the Coverage part in TR 38.865 clause 7.2.3: Coverage: [For all BW options, there is coverage link performance impact for SIB1 PDSCH if the bandwidth allocation for SIB1 PDSCH exceeds 5 MHz. However, in all scenarios except for 4 GHz with 24 dBm PSD, there is no or negligible coverage impact for SIB1 PDSCH even if the bandwidth allocation for SIB1 PDSCH exceeds 5 MHz. Furthermore, for BW1/BW2, there is link performance degradation for PDCCH due to reduced maximum AL in a 5-MHz CORESET, and for PBCH (30 kHz SCS).] For a more detailed description of the coverage impacts, see clause 8.2.4.. Agreement Adopt the following TP as a baseline text for the Coverage part in TR 38.865 clause 7.3.3: Coverage: - For the UE peak rate reduction options PR1 and PR2, no coverage loss is expected. - For PR3, the coverage impacts are similar as for BW3, see clause 7.2.3. - For a more detailed description of the coverage impacts, see clause 8.2.4.. Agreement Adopt the following TP for removing “(Maximum UE channel bandwidth)” as baseline text for TR 38.865 clause 7.2.1. 7.2.1 Description of feature In the study, the main UE bandwidth reduction options considered for FR1 are as follows: - Option BW1: Both RF and BB bandwidths are 5 MHz for UL and DL. - Option BW2 (optionally considered for evaluations): 5 MHz BB bandwidth for all signals and channels with 20 MHz RF bandwidth for UL and DL. - Option BW3: 5 MHz BB bandwidth only for PDSCH (for both unicast and broadcast) and PUSCH with 20 MHz RF bandwidth for UL and DL. The other physical channels and signals are still allowed to use a BWP up to the 20 MHz maximum UE RF+BB bandwidth. For the above bandwidth reduction options, the following aspects are considered: - The resource allocation spans a bandwidth of maximum 5 MHz (Maximum UE channel bandwidth).. Agreement eRedCapDraftTR-v001.docx in R1-2208032 (with tracked changes) and R1-2208316 (without tracked changes) with removing "highlighted, square-bracketed parts" endorsed in principle.

RAN1 made the following agreements related to study of coverage impact:

R1-2207866 FL summary #1 on evaluation of coverage impact Moderator (MediaTek) R1-2207867 FL summary #2 on evaluation of coverage impact Moderator (MediaTek) R1-2207868 FL summary #3 on evaluation of coverage impact Moderator (MediaTek) R1-2207869 FL summary #4 on evaluation of coverage impact Moderator (MediaTek) R1-2207905 FL summary #5 on evaluation of coverage impact Moderator (MediaTek) R1-2208245 FL summary #6 on evaluation of coverage impact Moderator (MediaTek) R1-2208288 FL summary #7 on evaluation of coverage impact Moderator (MediaTek) Conclusion For TR, for each evaluated deployment scenario, capture at least following three tables when the link budgets of evaluated channels of R18 eRedCap UE are compared to a bottleneck channel in the reference R15 NR UE: - The first table presents the bottleneck channel and its MIL value for the reference R15 NR UE - Note: See Table 8.2.1-[1] in Cov-8.2.1-2p6GHz-11PRB-tab001-botMIL-v001.docx (R1-2207904) for an example - The second table and the third table present the coverage margins of evaluated channels for Rel-18 eRedCap UE without and with a 3dB antenna efficiency loss for Rel-18 eRedCap UE, respectively. - Note: The coverage margins of evaluated channels for Rel-18 eRedCap UE are relative to the bottleneck channel in the reference R15 NR UE. - Note: See the following example tables for the columns (i.e. evaluated channels) and rows of a table on coverage margins - Table 8.2.1-[2] (Part 1) and Table 8.2.1-[2] (Part 2) in Cov-8.2.1-2p6GHz-11PRB-tab002-marginNoLoss-v001.docx (R1-2207904) - Table 8.2.1-[3] (Part 1) and Table 8.2.1-[3] (Part 2) in Cov-8.2.1-2p6GHz-11PRB-tab003-marginWithLoss-v001.docx (R1-2207904) Note: values in the table may be updated Conclusion For a table on coverage margins of evaluated channels in a deployment scenario, - the evaluated channels (listed in the columns) are the cases written all in black color in the coverage evaluation excel template agreed in R1-2205696 for the deployment scenario - Note: For example, for Urban at 2.6GHz with 11 PRBs, the evaluated channels for PDCCH CSS include - 5 MHz RedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16), - 5 MHz RedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 24 PRBs; AL8), and - [5 MHz RedCap UE (BW1, 11 PRBs; CORESET: 3 symbols, 6 PRBs; AL2). ] - Note: See the following example tables for the columns (i.e. evaluated channels) and rows of a table on coverage margins - Table 8.2.1-[2] (Part 1) and Table 8.2.1-[2] (Part 2) in Cov-8.2.1-2p6GHz-11PRB-tab002-marginNoLoss-v001.docx （R1-2207904） - Table 8.2.1-[3] (Part 1) and Table 8.2.1-[3] (Part 2) in Cov-8.2.1-2p6GHz-11PRB-tab003-marginWithLoss-v001.docx （R1-2207904） Agreement For a table on coverage margins of evaluated channels in a deployment scenario, - A representative value is not provided for coverage margin for an evaluated channel in a scenario if the number of samples is not greater than 3. - Note: Per agreements at RAN1 #109e and R17 RedCap SI, a representative value for the coverage margin of a channel in a scenario is derived by taking the mean value (in dB domain) from the coverage margin values from all sourcing companies, including both negative and non-negative values based on the following adjustments. - Excluding the highest & the lowest values when the number of samples is more than 3. Agreement For a table on coverage margins of evaluated channels in a deployment scenario, - The rows are composed of sourcing companies’ names, representative value 1, number of samples 1, representative value 2, and number of samples 2. For an evaluated channel (i.e an evaluated case listed in the column), - the representative value 1 is derived from the coverage margins only from sourcing companies who had provided uplink coverage evaluation results for the reference R15 NR UE - The number of samples 1 is the total number of sourcing companies that had provided uplink coverage evaluation results for the reference R15 NR UE - the representative value 2 is derived from the coverage margins from all sourcing companies regardless whether or one had provided uplink coverage evaluation results for the reference R15 NR UE - The number of samples 2 is the total number of all sourcing companies Conclusion For companies who did not submit results for uplink channels for the reference R15 NR UE, the following two options can be considered to determine a bottleneck channel and the corresponding MIL value for the reference R15 NR UE. - Option 1: Bottleneck channels and representative MIL values are determined from the following tables in Rel-17 RedCap SI TR38.875. - Table 9.1.1-1: Bottleneck channel and MIL value for Reference NR UE in Urban 2.6 GHz - Table 9.1.2-1: Bottleneck channel and MIL value for Reference NR UE in rural 0.7 GHz - FFS: Table 9.1.3-1: Bottleneck channel and MIL values for Reference NR UE in Urban 4 GHz - For each table above, a representative MIL value is derived by taking the mean value (in dB domain) from the MIL values from all sourcing companies after excluding the highest & the lowest values. Option 2: Sourcing company to update their coverage results for uplink channels at least for R15 NR reference UE by CEST 11:59pm on Wednesday (24th August). Agreement In Urban scenario at 2.6GHz (with 30 kHz SCS) with 11 PRB, capture the comparison of PBCH coverage difference between the potential Rel-18 UE and Rel-17 Redcap UE, as well as that between the potential Rel-18 UE and reference Rel-15 UE. - Note: Soft/selective combining can utilize up to 4 PBCH repetitions Coverage difference (dB); Comparison with Rel-15 Reference UE (MIL); Comparison with Rel-17 RedCap UE (MIL). PBCH with 1% BLER; PBCH with 10% BLER; PBCH with 1% BLER; PBCH with 10% BLER. eRedCap with soft/selective combining without RF retuning; eRedCap with soft/selective combining with RF retuning; eRedCap with soft/selective combining without RF retuning; eRedCap with soft/selective combining with RF retuning; eRedCap with soft/selective combining without RF retuning; eRedCap with soft/selective combining with RF retuning; eRedCap with soft/selective combining without RF retuning; eRedCap with soft/selective combining with RF retuning. Source 1 [T-doc number]. Source 2 [T-doc number]. Source 3 [T-doc number]. Agreement In Rural scenario at 0.7 GHz and Urban scenario at 2.6GHz, capture the comparisons of PDCCH CSS and SIB1 coverage differences between the potential Rel-18 UE and Rel-17 Redcap, as well as those between the potential Rel-18 UE and reference Rel-15 UE. - Note: One shot decoding is assumed as per agreed configuration¨ Table 6.2-5a-1: Urban scenario at 2.6GHz (30 kHz SCS) Coverage difference (dB); Comparison with Rel-15 Reference UE (MIL); Comparison with Rel-17 RedCap UE (MIL). PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; PDCCH CSS (48 RBs) with 1% BLER; PDCCH CSS (24 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; SIB1 (<5 MHz) with 10% BLER. eRedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); eRedCap UE (BW1, 11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); eRedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); eRedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 24 PRBs; AL8); eRedCap UE (BW1, 11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); eRedCap UE (BW1, 11 PRBs; SIB1 BW < 5 MHz; TBS 1256 bits). Source 1 [T-doc number]. Source 2 [T-doc number]. Source 3 [T-doc number]. Table 6.2-5a-2: Rural scenario at 0.7 GHz (15 kHz SCS) Coverage difference (dB); Comparison with Rel-15 Reference UE (MIL); Comparison with Rel-17 RedCap UE (MIL). PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; PDCCH CSS (48 RBs) with 1% BLER; PDCCH CSS (24 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; SIB1 (<5 MHz) with 10% BLER. eRedCap UE (BW1, 25 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); eRedCap UE (BW1, 25 PRBs; SIB1 > 5 MHz; TBS 1256 bits); eRedCap UE (BW1, 25 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); eRedCap UE (BW1, 25 PRBs; CORESET: 3 symbols, 24 PRBs; AL8); eRedCap UE (BW1, 25 PRBs; SIB1 > 5 MHz; TBS 1256 bits); eRedCap UE (BW1, 25 PRBs; SIB1 < 5 MHz; TBS 1256 bits). Source 1 [T-doc number]. Source 2 [T-doc number]. Source 3 [T-doc number]. Conclusion Confirm that Table 9.1.3-1 of TR38.875: bottleneck channel and its representative MIL value can be used for Urban at 4GHz in Option 1. Agreement Support to keep the following PDCCH CSS case in the tables of coverage margins - PDCCH CSS (BW1, 11 PRB, CORESET: 3 symbols, 6 PRBs; AL2) - Note: In TS 38.211, it is specified that the number of RBs of CORESET 0 should be a multiple of (REG bundle size X interleaving size). This CORESET with 6PRBs and 3symbols hence does not align with current specification. Companies are encouraged to explain what assumptions they had made for the evaluation. Agreement For Urban scenario at 2.6GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.1. “For Urban scenario at 2.6GHz, PUSCH is the bottleneck channel for the reference R15 NR UE.” Agreement For Urban scenario at 2.6GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.1 For Urban scenario at 2.6 GHz with 33 dBm/MHz DL PSD: • Without 3-dB UE antenna efficiency loss: the representative values of the coverage margins for Rel-18 eRedCap UE with 11-PRB BW or 12-PRB BW for all channels are positive. • With 3-dB UE antenna efficiency loss: the representative values of the coverage margins for Rel-18 eRedCap UE with 11-PRB BW or 12-PRB BW for all channels are positive except for certain configuration of SIB1. - When SIB1 bandwidth is greater than 5MHz, the coverage margin for UE with 11-PRB BW is small (representative value 1: a small negative value of [-0.17]dB; representative value 2: a small positive value of [0.6]dB). - Note: the reception scheme for the SIB1 coverage simulations has different assumptions among source companies, e.g. puncturing the bits transmitted outside UE BW v.s. soft combing the bits transmitted outside UE BW by RF retuning.. Note: the TP will be updated according to final evaluation results. Agreement Adopt the following tables from R1-2207869 to clause 8.2 of TR 38.865: - Table 8.2.1-1: Bottleneck channels and MIL values for the reference R15 NR UE in Urban scenario at 2.6GHz - Table 8.2.1-2 (part 1 and part 2): In Urban scenario at 2.6GHz with DL 33dBm/MHz PSD, coverage margins for the potential Rel-18 UE with maximum 11-PRB bandwidth compared to the bottleneck channel for the reference NR UE in Table 8.2.1-1 when no UE antenna efficiency loss is assumed for the potential Rel-18 UE. - Table 8.2.1-3 (part 1 and part 2): In Urban scenario at 2.6GHz with DL 33dBm/MHz PSD, coverage margins for the potential Rel-18 UE with maximum 11-PRB bandwidth compared to the bottleneck channel for the reference NR UE in Table 8.2.1-1 when 3dB UE antenna efficiency loss is assumed for the potential Rel-18 UE. - Table 8.2.1-4 (part 1 and part 2): In Urban scenario at 2.6GHz with DL 33dBm/MHz PSD, coverage margins for the potential Rel-18 UE with maximum 12-PRB bandwidth compared to the bottleneck channel for the reference NR UE in Table 8.2.1-1 when no UE antenna efficiency loss is assumed for the potential Rel-18 UE. - Table 8.2.1-5 (part 1 and part 2): In Urban scenario at 2.6GHz with DL 33dBm/MHz PSD, coverage margins for the potential Rel-18 UE with maximum 12-PRB bandwidth compared to the bottleneck channel for the reference NR UE in Table 8.2.1-1 when 3dB UE antenna efficiency loss is assumed for the potential Rel-18 UE. Note: the tables 8.2.2-x, 8.2.3-x from R1-2207869 are adopted in principle for the TR38.865 input. Agreement For Urban scenario at 2.6GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.1 As can be seen from the representative values in Table 8.2.1-2 and Table 8.2.1-3, for Urban scenario at 2.6 GHz with DL PSD of 33 dBm/MHz and maximum 11-PRB UE bandwidth: - Without 3-dB UE antenna efficiency loss: the representative values of the coverage margins for the potential Rel-18 UE with 11-PRB BW for all channels are positive. - With 3-dB UE antenna efficiency loss: the representative values of the coverage margins for the potential Rel-18 UE with 11-PRB BW for all channels are positive except for PDCCH CSS with AL2 and certain configuration of SIB1. The coverage of PDCCH CSS with AL2 has worse coverage by less than 1 dB than the bottleneck channel of the reference NR UE. A similar observation applies to SIB1. It should be noted that the reception schemes for SIB1 coverage simulations have different assumptions among sourcing companies. For example, some punctured the bits transmitted outside the potential Rel-18 UE’s bandwidth while some performed soft combing the bits transmitted outside the potential Rel-18 UE’s bandwidth by RF retuning at UE side.. Agreement For Urban scenario at 2.6GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.1 For Urban scenario at 2.6 GHz with DL PSD of 33 dBm/MHz and maximum 12-PRB UE bandwidth: • Without 3-dB UE antenna efficiency loss: the representative values of the coverage margins for Rel-18 UE with maximum 12-PRB bandwidth for all channels are positive. • With 3-dB UE antenna efficiency loss: the representative values of the coverage margins for Rel-18 UE with maximum 12-PRB bandwidth for all channels are positive. Again, it is noted that the reception schemes for SIB1 coverage simulations have different assumptions among sourcing companies. For example, some punctured the bits transmitted outside the potential Rel-18 UE’s bandwidth while some performed soft combing the bits transmitted outside the potential Rel-18 UE’s bandwidth by retuning RF.. Agreement The following TP is adopted as a baseline to TR 38.865, applicable to clause 8.2.1, 8.2.2, 8.2.3, and 8.2.4. PUSCH for the potential Rel-18 UE, with or without 3dB UE antenna efficiency loss, has better coverage than the bottleneck channel of the reference NR UE. This is because the cell-edge target data rates are scaled by a factor of 0.25 for the potential Rel-18 UE compared to the reference Rel-17 RedCap UE.. Agreement For Rural scenario, the following TP is adopted as a baseline to TR 38.865, clause 8.2.2 For Rural scenario at 0.7 GHz, as can be seen from the representative values in Table 8.2.2-2 and Table 8.2.2-3: • Without 3-dB UE antenna efficiency loss: the representative values of the coverage margins for the potential Rel-18 UE for all channels are positive and all channels have better coverage than reference NR UE. • With 3-dB UE antenna efficiency loss: except for Msg3, the representative values of the coverage margins for potential Rel-18 UE for all channels are positive. For Msg3, its coverage is slightly worse than the bottleneck channel of the reference NR UE. It is also noted that PUSCH for the potential Rel-18 UE has similar coverage as the bottleneck channel for the reference NR UE.. Agreement For Urban scenario at 4GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.3 As can be seen from the representative values in Table 8.2.3-2 and Table 8.2.2-3, for Urban scenario at 4 GHz with DL PSD of 33 dBm/MHz and maximum 11-PRB UE bandwidth: • Without 3-dB UE antenna efficiency loss: the representative values of the coverage margins for the potential Rel-18 UE with 11-PRB BW for all channels are positive. • With 3-dB UE antenna efficiency loss: the representative values of the coverage margins for the potential Rel-18 UE with 11-PRB BW for all channels are positive. It is noted that PDCCH CSS with AL2, SIB1 and PUSCH have slightly better coverage by less than 2dB than the bottleneck channel of the reference NR UE. It is noted that results of individual sourcing companies show that Urban scenario at 4 GHz with 33 dBm/MHz DL PSD follows similar trend as the Urban scenario at 2.6 GHz with 33 dBm/MHz DL PSD.. Agreement For Urban scenario at 4GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.3 As can be seen from Table 8.2.3-1 and Table 8.2.3-4, for Urban scenario at 4 GHz, when DL PSD is reduced from 33dBm/MHz to 24dBm/MHz, PUSCH is still the bottleneck channel for the reference NR UE. This implies for the reference NR UE all downlink channels have more link budgets than PUSCH by at least 9dB when DL PSD is 33dBm/MHz.. Agreement For Urban scenario at 4GHz, the following TP is adopted as a baseline to TR 38.865, clause 8.2.3 As can be seen from the representative values in Table 8.2.3-5 and Table 8.2.3-6, for Urban scenario at 4 GHz with DL PSD of 24 dBm/MHz and maximum 11-PRB UE bandwidth: - Without 3-dB UE antenna efficiency loss: PDCCH CSS, SIB1, Msg4, and PDCCH USS with AL2 have worse coverage than the bottleneck channel of the reference NR UE. For other downlink channels, PBCH, Msg2, and PDCCH USS with AL4, the coverage margins are less than 3dB. Only PDSCH has a coverage margin slightly more than 3dB than the bottleneck channel. - With 3-dB UE antenna efficiency loss: PBCH, PDCCH CSS, SIB1, Msg2, Msg4, and PDCCH USS all show worse coverage than the bottleneck channel of the reference NR UE. PDSCH has a similar coverage to the bottleneck channel.. Agreement Adopt the following TP as a baseline text for TR 38.865, clause 6.2. Coverage recovery evaluation is based on link budget evaluations. The evaluation methodology and assumptions in the Rel-17 RedCap SI [5] are reused by default, with the revision or addition described below. The channels and messages used in link budget evaluations primarily include PBCH, PDCCH CSS, and SIB1. Sourcing companies can additionally provide evaluation results of other channels and messages such as PDCCH USS, PRACH, Msg2, Msg3, Msg4, PDSCH, PUCCH and PUSCH. The impact of small form factor can be considered for all the uplink and downlink channels. To reflect such an impact, a 3dB loss of antenna gain can be optionally included in link budget calculation for the FR1 bands by sourcing companies.. Agreement Adopt the following TP as a baseline text for TR 38.865. The assumptions in the Rel-17 RedCap SI regarding link budget templates and antenna array gain are reused [5]. Furthermore, the Rel-17 RedCap SI assumptions on gNB antenna configuration, # gNB Tx and Rx chains, channel model and delay spread are reused as shown in Table 6.2-1. - Table 6.2-1: Assumptions used for coverage impact evaluation Parameters; FR1 values. Deployment scenario and frequency; Urban: 2.6GHz (TDD), 4GHz (TDD, optional) Rural: (FDD). Frame structure for TDD; DDDDDDDSUU (S: 6D:4G:4U) for 2.6GH DDDSUDDSUU (S: 10D:2G:2U) for 4GHz. Channel model; TDL-C. Delay spread; 300ns. UE velocity; 3 km/h. Antenna correlation; Low. # gNB Tx chains; 2 or 4. # gNB Rx chains; 2 or 4.. Agreement Adopt the following table and observations as baseline text to clause 8.2.1 in TR 38.865 In Urban scenario at 2.6GHz with maximum 11-PRB UE bandwidth, for evaluation of PBCH coverage impact, the comparison between the potential Rel-18 UE and the reference NR UE in addition to the comparison between the potential Rel-18 UE and the Rel-17 RedCap UE by sourcing companies are summarized in Table 8.2.1-6. The representative values in the last row of Table 8.2.1-6 are derived by taking the mean value (in dB domain) from all the companies results after excluding the highest and the lowest values. Different PBCH decoding schemes were evaluated in the study. Some companies evaluated soft combining of same portion of PBCH within 11 PRBs without performing RF retuning. Some companies evaluated soft combing of different portions of PBCH by performing RF retuning. Some companies performed RF retuning for receiving different portions of PBCH for each decoding trial but without soft combining. The following are observed on PBCH coverage impact from the representative values in the last row of Table 8.2.1-6: - Compared to Rel-15 NR UE with soft/selective combining, the PBCH performance degradation of the potential Rel-18 UE by soft/selective combining without RF retuning is [11.87] dB. - Compared to Rel-15 NR UE with soft/selective combining, the PBCH performance degradation of the potential Rel-18 UE with soft/selective combining and RF retuning is [9.3]dB. - Compared to Rel-17 RedCap UE with soft/selective combining, the PBCH performance degradation of the potential Rel-18 UE with soft/selective combining without RF retuning is [5.05dB]. - Compared to Rel-17 RedCap UE with soft/selective combining, the PBCH performance degradation of the potential Rel-18 UE with soft/selective combining and RF retuning is [2.51dB]. Table 8.2.1-6: PBCH with target BLER of 1% Coverage difference (dB); Comparison with Rel-15 Reference UE (MIL); Comparison with Rel-17 RedCap UE (MIL). 5MHz UE with soft combining without RF retuning; 5MHz UE with soft/selective combining with RF retuning; 5MHz UE with soft/selective combining without RF retuning; 5MHz UE with soft/selective combining with RF retuning. Intel [R1-2207740]; -11; -4.9. Ericsson [R1-2207741]; -; -14. 1 dB (selective: multi-shot w/o combining); -; -7.4 dB (selective: multi-shot w/o combining). Nokia, NSB [R1-2206444]; -12.9 dB; -5.7 dB. ZTE [R1-2207058]; -16; -9.3; -9.4; -2.7. vivo [R1-2206052]; -2.32. Qualcomm [R1-2207244]; -11.7; -9.2; -4.25; -1.75. MediaTek [R1-2207003]; -10.50; -4.60. Representative value (dB); -11.87; -9.3; -5.05; -2.51.. Note: Companies can update the table before Friday’s lunch break Agreement Adopt the following Table 8.2.1-7 and observations as baseline text to clause 8.2.1 of TR 38.865 In Urban scenario at 2.6GHz with maximum 11-PRB UE bandwidth, for evaluation of PDCCH CSS/SIB1 coverage impact, the comparison between the potential Rel-18 UE and the reference NR UE in addition to the comparison between the potential Rel-18 UE and the Rel-17 RedCap UE by sourcing companies are summarized in Table 8.2.1-7. The representative values in the last row of Table 8.2.1-7 are derived by taking the mean value (in dB domain) from all the companies results after excluding the highest and the lowest values. In Urban scenario at 2.6GHz with maximum 11-PRB UE bandwidth, from the representative values in the last row of Table 8.2.1-7, the following observations can be made: - Observation 1: for PDCCH CSS with 1% target BLER, performance degradation of the potential Rel-18 UE is [14.8 dB and 6.5 dB] compared with Rel-15 NR UE and Rel-17 RedCap UE, respectively. - Observation 2: for SIB1 with 10% target BLER, performance degradation of the potential Rel-18 UE is [18 dB and 9dB] compared with Rel-15 NR UE and Rel-17 RedCap UE, respectively. Table 8.2.1-7 Coverage difference of PDCCH CSS and SIB1 between the potential Rel-18 UE and reference Rel-15 NR/Rel-17 RedCap UE Coverage difference (dB); Comparison with Rel-15 Reference UE (MIL); Comparison with Rel-17 RedCap UE (MIL). PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; PDCCH CSS (48 RBs) with 1% BLER; PDCCH CSS (24 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; SIB1 (<5 MHz) with 10% BLER. eRedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); eRedCap UE (BW1, 11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); eRedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); eRedCap UE (BW1, 11 PRBs; CORESET: 2 symbols, 24 PRBs; AL8); eRedCap UE (BW1, 11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); eRedCap UE (BW1, 11 PRBs; SIB1 BW < 5 MHz; TBS 1256 bits). CATT [R1-2207969]; -14.9; -17; -8.7; -11.1; -10.9; -9.1. Intel [R1-2207740]; -12.98; -20.2; -7.5; -8.7; -14.2; -10.5. Ericsson [2207741]; -14.3 dB; -20.27 dB; -7.6 dB; -8.1 dB; -13.21 dB; -9.94 dB. NTT DOCOMO [R1-2207692]; -14.16; -22.71; -7.92; -7.92; -16.24; -9.56. Nokia, NSB [R1-2206444]; -15.9 dB; -15.9 dB; -9.2 dB; -9.2 dB; -9.3 dB; -9.8 dB. ZTE [R1-2207058]; -14.7; -19.3; -8.5; -13.4; -14.6; -8.8. vivo [R1-2206052]; -13.62; -12.53; -7.97; -6.99; -4.77; 0. Qualcomm [R1-2207244]; -16.10; -9.6; -10.1; -9.8. MediaTek [R1-2207003]; -14.80; -17.50; -9.20; -9.80; -11.50; -8.70. OPPO [R1-2206304]; -15.90; -15.50; -9.60; -10.20; -10.90; -7.70. Note: the values in column “PDCCH CSS (24 RBs) with 1% BLER” and “SIB1 (<5 MHz) with 10% BLER” are to be in [] before final comfirmation, and can be updated based companies’ input.. Agreement Regarding the case of PDCCH CSS with AL8 and 24 PRBs, remove it from Table 8.2.1-7 for the Urban scenario at 2.6GHz (with 11 PRBs) while it is kept in Table 8.2.2-6 for the Rural scenario (with 25 PRBs). Agreement Adopt the following TP as a baseline text to Clause 8.2.1 of TR38.865 In Urban scenario at 2.6GHz with maximum 11-PRB UE bandwidth for the potential Rel-18 UE, for evaluation of broadcast channels PDCCH CSS and SIB1 coverage impact particularly from the coexistence perspective, the comparison between the potential Rel-18 UE and the reference NR UE in addition to the comparison between the potential Rel-18 UE and the Rel-17 RedCap UE by sourcing companies are summarized in Table 8.2.1-7. It is noted that the target BLER of PDCCH CSS is 1% and the target BLER of SIB1 is 10% in the evaluation. In addition, one-shot decoding is assumed for both PDCCH CSS and SIB1 in all cases in Table 8.2.1-7. For the comparison of PDCCH CSS and SIB1 coverage differences between the potential Rel-18 UE with maximum 11-PRB UE bandwidth and the reference Rel-15 NR UE, the configurations and evaluation assumptions are listed as in the following. - The potential Rel-18 UE is configured with PDCCH CSS with an aggregation level (AL) of 16 and CORESET of 48 PRBs and 2 OFDM symbols. - The reference Rel-15 NR UE for comparison is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The potential Rel-18 UE is scheduled with SIB1 larger than 5MHz. - The reference Rel-15 NR UE for comparison is scheduled with SIB1 larger than 5MHz. - The exact PRB numbers and MCS values are reported by sourcing companies in [6, R1-2207981].. Agreement Adopt the following TP as a baseline text to Clause 8.2.1 of TR38.865 For the comparison of PDCCH CSS and SIB1 coverage differences between the potential Rel-18 UE and the reference Rel-17 RedCap UE, the configurations and evaluations assumptions are listed in the following. - The potential Rel-18 UE is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The reference Rel-17 RedCap UE for comparison is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The potential Rel-18 UE is scheduled with SIB1 larger than 5MHz. - The reference Rel-17 RedCap UE for comparison is scheduled with SIB1 larger than 5MHz. - For both cases, the exact PRB numbers and MCS values are reported by sourcing companies in [6, R1-2207981]. - The potential Rel-18 UE is scheduled with SIB1 within 5MHz. - The reference Rel-17 RedCap UE for comparison is scheduled with SIB1 larger than 5MHz. - For both cases, the exact PRB numbers and MCS values are reported by sourcing companies in [6, R1-2207981]. - It is noted this pair of comparison can provide the following two aspects: - The SIB1 coverage difference between the potential Rel-18 UE and the reference Rel-17 RedCap if a dedicated SIB1 within 5MHz is transmitted for the potential Rel-18 UE. - The SIB1 coverage loss for the reference Rel-17 RedCap UE if a universal SIB1 that is confined within 5MHz to accommodate the maximum bandwidth of the potential Rel-18 UE is transmitted for both the potential Rel-18 UE and the reference Rel-17 RedCap UE.. Agreement Adopt the following TP as a baseline text to Clause 8.2.1 of TR38.865 For all the cases listed above, one-shot decoding without any soft combining was assumed for this evaluation to represent the coverage differences between the potential Rel-18 UE and the reference Rel-15 NR UE and between the potential Rel-18 UE and the reference Rel-17 RedCap UE before applying any coverage enhancement schemes. The representative values in the last row of Table 8.2.1-7 are derived by taking the mean value (in dB domain) from all the companies results after excluding the highest and the lowest values.. Agreement Adopt the following TP as a baseline text to Clause 8.2.1 of TR38.865 In Urban scenario at 2.6GHz with maximum 11-PRB UE bandwidth for the potential Rel-18 UE, from the representative values in the last row of Table 8.2.1-7, the following observations can be made: - Observation 1: for PDCCH CSS with AL16 and 48PRB and 2 symbols, performance degradation of the potential Rel-18 UE is 15.26 dB and 8.91 dB compared with Rel-15 NR UE and Rel-17 RedCap UE, respectively. - Observation 2: for SIB1 greater than 5MHz, performance degradation of the potential Rel-18 UE is 17.50 dB and 11.24 dB compared with Rel-15 NR UE and Rel-17 RedCap UE, respectively. Table 8.2.1-7: In Urban scenario at 2.6GHz with 30kHz SCS, the comparisons of PDCCH CSS and SIB1 coverage differences between the potential Rel-18 UE and reference Rel-15 NR UE as well as those between the potential Rel-18 UE and the reference Rel-17 RedCap UE where one-shot decoding is assumed for all cases and maximum UE bandwidth of 11 PRBs is assumed for the potential Rel-18 UE. (Unit: dB) Coverage Difference (dB); Comparison with reference Rel-15 NR UE (MIL); Comparison with reference Rel-17 RedCap UE (MIL). PDCCH CSS AL16; SIB1 > 5MHz; PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; SIB1 (<5 MHz) with 10% BLER. Sourcing company; T-doc; 5MHz-UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); 5MHz-UE (BW1, 11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); 5MHz-UE (BW1, 11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); 5MHz-UE (BW1, 11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); 5MHz-UE (BW1, 11 PRBs; SIB1 BW < 5 MHz; TBS 1256 bits). CATT; R1-2207969; -14.90; -17.00; -8.70; -10.90; -9.10. Intel; R1-2207740; -12.98; -20.20; -7.50; -14.20; -10.50. Ericsson; R1-2207741; -14.30; -20.27; -7.60; -13.21; -9.94. NTT DOCOMO; R1-2207692; -14.16; -22.71; -7.92; -16.24; -9.56. Nokia NSB; R1-2206444; -15.90; -15.90; -9.20; -9.30; -9.80. ZTE; R1-2207058; -14.70; -19.30; -8.50; -14.60; -8.80. vivo; R1-2206052; -13.62; -12.53; -7.97; -4.77; -5.16. Qualcomm; R1-2207244; -16.10; -9.60; -10.10; -9.80. MediaTek; R1-2207003; -14.80; -17.50; -9.20; -11.50; -8.70. OPPO; R1-2206304; -15.90; -15.50; -9.60; -10.90; -7.70. CMCC; R1-2206294; -17.59; -12.20; -10.25; -6.40; -3.90. Huawei, Hisilicon; R1-2205874; -16.43; -10.31. Xiaomi; R1-2206654; -19.32; -12.42; -9.92. Panasonic; R1-2206437; -17.10; -17.5; -9.5; -10.10; -10.80. Representative value (dB); -15.26; -17.50; -8.91; -11.24; -9.00.. Agreement Adopt the following TP as a baseline text to Clause 8.2.2 of TR38.865 In Rural scenario at 0.7GHz with maximum 25-PRB UE bandwidth for the potential Rel-18 UE, for evaluation of PDCCH CSS/SIB1 coverage impact particularly from the coexistence perspective, the comparison between the potential Rel-18 UE and the reference NR UE in addition to the comparison between the potential Rel-18 UE and the Rel-17 RedCap UE by sourcing companies are summarized in Table 8.2.2-6. It is noted that the target BLER of PDCCH CSS is 1% and the target BLER of SIB1 is 10% in the evaluation. In addition, one-shot decoding is assumed for both PDCCH CSS and SIB1 in all cases in Table 8.2.2-6. For the comparison of PDCCH CSS/SIB1 coverage differences between the potential Rel-18 UE with maximum 25-PRB UE bandwidth and the reference Rel-15 NR UE, the configurations and evaluation assumptions are listed as in the following. - The potential Rel-18 UE is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The reference Rel-15 NR UE for comparison is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The potential Rel-18 UE is scheduled with SIB1 larger than 5MHz. - The reference Rel-15 NR UE for comparison is scheduled with SIB1 larger than 5MHz. - The exact PRB numbers and MCS values are reported by sourcing companies in [6, R1-2207981]. For the comparison of PDCCH CSS/SIB1 coverage differences between the potential Rel-18 UE and the reference Rel-17 RedCap UE, the configurations and evaluations assumptions are listed in the following. - The potential Rel-18 UE is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The reference Rel-17 RedCap UE for comparison is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - The potential Rel-18 UE is configured with PDCCH CSS with AL8 and CORESET of 24 PRBs and 3 OFDM symbols. - The reference Rel-17 RedCap UE for comparison is configured with PDCCH CSS with AL16 and CORESET of 48 PRBs and 2 OFDM symbols. - It is noted this pair of comparison can provide the following two aspects: - The PDCCH CSS coverage difference between the potential Rel-18 UE and the reference Rel-17 RedCap if a dedicated PDCCH CSS that is confined within 5MHz is transmitted for the potential Rel-18 UE. - The PDCCH CSS coverage loss for the reference Rel-17 RedCap UE if a universal PDCCH CSS that is confined within 5MHz to accommodate the maximum bandwidth of the potential Rel-18 UE is transmitted for both the potential Rel-18 UE and the reference Rel-17 RedCap UE. - The potential Rel-18 UE is scheduled with SIB1 larger than 5MHz. - The reference Rel-17 RedCap UE for comparison is scheduled with SIB1 larger than 5MHz. - For both cases, the exact PRB numbers and MCS values are reported by sourcing companies in [6, R1-2207981]. - The potential Rel-18 UE is scheduled with SIB1 within 5MHz. - The reference Rel-17 RedCap UE for comparison is scheduled with SIB1 larger than 5MHz. - For both cases, the exact PRB numbers and MCS values are reported by sourcing companies in [6, R1-2207981]. - It is noted this pair of comparison can provide the following two aspects: - The SIB1 coverage difference between the potential Rel-18 UE and the reference Rel-17 RedCap if a dedicated SIB1 within 5MHz is transmitted for the potential Rel-18 UE. - The SIB1 coverage loss for the reference Rel-17 RedCap UE if a universal SIB1 that is confined within 5MHz to accommodate the maximum bandwidth of the potential Rel-18 UE is transmitted for both the potential Rel-18 UE and the reference Rel-17 RedCap UE. For all the cases listed above, one-shot decoding without any soft combining was assumed for this evaluation to represent the coverage differences between the potential Rel-18 UE and the reference Rel-15 NR UE and between the potential Rel-18 UE and the reference Rel-17 RedCap UE before applying any coverage enhancement schemes. The representative values in the last row of Table 8.2.2-6 are derived by taking the mean value (in dB domain) from all the companies results after excluding the highest and the lowest values.. Agreement Adopt the following TP and table as baseline text to Clause 8.2.2 of TR38.865 In Rural scenario at 0.7GHz with maximum 25-PRB UE bandwidth for the potential Rel-18 UE, from the representative values in the last row of Table 8.2.2-6, the following observations can be made: - Observation 1: for PDCCH CSS with AL16 and 48PRB and 2 symbols, performance degradation of the potential Rel-18 UE is 7.30 dB and 3.53 dB compared with Rel-15 NR UE and Rel-17 RedCap UE, respectively. - Observation 2: for SIB1 greater than 5MHz, performance degradation of the potential Rel-18 UE is 7.57 dB and 3.93 dB compared with Rel-15 NR UE and Rel-17 RedCap UE, respectively. Table 8.2.2-6: In Rural scenario at 0.7GHz with 15kHz SCS, the comparisons of PDCCH CSS and SIB1 coverage differences between the potential Rel-18 UE and reference Rel-15 NR UE as well as those between the potential Rel-18 UE and the reference Rel-17 RedCap UE where one-shot decoding is assumed for all cases and maximum UE bandwidth of 25 PRBs is assumed for the potential Rel-18 UE. (Unit: dB) Coverage Difference (dB); Comparison with reference Rel-15 NR UE (MIL); Comparison with reference Rel-17 RedCap UE (MIL). PDCCH CSS AL16; SIB1 > 5MHz; PDCCH CSS (48 RBs) with 1% BLER; PDCCH CSS (24 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; SIB1 (<5 MHz) with 10% BLER. Sourcing company; T-doc; 5MHz-UE (BW1, 25 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); 5MHz-UE (BW1, 25 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); 5MHz-UE (BW1, 25 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); 5MHz-UE (BW1, 25 PRBs; CORESET: 2 symbols, 24 PRBs; AL8); 5MHz-UE (BW1, 25 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); 5MHz-UE (BW1, 25 PRBs; SIB1 BW < 5 MHz; TBS 1256 bits). CATT; R1-2207969; -8.40; -8.00; -4.70; -6.20; -4.90; -2.90. Intel; R1-2207740; -6.50; -7.60; -3.10; -3.60; -4.20; -3.60. Ericsson; R1-2207741; -10.10; -8.54; -6.30; -4.70; -4.57; -3.59. NTT DOCOMO; R1-2207692; -6.39; -7.92; -3.08; -3.38; -4.41; -3.89. Nokia NSB; R1-2206444; -7.10; -6.40; -3.40; -4.00; -2.90; -4.4. ZTE; R1-2207058; -4.80; -6.70; -1.40; -4.20; -3.00; -1.90. Qualcomm; R1-2207244; -7.70; -3.90; -4.00; -3.80; -3.80. vivo; R1-2206052; -6.31; -6.77; -2.94; -3.98; -2.67; -5.62. OPPO; R1-2206304; -7.68; -7.00; -3.08; -2.78; -3.60; -2.70. MediaTek; R1-2207003; -6.90; -7.30; -3.00; -2.90; -3.80; -3.90. CMCC; R1-2206294; -8.31; -8.90; -4.25; -5.36; -5.30; -1.50. Huawei, Hisilicon; R1-2205874; -6.83; -3.48. Panasonic; R1-2206437; -8.2; -8.3; -3.9; -4.1; -3.8. Representative value (dB); -7.30; -7.57; -3.53; -4.52; -3.93; -3.45.. Agreement Adopt the following TP as a baseline text for clause 8.2.4 in TR 38.865 In the coverage evaluation in Clause 8.2.1 through Clause 8.2.3, we have assumed the potential Rel-18 is a UE with maximum bandwidth reduced to 5MHz in both RF and BB, i.e., the BW1 complexity reduction scheme described in Clause 7.2, and have studied the corresponding coverage impact in different deployment scenarios. When comparing to the bottleneck channels of the reference NR UE, the evaluation results on coverage margins in sections 8.2.1 through 8.2.3 can be summarized as follows for the potential Rel-18 UE with BW1 cost reduction scheme. - For Urban scenario at 2.6 GHz with 11-PRB UE BW and DL PSD of 33 dBm/MHz: - Without 3dB antenna efficiency loss: all channels have positive coverage margins - With 3dB antenna efficiency loss: all channels have positive coverage margins except for PDCCH CSS with AL2 and SIB1. Both are slightly worse than the bottleneck channel of the reference NR UE by less than 1dB. - For Urban scenario at 2.6 GHz with 12-PRB UE BW and DL PSD of 33 dBm/MHz: - All channels have positive coverage margins with or without 3dB antenna efficiency loss. - For Rural scenario at 0.7 GHz: - Without 3dB antenna efficiency loss: all channels have positive coverage margins - With 3dB antenna efficiency loss: all channels have positive coverage margins except for Msg3 which is worse than the bottleneck channel by less than 0.1dB. - For Urban scenario at 4 GHz with 11-PRB UE BW and DL PSD of 33 dBm/MHz - Without 3dB UE antenna efficiency loss: all channels have positive coverage margins. - With 3dB UE antenna efficiency loss: all channels have positive coverage margins. It is noted that PDCCH CSS with AL2, SIB1 and PUSCH have slightly better coverage by less than 2dB than the bottleneck channel of the reference NR UE. - It is noted that results of individual sourcing companies show that Urban scenario at 4 GHz with 33 dBm/MHz DL PSD follows similar trends as the Urban scenario at 2.6 GHz with 33 dBm/MHz DL PSD. - For Urban scenario at 4 GHz with 11-PRB UE BW and DL PSD of 24 dBm/MHz: - Without 3dB antenna efficiency loss: PDCCH CSS, SIB1, Msg4, and PDCCH USS with AL2 have worse coverage than the bottleneck channel of the reference NR UE. - With 3dB UE antenna efficiency loss: PBCH, PDCCH CSS, SIB1, Msg2, Msg4, and PDCCH USS all show worse coverage than the bottleneck channel of the reference NR UE. Based on the above summary on coverage margins for cost reduction scheme BW1, we know that the determination of which channels have worse coverage than the bottleneck channel of reference NR UE, and the amount of coverage margins, would depend on the deployment scenario, on whether the 3dB UE antenna efficiency loss is assumed for the potential Rel-18 UE, and the value of DL PSD.. Agreement Adopt the following TP as a baseline text for clause 8.2.4 in TR 38.865 The coverage evaluation results based on complexity reduction scheme BW1 are further extended to other complexity reduction schemes introduced in Clause 7. It is noted in Clause 7.3.3 that PR1 and PR2 are not expected to have coverage impact. It is also noted in Clause 7.4.3 that PT1 and PT2 are not expected to impact coverage. Therefore, in the rest of this section, the potential coverage impact in terms of coverage margins and broadcast channel coverage differences are summarized for complexity reduction schemes BW1, BW2, BW3 and PR3. It is noted that BW3 and PR3 are not expected to have coverage impact on PDCCH and PBCH since the bandwidth of channels other than PDSCH/PUSCH can be up to 20MHz with BW3 and PR3. It should be also noted that in the following comparison results, contiguous resource allocation has been assumed for PR3 which hence has same coverage impact results as BW3. Finally, no frequency hopping has been assumed for BW2 in the following evaluation results.. Agreement Adopt the following TP and table as a baseline text for clause 8.2.4 in TR 38.865 For complexity reduction schemes, BW1, BW2, BW3 and PR3, channels with negative representative coverage margins are summarized in Table 8.2.4-1. It is noted that results of individual sourcing companies show that Urban scenario at 4 GHz with 33 dBm/MHz DL PSD and maximum 11-PRB UE BW follows a similar trend as the Urban scenario at 2.6 GHz with 33 dBm/MHz DL PSD and maximum 11-PRB UE BW. However, Table 8.2.4-1 does not present the same results for these two scenarios. This is because Table 8.2.4-1 is summarized based on representative values which are determined by inputs of sourcing companies. And the numbers of sourcing companies for these two scenarios are different. Table 8.2.4-1: Channels with negative representative coverage margins for different complexity reductions schemes and different deployment scenarios Deployment scenario and frequency (and UE bandwidth, and DL PSD); 3dB antenna efficiency loss?; Complexity reduction schemes in Clause 7. BW1; BW2; BW3; PR3. Urban at 2.6 GHZ with 11 PRBs; w/o 3dB ant. eff. loss; None; None; None; None. with 3dB ant. eff. loss; PDCCH CSS w/ AL2 (<1dB) SIB1(<1dB); PDCCH CSS w/ AL2 (<1dB) SIB1(<1dB); SIB1(<1dB); SIB1(<1dB). Urban at 2.6 GHZ with 12 PRBs; w/o 3dB ant. eff. loss; None; None; None; None. with 3dB ant. eff. loss; None; None; None; None. Rural at 0.7 GHz; w/o 3dB ant. eff. loss; None; None; None; None. with 3dB ant. eff. loss; Msg3 (<0.1dB); Msg3 (<0.1dB); None; None. Urban at 4 GHz with 11 PRBs and DL PSD of 33dBm/MHz; w/o 3dB ant. eff. loss; None; None; None; None. with 3dB ant. eff. loss; None; None; None; None. Urban at 4 GHz with 11 PRBs and DL PSD of 24dBm/MHz; w/o 3dB ant. eff. loss; - PDCCH CSS (w/ AL16, AL8 and AL2) - PDCCH USS with AL2 - SIB1 - Msg4; - PDCCH CSS (w/ AL16, AL8 and AL2) - PDCCH USS with AL2 - SIB1 - Msg4; - SIB1 - Msg4; - SIB1 - Msg4. with 3dB ant. eff. loss; - PBCH - PDCCH CSS - PDCCH USS - SIB1 - Msg2 - Msg4; - PBCH - PDCCH CSS - PDCCH USS - SIB1 - Msg2 - Msg4; - SIB1 - Msg2 - Msg4; - SIB1 - Msg2 - Msg4.. Agreement Adopt the following TP as a baseline text for clause 8.2.4 in TR 38.865 Based on the evaluation results on coverage difference in Clause 8.2.1 and 8.2.2 based on the complexity reduction scheme BW1 and the description of the complexity reduction schemes in Clause 7, the following tables show the coverage differences with respective to the reference NR UE and the Rel-17 RedCap UEs for the complexity reduction schemes, BW1, BW2, BW3, and PR3, over the considered scenarios. If not otherwise notified, 2.6GHz is assumed for Urban scenario since Urban scenario at 4GHz with DL PSD of 33dBm/MHz shares a similar trend with 2.6 GHz with 33dBm/MHz regarding broadcast channel coverage difference comparison between the potential Rel-18 UE and the reference NR UE/the Rel-17 RedCap UE. For Rural scenario, the coverage difference for PBCH is not available in the captured tables since bandwidth of PBCH is confined with the potential Rel-18 UE’s maximum BW for all complexity reduction schemes evaluated. For a potential Rel-18 UE with BW3 or PR3, it should be noted no PBCH and PDCCH CSS coverage differences are observed compared to the reference Rel-17 RedCap UE. When compared to the reference Rel-15 NR UE, PDCCH CSS coverage differences of -5.18 dB and -3.04 dB are observed for Urban at 2.6 GHz and Rural scenario at 0.7 GHz, respectively. PBCH coverage difference of 6.8 dB is observed for Urban scenario at 2.6GHz. The observed differences also represent for the differences between the reference Rel-17 RedCap UE and the reference Rel-15 NR UE. Furthermore, the observed differences are mainly resulted in the different numbers of receive antennas. Table 8.2.4-2: In Urban scenario at 2.6GHz with 30kHz SCS, coverage differences of broadcast channels including PBCH, PDCCH CSS, and SIB1 between the potential Rel-18 UE and the reference Rel-15 NR/Rel-17 RedCap Ues with complexity reduction schemes BW1, BW2, BW3 and PR3. Coverage difference (dB); Compared with reference Rel-15 NR UE (MIL); Compared with reference Rel-17 RedCap UE (MIL). PBCH (20 RBs) with 1% BLER; PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; PBCH (20 RBs) with 1% BLER; PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER. Rel-18 UE with soft/selec-tive combining without RF retuning; Rel-18 UE with soft/selec-tive combining with RF retuning; Rel-18 UE (11 PRBs; CORESE: 2 symbols, 48 PRBs; AL16); Rel-18 UE (11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); Rel-18 UE with soft/selec-tive combining without RF retuning; Rel-18 UE with soft/selec-tive combining with RF retuning; Rel-18 UE (11 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); Rel-18 UE (11 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits). BW1; -11.87; -9.3; -15.26; -17.50; -5.05; -2.51; -8.91; -11.24. BW2; -11.87; -9.3; -15.26; -17.50; -5.05; -2.51; -8.91; -11.24. BW3; -6.8; -6.28; -17.50; 0; 0; -11.24. PR3; -6.8; -6.28; -17.50; 0; 0; -11.24. Table 8.2.4-3: In Rural scenario at 0.7 GHz with 15kHz SCS, coverage differences of broadcast channels including PDCCH CSS and SIB1 between the potential Rel-18 UE and the reference Rel-15 NR/Rel-17 RedCap UEs with complexity reduction schemes BW1, BW2, BW3 and PR3 Coverage difference (dB); Compared with reference Rel-15 NR UE (MIL); Compared with Rel-17 RedCap UE (MIL). PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER; PDCCH CSS (48 RBs) with 1% BLER; SIB1 (>5 MHz) with 10% BLER. Rel-18 UE (25 PRBs; CORESE: 2 symbols, 48 PRBs; AL16); Rel-18 UE (25 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits); Rel-18 UE (25 PRBs; CORESET: 2 symbols, 48 PRBs; AL16); Rel-18 UE (25 PRBs; SIB1 BW > 5 MHz; TBS 1256 bits). BW1; -7.30; -7.57; -3.53; -3.93. BW2; -7.30; -7.57; -3.53; -3.93. BW3; -3.71; -7.57; 0; -3.93. PR3; -3.71; -7.57; 0; -3.93. From the above comparison on broadcast channel coverage differences between the potential Rel-18 UE and the reference Rel-15 NR/Rel-17 RedCap UEs, the following observations can be made for complexity reduction schemes BW1, BW2, BW3, and PR3: - Coverage difference is larger in Urban scenario (30 kHz SCS) than in Rural scenario (15 kHz SCS) due to a smaller RB number with 30 kHz SCS within 5MHz bandwidth. - In Urban scenario (30 kHz SCS), the coverage difference is the largest for SIB1 and the smallest for PBCH, with PDCCH CSS (48 RBs) in the middle. - For SIB1 (>5MHz), coverage degradation of 11.24 dB is observed with BW1, BW2, BW3 and PR3 schemes compared to Rel-17 RedCap UE. - For PDCCH (AL16 and 48 RBs), coverage degradation of 8.91 dB is observed with BW1 and BW2 schemes compared to Rel-17 RedCap UE - For PBCH (20 RBs), coverage degradation of 5.05 dB (2.51 dB) is observed with BW1 and BW2 schemes without RF retuning (with RF retuning) compared to Rel-17 RedCap UE. - It is noted that BW3 and PR3 do not cause coverage degradation to PBCH and PDCCH compared to Rel-17 RedCap UE. - For broadcast channels with large coverage differences such as SIB1, the potential Rel-18 UE may utilize additional processing/combining to compensate the coverage difference when considering coexistence and minimizing impact on legacy UEs..

#### 2.1.2	Remaining Open issues

No open issues

## 4.	References

RAN1#109-e

75 contributions (for details see agenda item 9.6 in Tdoc list)

RAN1#110

73 contributions (for details see agenda item 9.6 in Tdoc list)