3GPP TSG RAN meeting #97e										       RP-222258

Electronic Meeting, September 12th – 16th, 2022

## Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: | Performance part: |  | Testing part: |
| Acronym | FS_NR_pos_enh2 |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213588 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2022 (No change) | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 40% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Alexey Khoryaev |
|  | Company | Intel Corporation |
|  | Email | alexey.khoryaev@intel.com |
|  | Name | Ren Da |
|  | Company | CATT |
|  | Email | renda@catt.cn |
|  | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### Decisions during RAN1#109-e

Agreement

TR skeleton for TR 38.859 for study on expanded and improved NR positioning is endorsed in R1-2205398.

###### SL Positioning Scenarios and Requirements:

Agreement

Following two operation scenarios are considered for studies on SL positioning:

- Scenario 1: PC5-only-based positioning

- Scenario 2: Combination of Uu- and PC5-based positioning solutions

Agreement

For evaluations for SL positioning:

- For V2X and public safety use-cases, at least in-coverage and out-of-coverage scenarios are considered.

- For IIoT and commercial use-cases, at least in-coverage scenarios are considered.

Agreement

For the purpose of evaluations, in-coverage and out-of-coverage scenarios are prioritized during the SI.

- Note: This prioritization is not intended to down-scope support of SL positioning for partial coverage scenarios.

Agreement

For evaluations for SL positioning:

- Operation in FR1 with channel bandwidths of up to 100 MHz are considered.

- Optional: Operation in FR2 with channel bandwidths of up to 400 MHz are considered.

Agreement

Positioning accuracy requirements for SL positioning are expressed as accuracy requirements of particular percentiles of UEs for one or more of the following metrics:

- Ranging accuracy, expressed as the difference (error) between the calculated distance/direction and the actual distance/direction in relation to another node

- Relative positioning accuracy, expressed as the difference (error) between the calculated horizontal/vertical position and the actual horizontal/vertical position relative to another node

- Absolute positioning accuracy. expressed the difference (error) between the calculated horizontal/vertical position and the actual horizontal/vertical position

- Note: the exact applicability of particular requirements may vary across use-cases

Agreement

For evaluations of relative positioning, the horizontal plane is assumed parallel to the ground.

Working assumption

For evaluation of V2X use-cases for SL positioning, the following accuracy requirements are considered:

- Set A (similar to “Set 2” defined in TR 38.845)

  - Horizontal accuracy of 1.5 m (absolute and relative); Vertical accuracy of 3 m (absolute and relative) for 90% of UEs

- Set B (similar to “Set 3” defined in TR 38.845)

  - Horizontal accuracy of 0.5 m (absolute and relative); Vertical accuracy of 2 m (absolute and relative) for 90% of UEs

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether each of the two requirements are satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

For evaluation of public safety use-cases for SL positioning solutions, the following accuracy requirements are considered:

- 1 m (absolute or relative) horizontal accuracy and 2 m (absolute or relative between 2 UEs) or 0.3 m (relative positioning change for one UE) vertical accuracy for 90% of UEs

- Relative speed: up to 30 km/hr.

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether the requirement is satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy if the requirement may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

For evaluation of commercial use-cases for SL positioning solutions, the following accuracy requirements are considered:

- 1 m (absolute or relative) horizontal accuracy and 2 m (absolute or relative) vertical accuracy for 90% of UEs

- Relative speed: up to 30 km/hr.

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether the requirement is satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy if the requirement may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Working assumption

For evaluation of IIoT use-cases for SL positioning solutions, the following accuracy requirements are considered:

- For horizontal accuracy,

  - Set A: 1 m (absolute or relative) for 90% of UEs

  - Set B: 0.2 m (absolute or relative) for 90% of UEs

- For vertical accuracy,

  - Set A: 1 m (absolute or relative) for 90% of UEs

  - Set B: 0.2 m (absolute or relative) for 90% of UEs

- Relative speed: up to 30 km/hr.

- Note 1: For evaluated SL positioning methods, companies are expected to report:

  - (1) whether each of the two requirements are satisfied, and

  - (2) %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

- Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

- Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

For evaluations in Rel-18, ranging requirements for SL positioning are defined as:

- For a given use-case, the value of the distance requirement for ranging distance accuracy is same as the value identified for horizontal positioning accuracy for relative positioning.

- The requirement on ranging direction accuracy is Y degrees for 90% of UEs.

  - FFS: Exact definition of ranging direction accuracy, including value(s) of Y and reference direction

Agreement

For Rel-18 studies on SL positioning, focus on positioning accuracy

- Note: End-to-end positioning latency is expected to satisfy a latency budget of X second(s).

  - FFS: value of X

###### Evaluation Methodology for SL Positioning:

Agreement

For SL positioning evaluation, V2X use case with highway and urban grid scenarios defined in TR 37.885 is supported.

- The road configuration for urban grid and highway provided in TR 37.885 Annex A is reused

Agreement

For SL positioning evaluation in highway and urban grid scenarios, UE dropping option A defined in section 6.1.2 of TR 37.885 is used, i.e.

- UE dropping option A is used for the highway scenario:

  - Vehicle type distribution: 100% vehicle type 2.

  - Clustered dropping is not used.

  - Vehicle speed is 140 km/h in all the lanes as baseline and 70 km/h in all the lanes optionally.

- UE dropping option A is used for the urban grid scenario:

  - Vehicle type distribution: 100% vehicle type 2.

  - Clustered dropping is not used.

  - Vehicle speed is 60 km/h in all the lanes.

  - In the intersection, a UE goes straight, turns left, turns right with the probability of 0.5, 0.25, 0.25, respectively.

Agreement

For SL positioning evaluation in highway and urban grid scenarios, antenna model follows the description in TR 37.885 section 6.1.4.

- Vehicle UE option 1 is the baseline (Vehicle UE antenna is modelled in Table 6.1.4-8 and 6.1.4-9 in TR 37.885)

- Vehicle UE option 2 (two panels) can be optionally selected by companies

Agreement

For SL positioning evaluation in highway and urban grid scenarios, channel model follows description in TR 37.885 section 6.2.

Agreement

- The following performance metrics for SL positioning accuracy evaluation is defined:

  - For relative and absolute positioning

    - horizontal accuracy

    - vertical accuracy

  - For ranging

    - Ranging for distance, i.e. accuracy of distance

    - Ranging for angle, i.e. accuracy of angle

- Companies are required to output

  - The percentiles of positioning accuracy error including 50%, 67%, 80%, 90% of UEs,

    - FFS others

  - And the CDF of positioning accuracy error

- Performance metrics other than positioning accuracy, such as PHY/end-to-end latency, are up to companies

Agreement

- For absolute positioning evaluation, anchor UEs’ locations are known

  - In the evaluation of SL only positioning

    - Anchor UEs are used to locate target UEs

  - In the evaluation of Joint Uu/SL positioning

    - Both BS and anchor UEs are used to locate target UEs

- In the evaluation, relative positioning or ranging is performed between two UEs within X m

  - FFS X which can be different for different scenarios, e.g. highway, urban grid, etc.

  - Companies can consider to provide simulation results based on multiple X values

- Positioning method should be reported by companies.

Agreement

For SL positioning evaluation,

- The existing pattern and sequence of DL-PRS or positioning SRS can be reused as baseline for evaluation purpose.

  - Companies should provide the description if other pattern and sequence are evaluated,

  - AGC settling time is considered by companies

- Explicit simulation of all links, individual parameters estimation is applied. Companies should provide description of applied algorithms for estimation of signal location parameters.

- As baseline for absolute positioning, sidelink anchors location coordinates are perfectly known.

  - Uncertainty in the sidelink anchors location coordinates can be considered by companies

- As baseline, Perfect synchronization between network and anchor UEs in the evaluation is assumed.

  - Network synchronization error and timing errors defined in TR 38.857 Table 6-1 can also be optionally used by companies for Synchronization between BS and BS, between BS and anchor UEs, and between anchor UEs.

Agreement

For SL positioning evaluation in highway and urban grid, the following simulation parameters are used for FR1

Evaluation parameters for SL positioning in FR1

| Parameters | Urban grid for eV2X | Highway for eV2X |
| --- | --- | --- |
| Carrier frequency | Uu : 4 GHz SL: 6 GHz | Uu : 2 GHz or 4GHz SL: 6 GHz |
| BS Tx power | Macro BS: 49dBm | Macro BS: 49dBm |
| UE Tx power | Vehicle UE or UE type RSU: 23dBm | Vehicle UE or UE type RSU: 23dBm |
| BS receiver noise figure | 5dB | 5dB |
| UE receiver noise figure | 9 dB |  |

Agreement

- For SL absolute positioning evaluation in highway scenario, the following options are supported

- Alt 1 as optional: BS and UE-type RSU deployment follows TR 36.885, where wrap around method of 19*3 hexagonal cells with 500m ISD in Figure A.1.3-3 of TR 36.885 section A.1.3 is used.

- Alt 2 as baseline: BSs are disabled, UE-type RSUs are uniformly located with 200m spacing on both sides of highway symmetrically.

  - Optional: staggered/unsymmetrical UE-type RSU distribution like

- For SL absolute positioning evaluation in urban grid scenario, BS and UE-type RSU deployment follows the description in TR 36.885 section A.1.3.

- Companies can provide additional BS/ UE-type RSU deployment, e.g. additional UE-type RSUs are added to UE-type RSU deployment in TR 36.885

Note: For absolute positioning in highway, Alt 1 is assumed for evaluation of joint Uu/SL positioning, Alt 2 is assumed for evaluation of SL only positioning.

Agreement

- For evaluation of relative positioning or ranging in highway scenario

- BSs are disabled,

- UE type RSU may be disabled (as baseline) or enabled (as optional)

  - If enabled, UE-type RSUs are uniformly located with 200m spacing on both sides of highway symmetrically.

    - Optional: staggered/unsymmetrical UE-type RSU distribution like

- For evaluation of relative positioning or ranging in urban grid scenario

- BSs are disabled (baseline), or enabled (optional)

  - companies should report their assumption

- UE type RSU may be disabled or enabled (companies should report their assumption)

  - If enabled, UE type RSU deployment follows the description in TR 36.885 section A.1.3.

  - If enabled, companies can provide additional RSU deployment, e.g. additional RSUs are added to RSU deployment in TR 36.885

Agreement

- For SL positioning evaluation, simulation bandwidths of 10, 20, 40 and 100 MHz in FR1 can be used.

- For SL positioning evaluation, simulation bandwidths of 100, 200 and 400MHz in FR2 can be used.

Agreement

- For SL positioning evaluation of Public safety use cases

- Companies should provide detailed simulation assumptions including selected scenarios, channel models, center frequency, UE drop models, etc.

  - Evaluation methodology on channel model of TR 36.843 is reused,

    - Reuse the parameters of “Channel models” specified in Section A.2.1.2 of TR 36.843 with modification: Each component of channel model reuses what is specified in TR 38.901

  - Anchor UE height should be reported by companies, e.g. anchor UE height is the same as TRP

- The performance metrics at least include absolute positioning accuracy and ranging with distance accuracy. Optionally, relative positioning accuracy or ranging with angle accuracy.

- For SL positioning evaluation of Commercial use cases

- Companies should provide detailed simulation assumptions including selected scenarios, channel models, center frequency, UE drop models, etc.

  - Evaluation methodology on channel model of TR 36.843 is reused,

    - Reuse the parameters of “Channel models” specified in Section A.2.1.2 of TR 36.843 with modification: Each component of channel model reuses what is specified in TR 38.901

  - Anchor UE height should be reported by companies, e.g. anchor UE height is the same as TRP

- The performance metrics at least include absolute positioning accuracy and ranging with distance accuracy. Optionally, relative positioning accuracy or ranging with angle accuracy

Agreement

For SL positioning evaluation for IIOT use cases, InF-SH and/or InF-DH defined in TR 38.857 are used

Agreement

For SL positioning evaluation on indoor factory scenarios, companies can select one of the following options for UE-2-UE channel model

- Option 1: BS-2-UE channel model defined in TR 38.901 is revised

  - The UE parameters in the channel model defined in 38.901, e.g. UE height, antenna model, transmit power are used to replace gNB’s corresponding parameters.

    - Anchor UE height should be reported by companies, e.g. anchor UE height is the same as TRP.

- Option 2: D2D channel mode from 36.843 A.2.1.2 is used

Agreement

For SL positioning evaluation on IIOT use case, the performance metrics at least include absolute accuracy and relative accuracy.

- FFS how to select anchor UEs/RSU for absolute positioning, e.g. 20 anchor UEs/RSU are randomly deployed in the simulation area

###### Potential Solutions for SL Positioning:

Agreement

Study power control mechanisms for SL-PRS transmission, including whether it is necessary.

Agreement

With regards to the Positioning methods supported using SL measurements study further the following methods:

  - RTT-type solutions using SL

    - Study both single-sided (also known as one-way) and double-sided (also known as two-way) RTT

  - SL-AoA

    - Include both Azimuth of arrival (AoA) and zenith of arrival (ZoA) in the study

  - SL-TDOA

  - SL-AoD

    - Corresponds to a method where RSRP and/or RSRPP measurements similar to the DL-AoD method in Uu.

    - Include both Azimuth of departure (AoD) and zenith of departure (ZoD) in the study

- Consider in the study at least the following aspects:

  - Definition(s) of the corresponding SL measurements for each method

  - Which method is applicable to absolute or relative positioning or ranging, including whether such categorization is needed to be discussed.

  - For angle-based methods, antenna configuration consideration(s) using practical UE capabilities

  - Per-panel location, if UE uses multiple panels.

  - UE’s mobility, especially for V2X scenarios

  - Impact of synchronization error(s) between UEs

  - Existing SL measurements (e.g. RSSI, RSRP), and UE ID information etc, may be used.

- Note: The above categorization does not necessarily mean that there will be separate SL positioning methods specified, or whether there will be a unified SL Positioning method.

- Note: When the study of carrier phase positioning and the evaluations of sidelink positioning have progressed, it can be reviewed whether carrier phase for sidelink can be considered in further work. Checkpoint at RAN1#110-e-Bis to see if sufficient information is available for this review.

- Note: Companies are encouraged to describe the role of SL nodes and their interaction/coordination participating in each method.

Agreement

With regards to the numerologies of the SL-PRS, limit the study to those supported for NR Sidelink.

- Note 1: NR Sidelink supports {15, 30, 60 kHz} in FR1 and {60, 120 kHz} in FR2

- Note 2: This doesn’t imply that SL-PRS FR2-specific optimization(s) are expected to be studied

Agreement

Study new reference signal for SL positioning/ranging using the existing PRS/SRS design and SL design framework as a starting point.

- The study could at least include: Sequence design, frequency domain pattern, time domain pattern (e.g. number of symbols, repetitions, etc), time domain behavior, configuration/triggering/activation/de-activation of the SL-PRS, AGC time, Tx-Rx Turanround time, supportable bandwidth(s), multiplexing options with other SL channels, randomization/orthogonalization options.

- Note: The study of existing SL reference signal for SL positioning/ranging is not precluded. Companies are encouraged to perform performance evaluation/comparison to investigate whether such reference signals can meet the positioning accuracy requirements.

Agreement

With regards to the configuration/activation/deactivation/triggering of SL-PRS, study the following options:

- Option 1: High-layer-only signaling involvement in the SL-PRS configuration

  - No Lower layer involvement, e.g., SL-MAC-CE or SCI or DCI, for the activation or the triggering of a SL-PRS.

  - Based on the study, this option may correspond to

    - A SL-PRS configuration that is a single-shot or multiple shots

    - A high-layer configuration that may be received from an LMF, a gNB, or a UE

- Option 2: High-layer and lower-layer signaling involvement in the SL-PRS configuration

  - Lower-layer may correspond to SL-MAC-CE, or SCI, or DCI

  - For example, high layer signaling can may be used for SL-PRS configuration and lower layer signaling can may be used for initiating SL positioning and/or configuration/triggering/activating/deactivating/indicating and potential resource indication/reservation transmission of SL-PRS.

- Option 3: Only lower-layer signaling involvement in the SL-PRS configuration

  - Lower-layer may correspond to SL-MAC-CE, or SCI, or DCI

- Note 1: Include aspects in the study related to flexibility, overhead, latency, and reliability as/if needed.

Agreement

With regards to the Sidelink Positioning measurement report,

- Study the contents of the measurement report  (e.g. time stamp(s), quality metric(s), ID(s), angular/timing/power measurements, etc)

- Study the time domain behavior of the measurement report (e.g. one-shot, triggered, aperiodic, semi-persistent, periodic)

- FFS whether the Sidelink Positioning measurement can be a high-layer report and/or a lower layer report.

Agreement

For the purpose of RAN1 discussion during this study item, at least the following terminology is used:

- Target UE: UE to be positioned (in this context, using SL, i.e. PC5 interface).

- Sidelink positioning: Positioning UE using reference signals transmitted over SL, i.e., PC5 interface, to obtain absolute position, relative position, or ranging information.

- Ranging: determination of the distance and/or the direction between a UE and another entity, e.g., anchor UE.

- Sidelink positioning reference signal (SL PRS): reference signal transmitted over SL for positioning purposes.

- SL PRS (pre-)configuration: (pre-)configured parameters of SL PRS such as time-frequency resources (other parameters are not precluded) including its bandwidth and periodicity.

- Continue discussion on additional terminology clarification(s) such as: Initiator UE, Responder UE, Sidelink Positioning group, reference UE, etc, including whether such terminology is needed within RAN1 discussion.

Agreement

For the purpose of RAN1 discussion during this study item, at least the following terminology is used:

- Anchor UE: UE supporting positioning of target UE, e.g., by transmitting and/or receiving reference signals for positioning, providing positioning-related information, etc., over the SL interface.

  - FFS: clarification of the knowledge of the location of the anchor UE

Agreement

With regards to the frequency domain pattern, study further a Comb-N SL-PRS design. Study at least the following aspects:

- N>=1 (where N=1 corresponds to full RE mapping pattern)

- Fully staggered SL-PRS pattern (e.g., M symbols of SL-PRS with comb-N with M=N and, at each symbol a different RE offset is used), Partially staggered SL-PRS pattern (e.g., M symbol(s) of SL-PRS with comb-N, with M<N, at each symbol a different RE offset is used), Unstaggered SL-PRS patterns (e.g., M symbol(s) of SL-PRS with comb- N, at each symbol a same RE offset is used, N > 1)

- The number of symbols of SL-PRS within a slot

  - Any relation to the comb-N option

  - RE offset pattern repetitions within a slot

- FFS: Other frequency domain pattern(s)

Agreement

For a potential new SL PRS, study further the following

- Number of symbol(s) for AGC and/or Rx-Tx turnaround time

- Conditions under which AGC training and/or Rx-Tx turnaround time are needed

Agreement

With regards to the SL Positioning resource allocation, study further the following 2 options for SL Positioning resource (pre-)configuration:

- Option 1: Dedicated resource pool for SL-PRS

  - Include in the study at least the following aspects:

    - which slots can be used, SL frame structure, SL positioning slot structure, multiplexing of SL-PRS with control information (if included in the same slot)

    - positioning measurement report

    - whether a dedicated frequency allocation (e.g., layer/BWP) is needed for SL PRS

    - resource allocation procedure(s) of SL-PRS

    - This option may or may not include control information (i.e., configuration/activation/deactivation/triggering of SL-PRS) for the purpose of SL positioning operation

- Option 2: Shared resource pool with sidelink communication.

  - Include in the study at least the following aspects:

    - co-existence between SL communication and SL positioning, backward compatibility

    - Multiplexing considerations of SL-PRS with other PHY channels (PSCCH, PSSCH, PSFCH) and any modifications in the SL-slot structure

Agreement

With regards to the SL-PRS resource allocation, study the following two schemes:

- Scheme 1: Network-centric operation SL-PRS resource allocation (e.g. similar to a legacy Mode 1 solution)

  - The network (e.g. gNB, LMF, gNB & LMF) allocates resources for SL-PRS

- Scheme 2: UE autonomous SL-PRS resource allocation (e.g. similar to legacy Mode 2 solution)

  - At least one of the UE(s) participating in the sidelink positioning operation allocates resources for SL-PRS

  - Applicable regardless of the network coverage

- FFS: potential mechanisms, if needed, for SL-PRS resource coordination across a number of transmitting UEs (e.g. IUC-like solutions).

- Note: Other Schemes are not precluded to be studied

- FFS how to handle resource allocation of SL-Positioning measurement report

###### Solutions for integrity of RAT dependent positioning techniques:

Agreement

- Study sources of error for timing-based positioning and angle-based positioning methods, focusing on the following aspects

  - Origin of the error source

    - e.g., At UE and/or network side

    - e.g., From assistance information, and/or measurements

  - Model of the error source (e.g., distribution, mean and/or standard deviation for integrity overbounding model, range)

  - Criteria to become an error source (e.g., whether it is quantifiable, how much influence an error source has on determination on integrity)

- It is encouraged to provide evaluation assumptions (e.g., requirements in TS 38.101, TS 38.104, TS 38.133, evaluation assumptions in TR 38.857) if evaluation is used to determine a distribution, mean and standard deviation or range of values of an error source

- UE-based/assisted DL positioning methods, UL and DL&UL positioning methods are considered in the study

Agreement

- At least the following error sources for timing-based positioning methods are studied

  - TRP/UE measurements errors (e.g., ToA, Rx-Tx timing difference)

    - FFS: Effect of multipath/NLoS channels on TRP/UE measurement errors

  - Error in assistance data (e.g., TRP location, Inter-TRP synchronization errors (e.g., RTD))

  - TRP/UE Timing error

  - FFS: Further study identification of error sources resulting from the multipath/NLoS channel/radio propagation environment, including multipath/NLoS channel itself as an error source

- Other error sources are not precluded

- FFS: details of each error source, e.g., mean/standard deviation/range associated with each error

Agreement

- At least the following error sources for angle -based positioning methods are studied

  - TRP/UE measurements errors (e.g., AoA, RSRP, RSRPP)

    - FFS: Effect of multipath/NLoS channels on TRP/UE measurement errors

  - Error in assistance data (e.g TRP location, TRP beam antenna information)

  - FFS: Further study identification of error sources resulting from the multipath/NLoS channel/radio propagation environment, including multipath/NLoS channel itself as an error source

- Other error sources are not precluded

- FFS: details of each error source, e.g., mean/standard deviation/range associated with each error

Agreement

For the purpose of discussion of error sources, reuse the definitions for RAT-dependent integrity and update the references to GNSS in Section 8.1.1a in TS38.305 to also include RAT-dependent methods.

- Note: The intention of the proposal is not to make text proposals for TS 38.305

- FFS: whether to modify and/or how to modify, for the purpose of discussion in RAN1, terms in 8.1.1a in TS 38.305 (e.g., definitions for “Error”, “Bound”, “Time-to-Alert (TTA)”, “DNU”, “Residual Risk”, “irMinimum, irMaximum”) for RAT dependent positioning methods

Agreement

In addition to the agreed aspects for the study, study the following aspects for error sources for timing/angle based positioning methods

- Mapping between an error source and a positioning method (e.g., DL, UL, DL&UL positioning method)

  - e.g., error in TRP location can be an error source for UE-based DL-AoD

- Other aspects are not precluded

###### Improved accuracy based on NR carrier phase measurement:

Agreement

NR carrier phase positioning performance will be evaluated at least with the carrier phase measurements of a single measurement instance.

Agreement

The impact of integer ambiguity on NR carrier phase positioning and potential solutions to resolve the integer ambiguity will be studied in the SI.

Agreement

The study of the accuracy improvement based on NR carrier phase measurements in Rel-18 SI may include:

- UE-based and UE-assisted carrier phase positioning,

- UL carrier phase positioning and DL carrier phase positioning.

- NR carrier phase positioning with the carrier phase measurements of one carrier frequency or multiple frequencies

- Combination of NR carrier phase positioning with another standardized Rel. 17 positioning method, e.g., DL-TDOA, UL-TDOA, Multi-RTT, etc.

- Note: The use of “carrier phase positioning” does not necessarily mean it is a standalone positioning method

- FFS: whether SL carrier phase positioning is to be discussed in Rel-18 SI

Agreement

- The impact of multipath for the carrier phase positioning will be evaluated during the SI

- The methods of mitigating the impact of multipath for the carrier phase positioning will be studied during the SI, if it is considered to be necessary after the evaluation.

Agreement

- Reuse the simulation assumptions of NR Rel-16/17 for carrier phase positioning

  - Note: Optional modification of the simulation assumptions defined in NR Rel-16/17 are allowed only if needed.

- The evaluation scenarios:

  - Baseline: InF-SH, InF-DH

  - Optional: IOO, Umi, Highway

    - Note 1: Other evaluation scenarios are not precluded.

    - Note 2: Existing Rel-17 DL/UL reference signals in Uu interface is to be used for the Highway scenario.

- Frequency range:

  - Baseline: FR1

  - Optional: FR2

Agreement

- In addition to the evaluation assumptions of NR Rel-16/17, the following error sources may also be considered during the evaluation:

  - Phase noise (FR2)

  - CFO/Doppler

  - Oscillator-drift

  - Transmitter/receiver antenna reference point location errors

  - Transmitter/receiver initial phase error

  - Phase center offset

- Note: Other error sources are not precluded

- Note: UE mobility can be considered in the evaluations

- Note: one or more error sources can be evaluated jointly

- Note: companies should provide the error sources model with their evaluations

Agreement

- For the purposes of discussion, for NR downlink and/or uplink carrier phase positioning, the carrier phase (CP) at a RF frequency at a receiver is a phase that is a function of the signal propagation time from an Tx antenna reference point of a transmitter (e.g., a TRP or a UE) to a Rx antenna reference point of the receiver (e.g., a UE or a TRP).

  - The propagation time can be expressed in a fractional part of a cycle of the RF frequency and a number of integer cycles, but the CP may be independent of the number of integer cycles.

Agreement

The use of PRUs to facilitate NR carrier phase positioning can be evaluated in the SI by RAN1.

###### LPHAP (Low Power High Accuracy Positioning):

Agreement

Confirm that use case 6 defined in TS 22.104 is the single representative use case for the study of LPHAP.

Agreement

At least the relative power unit is adopted as the performance metric to evaluate the power consumption of the Rel-17 RRC_INACTIVE state positioning and potential enhancements.

Agreement

A reference device (e.g., a mobile phone) with reference traffic type, reference battery capability, and reference battery life is defined for the purpose of identification of the performance gap that achieved by the Rel-17 RRC_INACTIVE state positioning baseline and the target battery life of LPHAP use case 6.

Agreement

- Adopt the following parameters as the common evaluation parameters for the LPHAP evaluation:

  - Frequency range: FR1 (baseline); FR2 (optional)

  - SCS: 30kHz for FR1 (baseline); 120kHz for FR2 (optional)

  - BW of the DL PRS and UL SRS pos: 100MHz;

  - Single-sample measurement per position fix (baseline); 4-sample measurement per position fix (optional)

  - UE mobility: up to 3km/h

- Note: It is up to each company to provide detailed power model and evaluation results on power consumption in FR2.

Agreement

In the LPHAP evaluation, the power consumption of 5GC data traffic is not modelled. Only the power consumption of the traffic type related to LPHAP positioning (e.g., obtaining/updating SRS configurations, DL PRS measurement reporting, etc.) is considered.

- Note: This does not preclude the power consumption of paging monitoring in the baseline evaluation, but rather assumes that no power consumption of 5GC data traffic is considered during a power cycle.

Agreement

Adopt the following power consumption model common for the baseline evaluation of Rel-17 RRC_INACTIVE state positioning.

| Power State | Relative power |
| --- | --- |
| PDCCH-only (PPDCCH) | 50Note |
| PDCCH + PDSCH (PPDCCH+PDSCH) | 120 |
| SSB proc. (PSSB) | 50 |
| UL | 250 (0 dBm) 700 (23 dBm) |
| (Optional) PRACH | [210] |
| (Optional) BWP switching | [50] |
| (Optional) Intra-frequency RRM measurement (Pintra) | [60] (synchronous case, N=8, measurement only; Pintra, meas-only) [80] (combined search and measurement; Pintra, search+meas) |
| (Optional) Inter-frequency RRM measurement (Pinter) | [60] (measurement only per freq. layer; Pinter, meas-only) [150] (neighbor cell search power per freq. layer; Pinter, search-only) Micro sleep power assumed for switch in/out a freq. layer |
| Note: Power scaling to 20MHz reception bandwidth follows the rule in Section 8.1.3 of TR 38.840, i.e., max{reference power * 0.4, 50}. |  |

Agreement

Adopt the following power consumption model for UL SRS for positioning transmission.

| Power State | Relative power |
| --- | --- |
| SRS | 210 (baseline); 700 (optional) |

Agreement

- In Rel-18 low power and high accuracy positioning, adopt the following requirement:

  - Horizontal positioning accuracy < 1 m for 90% of UEs

  - Positioning interval / duty cycle of 15-30 s

  - UE battery life of 6 months – 1 year

- Note: Setting an exact value each from the set of positioning interval / duty cycle and UE battery life in the evaluation and identification of performance gap will be discussed separately when necessary.

Conclusion

- At least when the positioning accuracy is evaluated without jointly evaluating the associated power consumption, the target horizontal positioning accuracy requirement on LPHAP of <1m can be achieved by Rel-16/17 positioning techniques with a positioning bandwidth of at least 100MHz.

- The main aspect of RAN1 evaluation is on power consumption.

- Note: This does not preclude the case that the positioning accuracy can be revisited, if found necessary at later stage.

Agreement

- Study further at least the following models and parameter values of conversion between the relative power unit and the battery life to identify the performance gap:

  - Alt. 1: battery life is used as the metric to identify the gap

    - Example:

T2= P1*T1X* C2C1* 1P2

GapBatLife= T2req-T2

  - Alt. 2: relative power unit is adopted as the metric to identify the gap

    - Example:

P2req= P1*T1X* C2C1* 1T2req

GapPowUnit= P2req-P2

in which

- C1 is the battery capacity of the reference device;

- T1 is the battery life of the reference device;

- P1 is the relative power unit obtained based on the reference traffic type;

- X is the percentage of the power consumed by the reference traffic type;

- C2 is the battery capacity of the LPHAP device;

- P2 is the evaluated relative power unit of the LPHAP device;

- P2_req is the target relative power unit of the LPHAP device;

- T2_req is the target battery life of the LPHAP device

- Examples of these parameters are provided as follows:

| C1 | T1 | X | reference traffic type | C2 | T2req |
| --- | --- | --- | --- | --- | --- |
| [4500] mAh | [10] hours | [20] % | [FTP (model 3)] | [800] mAh | [12] months |

Agreement

Adopt the following periodicity of DL PRS / UL SRS for positioning in the baseline evaluation of Rel-17 RRC_INACTIVE positioning:

- 1 DL PRS / UL SRS for positioning occasion per N I-DRX cycle(s);

  - Candidate values of N to evaluate is 1 and 8 for I-DRX cycle of 1.28s;

    - Note: Individual company may consider either one or both in the evaluation.

  - Candidate value of N to evaluate is 1 for I-DRX cycle of 10.24s.

Agreement

- The I-DRX configuration is included in the baseline evaluation of Rel-17 RRC_INACTVIE positioning.

  - Note: This does not preclude the case where no I-DRX cycle nor paging is considered in the evaluation of potential solutions to maximize the battery life.

- Adopt the following I-DRX cycle to evaluate:

  - 1.28s (baseline); 10.24s (optional).

Agreement

- Adopt the power consumption model, additional transition energy and total transition time of the three sleep types (deep sleep, light sleep, and micro sleep) in TR38.840 as the evaluation baseline:

- FFS: whether/how an additional new ultra-deep sleep mode can be considered in the evaluation of potential solutions to maximize the battery life, including the determination of the relative power, additional transition energy and total transition time, if necessary.

Agreement

- Adopt the following reference configuration and assumption for DL PRS to define the power consumption model for DL PRS measurement:

  - 1 Number of PFL;

  - 8 DL PRS resources per slot are measured;

  - DL PRS instance of smaller than or equal to 1 slot duration;

- Adopt the following table as the power consumption model for DL PRS measurement (derived from Table 22 in TR38.840):

| N: Number of TRPs for DL PRS measurement | Synchronous case (baseline) |  | Asynchronous case (optional) |  |
| --- | --- | --- | --- | --- |
|  | FR1 (baseline) | FR2 (optional) | FR1 | FR2 |
| N=4 (baseline) | 120 | 195 | 140 | 255 |
| N=8 (optional) | 150 | 225 | 170 | 285 |

Agreement

- For DL positioning, at least the following power components and parameter values are considered for the baseline evaluation of Rel-17 RRC_INACTIVE positioning:

  - For the UE-assisted DL positioning,

- SSB proc. with 2 ms duration and the periodicity of I-DRX cycle;

- Paging with 2 ms duration, the periodicity of I-DRX cycle, and group paging rate of 10%;

- DL PRS measurement with 0.5 ms duration;

- CG-SDT with 1ms duration and the periodicity of positioning interval;

      - RRCRelsease after the CG-SDT can be optionally included with [1] ms duration;

- (Optional) BWP switching with [1] ms duration;

- (Optional) Intra-/inter-frequency RRM measurement in low SINR condition with [1] ms duration;

- (Optional) RA-SDT (e.g., including CORSET0 + SIB1, PRACH, RAR, Msg 3/4/5) in case of CG-SDT is unavailable;

  - For the UE-based DL positioning,

    - SSB proc. with 2 ms duration and the periodicity of I-DRX cycle;

    - Paging with 2 ms duration, the periodicity of I-DRX cycle, and group paging rate of 10%;

    - DL PRS measurement with 0.5 ms duration;

    - (Optional) BWP switching with [1] ms duration;

    - (Optional) Intra-/inter-frequency RRM measurement in low SINR condition with [1] ms duration;

- Note: The power component and parameter values for UE-assisted DL positioning is also applicable to the DL part of UE-assisted DL+UL positioning method.

- Note: Individual company may consider additional power components and different parameter values in bracket in the evaluation.

- Note: Companies are encouraged to provide the assumption on the timeline between different power consumption events in the evaluation of potential enhancements to reduce the transition times between different power states and to extend the sleeping time as much as possible.

Agreement

- For UL positioning, at least the following power components and parameter values are considered for the baseline evaluation of Rel-17 RRC_INACTIVE positioning:

  - SSB proc. with 2 ms duration and the periodicity of I-DRX cycle;

  - Paging with 2 ms duration, the periodicity of I-DRX cycle, and group paging rate of 10%;

  - UL SRS for positioning transmission with 0.5 ms duration;

  - (Optional) BWP switching with [1] ms duration;

  - (Optional) Intra-/inter-frequency RRM measurement in low SINR condition with [1] ms duration;

- Note: The power component and parameter values for UL positioning is also applicable to the UL part of UE-assisted DL+UL positioning method.

- Note: Individual company may consider additional power components and different parameter values in bracket in the evaluation.

- Note: Companies are encouraged to provide the assumption on the timeline between different power consumption events in the evaluation of potential enhancements to reduce the transition times between different power states and to extend the sleeping time as much as possible.

###### Positioning for RedCap UEs:

Agreement

For evaluation of RedCap UE positioning performances, all RAT based positioning methods can be considered. Sources should detail the chosen method(s) when presenting performance evaluations.

Agreement

For evaluation of positioning performance of redcap UEs, adopt the general parameters are detailed in the table below

- TBD parameters are discussed separately

- Table 6-1: Common scenario parameters applicable for all scenarios for Redcap UEs evaluations

|  | FR1 Specific Values | FR2 Specific Values |
| --- | --- | --- |
| Carrier frequency, GHz | 3.5GHz, 700MHz (optional) Note 1 | 28GHz Note 1 |
| Bandwidth, MHz | TBD | TBD |
| Subcarrier spacing, kHz | 30KHz, 15KHz (for 700MHz carriers) | 120kHz |
| gNB model parameters |  |  |
| gNB noise figure, dB | 5dB | 7dB |
| UE model parameters |  |  |
| UE noise figure, dB | 9dB – Note 1 | 13dB – Note 1 |
| UE max. TX power, dBm | 23dBm – Note 1 | 23dBm – Note 1 EIRP should not exceed 43 dBm. |
| UE antenna radiation pattern | Omni, 0dBi | Antenna model according to Table 6.1.1-2 in TR 38.855 |
| PHY/link level abstraction | Explicit simulation of all links, individual parameters estimation is applied. Companies to provide description of applied algorithms for estimation of signal location parameters. |  |
| Network synchronization | The network synchronization error, per UE dropping, is defined as a truncated Gaussian distribution of (T1 ns) rms values between an eNB and a timing reference source which is assumed to have perfect timing, subject to a largest timing difference of T2 ns, where T2 = 2*T1 – That is, the range of timing errors is [-T2, T2] – T1: 0ns (perfectly synchronized), 50ns (Optional) |  |
| UE/gNB RX and TX timing error | (Optional) The UE/gNB RX and TX timing error, in FR1/FR2, can be modeled as a truncated Gaussian distribution with zero mean and standard deviation of T1 ns, with truncation of the distribution to the [-T2, T2] range, and with T2=2*T1: - T1: X ns for gNB and Y ns for UE - X and Y are up to sources - Note: RX and TX timing errors are generated per panel independently Apply the timing errors as follows: - For each UE drop, - For each panel (in case of multiple panels) - Draw a random sample for the Tx error according to [-2*Y,2*Y] and another random sample for the Rx error according to the same [-2*Y,2*Y] distribution. - For each gNB - For each panel (in case of multiple panels) - Draw a random sample for the Tx error according to [-2*X,2*X] and another random sample for the Rx error according to the same [-2*X,2*X] distribution. - Any additional Time varying aspects of the timing errors, if simulated, can be left up to each company to report. - For UE evaluation assumptions in FR2, it is assumed that the UE can receive or transmit at most from one panel at a time with a panel activation delay of 0ms. |  |
| Note 1: According to TR 38.802 Note 2: According to TR 38.901 |  |  |

Agreement

For the evaluation of RedCap positioning, the following bandwidth can be evaluated:

- FR1: 20MHz baseline, 5MHz optional

- FR2: 100MHz

Agreement

Adopt the following table for the UE model parameters

|  | FR1 Specific Values | FR2 Specific Values |
| --- | --- | --- |
| UE model parameters |  |  |
| UE antenna configuration | Panel model 1 – Note 1 dH = 0.5λ, for 1Rx UEs: (M, N, P, Mg, Ng) = (1, 1, 1, 1, 1) for 2Rx UEs: (M, N, P, Mg, Ng) = (1, 1, 2, 1, 1) | - (M, N, P, Mg, Ng) = (1, 2, 2, 1, 1) as minimum antenna configuration (baseline) - (M, N, P, Mg, Ng) = (2, 2, 2, 1, 1) as optional configuration. |
| UE antenna radiation pattern | Omni, 0dBi | Antenna model according to Table 6.1.1-2 in TR 38.855 |
| Number of UE branches | Baseline: 1Rx 1Tx Optional: 2Rx 1 Tx | TBD |
| Note 1: According to 3GPP TR 38.802 |  |  |

Agreement

The following scenarios are evaluated for positioning performance of Redcap

- Baseline: (Case 1): Umi street canyon, as described in Table 6.1-1-4 of 38.855

- Optional outdoor:

  - (Case 2): Uma, as described in Table 6.1-1-6 of 38.855

  - (Case 3): Rma (FFS details of the scenario)

- Baseline: (Case 4): InF-SH as described in Table 6.1-1 of 38.857

- Optional indoor: (Case 5) Indoor Open Office, as described in Table 6.1-1-3 of 38.855

- Optional indoor: (Case 6) InF-DH as described in Table 6.1-1 of 38.857

Agreement

The FR2 UE antenna configuration is as follow:

- (M, N, P, Mg, Ng) = (1, 2, 2, 1, 1) as minimum antenna configuration (baseline)

- (M, N, P, Mg, Ng) = (2, 2, 2, 1, 1) as optional configuration.

Agreement

The evaluation methodology for RedCap UEs positioning performance uses DL PRS and/or UL SRS for positioning.

- The methodology does not define any baseline reference signal configuration. Sources should detail the chosen configuration of reference signal(s) when presenting performance evaluations.

Agreement

For evaluation of positioning performance of redcap UEs in 700MHz band, the gNB antenna model is:

- gNB antenna configuration from TR38.830, (M,N,P,Mg,Ng) = (4,2,2,1,1), (dH, dV) = (0.5, 0.8)λ

Agreement

Use 2Rx and 1Tx for baseline number of UE branches in FR2 in the UE antenna configuration table for RedCap UEs evaluation.

- FFS: optional configurations for number of UE branches in FR2.

##### Decisions during RAN1#110

Agreement

The draft TR in 8267 is agreed in principle. Updated TR endorsed in R1-2208275.

###### SL Positioning Scenarios and Requirements:

Agreement

- For ranging between two devices, ranging direction accuracy is defined as accuracy of angle of arrival (AoA) at a receiving node.

- The following requirements on ranging direction accuracy are considered:

  - Set A: Y = ±15° for 90% of the UEs

  - Set B: Y = ±8° for 90% of the UEs

  - Note 1: For evaluations of ranging direction accuracy, companies are expected to report:

    - whether each of the two requirements are satisfied, and

    - %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

  - Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments.

  - Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios.

Agreement

Confirm the following working assumption on positioning accuracy requirements for V2X with the changes indicated below:

  - For evaluation of V2X use-cases for SL positioning, the following accuracy requirements are considered:

    - Set A (similar to “Set 2” defined in TR 38.845)

      - Horizontal accuracy of 1.5 m (absolute and or relative); Vertical accuracy of 3 m (absolute and or relative) for 90% of UEs

    - Set B (similar to “Set 3” defined in TR 38.845)

      - Horizontal accuracy of 0.5 m (absolute and or relative); Vertical accuracy of 2 m (absolute and or relative) for 90% of UEs

    - Note 1: For evaluated SL positioning methods, companies are expected to report:

      - whether each of the two requirements are satisfied, and

      - %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

    - Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

    - Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Agreement

Confirm the following working assumption on positioning accuracy requirements for IIoT:

  - For evaluation of IIoT use-cases for SL positioning solutions, the following accuracy requirements are considered:

    - For horizontal accuracy,

      - Set A: 1 m (absolute or relative) for 90% of UEs

      - Set B: 0.2 m (absolute or relative) for 90% of UEs

    - For vertical accuracy,

      - Set A: 1 m (absolute or relative) for 90% of UEs

      - Set B: 0.2 m (absolute or relative) for 90% of UEs

  - Relative speed: up to 30 km/hr.

  - Note 1: For evaluated SL positioning methods, companies are expected to report:

    - whether each of the two requirements are satisfied, and

    - %-ile of UEs satisfying the target positioning accuracy for a requirement that may not be satisfied with 90%.

  - Note 2: target positioning requirements may not necessarily be reached for all scenarios and deployments

  - Note 3: all positioning techniques may not achieve all positioning requirements in all scenarios

Conclusion

Further prioritization amongst the identified use-cases for SL positioning is not pursued during this SI in RAN1.

###### Evaluation Methodology for SL Positioning:

Agreement

For SL positioning evaluation in IIOT use case, companies should report how to drop anchor UEs and how to select anchor UEs

Agreement

Adopt the tables in section 3 of R1-2207606 as templates to collect SL positioning simulation results from each company.

Agreement

In the evaluation, relative positioning or ranging is performed between two UEs within X m, where X value(s) are reported by companies, and companies should also report the minimum distance used in the evaluations for each use case. The assumption used for X will be included in the TR for each set of results.

Agreement

For SL positioning evaluation purpose, the following assumptions are further adopted

- Companies should report whether SL-PRS and other SL signals are FDMed or not FDMed, and whether other SL signals are present

- Adopting system level simulations (rather than the link level simulations) as the baseline tool

- For SL positioning evaluation in highway scenario or urban grid scenario, the performance metrics can include absolute horizontal accuracy, relative horizontal accuracy, ranging with distance accuracy, and ranging with direction accuracy (optionally).

- In highway and urban grid scenarios, companies can further consider other UE types, e.g. pedestrian UE or VRU devices.

###### Potential Solutions for SL Positioning:

Agreement

With regards to the Positioning methods supported using at least SL measurements, potential candidate positioning methods include at least the following:

  - RTT-type solution(s) using SL

  - SL-AoA

  - SL-TDOA

- Note: other methods can still be studied

- Note: The above categorization does not necessarily mean that there will be separate SL positioning methods specified.

Agreement

A new reference signal should be introduced for supporting SL positioning/ranging.

Agreement

Regarding SL-PRS resource allocation, both Scheme 1 and Scheme 2 should be introduced for supporting SL positioning/ranging:

- Scheme 1: Network-centric operation SL-PRS resource allocation (e.g. similar to a legacy Mode 1 solution)

  - The network (e.g. gNB, LMF, gNB & LMF) allocates resources for SL-PRS.

- Scheme 2: UE autonomous SL-PRS resource allocation (e.g. similar to legacy Mode 2 solution)

  - At least one of the UE(s) participating in the sidelink positioning operation allocates resources for SL-PRS

Agreement

With regards to the SL Positioning resource allocation, one of the following alternatives should be introduced for supporting SL positioning/ranging:

- Alt. 1: only dedicated resource pool(s) can be (pre-)configured for SL-PRS

- Alt. 2: either dedicated resource pool(s) and/or a shared resource pool(s) with sidelink communication can be (pre-)configured for SL-PRS

- Note: whether other signals/channels can be present in the dedicated resource pool can be further discussed

Agreement

For the content of the sidelink positioning measurement report, potential elements may include at least the following:

- One or more sidelink positioning measurement(s)

- Timestamp(s) associated with a sidelink positioning measurement

- Quality metric(s) associated with a sidelink positioning measurement

- Identification Information for a sidelink positioning measurement

- FFS any detail for the above

Agreement

For the sequence of the new reference signal for SL positioning/ranging, down select between Alt 1 and Alt 2:

- Alt. 1: pseudorandom-based. Use existing sequence of DL-PRS as a starting point.

- Alt. 2: ZC-based (SRS sequence as a starting point)

Agreement

With regards to the frequency domain pattern, a Comb-N SL-PRS occupying M symbol(s) design should be introduced for the support of NR SL positioning

- Note: there could be multiple values for M, N

Agreement

Regarding Scheme 2 SL-PRS resource allocation, study at least the following aspects:

- Resource selection mechanism for SL-PRS

- Inter-UE coordination

- Aspects for congestion control mechanisms for SL-PRS

Agreement

- With regards to the configuration/activation/deactivation/triggering of SL-PRS, Option 3 from the previous corresponding RAN1 #109 agreement will not be considered further.

- With regards to reservation of SL-PRS, it can be considered based on the Option 1 or Option 2 from the previous corresponding RAN1 #109 agreement.

Agreement

With regards to the frequency domain pattern for multi-symbol SL-PRS, prioritize partially and fully staggered SL-PRS.

- Note: this does not preclude comb N=1

- FFS: single symbol SL-PRS, if supported

###### Solutions for integrity of RAT dependent positioning techniques:

Agreement

- For LMF-based positioning integrity mode, at least the followings are error sources for timing related measurements :

  - RSTD measurement is an error source for DL-TDOA

  - RTOA measurement is an error source for UL-TDOA

  - UE Rx-Tx time difference measurement is an error source for Multi-RTT

  - gNB Rx-Tx time difference measurement is an error source for Multi-RTT

- FFS : Model of the error source (e.g., distribution, mean and/or standard deviation for integrity overbounding model, range)

- Note : Definition of “LMF-based positioning integrity mode” can be found in Table 9.4.1.1.1 in TR 38.857

Agreement

- For LMF-based positioning integrity mode, at least angle of arrival measurement is an error source for UL-AoA

- FFS : Model of the error source (e.g., distribution, mean and/or standard deviation for integrity overbounding model, range)

- FFS: The error can be expressed as the error of the AoA/ZoA in LCS or GCS or the error of a defined function of AoA/ZoA in LCS.

- Note : Definition of “LMF-based positioning integrity mode” can be found in Table 9.4.1.1.1 in TR 38.857

Agreement

For UE-based positioning integrity mode, at least the following are error sources in assistance data :

- TRP location (e.g., NR-TRP-LocationInfo in TS 37.355) and Inter-TRP synchronization (e.g., NR-RTD-Info in TS 37.355) are error sources for DL-TDOA

- TRP location (e.g., NR-TRP-LocationInfo in TS 37.355) is an error source for DL-AoD

  - FFS: whether boresight direction of DL-PRS (e.g., NR-DL-PRS-BeamInfo in TS 37.355) is an error source

  - FFS: whether beam information of DL-PRS (e.g., NR-TRP-BeamAntennaInfo in TS 37.355) is an error source

- FFS : Model of the error source (e.g., distribution, mean and/or standard deviation for integrity overbounding model, range)

- Other error sources are not precluded

- FFS : Applicability of the above error sources to LMF-based positioning integrity mode

- Note : Definition of “UE-based positioning integrity mode” can be found in Table 9.4.1.1.1 in TR 38.857

Agreement

For LMF-based positioning integrity mode, ARP location (e.g., ARPLocationInformation in TS 38.455) is an error source for UL-AoA.

- FFS : Model of the error source (e.g., distribution, mean and/or standard deviation for integrity)

- Note : Definition of “LMF-based positioning integrity mode” can be found in Table 9.4.1.1.1 in TR 38.857

- FFS : Whether the error statistics of ARP location is available at the gNB

- Other error sources are not precluded

Agreement

For LMF-based positioning integrity mode, at least inter-TRP synchronization is an error source for UL-TDOA.

- FFS : Specification impact of inter-TRP synchronization as an error source for UL-TDOA

- Note : Definition of “LMF-based positioning integrity mode” can be found in Table 9.4.1.1.1 in TR 38.857

Agreement

Study the distribution of RSTD, RTOA and UE/gNB Rx-Tx time measurement error considering the following aspects:

- Whether TEG-related timing error is an independent error source from timing related measurement error (e.g., RTOA, RSTD, UE/gNB Rx-Tx time difference)

- Whether the measurement error is considered for each ToA or for the reported RSTD value

- Other Details (e.g., mean and standard deviation)

Note : it is encouraged to provide the evaluation assumptions used by companies (e.g., requirements in TS 38.101, TS 38.104, TS 38.133, evaluation assumptions in TR 38.857, LOS/NLOS probability, measurement algorithm) and results (e.g., error histogram) if evaluation is used to determine the distribution, mean and standard deviation or range of values of an error source.

Agreement

Study the distribution of arrival measurement error focusing on the following aspects

- Whether the angle of arrival measurement error can be expressed as the error of the AoA/ZoA in LCS or GCS or the error of a defined function of AoA/ZoA in LCS

- Distribution of AoA measurement error for an NLOS/LOS link

- Other Details (e.g., mean, standard deviation)

Note: It is encouraged to provide evaluation assumptions (e.g., requirements in TS 38.101, TS 38.104, TS 38.133, evaluation assumptions in TR 38.857, LOS/NLOS probability, measurement algorithm) and results (e.g., error histogram) if evaluation is used to determine the distribution, mean and standard deviation or range of values of an error source.

###### Improved accuracy based on NR carrier phase measurement:

Agreement

Endorse the templates in section 17 under (H)(Round 1) Proposal 17-1 in R1-2207690 to collect carrier-phase based positioning simulation results, with the following notes:

- The TR editor can adjust the sections/sub-sections arrangement

- Adjust the titles of the tables to refer to NR carrier-phase based positioning

- The detailed rows of the tables can be further discussed

Agreement

In the evaluation of NR carrier phase positioning, the following frequency errors can be considered, which are modeled independently for each UE and each TRP:

  - Initial Residual CFO (is the same for one measurement instances [or multiple phase measurement instances]):

    - Ideal: 0 (UE/TRP)

    - Practical: uniform distribution within

        - [-30, +30] Hz (FR1, UE), [-100, +100] Hz (FR1, UE),

        - [-120, +120] Hz (FR2, UE), [-400, +400] Hz (FR2, UE),

        - [-10, +10] Hz (for each TRP, FR1),

        - [-40, +40] Hz (for each TRP, FR2).

  - Oscillator-drift (is the same for one or multiple phase measurement instances for positioning fix):

    - Ideal: 0 (UE/TRP)

    - Practical: uniform distribution within [-0.1, 0.1] ppm (UE), [-0.02, +0.02] ppm (each TRP) within measurement duration

- Note: The Doppler frequency can be determined based on the UE speed in the evaluation assumption.

Agreement

In the evaluation of NR carrier phase positioning, the offset between the initial phase of the transmitter and the initial phase of the receiver can be modeled as a random variable uniformly distributed within [0, X].

- Possible values of X: 2pi

  - Other values FFS

Agreement

In the evaluation of NR carrier phase positioning, the antenna reference point (ARP) location error of a TRP can be modeled as follows:

  - Ideal: no ARP error

  - Practical: a zero-mean, truncated Gaussian distribution with zero mean and standard deviation of T=[1, 5] cm truncated to 2T in each of (x, y, z) direction

Agreement

In the evaluation of NR carrier phase positioning, the following the UE/TRP antenna phase center offset (PCO) model can be considered as the starting point:

dPCO =  a * dPhi + w

where

  - a is the scale factor, a=[0, 1, 3]

    - FFS: other values

  - dPhi is the direction difference (in degrees):

    - Example 1, dPhi is the difference between the true and the calculated (or measured) directions between a transmitter (UE/TRP) and a receiver (TRP/UE).

    - Example 2: dPhi is the direction difference between one UE to two TRPs, or between one TRP to two UEs.

  - w is 0 or a random variable uniformly distributed within [-2, +2], or [-5, +5], or [-X, +X] degrees

    - FFS: value of X or left up to companies

  - Note: the above model is valid only when absolute value of dPhi < Y degrees

    - FFS: value of Y or left up to companies

Agreement

For the evaluation of NR carrier phase positioning, UE position can be calculated by the use of the carrier phase measurements obtained at the M sequential time instances, where

  - Baseline:

    - M=1

  - Optional :

    - M=4

    - Other values of M

  - Companies should report their assumptions on UE mobility (e.g. speed)

Agreement

Further evaluate the following multipath mitigation methods for the carrier phase positioning, which include, but are not limited to, the following:

  - The methods of estimating the carrier phase of the first path

    - Note: Both time-domain and frequency-domain methods can be considered

  - LOS/NLOS/ Multi-path indication for the carrier phase measurements for improving the accuracy of the position calculation

    - Rel-17 LOS/NLOS indicator can be used as the starting point

  - measurements of the first path and additional paths

    - E.g. carrier phase measurements, timing measurements

  - other channel information, such as RSRP/RSRPP, CIR/CFR, etc.

###### LPHAP (Low Power High Accuracy Positioning):

Agreement

In the LPHAP evaluation, adopt the following model to convert the relative power unit to the battery life:

- Alt. 1: battery life is used as the metric to identify the gap

  - K is an implementation factor, K = 1 (baseline); K = 0.5, 2, 4 (optional)

- Note: The definition of the notations will be captured in the updates of TR.

- Note: The voltage is assumed to be the same for the reference device and the LPHAP device.

Agreement

- In the LPHAP evaluation, adopt the following example parameter values in the conversion model to evaluate the battery life:

  - For the reference device in the conversion model:

| C1 (mAh) | T1 (hour) | X | reference traffic type |
| --- | --- | --- | --- |
| 4500 | 12 | 20% | FTP (model 3) |

  - For the LPHAP device, consider 2 types in the conversion model:

| LPHAP device | C2 (mAh) | T2req (month) |
| --- | --- | --- |
| Type A (baseline) | 800 | 6~12 |
| Type B (optional) | 4500 | 6~12 |

- Note: As the reference device and LPHAP device characteristics, and therefore the parameter values of the model for determining battery life, is dependent on implementation factors, manufacturer, design options and cost options, it is up to individual company to evaluate the optional K values, and report the corresponding parameter values.

Agreement

In the LPHAP evaluation, adopt the example value of relative power unit of the reference device P1 = 50 to further align the battery life among companies.

Agreement

For the purpose of LPHAP evaluation, an ultra-deep sleep state is considered. The following options of the power consumption model of the ultra-deep sleep state can be further discussed:

  - Option 1:

    - The relative power unit: 0.015

    - Additional transition energy: 2000

    - Total transition time: 400ms

  - Option 2:

    - The relative power unit: 0.01

    - Additional transition energy: 450;

    - Total transition time: 25ms

    - FFS: restrictions in processing associated with option 2 after the UE comes out of ultra-deep sleep state

  - Notes: the values above can be further discussed

Agreement

For option 1 in the agreement above, the value of additional transition energy is changed to “a value between 2000 and 20000”. FFS which value.

Agreement

For the purpose of LPHAP evaluation, the following assumptions on eDRX configuration and/or paging reception can be optionally considered:

  - The eDRX cycle to evaluate: 20.48s; 30.72s;

  - For paging reception:

    - 1 paging occasion is included in one eDRX cycle

    - 10% paging rate

  - No paging reception can be optionally evaluated;

  - 1 DL PRS and/or UL SRS for positioning occasion per 1 eDRX cycle

    - Minimizing the gap between PRS measurement, SRS transmission and/or measurement reporting with paging monitoring in time domain can be evaluated.

Agreement

The tables to collect evaluation results from each source in section 3.3.2 of R1-2207993 are endorsed.

Agreement

Capture the following in TR as an observation:

- Evaluations of baseline Rel-17 RRC_INACTIVE state positioning with the evaluation assumptions agreed for the study show that the power consumption on deep sleep state accounts for the highest proportion in the total power.

###### Positioning for RedCap UEs:

Agreement

For the purpose of the Rel-18 study

- The target accuracy requirements for RedCap UEs for commercial use cases are defined as follows:

  - Indoor and outdoor

    - Horizontal position accuracy (< 3 m) for 90% of UEs

    - Vertical position accuracy (< 3 m) for 90% of UEs

- The target accuracy requirements for RedCap UEs for IIoT use cases are defined as follows:

  - Horizontal position accuracy (<1 m) for 90% of UEs

  - Vertical position accuracy (< 3 m) for 90% of UEs

- Note: the requirements may not be met in all scenarios and use cases

Agreement

CDF values for evaluations of Redcap UE Positioning scenarios are derived based on:

- The reported CDF points used as performance metrics in the evaluation include at least the 50%, 67%, 80%, 90% percentiles.

- For indoor scenarios

  - (Required): The UEs inside the convex hull of the horizontal BS deployment area.

  - (Optional): All the UEs

Agreement

The following table is endorsed to capture the evaluation scenarios and parameters in the evaluation results section of the TR:

Table 3.2-2 evaluation scenarios and parameters template

| Parameter | Case XYZ (channel model, FRx) |
| --- | --- |
| Scenario (baseline, otherwise state any modifications) |  |
| Carrier frequency |  |
| Subcarrier spacing |  |
| Reference Signal Transmission Bandwidth |  |
| Reference Signal Physical Structure and Resource Allocation (RE pattern) (reference to figure in contribution) |  |
| Reference signal (type of sequence, number of ports, …) |  |
| Number of sites |  |
| Number of symbols used per occasion |  |
| number of occasions used per positioning estimate |  |
| Power-boosting level |  |
| Uplink power control (applied/not applied) |  |
| interference modelling (ideal muting, or other) |  |
| Description of Measurement Algorithm (e.g. super resolution, interference cancellation, ….) |  |
| Description of positioning technique / applied positioning algorithm (e.g. Least square, Taylor series, etc) |  |
| Network synchronization assumptions |  |
| UE/gNB RX and TX timing error |  |
| Beam-related assumption (beam sweeping / alignment assumptions at the tx and rx sides) |  |
| Precoding assumptions (codebook, nrof antenna elements used, etc) |  |
| UE antenna configuration |  |
| Number of UE branches |  |
| Description of enhancement solutions, if any |  |
| gNB antenna configuration |  |
| UE noise figure |  |
| UE antenna height |  |
| gNB antenna height |  |
| Additional notes, if any |  |

Agreement

Endorse the templates in section 7 in R1-2207749 to collect RedCap UE positioning simulation results, with the following notes:

- The first table as endorsed in previous agreement

- Add a column to the second table for capturing whether the requirement is met or not met

- The TR editor can adjust the sections/sub-sections arrangement

- Adjust the titles of the tables to refer to RedCap UE positioning

Agreement

For the evaluation of redcap UEs in the RMa scenarios, companies should report their evaluations parameters with their results.

Agreement

The potential benefits and performance gains of frequency hopping of the DL PRS and UL SRS can be investigated in release 18, which may take into account at least the following:

- The impact of Doppler, phase offset, timing offset, power imbalance among hops

- RedCap UE capability and complexity considerations

- Impact of RF retuning during frequency hopping

- Details of frequency hopping (including Tx hopping and/or Rx hopping, BWP switching) for the study are FFS

#### 2.1.2	Remaining Open issues

The following opens need to be addressed in RAN1:

- Studies on Sidelink (SL) positioning:

  - Study and evaluation of performance and feasibility of potential solutions for SL positioning, considering relative positioning, ranging and absolute positioning

- Studies on improved accuracy, integrity, and power efficiency:

  - Study solutions for Integrity for RAT dependent positioning techniques:

    - Identification of the error sources.

  - Study solutions for accuracy improvement based on NR carrier phase measurements

    - Reference signals, physical layer measurements, physical layer procedures to enable positioning based on NR carrier phase measurements for both UE-based and UE-assisted positioning

  - Study requirements on LPHAP as developed by SA1 and evaluate whether existing RAN functionality can support these power consumption and positioning requirements:

    - Study, including evaluations, of potential physical layer aspects for LPHAP support

- Studies on positioning support for RedCap UEs, considering the following:

  - Evaluation of positioning performance of existing positioning procedures and measurements with RedCap UEs

  - Based on the evaluation, assessment of the necessity of enhancements and, if needed, identify enhancements to help address limitations associated with for RedCap UEs

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	Decisions during RAN2#119-e

RAN2 has discussed the following topics: 1) Sidelink positioning; 2) RAT-dependent integrity; 3) LPHAP (Low Power High Accuracy Positioning).

###### Sidelink positioning

Based on selected proposals in R2-2207081, R2-2207865 and R2-2207105, RAN2 discussed open issues related to Sidelink positioning and made the following agreements:

Agreements:

Proposal 1 (modified): Confirm that for sidelink positioning in-coverage, partial coverage and out-of-coverage scenarios shall be supported.  FFS if partial coverage case assumes anything about which UEs are in coverage.

Proposal 2: Study the architecture and signaling procedures to enable at least the following two operation scenarios:

-	Operation Scenario 1: PC5-only-based positioning.

-	Operation Scenario 2: Combination of Uu- and PC5-based positioning.

Agreement:

RAN2 follow SA2 on the architecture, including the possibility of a UE as a location server.  FFS from RAN2 perspective if there are cases without a UE in the location server role.

Agreement:

Proposal 4 (modified): Align with SA2/RAN1 on the terms for sidelink positioning, and introduce the following terms of UE role as the baseline for further discussion:

-	Target UE: UE to be positioned

-	Anchor UE: UE supporting positioning of target UE, e.g., by transmitting and/or receiving reference signals for positioning, providing positioning-related information, etc., over the SL interface.  FFS: clarification of the knowledge of the anchor UE.

Additional roles can be considered.

Agreements:

Introduce a new protocol for sidelink positioning procedures between UEs (name FFS, e.g., RSPP, SLPP).  FFS where it is specified.

The new protocol is a separate ASN.1 module from LPP (this does not necessarily imply whether it is included in 37.355).

Agreement:

Study the potential impact to LPP for support of sidelink positioning procedures between UE and LMF.  FFS how much impact (if any), e.g., only to carry the new protocol, and if the PC5-only and hybrid PC5+Uu cases are the same or different.

Agreement:

RAN2 wait for SA2 on the triggering of the positioning procedures from upper layers.

Agreement:

RAN2 will study the question of cast type for positioning signalling.  For SL-PRS, follow RAN1 decision and consider cast type if something arises in RAN2 scope.

###### RAT-dependent integrity

Based on proposals in R2-2207389, R2-2207869 and TPs in R2-2208127, RAN2 discussed open issues related to RAT-dependent integrity and agreed:

Agreements:

Proposal 1: RAN2 to confirm the integrity principle of operation defined in the section 8.1.1a of TS38.305, including integrity definition (e.g., Error, Bound, Time to Alert, DNU, Residual Risk, irMinimum, irMaximum and Correlation Times; FFS if all parameters are needed in the RAT-dependent case), Equations for the GNSS integrity are reused for RAT dependent positioning methods.

Proposal 2 (modified): RAN2 may add the mapping between Integrity definition/Fields (Integrity Alerts, error bounds (mean, StdDev), Residual Risks, Integrity correlation times ) and Error sources/assistance data for RAT-dependent positioning methods later once RAN1 identifies new error sources.

###### LPHAP

Based on proposals in R2-2208180, R2-2207488, selected proposals in R2-2207105, RAN2 discussed open issues related to LPHAP and agreed:

Agreements:

Proposal 1: RAN2 shall restrict the use case for any LPHAP discussions in RAN2 to Tracking of workpiece (in- and outdoor) in assembly area and warehouse (Use case # 6 in Table A.7.2-1 in TS 22.104).

RAN2 to consider at least the ‘Low Power Periodic and Triggered 5GC-MT-LR Procedures’ in TS 23.273.  Other procedures are not excluded from discussion.

RAN2 shall wait for RAN1 conclusions from evaluations on UE power consumption with respect to baseline functionality and whether enhancements are needed.  RAN2 will study potential areas for higher layer enhancements that may result in reduction of UE power consumption.

#### 2.2.2	Remaining Open issues

The following opens need to be addressed:

- Sidelink positioning:

  - Architecture details (follow SA2) and take into account of RAN1 discussion;

  - Protocol: details of SLPP/RSPP, and the potential impact to LPP for support of sidelink/hybrid positioning procedures between UE and LMF.

  - Cast type for positioning signalling.

  - TP to capture RAN2 agreements.

- RAT dependent integrity:

  - Once RAN1 identifies new error sources, RAN2 to define the mapping between Integrity definition/Fields (Integrity Alerts, error bounds (mean, StdDev), Residual Risks, Integrity correlation times) and Error sources/assistance data for RAT-dependent positioning methods.

  - TP to capture RAN2 agreements.

- LPHAP:

  - Study potential areas for higher layer enhancements that may result in reduction of UE power consumption.

  - Note, RAN2 shall wait for RAN1 conclusions from evaluations on UE power consumption with respect to baseline functionality and whether enhancements are needed.

  - TP to capture RAN2 agreements.

## 2.3	RAN3

#### 2.3.1	Agreements

##### 2.3.1.1	Decisions during RAN3#117-e

RAN3 has discussed the further enhancements to NR positioning (See Tdocs [406] – [422]), including support of Sidelink Positioning, UL CPP measurements, LPHAP, RedCap Positioning and Positioning Integrity, etc.

Based on the discussion, the following agreements are achieved:

- From RAN3’s perspective, the current NG-RAN positioning architecture can in principle be re-used to support Sidelink Positioning in in-coverage and partial coverage scenarios.

- Whether and how to support SL Positioning and Ranging Service Authorizations signalling to NG-RAN can be investigated by RAN3 during the WI phase, taking into account SA2 decisions on this aspect.

- The potential impacts of SL resource pools, SL positioning measurements, UL CPP measurements, LPHAP, RedCap positioning and positioning Integrity on the RAN3 specifications can be examined during the WI phase, taking into account RAN1/RAN2 decisions.

On handling of the Rel-17 leftover issue, i.e., “UL Positioning for SDT without anchor relocation”, it is agreed that this item is not in the scope of this SI. It can be discussed by RAN3 in R18 WI if included in the WID objectives, or in TEI18.

#### 2.3.2	Remaining Open issues

The following opens need to be addressed:

- Architecture and signalling procedures for SL positioning (e.g. combination of Uu- and PC5-based positioning), LPHAP, etc in coordination with RAN2.

- Any other RAN3 impact, is pending to the progress of RAN1/RAN2/SA2.

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#104-e

###### Accuracy improvement study based on PRS/SRS bandwidth aggregation

Intra-band CA scenario

- Agreement:

- Intra-band contiguous CA scenario will be prioritized in study.

Scope of study based on PRS/SRS bandwidth aggregation

- Agreement:

- Deprioritize power imbalance discussion

Way forward: Further discuss the following in the next RAN4 meeting:

- RF architecture – can we focus on a single RF architecture (i.e., single Tx/Rx chain), align on target architectures

- Studying RF impairment model (timing/group delay/frequency/phase) first to assess performance and accuracy gain with realistic impairments

- Studying achievable accuracy gain when TAE is within specified requirement for intra-band contiguous CA

- Notifying RAN1 of the UE transmit power limitation due to potential prioritization

Initial conclusion on feasibility

- Agreement:

- PRS/SRS bandwidth aggregation for intra-band contiguous carrier is feasible for single chain Tx/Rx architectures

###### Accuracy improvement study based on carrier phase measurements

Scope of study based on carrier phase measurements

- Agreement:

- Wait for RAN1 conclusion or RAN1 LS to start RAN4 work on accuracy improvement study based on carrier phase measurements

Relevant documents

| T-doc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2214462 | WF on expanded and improved NR positioning study | Intel Corporation | Approved |
| R4-2214248 | Email discussion summary for [104-e][137] FS_NR_pos_UERF | Moderator (Intel Corporation) | Noted |

#### 2.4.2	Remaining Open issues

The following opens need to be addressed:

- Study solutions for accuracy improvement based on PRS/SRS bandwidth aggregation for intra-band contiguous carriers considering e.g., timing errors, phase coherency, frequency errors, etc. [RAN4]

- Study solutions for accuracy improvement based on NR carrier phase measurements after receiving inputs from RAN1. [RAN4]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #109-e

- R1-2205574	Session notes for 9.5 (Study on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2204804	Draft skeleton of TR38.859	Intel Corporation

- R1-2204805	Work Plan for Study Item on Expanded and Improved NR Positioning	Intel Corporation, CATT, Ericsson

- R1-2205358	FL summary on TR 38.859 skeleton for Rel-18 SI on expanded and improved NR positioning	Moderator (Intel Corporation)

- R1-2205398	Draft skeleton of TR38.859	Rapporteur (Intel Corporation)

- R1-2205194	Potential SL Positioning Scenarios and Requirements	Lenovo

- R1-2204309	Discussion on SL positioning scenarios and requirements	CMCC

- R1-2204948	SL positioning scenarios and requirements	Ericsson

- R1-2203057	Considerations on scenarios and target requirements for sidelink positioning	FUTUREWEI

- R1-2203127	SL positioning scenarios and requirements	Nokia, Nokia Shanghai Bell

- R1-2203162	Discussion on scenarios and requirements	Huawei, HiSilicon

- R1-2203334	Consideration on SL positioning scenarios and requirements	Spreadtrum Communications

- R1-2203465	Discussion on SL positioning scenarios and requirements	CATT, GOHIGH

- R1-2203564	Discussion on SL positioning scenarios and requirements	vivo

- R1-2203622	Discussion on scenarios and requirements for SL positioning	ZTE

- R1-2203718	Discussion on SL positioning scenarios and requirements	LG Electronics

- R1-2203737	Considerations on SL positioning scenarios and requirements	Sony

- R1-2203751	Scenarios and requirements for sidelink positioning	MediaTek Inc.

- R1-2203821	Discussion on sidelink positioning scenarios and requirement	xiaomi

- R1-2203909	On SL Positioning Scenarios and Requirements	Samsung

- R1-2203941	SL positioning scenarios and requirements	NEC

- R1-2203978	Discussion on SL positioning scenarios and requirements	OPPO

- R1-2204094	Discussion on V2X use cases, scenarios, and requirements for sidelink positioning	TOYOTA Info Technology Center

- R1-2204130	Potential scenarios and requirements for SL positioning	InterDigital, Inc.

- R1-2204251	Discussion on SL positioning scenarios and requirements	Apple

- R1-2204557	Potential SL Positioning Scenarios and Requirements	Lenovo

- R1-2204666	Views on SL positioning scenarios and requirements	Sharp

- R1-2204753	Discussion on sidelink based positioning requirements & scenarios	CEWiT

- R1-2204806	On SL positioning scenarios and requirements	Intel Corporation

- R1-2204833	SL positioning scenarios and requirements	Fraunhofer IIS, Fraunhofer HHI

- R1-2205036	Sidelink Positioning Scenarios and Requirements	Qualcomm Incorporated

- R1-2205177	FL summary #1 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2205527	FL summary #2 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2205595	FL summary #3 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2204754	Discussion on evaluation methods and results of sidelink based positioning	CEWiT

- R1-2205186	Discussion on Evaluation for SL Positioning	Samsung

- R1-2203128	Evaluation of SL positioning	Nokia, Nokia Shanghai Bell

- R1-2203163	Evaluation of SL positioning	Huawei, HiSilicon

- R1-2203466	Evaluation methodology and performance evaluation for SL positioning	CATT, GOHIGH

- R1-2203565	Evaluation of sideilnk positioning performance	vivo

- R1-2203623	Discussion on evaluation for SL positioning	ZTE

- R1-2203719	Discussion on evaluation of SL positioning	LG Electronics

- R1-2203822	Discussion on sidelink positioning evaluation methodology	xiaomi

- R1-2203910	Discussion on Evaluation for SL Positioning	Samsung

- R1-2203942	Evaluation of SL positioning	NEC

- R1-2203979	Discussion on evaluation methodoloty of SL positioning	OPPO

- R1-2204061	Discussion on sidelink postioning design	CENC

- R1-2204131	Evaluation methodology for SL positioning	InterDigital, Inc.

- R1-2204252	On Evaluation of SL positioning	Apple

- R1-2204558	SL Positioning Evaluation Methodology	Lenovo

- R1-2204834	SL positioning evaluation methodology	Fraunhofer IIS, Fraunhofer HHI

- R1-2204949	Evaluation of SL positioning	Ericsson

- R1-2205037	Sidelink Positioning Evaluation Assumptions and Results	Qualcomm Incorporated

- R1-2205227	Summary #1 of [109-e-R18-Pos-03] Email discussion on evaluation of SL positioning	Moderator (ZTE)

- R1-2205228	Summary #2 of [109-e-R18-Pos-03] Email discussion on evaluation of SL positioning	Moderator (ZTE)

- R1-2203566	Discussion on potential solutions for sidelink positioning	vivo

- R1-2204385	Discussions on potential solutions for SL positioning	NTT DOCOMO, INC.

- R1-2203058	Considerations on sidelink reference signals for positioning purposes	FUTUREWEI

- R1-2203129	Potential solutions for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2203164	Discussion on solutions to support SL positioning	Huawei, HiSilicon

- R1-2203335	Consideration on potential solutions for SL positioning	Spreadtrum Communications

- R1-2203467	Discussion on potential solutions for SL positioning	CATT, GOHIGH

- R1-2203624	Discussion on potential solutions for SL positioning	ZTE

- R1-2203659	Discussion on potential solutions for sidelink positioning	China Telecom

- R1-2203720	Discussion on potential solutions for SL positioning	LG Electronics

- R1-2203738	Considerations on potential solutions for SL positioning	Sony

- R1-2203752	The potential solutions for sidelink positioning	MediaTek Inc.

- R1-2203823	Discussion on sidelink positioning solutions	xiaomi

- R1-2203911	Discussion on Potential Solutions for SL Positioning	Samsung

- R1-2203943	Discussion on Potential Solutions for SL Positioning	NEC

- R1-2203980	Discussion on potential solutions for SL positioning	OPPO

- R1-2204092	carrier phase measurement method for sidelink positioning	Locaila

- R1-2204132	Potential solutions for SL positioning	InterDigital, Inc.

- R1-2204253	Discussions on Potential solutions for SL positioning	Apple

- R1-2204310	Discussion on potential solutions for SL positioning	CMCC

- R1-2204559	On Potential SL Positioning Solutions	Lenovo

- R1-2204667	Views on potential solutions for SL positioning	Sharp

- R1-2204755	Discussion on potential solutions for sidelink based positioning	CEWiT

- R1-2204835	Potential solutions for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2204869	Views on potential solutions for SL positioning	ROBERT BOSCH GmbH

- R1-2204940	Views on potential solutions for SL positioning	Intel Corporation

- R1-2204950	Potential solutions for SL positioning	Ericsson

- R1-2205038	Potential Solutions for Sidelink Positioning	Qualcomm Incorporated

- R1-2205202	Moderator Summary #1 for [109-e-R18-Pos-04] Email discussion on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2205457	Moderator Summary #2 for [109-e-R18-Pos-04] Email discussion on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2203165	Error source for NR RAT-dependent positioning	Huawei, HiSilicon

- R1-2203177	Initial Views on solutions for integrity of RAT-dependent positioning techniques	Nokia, Nokia Shanghai Bell

- R1-2203336	Consideration on solutions for integrity of RAT dependent positioning techniques	Spreadtrum Communications

- R1-2203468	Discussion on solutions for integrity of RAT dependent positioning techniques	CATT

- R1-2203567	Discussion on solutions for integrity of RAT dependent positioning	vivo

- R1-2203625	Discussion on integrity of RAT dependent positioning	ZTE

- R1-2203739	Considerations on solution for integrity of RAT dependent positioning techniques	Sony

- R1-2203912	Discussion on Integrity of RAT Dependent Positioning	Samsung

- R1-2203965	Discussions on Integrity for NR Positioning	OPPO

- R1-2204133	Integrity for RAT dependent positioning techniques	InterDigital, Inc.

- R1-2204311	Discussion on solutions for integrity of RAT-dependent positioning techniques	CMCC

- R1-2204386	Discussion on solutions for integrity of RAT dependent positioning techniques	NTT DOCOMO, INC.

- R1-2204523	Discussion on integrity of RAT dependent positioning techniques	LG Electronics

- R1-2204560	Integrity for RAT-dependent positioning	Lenovo

- R1-2204668	Views on solutions for integrity of RAT dependent positioning techniques	Sharp

- R1-2204951	Solutions for integrity of RAT dependent positioning techniques	Ericsson

- R1-2205039	Integrity for RAT dependent positioning	Qualcomm Incorporated

- R1-2205344	Feature Lead summary #1 on Email discussion [109-e-R18-Pos-05] on integrity of RAT dependent positioning techniques	Moderator (InterDigital)

- R1-2203469	Discussion on improved accuracy based on NR carrier phase measurement	CATT

- R1-2203634	Use cases and applications on Carrier Phase Based Positioning for NR 	Locaila

- R1-2203626	Discussion on Carrier Phase Measurement Based Positioning	ZTE

- R1-2203166	Discussion on NR carrier phase positioning	Huawei, HiSilicon

- R1-2203178	Initial Views on improved accuracy based on NR carrier phase measurement	Nokia, Nokia Shanghai Bell

- R1-2203337	Consideration on improved accuracy based on NR carrier phase measurement	Spreadtrum Communications

- R1-2203568	Discussion on carrier phase measurement enhancements	vivo

- R1-2203635	"Continuous PRS for improved carrier phase measurement Document for:	Discussion & Decision"	Dankook University

- R1-2203660	Discussion on improved accuracy based on NR carrier phase measurement	China Telecom

- R1-2203753	On carrier phase measurement	MediaTek Inc.

- R1-2203824	Improved accuracy based on NR carrier phase measurement	xiaomi

- R1-2203913	Discussion on NR Carrier Phase Measurement	Samsung

- R1-2203966	Discussions on Carrier Phase Measurement for NR Positioning	OPPO

- R1-2204134	Potential solutions for carrier phase based positioning	InterDigital, Inc.

- R1-2204312	Discussion on carrier phase positioning	CMCC

- R1-2204387	Discussion on improved accuracy based on NR carrier phase measurement	NTT DOCOMO, INC.

- R1-2204524	Discussion on OFDM based carrier phase measurement in NR	LG Electronics

- R1-2204561	On NR carrier phase measurements	Lenovo

- R1-2204669	Views on improved accuracy based on NR carrier phase measurement	Sharp

- R1-2204807	Design Aspects of Carrier Phase Measurements for NR Positioning Enhancements	Intel Corporation

- R1-2204836	NR carrier phase measurements for positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2204952	Improved accuracy based on NR carrier phase measurement	Ericsson

- R1-2205040	Phase Measurements in NR Positioning	Qualcomm Incorporated

- R1-2205164	FL Summary for improved accuracy based on NR carrier phase measurement	Moderator (CATT)

- R1-2205165	FL Summary #2 for improved accuracy based on NR carrier phase measurement	Moderator (CATT)

- R1-2205166	FL Summary #3 for improved accuracy based on NR carrier phase measurement	Moderator (CATT)

- R1-2203167	Requirements and evaluation methodology for LPHAP	Huawei, HiSilicon

- R1-2203179	Initial Views on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2203470	Discussion on Low Power High Accuracy Positioning	CATT

- R1-2203569	Discussion on Low Power High Accuracy Positioning	vivo

- R1-2203627	Discussion on low power high accuracy positioning(LPHAP)	ZTE

- R1-2203825	LPHAP (Low Power High Accuracy Positioning)	xiaomi

- R1-2203914	Discussion on LPHAP	Samsung

- R1-2203967	Disucssion on Low Power High Accuracy Positioning	OPPO

- R1-2204155	Discussions on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2204313	Discussion on low power high accuracy positioning	CMCC

- R1-2204426	Discussion on Low Power High Accuracy Positioning	Quectel

- R1-2204525	Discussion on LPHAP in idle/inactive state	LG Electronics

- R1-2204562	LPHAP considerations	Lenovo

- R1-2204670	Views on low power high accuracy positioning	Sharp

- R1-2204953	On the requirements, evaluations and potential enhancements for Low Power High Accuracy Positioning)	Ericsson

- R1-2205041	Requirements, Evaluations, Potential Enhancements for Low Power High Accuracy Positioning	Qualcomm Incorporated

- R1-2205354	FL summary #2 for AI 9.5.2.3 – low power high accuracy positioning	Moderator (CMCC)

- R1-2205355	FL summary #3 for AI 9.5.2.3 – low power high accuracy positioning	Moderator (CMCC)

- R1-2205594	FL summary for AI 9.5.2.3 – low power high accuracy positioning (EOM)	Moderator (CMCC)

- R1-2203168	Discussion on RedCap positioning	Huawei, HiSilicon

- R1-2203968	Discussion on Positioning for RedCap Ues	OPPO

- R1-2205042	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2203180	Initial Views on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2203471	Discussion on positioning for RedCap UEs	CATT

- R1-2203570	Discussion on positionig for RedCap Ues	vivo

- R1-2203628	Discussion on Positioning for RedCap UE	ZTE

- R1-2203696	Discussion on positioning support for RedCap UEs	NEC

- R1-2203740	Discussion on positioning for RedCap UEs	Sony

- R1-2203754	The potential solutions for RedCap UEs for positioning	MediaTek Inc.

- R1-2203826	Initial views on the positioning for RedCap UEs	xiaomi

- R1-2203915	Discussion on Positioning for RedCap Ues	Samsung

- R1-2204157	Evaluation assumptions and potential solutions for positioning for RedCap UEs	InterDigital, Inc.

- R1-2204254	Discussions on Positioning for RedCap UEs	Apple

- R1-2204314	Discussion on RedCap positioning	CMCC

- R1-2204388	Discussion on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2204425	Discussion on Positioning for RedCap UEs	Quectel

- R1-2204526	Discussion on positioning support for RedCap Ues	LG Electronics

- R1-2204563	Positioning for RedCap devices	Lenovo

- R1-2204671	Views on positioning for RedCap UEs	Sharp

- R1-2204808	On enhancements for NR positioning support of RedCap UEs	Intel Corporation

- R1-2204954	Positioning for RedCap Ues	Ericsson

- R1-2205526	Feature Lead Summary#1 for [109-e-R18-Pos-08] Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2203181	Initial Views on Other topics for Positioning	Nokia, Nokia Shanghai Bell

- R1-2203472	Discussion on solutions of carrier phase positioning in multipath scenarios	CATT

- R1-2203571	Discussion on PRS measurement in IDLE state	vivo

- R1-2203629	Discussion on Positioning with Multiple Frequency Layers (Carriers)	ZTE

- R1-2203916	Discussion on expended and improved NR positioning	Samsung

- R1-2204158	Efficient usage of available bandwidths for positioning	InterDigital, Inc.

- R1-2204916	Considerations on the CA positioning	Huawei, HiSilicon

- R1-2204955	Considerations for PRS/SRS bandwidth aggregation	Ericsson

RAN1 #110

- R1-2208147	Session notes for 9.5 (Study on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2207458	Draft TR 38.859 v001: Study on expanded and improved NR positioning	Intel Corporation, CATT, Ericsson

- R1-2208157	Draft TR 38.859 v010: Study on expanded and improved NR positioning	Intel Corporation, CATT, Ericsson

- R1-2208267 Draft TR 38.859 v010: Study on expanded and improved NR positioning	Intel Corporation, CATT, Ericsson

- R1-2208275 Draft TR 38.859 v010: Study on expanded and improved NR positioning	Intel Corporation, CATT, Ericsson

- R1-2205836	SL positioning scenarios and requirements	Nokia, Nokia Shanghai Bell

- R1-2205853	Discussion on SL positioning scenarios and requirements	LG Electronics

- R1-2205866	Remaining issues of scenarios and requirements for sidelink positioning	Huawei, HiSilicon

- R1-2205899	Discussion on scenarios and requirements for SL positioning	ZTE

- R1-2206044	Discussion on SL positioning scenarios and requirements	vivo

- R1-2206066	Discussion on requirements for sidelink positioning	TOYOTA Info Technology Center

- R1-2206122	Considerations on SL positioning scenarios	Sony

- R1-2206238	SL positioning scenarios and requirements	NEC

- R1-2206287	Discussion on SL positioning scenarios and requirements	OPPO

- R1-2206403	Discussion on SL positioning scenarios and requirements	CATT, GOHIGH

- R1-2206496	Potential SL Positioning Scenarios and Requirements	Lenovo

- R1-2206588	On scenarios and requirements for SL positioning	Intel Corporation

- R1-2206829	On SL Positioning Scenarios and Requirements	Samsung

- R1-2206916	Remaining issues on SL positioning scenarios and requirements	CMCC

- R1-2207071	Further discussion on sidelink based positioning requirements & scenarios	CEWiT

- R1-2207085	Discussions on SL positioning scenario and requirements	InterDigital, Inc.

- R1-2207236	Sidelink Positioning Scenarios and Requirements	Qualcomm Incorporated

- R1-2207282	Views on SL positioning scenarios and requirements	Sharp

- R1-2207340	Discussion on Sidelink positioning scenarios and requirements	Apple

- R1-2207507	Views on SL positioning scenarios and requirements	ROBERT BOSCH GmbH

- R1-2207577	Discussion on sidelink positioning scenarios and requirement	Xiaomi

- R1-2207618	Scenarios and requirements for sidelink positioning	Ericsson

- R1-2207626	Considerations on sidelink positioning in NR	ITL

- R1-2207738	FL summary #1 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2208158	FL summary #2 on SL positioning scenarios and requirements	Moderator (Intel)

- R1-2205837	Evaluation of SL positioning	Nokia, Nokia Shanghai Bell

- R1-2205854	Discussion on evaluation of SL positioning	LG Electronics

- R1-2205867	Evaluation assumptions and results for SL positioning	Huawei, HiSilicon

- R1-2205900	Discussion on evaluation of SL positioning	ZTE

- R1-2206045	Evaluation of sidelink positioning performance	vivo

- R1-2206123	Initial Performance Evaluation of SL Positioning	Sony

- R1-2206239	Evaluation of SL positioning	NEC

- R1-2206288	Remaining details on evaluation methodology of SL positioning	OPPO

- R1-2206404	Evaluation methodology and performance evaluation for SL positioning	CATT, GOHIGH

- R1-2206497	SL Positioning Evaluation Methodology and Performance	Lenovo

- R1-2207686	SL Positioning Evaluation Methodology and Performance	Lenovo

- R1-2206830	Discussion on Evaluation for SL Positioning	Samsung

- R1-2207072	Discussion on evaluation methods and results of sidelink based positioning	CEWiT

- R1-2207086	Evaluation results for SL positioning	InterDigital, Inc.

- R1-2207124	Evaluation methodology for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2207237	Sidelink Positioning Evaluation Assumptions and Results	Qualcomm Incorporated

- R1-2207508	Views on Evaluation of SL positioning for VRU Protection	ROBERT BOSCH GmbH

- R1-2207578	Discussion on evaluation of sidelink positioning	Xiaomi

- R1-2207606	FL summary#2 for SL positioning evaluation	ZTE

- R1-2207619	Simulation assumptions and evaluations for  NR SL positioning	Ericsson

- R1-2207686	SL Positioning Evaluation Methodology and Performance	Lenovo

- R1-2207605	FL summary#1 for SL positioning evaluation	ZTE

- R1-2207606	FL summary#2 for SL positioning evaluation	ZTE

- R1-2205746	Potential sidelink positioning solutions	FUTUREWEI

- R1-2205838	Potential solutions for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2205855	Discussion on potential solutions for SL positioning	LG Electronics

- R1-2205868	Discussion on solutions to support SL positioning	Huawei, HiSilicon

- R1-2205901	Discussion on potential solutions for SL positioning	ZTE

- R1-2205994	Discussion on potential solutions for SL positioning	Spreadtrum Communications

- R1-2206046	Discussion on potential solutions for sidelink positioning	vivo

- R1-2206124	Discussion on potential solutions for SL positioning	Sony

- R1-2206240	Discussion on Potential Solutions for SL Positioning	NEC

- R1-2206289	Discussion on potential solutions for SL positioning	OPPO

- R1-2206405	Discussion on potential solutions for SL positioning	CATT, GOHIGH

- R1-2206498	On Potential SL Positioning Solutions	Lenovo

- R1-2206589	Potential solutions for SL positioning	Intel Corporation

- R1-2206693	Discussion on potential solutions for sidelink positioning	China Telecom

- R1-2206831	Discussion on Potential Solutions for SL Positioning	Samsung

- R1-2206917	Discussion on potential solutions for SL positioning	CMCC

- R1-2207073	Discussion on enhancement for sidelink positioning support	CEWiT

- R1-2207087	Potential solutions for SL positioning	InterDigital, Inc.

- R1-2207125	Potential solutions for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2207238	Potential Solutions for Sidelink Positioning	Qualcomm Incorporated

- R1-2207283	Views on potential solutions for SL positioning	Sharp

- R1-2207341	Discussions on Potential solutions for SL positioning	Apple

- R1-2207411	Discussion on potential solutions for SL positioning	NTT DOCOMO, INC.

- R1-2207443	Discussion on handling Anchor UE	DENSO AUTOMOTIVE

- R1-2207479	The potential solutions for sidelink positioning	MediaTek Inc.

- R1-2207484	Discussion on sidelink positioning	ASUSTeK

- R1-2207579	Discussion on sidelink positioning solutions	Xiaomi

- R1-2207620	On potential solutions for SL positioning	Ericsson

- R1-2207846	Moderator Summary #1 on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2207875	Moderator Summary #2 on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2207974	Moderator Summary #3 on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2208186	Moderator Summary #4 on potential solutions for SL positioning	Moderator (Qualcomm)

- R1-2205869	Error source for NR RAT-dependent positioning	Huawei, HiSilicon

- R1-2205902	Discussion on integrity of RAT dependent positioning	ZTE

- R1-2205995	Discussion on error sources for RAT-dependent positioning	Spreadtrum Communications

- R1-2206047	Discussion on solutions for integrity of RAT dependent positioning	vivo

- R1-2206125	Considerations on Integrity for RAT dependent positioning	Sony

- R1-2206273	Discussions on Integrity for NR Positioning	OPPO

- R1-2206406	Discussion on solutions for integrity of RAT dependent positioning techniques	CATT

- R1-2206490	Views on solutions for integrity of RAT-dependent positioning techniques	Nokia, Nokia Shanghai Bell

- R1-2206499	Integrity aspects for RAT-dependent positioning	Lenovo

- R1-2206650	Error source for NR RAT-dependent positioning integrity	Xiaomi

- R1-2206832	Discussion on Integrity of RAT Dependent Positioning	Samsung

- R1-2206918	Discussion on integrity for RAT-dependent positioning	CMCC

- R1-2207088	Discussion on integrity for RAT dependent positioning techniques	InterDigital, Inc.

- R1-2207239	Integrity for RAT dependent positioning	Qualcomm Incorporated

- R1-2207284	Views on solutions for integrity of RAT dependent positioning techniques	Sharp

- R1-2207412	Discussion on solutions for integrity of RAT dependent positioning techniques	NTT DOCOMO, INC.

- R1-2207621	Error Sources characterization for integrity of RAT dependent positioning techniques	Ericsson

- R1-2207744	FL summary #1 on integrity of RAT dependent positioning techniques	Moderator (InterDigital)

- R1-2207922	FL summary #2 on integrity of RAT dependent positioning techniques	Moderator (InterDigital)

- R1-2208189	FL summary #3 on integrity of RAT dependent positioning techniques	Moderator (InterDigital).

- R1-2205870	Evaluation and solutions for NR carrier phase positioning	Huawei, HiSilicon

- R1-2205903	Discussion on carrier phase measurement based positioning	ZTE

- R1-2206048	Discussion on carrier phase measurement enhancements	vivo

- R1-2206227	Solutions for Integer Ambiguity, TRP synchronization and Vertical Positioning 	Locaila

- R1-2206274	Discussions on Carrier Phase Measurement for NR Positioning	OPPO

- R1-2206407	Discussion on improved accuracy based on NR carrier phase measurement	CATT

- R1-2206491	Views on improved accuracy based on NR carrier phase measurement	Nokia, Nokia Shanghai Bell

- R1-2206500	On NR carrier phase measurements	Lenovo

- R1-2206590	Improved positioning accuracy with NR carrier phase measurements	Intel Corporation

- R1-2206651	Improved accuracy based on NR carrier phase measurement	Xiaomi

- R1-2206694	Discussion on improved accuracy based on NR carrier phase measurement	China Telecom

- R1-2206833	Discussion on NR Carrier Phase Measurement	Samsung

- R1-2206919	Discussion on carrier phase positioning	CMCC

- R1-2207090	Discussion on positioning based on NR carrier phase measurement	InterDigital, Inc.

- R1-2207126	NR carrier phase measurements for positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2207240	Phase Measurements in NR Positioning	Qualcomm Incorporated

- R1-2207285	Views on improved accuracy based on NR carrier phase measurement	Sharp

- R1-2207360	Discussion on OFDM based carrier phase measurement in NR	LG Electronics

- R1-2207413	Discussion on improved accuracy based on NR carrier phase measurement	NTT DOCOMO, INC.

- R1-2207480	On carrier phase measurement	MediaTek Inc.

- R1-2207622	Improved accuracy based on NR carrier phase measurement	Ericsson

- R1-2207710	Discussion on OFDM based carrier phase measurement in NR	LG Electronics

- R1-2207742	Discussion on NR Carrier Phase Measurement	Samsung

- R1-2207690	FL Summary for improved accuracy based on NR carrier phase measurements	Moderator (CATT)

- R1-2207691	FL Summary #2 for improved accuracy based on NR carrier phase measurements	Moderator (CATT)

- R1-2208206	FL Summary #3 for improved accuracy based on NR carrier phase measurements	Moderator (CATT)

- R1-2205871	Evaluation and solutions for LPHAP	Huawei, HiSilicon

- R1-2205904	Discussion on low power high accuracy positioning	ZTE

- R1-2205996	Discussion on evaluation on LPHAP	Spreadtrum Communications

- R1-2206049	Discussion on Low Power High Accuracy Positioning	vivo

- R1-2206275	Disucssion on Low Power High Accuracy Positioning	OPPO

- R1-2206408	Discussion on Low Power High Accuracy Positioning	CATT

- R1-2206492	Views on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2206501	LPHAP considerations	Lenovo

- R1-2206591	Discussion on power saving evaluation and techniques for LPHAP	Intel Corporation

- R1-2206652	Discussion on Low Power High Accuracy Positioning	Xiaomi

- R1-2206834	Discussion on LPHAP	Samsung

- R1-2206920	Discussion on low power high accuracy positioning	CMCC

- R1-2207091	Discussions on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2207241	Requirements, Evaluations, Potential Enhancements for Low Power High Accuracy Positioning	Qualcomm Incorporated

- R1-2207286	Views on low power high accuracy positioning	Sharp

- R1-2207361	Discussion on LPHAP in idle/inactive state	LG Electronics

- R1-2207414	Discussion on Low Power High Accuracy Positioning	NTT DOCOMO, INC.

- R1-2207623	Evaluations for Low Power High Accuracy Positioning	Ericsson

- R1-2206921	Summary for low power high accuracy positioning	Moderator (CMCC)

- R1-2207993	Summary for low power high accuracy positioning	Moderator (CMCC)

- R1-2205872	Discussion on RedCap positioning	Huawei, HiSilicon

- R1-2205905	Discussion on Positioning for RedCap UE	ZTE

- R1-2206050	Discussion on positioning for RedCap UEs	vivo

- R1-2206126	Discussion on positioning for RedCap UEs	Sony

- R1-2206276	Discussion on Positioning for RedCap Ues	OPPO

- R1-2206426	Discussion on positioning for RedCap UEs	CATT

- R1-2206473	Discussion on positioning support for RedCap UEs	NEC

- R1-2206493	Views on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2206502	Positioning for RedCap devices	Lenovo

- R1-2206592	Positioning for RedCap UEs	Intel Corporation

- R1-2206835	Discussion on Positioning for RedCap UEs	Samsung

- R1-2206922	Discussion on RedCap positioning	CMCC

- R1-2207092	Discussions on positioning for RedCap UEs	InterDigital, Inc.

- R1-2207242	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2207287	Views on positioning for RedCap Ues	Sharp

- R1-2207342	Discussions on Positioning for RedCap Ues	Apple

- R1-2207362	Discussion on positioning support for RedCap Ues	LG Electronics

- R1-2207415	Discussion on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2207482	The potential solutions for RedCap UEs for positioning	MediaTek Inc.

- R1-2207624	Considerations for RedCap Positioning	Ericsson

- R1-2207749	Feature Lead Summary #1 for Positioning for RedCap Ues	Moderator (Ericsson)

- R1-2207750	Feature Lead Summary #2 for Positioning for RedCap Ues	Moderator (Ericsson)

RAN2#119e:

- R2-2207105	Summary of pre-discussion on Rel-18 expanded and improved NR positioning	CATT	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207387	RAN1 agreements on Expanded and improved NR positioning	Intel Corporation	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207737	Work Plan for Study Item on Expanded and Improved NR Positioning	CATT, Intel Corporation, Ericsson	Work Plan	Rel-18	FS_NR_pos_enh2

- R2-2208080	SL positioning	Ericsson	discussion	Rel-18

- R2-2207081	Discussion on sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207090	Discussion of sidelink positioning	OPPO	discussion	Rel-17	FS_NR_pos_enh2

- R2-2207106	SL Positioning Architecture and Protocol Stack	CATT	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207229	Discussion of sidelink positioning procedures	Nokia Germany	agenda

- R2-2207286	Principles for sidelink positioning	MediaTek Inc.	discussion	Rel-18

- R2-2207388	Support of sidelink positioning	Intel Corporation	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207435	On Sidelink Positioning Architecture	Apple	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207486	Discussion on Sidelink Positioning	InterDigital, Inc.	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207586	Discussion on sidelink positioning	ZTE, Sanechips	discussion	Rel-18	NR_pos_enh-Core

- R2-2207684	Discussion on potential solutions for SL positioning	Spreadtrum Communications	discussion	Rel-18

- R2-2207828	Considerations on sidelink positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207865	On SL Positioning Architecture and Procedures	Lenovo	discussion	Rel-18

- R2-2207868	Discussion on sidelink positioning	Huawei, HiSilicon	discussion	Rel-18	FS_NR_pos_enh2

- R2-2208126	Study of Sidelink Positioning Architecture, Signaling and Procedures	Qualcomm Incorporated	discussion

- R2-2208253	Protocol considerations for sidelink positioning	Philips International B.V.	discussion	Rel-18	FS_NR_pos_enh2

- R2-2208301	Discussion on functions of LMF in SL positioning	Samsung	discussion	Rel-18	FS_NR_pos_enh2

- R2-2208320	Discussion on out-of-coverage sidelink positioning	Samsung R&D Institute UK	discussion

- R2-2208453	Initial considerations on Sidelink positioning	CMCC	discussion	Rel-18	FS_NR_pos_enh2

- R2-2208582	Discussion on SL positioning	Xiaomi	discussion	Rel-18

- R2-2207082	Discussion on RAT-dependent integrity	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207107	Discussion on RAT dependent integrity	CATT	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207389	Support of RAT dependent integrity	Intel Corporation	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207487	Discussion on RAT-dependent Integrity	InterDigital, Inc.	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207585	Discussion on RAT-dependent methods positioning integrity	ZTE, Sanechips	discussion	Rel-18	NR_pos_enh-Core

- R2-2207685	Discussion on solutions for integrity of RAT-dependent positioning techniques	Spreadtrum Communications	discussion	Rel-18

- R2-2207702	Discussion on RAT-dependent positioning integrity	Lenovo	discussion	Rel-18

- R2-2207829	Considerations on solution for integrity of RAT dependent positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207869	Discussion on RAT-dependent integrity	Huawei, HiSilicon	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207911	Discussion on RAT-dependent positioning integrity	Xiaomi	discussion

- R2-2208079	RAT-dependent integrity	Ericsson	discussion	Rel-18

- R2-2208127	Integrity of NR Positioning Technologies	Qualcomm Incorporated	discussion

- R2-2208318	Discussion on integrity of RAT dependent positioning techniques 	Samsung R&D Institute UK	discussion

- R2-2208322	Discussion of RAT-dependent positioning integrity	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207083	Discussion on LPHAP	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207089	Consideration on LPHAP	OPPO	discussion	Rel-17	FS_NR_pos_enh2

- R2-2207111	Discussion on LPHAP	CATT	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207390	Support of LPHAP	Intel Corporation	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207436	On LPHAP	Apple	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207488	Discussion on LPHAP	InterDigital, Inc.	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207584	Discussion on LPHAP	ZTE, Sanechips	discussion	Rel-18	NR_pos_enh-Core

- R2-2207703	Discussion on low power high accuracy positioning	Lenovo	discussion	Rel-18

- R2-2207830	Considerations on solution for Low Power High Accuracy Positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2207867	Discussion on the LPHAP	Huawei, HiSilicon	discussion	Rel-18	FS_NR_pos_enh2	Revised

- R2-2207912	Discussion on LPHA positioning	Xiaomi	discussion

- R2-2208078	Discussion on Low Power High Accuracy Positioning	Ericsson	discussion	Rel-18

- R2-2208128	Limitations of RRC_INACTIVE positioning for LPHAP	Qualcomm Incorporated	discussion

- R2-2208180	Use case and area of focus for LPHAP study	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_pos_enh2

- R2-2208454	Initial considerations on LPHAP	CMCC	discussion	Rel-18	FS_NR_pos_enh2

- R2-2208626	Discussion on the LPHAP	Huawei, HiSilicon, Deutsche Telekom	discussion	Rel-18	FS_NR_pos_enh2

RAN3#117e:

- R3-225033 Summary of offline discussion on Rel-18 Positioning SI Ericsson (moderator)

- R3-224628 Work Plan for Study Item on Expanded and Improved NR Positioning (CATT, Intel Corporation, Ericsson)

- R3-224629 TR 38.859 skeleton info (CATT, Intel Corporation, Ericsson)

- R3-224513 Potential RAN3 impacts of NR carrier phase positioning (Nokia, Nokia Shanghai Bell)

- R3-224514 Potential RAN3 impacts of positioning support for RedCap UEs (Nokia, Nokia Shanghai Bell)

- R3-224533 Discussion on Carrier Phase Positioning (Ericsson)

- R3-224630 Discussion on SL Positioning Architecture and Signaling Procedures (CATT)

- R3-224631 Discussion on LPHAP and inactive positioning (CATT)

- R3-224701 Discussion on positioning enhancement (Huawei)

- R3-224702 Discussion on sidelink positioning (Huawei)

- R3-224765 Discussion on sidelink positioning (Xiaomi)

- R3-224799 Discussion on service authorization for sidelink positioning to NG-RAN (ZTE)

- R3-224833 Initial discussion on sidelink positioning (Samsung)

- R3-224916 Initial consideration on Sidelink positioning (CMCC)

- R3-224956 Consideration on sidelink positioning (ZTE)

- R3-224982 Discussion on other potential RAN3 impact (Beijing Xiaomi Mobile Software)

- R3-224530 Study on Rel-18 NR Sidelink Positioning  (Ericsson)

RAN4 #104-e

- R4-2212149, Work Plan for Study Item on Expanded and Improved NR Positioning, Intel Corporation

- R4-2212210, On the feasibility of PRS/SRS bandwidth aggregation for enhanced positioning accuracy, Qualcomm Incorporated

- R4-2212211, On improved positioning via NR carrier phase measurements, Qualcomm Incorporated

- R4-2213277, On accuracy improvement based on PRS/SRS bandwidth aggregation, Ericsson

- R4-2213278, On accuracy improvement based on NR carrier phase measurements, Ericsson

- R4-2213589, Discussion on NR positioning measurement accuracy improvement based on bandwidth aggregation, Nokia, Nokia Shanghai Bell

- R4-2213688, Discussion on CA based positioning enhancement, ZTE Corporation

- R4-2213689, Discussion on carrier phase based positioning, ZTE Corporation

- R4-2213730, RF impacts on positioning bandwidth aggregation for intra-band carriers, Huawei, HiSilicon

- R4-2213731, RF aspects of carrier phase measurements, Huawei, HiSilicon

- R4-2214115, Email discussion summary for [104-e][137] FS_NR_pos_UERF, Moderator (Intel Corporation)

- R4-2214248, Email discussion summary for [104-e][137] FS_NR_pos_UERF, Moderator (Intel Corporation)

- R4-2214462, WF on expanded and improved NR positioning study, Intel Corporation

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template