3GPP TSG RAN meeting #97-e									RP-222277

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			9.2.13

| WI / SI Name | Study on NR frequency range 2 (FR2) Over-the-Air (OTA) testing enhancements |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No | Testing part: No |
| Acronym | FS_NR_FR2_OTA_enh |  |  |  |
| Unique ID | 950077 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220988 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 | Core part: - | Performance part: - | Testing part: - |
| Overall Completion level | Study Item: 10% | Core part: - | Performance Part: - | Testing part: - |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Bin Han |
|  | Company | Qualcomm Incorporated |
|  | Email | binhan@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### Void

## 2.2	RAN2

#### Void

## 2.3	RAN3

#### Void

## 2.4	RAN4

#### 2.4.1	Agreements

#### Workplan

The workplan for this SI was approved in R4-2214814 [1].

- Work plan:

| Timeline | UE RF objectives | UE RRM objectives | UE Demod objectives |
| --- | --- | --- | --- |
| RAN4 #104-e, Aug '22 | Approve the work plan |  |  |
|  | 1) Discuss the initial contributions on candidate measurement setups, e.g., IFF or DFF, for UE RF testing 2) Discuss whether or not to include transmitting simultaneously | 1) Discuss the initial contributions for UE RRM testing 2) Discuss whether or not to include other number of AoAs | 1) Discuss the initial contributions for UE Demod testing |
| RAN #97e, Sept '22 |  |  |  |
| RAN4 #104-bis-e, Oct '22 | 1) Evaluate the feasibility of supporting 2AoAs with full degrees of freedom 2) Discuss potential baseline measurement setup for UE RF testing 2) Discuss initial measurement uncertainty (MU) element descriptions | 1) Discuss potential baseline measurement setup for UE RRM testing and evaluate the testability issues 2) Discuss initial measurement MU element descriptions | 1) Discuss potential baseline measurement setup for UE demodulation testing and evaluate the testability issues 2) Discuss initial measurement MU element descriptions |
| RAN4 #105, Nov '22 | 1) Evaluate the feasibility of supporting 2AoAs with full degrees of freedom and discuss on how many AoAs are needed. 2) Make progress on baseline measurement setup for UE RF testing based on the progress of RF core requirements 3) Make progress on MU element descriptions and MU budget values 4) Discuss mapping between MU elements and UE RF requirement definitions in the multi-Rx WI 5) Define work plan for alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE RRM testing based on the progress of RRM core requirements, 2) Evaluate feasibility such as evaluate the angular separations, number of AoAs, etc. 3) Make progress on MU element descriptions and MU budget values 4) Discuss mapping between MU elements and UE RRM requirement definitions in the multi-Rx WI 5) Define work plan for alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE Demod testing and evaluate the testability issues 2) Make progress on MU element descriptions and MU budget values 3) Discuss the propagation conditions if any |
| RAN #98e, Dec '22 |  |  |  |
| RAN4 #106, Feb '23 | 1) Make decision on how many AoAs and what the freedom for simultaneously active AoAs are needed 2) Make progress on the baseline measurement setup for UE RF testing based on the progress of RF core requirements 3) Make progress on MU element descriptions and MU budget values 4) Make progress on mapping between MU elements and UE RF requirement definitions in the multi-Rx WI 5) Discuss the alternate test methodologies (if applicable) | 1) Make progress on the baseline measurement setup for UE RRM testing based on the progress of RRM core requirements 2) Make the decision on the angular separations, number of AoAs, etc. 3) Make progress on MU element descriptions and MU budget values 4) Make progress on mapping between MU elements and UE RRM requirement definitions in the multi-Rx WI 5) Discuss the alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE Demod testing and evaluate the testability issues 2) Make progress on MU element descriptions and MU budget values 3) Make progress the propagation conditions if any |
| RAN #99, Mar '23 |  |  |  |
| RAN4 #106-bis, April '23 | 1) Make progress the baseline measurement setup for UE RF testing based on the progress of RF core requirements 2) Make progress on MU element descriptions and MU budget values 3) Make progress on mapping between MU elements and UE RF requirement definitions in the multi-Rx WI 4) Make progress on the alternate test methodologies (if applicable) | 1) Make progress the baseline measurement setup for UE RRM testing based on the progress of RRM core requirements 2) Make progress on MU element descriptions and MU budget values based on the progress of RRM core requirements 3) Make progress on mapping between MU elements and UE RRM requirement definitions in the multi-Rx WI 4) Make progress on the alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE Demod testing based on the progress of Demod requirements 2) Make progress on MU element descriptions and MU budget values 3) Make progress the propagation conditions if any |
| RAN4 #107, May '23 | 1) Make progress the baseline measurement setup for UE RF testing based on the progress of RF core requirements 2) Make progress on MU element descriptions and MU budget values 3) Make progress on mapping between MU elements and UE RF requirement definitions in the multi-Rx WI 4) Make progress on the alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE RRM testing based on the progress of RRM core requirements 2) Discuss MU element descriptions and MU budget values 3) Discuss mapping between MU elements and UE RRM requirement definitions in the multi-Rx WI 4) Discuss alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE demodulation testing based on the progress of Demod requirements 2) Make progress MU element descriptions and MU budget values 3) Discuss mapping between MU elements and UE demodulation requirement definitions in the multi-Rx WI 4) Discuss alternate test methodologies (if applicable) |
| RAN #100, June '23 |  |  |  |  |  |
| RAN4 #108, Aug '23 | 1) Make progress the baseline measurement setup for UE RF testing based on the progress of RF core requirements 2) Make progress MU element descriptions and MU budget values 3) Make progress mapping between MU elements and UE RF requirement definitions in the multi-Rx WI 4) Make progress on the alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE RRM testing based on the progress of RRM core requirements 2) Make progress MU element descriptions and MU budget values 3) Make progress mapping between MU elements and UE RRM requirement definitions in the multi-Rx WI 4) Make progress alternate test methodologies (if applicable) | 1) Make progress on baseline measurement setup for UE demodulation testing based on the progress of Demod requirements 2) Make progress MU element descriptions and MU budget values 3) Make progress mapping between MU elements and UE demodulation requirement definitions in the multi-Rx WI 4) Make progress alternate test methodologies (if applicable) |
| RAN #101, Sept '23 | Provide the TR for information at RAN plenary |  |  |  |  |
| RAN4 #108-bis, Oct '23 | Finalize baseline and alternate test methodologies | Finalize baseline and alternate test methodologies | 1) Make progress on baseline measurement setup for UE demodulation testing based on the progress of Demod requirements 2) Make progress MU element descriptions and MU budget values 3) Make progress mapping between MU elements and UE demodulation requirement definitions in the multi-Rx WI 4) Make progress alternate test methodologies (if applicable) |
| RAN4 #109, Nov '23 | Finalize outcome from baseline and alternate test methodologies | Finalize outcome from baseline and alternate test methodologies | Finalize outcome from baseline and alternate test methodologies |
| RAN #79, Dec '23 | Conclude the study item and present the TR for approval at RAN plenary |  |  |

#### General aspects

Dependence between core requirements and test method

- Agreement:

  - Study the test method considering both the test system capability as well as the core requirement definition. Study on detailed test methods enhancement ensuring a close connection between progress in requirements

Skeleton for TR 38.871

- Agreement:

  - Proceed the skeleton with [ ] on title and/or editor note to clarify the title maybe updated in future.

  - The skeleton was approved as R4-2214815 [2].

#### Test methods for RF/RRM/Demodulation

The below agreements are from WF R4-2214357 [3].

Quiet zone size and validation procedure

- Agreement:

  - Study the quiet zone size, MU definition and validation procedure for multi-Rx. The same list of QZ sizes defined so far (i.e., 20cm, 30cm, 40cm, and 55cm) is starting point and 30cm QZ is with high priority.

Baseline measurement setup for RF testing

- Proposals: companies are encouraged to provide your view for the following options from considerations of reusing legacy system and feasibility of test setup aspects.

  - Option 1: Reuse legacy IFF/DFF system as much as possible and further study how to introduce additional DL antenna to support the 2AoA spherical coverage measurement. Whether to support 2 simultaneously active AoAs is FFS

  - Option 2: Enhanced IFF is selected as the baseline methodology for further study and definition of multi AoA methodology for multi-panel reception UEs. Reuse legacy RRM test setup, i.e., angular relationships between simultaneously active AoAs is 30°, 60°, 90°, 120° and 150°. Whether the list can be further reduced is FFS.

  - Option 3: Study new multi-probe test system targeted to enable the condition that the simultaneous reception/transmission paths to and from UE can be configured as any directions permutations by proper rotation system design

  - Option 4: The test method setup for FR2 MIMO OTA in TR 38.827 can be considered as the baseline together with those in TR 38.810 and TR 38.884.

  - Option 5: Current study on inter-band CA of FR2+FR2 with offset antenna can be the starting point of the new test methodology.

- Agreements:

  - To further discuss above potential baseline measurement setups for RF testing. Other options are not precluded.

  - To evaluate and decide how many simultaneously active AoAs are needed.

  - Reusing legacy IFF/DFF system as much as possible is preferred.

The feasibility of supporting full rotational degrees of freedom for simultaneously two active AoAs in RF testing

- Proposals: companies are encouraged to share the views on the potential feasibility issues to support full rotational degrees of freedom for simultaneously two active AoAs

  - Option 1: It is feasible.

  - Option 2: It is not feasible. Specify the issues if any.

- Agreements:

  - To further study in next meeting

Potential test methods for RF testing

- Proposals: companies are encouraged to share the views on pros and cons for each option

  - Option 1(R4-2211549): IFF+IFF with moving reflectors, Test 2 AoAs simultaneously with 2 IFF (see example illustration below)

  - Option 2 (R4-2211549): IFF+DFF, DFF antennae as the second AoA NR anchor (see example illustration below)

  - Option 3 (R4-2211549): IFF+DFF, fixed DFF antennae as NR anchor (see example illustration below)

  - Option 4 (R4-2211549): Sequential tests by introducing a new test command to fix an active antenna in the DUT (see example illustration below)

  - Option 5 (R4-2211991): IFF+ rotating UE and anchor probe as a whole, the probes are divided into test probe and anchor probe (see example illustration below)

rotate UE and anchor probe as a whole

anchor probe

test probe

  - Option 6 (R4-2213627): Enhanced IFF method utilizing multiple compact antenna test ranges as per TS 38.508-1, i.e., reuse the legacy RRM test setup (see example illustration below)

- Agreements:

  - To investigate pros and cons for each option in next meeting.

  - Other options are not precluded.

Baseline measurement setup for RRM testing

- Proposals: companies are encouraged to share the views on pros and cons for each option

  - Option 1 (Apple): Further discuss applicability of the legacy FR2 RRM test setup to the multi-panel reception RRM requirements

  - Option 2 (Qualcomm): Legacy RRM test setup could be baseline and to further consider more flexibility on the angular offset for multiple panels for UE RRM requirements testing.

  - Option 3 (R&S): Enhanced IFF is selected as the baseline methodology for further study and definition of multi AoA methodology for multi-panel reception UEs. Reuse legacy RRM test setup, i.e., angular relationships between simultaneously active AoAs is 30°, 60°, 90°, 120° and 150°. Whether the list can be further reduced is FFS.

  - Option 4 (vivo): Wait for the clear feedback from RRM session on which requirement will be specified and how the capability of test system should be.

- Agreements

  - To investigate pros and cons for each option in next meeting.

  - Other options are not precluded.

Approach for multi-panel reception demodulation testing

- Proposals

  - Option 1: The virtual cable approach should be the baseline for multiple panels UE demodulation testing and only pure baseband performance shall be tested.

  - Option 2: Specify other option if any

- Agreement:

  - Option 1

Baseline measurement setup for demodulation testing

- Proposals: companies are encouraged to share the views on pros and cons for each option

  - Option 1 (vivo): The Rel-15 measurement setup for UE demodulation should be baseline for further enhancement to support 4-layer MIMO. To discuss how to introduce additional DL antenna with reasonable angular separation.

  - Option 2 (Qualcomm): RAN4 to further study how to support the selection of beam pair (two AoAs) for UE demodulation requirements testing.

  - Option 3 (R&S): Enhanced IFF is selected as the baseline methodology for further study and definition of multi AoA methodology for multi-panel reception UEs. Reuse legacy RRM test setup, i.e., angular relationships between simultaneously active AoAs is 30°, 60°, 90°, 120° and 150°. Whether the list can be further reduced is FFS.

- Agreements:

  - To investigate pros and cons for each option in next meeting.

  - Other options are not precluded

The feasibility of supporting full rotational degrees of freedom for simultaneously two active AoAs in demodulation testing

- Proposals: continue to discuss the necessity and feasibility of supporting full rotational degrees of freedom for simultaneously two active AoAs in demodulation testing

  - Option 1: It is necessary and feasible to support full rotational degrees of freedom for simultaneously two active AoAs in demodulation testing

  - Option 2: It is not necessary. Please specify the reasons and the feasibility issues if Option 2 is selected.

- Agreements:

  - To further study in next meeting

#### Test uncertainty assessments

The below agreements are from WF R4-2214357.

MU impacts for Multi-Rx test system

- Proposals

  - Option 1: RAN4 to study the impact on MU element of Quality of Quiet Zone and positioner blocking.

  - Option 2: specify other option if any

- Agreement:

  - RAN4 to study the impact of positioner blocking on MU element of Quality of Quiet Zone

#### 2.4.2	Remaining Open issues

The objectives for FR2-1 OTA testing for UEs with multi-panel reception and 4DL layer are as follows.

- Define a test methodology for RF/RRM/Demodulation requirements testing for devices that can receive simultaneously from multiple Angle of Arrival (AoA)

  - The multiple AoA test setup should enable testing of up to 2 DL Layers with dual polarization for each angle

  - For RRM, the target should be to allow testing of 4 AoAs with 2 simultaneously active AoAs

  - Define a test methodology for up to 4 DL MIMO layer demodulation testing

  - Note: Revisit whether or not to include the case of transmitting simultaneously in RAN#97

  - Note: Revisit whether or not to include other number of AoAs in RAN#97

- Smartphone form factor should be the first priority, other UE types should also be discussed as 2nd priority

- Develop the related preliminary uncertainty assessments for the test methodologies

- FR2 test methods defined in TR 38.810 and TR 38.884 should be used as the baseline.

- The tests shall take the test system reuse, test system complexity and test time into account to keep the whole test costs within a reasonable level.

## 2.5	RAN5

#### Void

## 2.6	RAN6

#### Void

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A.

## 4.	References

- R4-2214814	Work plan for Rel-18 FR2 OTA testing enhancements	Qualcomm Incorporated

- R4-2214815	Skeleton for TR 38.871 v0.0.1	Qualcomm Incorporated

- R4-2214357	WF on NR FR2 OTA testing enhancements	Qualcomm Incorporated

- R4-2211549	Views on FR2-1 RF OTA test for a device with multi-panel reception	Anritsu Corporation

- R4-2211991	Considerations on FR2 multiple AoA test	Samsung

- R4-2212377	Initial views on multi-panel FR2 test methodology	Apple

- R4-2212823	Discussion on test methodology for FR2 Multi-Rx	vivo

- R4-2212824	Considerations on test system capability for Rel-18 FR2 OTA	vivo

- R4-2212825	Views on MU impacts for Multi-Rx test system	vivo

- R4-2213179	Discussion on maximun DL testable SNR for FR2-2	Qualcomm Incorporated

- R4-2213180	CR on TR 38.884 for FR2-2 maximum DL testable SNR	Qualcomm Incorporated

- R4-2213181	Work plan for Rel-18 FR2 OTA testing enhancements	Qualcomm Incorporated

- R4-2213182	Skeleton for TR 38.871 v0.0.1	Qualcomm Incorporated

- R4-2213183	Test methodology for FR2 UE with multi-panel	Qualcomm Incorporated

- R4-2213196	on the testing enhancement of FR2 OTA	Xiaomi

- R4-2213418	Consideration on dual-panel test method of FR2 OTA	OPPO

- R4-2213421	General view on FR2 OTA testing enhancement	OPPO

- R4-2213627	Discussion on FR2 methods for UEs with multi-panel reception	ROHDE & SCHWARZ

- R4-2214194	Email Discussion Summary for [104-e][334] FS_NR_FR2_OTA_enh	Moderator (Qualcomm)

- R4-2214323	Email Discussion Summary for [104-e][334] FS_NR_FR2_OTA_enh	Moderator (Qualcomm)