3GPP TSG RAN meeting #97-e									RP-222347

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			9.5.4.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MIMO_OTA |  |  |  |  |
| Unique ID | 880078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213101 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Jun/2022 | Performance part: Sep/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 90% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhu, Siting; Xing, Jinqiang |
|  | Company | CAICT, OPPO |
|  | Email | zhusiting@caict.ac.cn xingjinqiang@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #104-e (Aug. 2022, Electronic Meeting)

- General

- The email discussion has been summarized in [1].

- WF on NR MIMO OTA was approved. [2]

- LS on NR MIMO OTA was approved. [3]

- Draft CR to update Number of HARQ Processes to TS 38.151 and TR 38.827 was endorsed. [4, 5]

- Draft CR to TS 38.151 on editorial correction was endorsed. [6]

- draft CR to TS38.151 on maximum downlink power and additional criterion for FR1 MIMO OTA test was endorsed. [7]

- draft CR to TS38.151 on MIMO OTA requirements was merged. [8]

- draft CR to TS38.151 on minimum requirements was endorsed. [9]

- draft CR to 38.151 on Validation Passfail limit was endorsed. [10]

- draft CR to 38.151 on Channel model validation was endorsed. [11]

- Outcome of 3GPP FR1 MIMO OTA lab alignment activity was discussed and concluded [17]

- Analysis of 3GPP FR1 MIMO OTA Performance Test Campaign and Proposals for requirements was discussed and concluded [28]

- Agreements on General and testing methodology maintenance

- Issue 1-1: LS on NR MIMO OTA progress

- Send an LS on NR MIMO OTA progress to RAN5, CTIA MOSG and CCSA TC9 WG1.

- The LS in R4-2215136 is approved.

- Issue 1-3-1: PDP pass/fail limits for FR2 channel model validation

- Remove the square brackets in Table D.4.2-1, i.e., the PDP pass/fail limits for FR2 CDL-C UMi channel model validation are specified as below.

Table D.4.2-1: PDP pass/fail limits for FR2 CDL-C UMi channel model validation

|  | Power Tolerance | Delay Tolerance |
| --- | --- | --- |
| Paths from 0dB to 10dB | ±1dB | ±6ns |
| Paths from 10dB to 30dB | ±5dB | ±6ns |
| Paths from 30dB to 40dB | ±10dB | ±6ns |

- Issue 1-3-2: Wording of the Temporal Correlation pass/fail limits for FR2

- Adopt the following wording of the Temporal Correlation pass/fail limits for FR1:

    - The pass/fail limits for theoretical temporal correlation defined in Clause C.3.3 above 0.3 are formed as bands of ±0.1 of correlation capped at 1 at the high end. Additionally, when the theoretical temporal correlation drops below 0.3, the limits are formed at bands of ±0.3 of correlation capped at 0 at the low end.

- Adopt the following wording of the Temporal Correlation pass/fail limits for FR2:

    - The pass/fail limits for theoretical temporal correlation defined in Clause D.3.3 above 0.3 are formed as bands of ±0.1 of correlation capped at 1 at the high end. Additionally, when the theoretical temporal correlation drops below 0.3, the limits are formed at bands of ±0.3 of correlation capped at 0 at the low end.

- Issue 1-3-3: Tighten the Temporal Correlation pass/fail limits for FR2

- Keep the temporal correlation pass/fail limits the same for FR1 and FR2, i.e., not to tighten the temporal correlation pass/fail limits for FR2.

- It is not excluded to further tighten this value (if necessary) when more validation results are obtained.

- Issue 1-3-4: Cross-polarization (V/H) pass/fail limits for FR2 channel model validation

- Remove the square brackets, i.e., the cross-polarization ratio pass/fail limit is specified as ±1.5 dB.

- Issue 1-3-5: PSP pass/fail limits for FR2 channel model validation

- Remove the square brackets, i.e., the PSP pass/fail limit is specified as 84%.

- Agreements on FR1 Performance requirements

- Issue 2-1-1: Maximum downlink power and additional criterion for FR1 MIMO OTA

- Remove the square brackets and confirm the maximum downlink RS-EPRE as -80dBm/15kHz (or equivalent -77dBm/30kHz) for FR1 MIMO OTA.

- Proposal 2: Remove the square brackets in additional criterion. The EUT must meet 90% throughput in 10 of total 12 azimuthal orientations.

- Define the same criterion on 90%TP for bands ≥3GHz and bands <3GHz.

- Issue 2-2-1: Pass/fail limit for FR1 MIMO OTA lab alignment

- Keep the current FR1 lab alignment pass/fail limit unchanged as +/- 0.75MU, i.e., +/- 2.25 dB for band <3GHz and +/- 2.55 dB for band >3GHz.

- Issue 2-2-2: FR1 MIMO OTA lab alignment outcome

- 3GPP FR1 MIMO OTA lab alignment among the 6 labs, i.e., CAICT, CMCC&BUPT, Huawei, MediaTek, Xiaomi, and Apple is confirmed.

- 3GPP FR1 MIMO OTA lab alignment activity is closed in RAN4#104-e meeting.

- Issue 2-3: TRMS measurement data for defining FR1 MIMO OTA performance requirements

- The TRMS measurement results in R4-2209330 (CAICT), R4-2209513 (Xiaomi), R4-2208413 (CMCC&BUPT), R4-2213204 (Xiaomi), R4-2211996 (Huawei), and R4-2212407 (Apple) are included in FR1 MIMO OTA data pool for defining performance requirements.

- Issue 2-4-2: Final values of TRMS requirements

- Define FR1 MIMO OTA TRMS minimum performance requirements as below:

    - n41: -93.3 dBm/30kHz

    - n78: -94.8 dBm/30kHz

- Issue 2-5-1: Test Tolerance (TT) and MU assessment work in RAN4 and RAN5

- RAN4 should discuss recommended TT values for FR1 MIMO OTA, and provide the recommended TT values to RAN5.

- The final MU and TT will be decided by RAN5, but it is suggested not to change the TT values for FR1 MIMO OTA TRMS in RAN5.

- Issue 2-5-2: TT values for FR1 MIMO OTA

- Define recommended TT values for FR1 MIMO OTA as 0.6MU, i.e., 1.8dB for n41 and 2dB for n78.

- Agreements on FR2 Performance requirements

- Issue 3-1: General views on FR2 MIMO OTA requirements development

- No agreements in RAN4 on FR2 MIMO OTA requirements. How to conclude the performance part of FR2 MIMO OTA depending on the RAN-P decision.

2.4.2	Remaining Open issues

Performance part:

- Specify the FR2 MIMO OTA requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

4.	References

RAN4#104-e

- R4-2214320	Email discussion summary for [104-e] [331] NR_MIMO_OTA	Moderator (CAICT)

- R4-2214360	WF on NR MIMO OTA	CAICT, vivo

- R4-2215136	LS on NR MIMO OTA	CAICT

- R4-2211826	Draft CR to update Number of HARQ Processes	Keysight Technologies UK Ltd, vivo, Samsung, CAICT

- R4-2211827	Draft CR to update Number of HARQ Processes	Keysight Technologies UK Ltd, vivo, Samsung, CAICT

- R4-2211987	Draft CR to TS 38.151 on editorial correction	Samsung

- R4-2212644	draft CR to TS38.151 on maximum downlink power and additional criterion for FR1 MIMO OTA test	CAICT

- R4-2212828	draft CR to TS38.151 on MIMO OTA requirements	vivo

- R4-2214794	draft CR to TS38.151 on minmum requirements	CAICT

- R4-2214816	CR to 38.151 on Validation Passfail limit	Huawei,HiSilicon

- R4-2214818	CR to 38.151 on Channel model calidation	Huawei,HiSilicon

- R4-2211560	On MIMO OTA FR1 lab alignment criteria	Huawei Tech.(UK) Co.. Ltd

- R4-2211996	FR1 MIMO OTA Test Campaign results from Huawei	Huawei Tech.(UK) Co.. Ltd

- R4-2212323	Channel model validation results for FR2	CMCC

- R4-2212407	MIMO OTA device measurement results and requirement proposal	Apple

- R4-2212639	Proposals on concluding NR MIMO OTA WI	CAICT,SAICT

- R4-2212642	Summary of FR1 MIMO OTA lab alignment results	CAICT

- R4-2212819	Views on Test Tolerance for FR1 MIMO OTA	vivo

- R4-2213177	On FR2 MIMO OTA requirements	Qualcomm Incorporated

- R4-2213187	Discussion on FR2 MIMO OTA performance requirements	Huawei,HiSilicon

- R4-2213197	on the performance requirement for FR1 MIMO OTA	Xiaomi

- R4-2213204	test result for FR1 performance requirement	Xiaomi

- R4-2213422	Lab alignment and requirement for FR1 MIMO OTA	OPPO

- R4-2213427	Views on FR1 MIMO OTA performance requirement	OPPO

- R4-2213428	Views on FR2 MIMO OTA performance requirement	OPPO

- R4-2214817	Discussion on FR2 MIMO OTA channel model validation	Huawei,HiSilicon

- R4-2215135	MIMO OTA lab alignment results	Apple

- R4-2215137	Proposals on FR1 MIMO OTA performance requirements	CAICT

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template