3GPP TSG RAN meeting #97-e								               RP-222362 eMeeting, September 12-16, 2022

## Status Report to TSG

Agenda item:	9.5.2.6 - NR small data transmissions in INACTIVE state [RAN2 WI: NR_SmallData_INACTIVE-Perf]

| WI / SI Name | NR small data transmissions in INACTIVE state |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_SmallData_INACTIVE |  |  |  |  |
| Unique ID | 860251 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212594 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 12/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: Overall: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: 70% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

The performance part of the WI requires 1 more quarter because some of the performance related aspects are still pending – please see section 2.4.2 for details.

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Eswar Vutukuri |
|  | Company | ZTE Corporation |
|  | Email | eswar.vutukuri@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

## 2.2	RAN2

#### 2.2.1	Agreements

## 2.3	RAN3

#### 2.3.1	Agreements

## 2.4	RAN4

#### 2.4.1	Agreements

###### RAN4#104-e

###### A WF (R4-2214341) is agreed

- RAN4 not to discuss the issue on EMR measurement requirement overlapping with SDT transmission before RAN2’s feedback, and corresponding specs texts will be updated if necessary only after RAN2’s feedback.

- Do not capture UE behavior into specs on selecting the largest RSRP value from multiple measured samples from Rx beam sweeping for the same SSB.

- Follow RAN2’s updated T1 definition

- 5 steps for testing procedures agreed

- Tests should cover both cases where UE shall and shall not transmit with CG-SDT

- Combine TC1 +TC3 into one new TC, and TC2+TC4 into another new TC

#### 2.4.2	Remaining Open issues

- Whether or not RAN4 specifies SDT requirements for NR-U

- Design of the new TC1 and new TC2 by considering detailed setup addressing concerns on UL data triggering, RSRP2, and forced TA validation

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### N/A

#### 3.1.1	Agreements with cross-TSG impacts

N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

## 4.2	RAN2

## 4.3	RAN3

## 4.1	RAN4

Tdocs – RAN4#104-e

- R4-2211614 Open issues in RRM requirements for CG-SDT	Qualcomm Incorporated

- R4-2211615 RRM performance requirements for CG-SDT	Qualcomm Incorporated

- R4-2211850 On SDT RRM	Apple

- R4-2212190 Clarification on RSRP measurement reference for TA validation	LG Electronics Inc.

- R4-2212192 CR on T1 definition of TA validation for Rel-17 NR SDT in INACTIVE sate	LG Electronics Inc.

- R4-2212684 On demodulation performance requirements for SDT	Nokia, Nokia Shanghai Bell

- R4-2212685 Discussion on performance requirements for SDT	Nokia, Nokia Shanghai Bell

- R4-2213376 Remaining issues on RRM requirements for NR SDT	ZTE Wistron Telecom AB

- R4-2213377 On RRM performance requirements for NR SDT	ZTE Wistron Telecom AB

- R4-2213403 Remaining discussions on RRM requirements for Small Data Transmissions	Ericsson

- R4-2213404 Discussions on RRM performance requirements for SDT	Ericsson

- R4-2213558 Discussion on remaining issues for SDT RRM	Huawei, HiSilicon

- R4-2213559 CR on SDT RRM requirements	Huawei, HiSilicon

- R4-2213560 Discussion on TCs for SDT	Huawei, HiSilicon

- R4-2213746 Discussion on the remaining issues for SDT	MediaTek inc.

- R4-2214150 Email discussion summary for [104-e][230] NR_SmallData_INACTIVE, Moderator (ZTE)

- R4-2214280 Email discussion summary for [104-e][230] NR_SmallData_INACTIVE, Moderator (ZTE)

- R4-2214341	Wayforward on RRM requirements and test cases for NR SDT	ZTE

- R4-2214515	CR on T1 definition of TA validation for Rel-17 NR SDT in INACTIVE sate	LG Electronics Inc.

- R4-2214525	CR on SDT RRM requirements	Huawei, HiSilicon

END