3GPP TSG RAN Meeting #97e	RP-222486

Electronic Meeting, September 12 – 16, 2022

## Status Report to TSG

Agenda item:			9.2.8

| WI / SI Name | Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_AIML_Air |  |  |  |  |
| Unique ID | 940084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 10% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Juan Montojo |
|  | Company | Qualcomm |
|  | Email | juanm@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

General aspects of AI/ML framework

Agreement

Study the following aspects, including the definition of components (if needed) and necessity, in Life Cycle Management

- Data collection

  - Note: This also includes associated assistance information, if applicable.

- Model training

- [Model registration]

- Model deployment

  - Note: Terminology is to be defined. This includes process of compiling a trained AI/ML model and packaging it into an executable format and delivering to a target device.

- [Model configuration]

- Model inference operation

- Model selection, activation, deactivation, switching, and fallback operation

  - Note: some of them to be refined

- Model monitoring

- Model update

  - Note: Terminology is to be defined. This includes model finetuning, retraining, and re-development via online/offline training.

- Model transfer

- UE capability

Note: Some aspects in the list may not have specification impact.

Note: Aspects with square brackets are tentative and pending terminology definition.

Note: More aspects may be added as study progresses.

Agreement

The following is an initial list of common KPIs (if applicable) for evaluating performance benefits of AI/ML

- Performance

  - Intermediate KPIs

  - Link and system level performance

  - Generalization performance

- Over-the-air Overhead

  - Overhead of assistance information

  - Overhead of data collection

  - Overhead of model delivery/transfer

  - Overhead of other AI/ML-related signaling

- Inference complexity

  - Computational complexity of model inference: FLOPs

  - Computational complexity for pre- and post-processing

  - Model complexity: e.g., the number of parameters and/or size (e.g. Mbyte)

- Training complexity

- LCM related complexity and storage overhead

  - FFS: specific aspects

- FFS: Latency, e.g., Inference latency

Note: Other aspects may be added in the future, e.g. training related KPIs

Note: Use-case specific KPIs may be additionally considered for the given use-case.

Working Assumption

| Terminology | Description |
| --- | --- |
| Online training | An AI/ML training process where the model being used for inference) is (typically continuously) trained in (near) real-time with the arrival of new training samples. Note: the notion of (near) real-time vs. non real-time is context-dependent and is relative to the inference time-scale. Note: This definition only serves as a guidance. There may be cases that may not exactly conform to this definition but could still be categorized as online training by commonly accepted conventions. Note: Fine-tuning/re-training may be done via online or offline training. (This note could be removed when we define the term fine-tuning.) |
| Offline training | An AI/ML training process where the model is trained based on collected dataset, and where the trained model is later used or delivered for inference. Note: This definition only serves as a guidance. There may be cases that may not exactly conform to this definition but could still be categorized as offline training by commonly accepted conventions. |

Note: It is encouraged for the 3gpp discussion to proceed without waiting for online/offline training terminologies.

Working Assumption

Include the following into a working list of terminologies to be used for RAN1 AI/ML air interface SI discussion.

| Terminology | Description |
| --- | --- |
| AI/ML model delivery | A generic term referring to delivery of an AI/ML model from one entity to another entity in any manner. Note: An entity could mean a network node/function (e.g., gNB, LMF, etc.), UE, proprietary server, etc. |

Note:

Companies are encouraged to bring discussions on various options and their views on how to define Level y/z boundary in the next RAN1 meeting.

Evaluation on AI/ML for CSI feedback enhancement

Agreement

For the evaluation of the AI/ML based CSI feedback enhancement, if the GCS/SGCS is adopted as the intermediate KPI as part of the ‘Evaluation Metric’, between GCS and SGCS, SGCS is adopted

Agreement

The following cases are considered for verifying the generalization performance of an AI/ML model over various scenarios/configurations as a starting point:

- Case 1: The AI/ML model is trained based on training dataset from one Scenario#A/Configuration#A, and then the AI/ML model performs inference/test on a dataset from the same Scenario#A/Configuration#A

- Case 2: The AI/ML model is trained based on training dataset from one Scenario#A/Configuration#A, and then the AI/ML model performs inference/test on a different dataset than Scenario#A/Configuration#A, e.g., Scenario#B/Configuration#B, Scenario#A/Configuration#B

- Case 3: The AI/ML model is trained based on training dataset constructed by mixing datasets from multiple scenarios/configurations including Scenario#A/Configuration#A and a different dataset than Scenario#A/Configuration#A, e.g., Scenario#B/Configuration#B, Scenario#A/Configuration#B, and then the AI/ML model performs inference/test on a dataset from a single Scenario/Configuration from the multiple scenarios/configurations, e.g.,  Scenario#A/Configuration#A, Scenario#B/Configuration#B, Scenario#A/Configuration#B.

      - Note: Companies to report the ratio for dataset mixing

      - Note: number of the multiple scenarios/configurations can be larger than two

- FFS the detailed set of scenarios/configurations

- FFS other cases for generalization verification, e.g.,

    - Case 2A: The AI/ML model is trained based on training dataset from one Scenario#A/Configuration#A, and then the AI/ML model is updated based on a fine-tuning dataset different than Scenario#A/Configuration#A, e.g., Scenario#B/Configuration#B, Scenario#A/Configuration#B. After that, the AI/ML model is tested on a different dataset than Scenario#A/Configuration#A, e.g., subject to Scenario#B/Configuration#B, Scenario#A/Configuration#B.

Agreement

For CSI enhancement evaluations, to verify the generalization performance of an AI/ML model over various scenarios, the set of scenarios are considered focusing on one or more of the following aspects as a starting point:

- Various deployment scenarios (e.g., UMa, UMi, InH)

- Various outdoor/indoor UE distributions for UMa/UMi (e.g., 10:0, 8:2, 5:5, 2:8, 0:10)

- Various carrier frequencies (e.g., 2GHz, 3.5GHz)

- Other aspects of scenarios are not precluded, e.g., various antenna spacing, various antenna virtualization (TxRU mapping), various ISDs, various UE speeds, etc.

- Companies to report the selected scenarios for generalization verification

Conclusion

If the AI/ML based CSI prediction sub use cases is to be selected as a sub use case, consider CSI prediction involving temporal domain as a starting point.

Agreement

For CSI enhancement evaluations, to verify the generalization/scalability performance of an AI/ML model over various configurations (e.g., which may potentially lead to different dimensions of model input/output), the set of configurations are considered focusing on one or more of the following aspects as a starting point:

- Various bandwidths (e.g., 10MHz, 20MHz) and/or frequency granularities, (e.g., size of subband)

- Various sizes of CSI feedback payloads, FFS candidate payload number

- Various antenna port layouts, e.g., (N1/N2/P) and/or antenna port numbers (e.g., 32 ports, 16 ports)

- Other aspects of configurations are not precluded, e.g., various numerologies, various rank numbers/layers, etc.

- Companies to report the selected configurations for generalization verification

- Companies are encouraged to report the method to achieve generalization over various configurations to achieve scalability of the AI/ML input/output, including pre-processing, post-processing, etc.

Conclusion

For the evaluation of the AI/ML based CSI feedback enhancement, for ‘Channel estimation’, it is up to companies to choose the error modeling method for realistic channel estimation and report by willingness.

- Note: It is not precluded that companies use ideal channel to calibrate

Agreement

For the evaluation of the AI/ML based CSI feedback enhancement, the throughput in the ‘Evaluation Metric’ includes average UPT, 5%ile UE throughput, and CDF of UPT.

Agreement

For the evaluation of the AI/ML based CSI compression sub use cases, companies are encouraged to report the specific quantization/dequantization method, e.g., vector quantization, scalar quantization, etc.

Agreement

For the evaluation of the AI/ML based CSI compression sub use cases, the capability/complexity related KPIs, including FLOPs as well as AI/ML model size and/or number of AI/ML parameters, are to be reported separately for the CSI generation part and the CSI reconstruction part.

Conclusion

If the AI/ML based CSI prediction sub use case is to be selected as a sub use case, a one-sided structure is considered as a starting point, where the AI/ML inference is performed at either gNB or UE.

Conclusion

If the AI/ML based CSI prediction sub use case is to be selected as a sub use case, for evaluation,

- 100% outdoor UE is assumed for UE distribution.

    - FFS: whether to add O2I carpenetration loss per TS 38.901 if the simulation assumes UEs inside vehicles

- UE speed is assumed for evaluation with 10, 20, 30, 60, 120km/h

    - Note: Companies to report the set/subset of speeds

- 5ms CSI feedback periodicity is taken as baseline, while other CSI feedback periodicity values can be reported for the EVM

Conclusion

If the AI/ML based CSI prediction sub use case is to be selected as a sub use case, companies are encouraged to report the details of their models for evaluation, including:

- The structure of the AI/ML model, e.g., type (FCN, RNN, CNN,…), the number of layers, branches, format of parameters, etc.

- The input CSI type, e.g., raw channel matrix, eigenvector(s) of the raw channel matrix, feedback CSI information, etc.

- The output CSI type, e.g., channel matrix, eigenvector(s), feedback CSI information, etc.

- Data pre-processing/post-processing

- Loss function

- Others are not precluded

Other aspects on AI/ML for CSI feedback enhancement

Agreement

In CSI compression using two-sided model use case, the following AI/ML model training collaborations will be further studied:

- Type 1: Joint training of the two-sided model at a single side/entity, e.g., UE-sided or Network-sided.

- Type 2: Joint training of the two-sided model at network side and UE side, repectively.

- Type 3: Separate training at network side and UE side, where the UE-side CSI generation part and the network-side CSI reconstruction part are trained by UE side and network side, respectively.

- Note: Joint training means the generation model and reconstruction model should be trained in the same loop for forward propagation and backward propagation. Joint training could be done both at single node or across multiple nodes (e.g., through gradient exchange between nodes).

- Note: Separate training includes sequential training starting with UE side training, or sequential training starting with NW side training [, or parallel training] at UE and NW

- Other collaboration types are not excluded.

Conclusion

CSI-RS configuration and overhead reduction is NOT selected as one representative sub-use case for CSI feedback enhancement use case.

Conclusion

Resource allocation and scheduling is NOT selected as one representative sub-use case for CSI feedback enhancement use case.

Agreement

In CSI compression using two-sided model use case, further study potential specification impact on CSI report, including at least

- CSI generation model output and/or CSI reconstruction model input, including configuration(size/format) and/or potential post/pre-processing of CSI generation model output/CSI reconstruction model input.

- CQI determination

- RI determination

Agreement

In CSI compression using two-sided model use case, further study potential specification impact on output CSI, including at least

- Model output type/dimension/configuration and potential post processing

Agreement

In CSI compression using two-sided model use case, further discuss at least the following aspects, including their necessity/feasibility/potential specification impact,  for data collection for AI/ML model training/inference/update/monitoring:

- Assistance signaling for UE’s data collection

- Assistance signaling for gNB’s data collection

- Delivery of the datasets.

Evaluation on AI/ML for beam management

Agreement

The Following updated based on the agreements in RAN 1 #109-e is adopted

| Parameters | Values |
| --- | --- |
| UE distribution | - FFS 10 UEs per sector/cell for system performance related KPI (if supported) [e.g,, throughput] for full buffer traffic (if supported) evaluation (model inference). - X UEs per sector/cell for system performance related KPI for FTP traffic (if supported) evaluation (model inference). - Other values are not precluded - Number of UEs per/sector per cell during data collection (training/testing) is reported by companies if relevant - More UEs per sector/cell for data generation is not precluded. |
| UE Antenna Configuration | - Antenna setup and port layouts at UE: [1,2,1,4,2,1,1], 2 panels (left, right) - [Panel structure: (M,N,P) = (1,4,2)] - panels (left, right) with (Mg, Ng) = (1, 2) as baseline - Other assumptions are not precluded Companies to explain TXRU weights mapping. Companies to explain beam and panel selection. Companies to explain number of UE beams |

Agreement

The Following updated based on the agreements in RAN 1 #109-e is adopted

| Parameters | Values |
| --- | --- |
| UE Speed | - For spatial domain beam prediction, 3km/h - For time domain beam prediction: 3km/h(optional), 30km/h (baseline), 60km/h (optional), 90km/h (optional), 120km/h (optional) - Other values are not precluded |
| UE distribution | - For spatial domain beam prediction: - Option 1: 80% indoor ,20% outdoor as in TR 38.901 - Option 2: 100% outdoor - For time domain prediction: 100% outdoor |

Agreement

- If UE orientation is modeled, it can be independently modeled from UE moving trajectory model.

  - This is not precluded that UE orientation coupled with UE moving trajectory model.

Agreement

- Study the following options on the selection of Set B of beams (pairs)

  - Option 1: Set B is fixed across training and inference

    - FFS on the beams of Set B

  - Option 2: Set B is variable (e.g., different beams (pairs) patterns in each report/measurement during training and/or inference)

    - FFS on fixed or variable number of beams (pairs)

    - FFS on the details

  - Other options are not precluded.

  - FFS on the number of beams (pairs) in Set B

  - Note: This does not preclude the alternative that Set B is different from Set A.

Agreement

- To evaluate the performance of AI/ML in beam management at least for NW side beam prediction, UCI report overhead can be further studied as one of KPI options.

  - FFS: number of UCI reports and UCI payload size

Other aspects on AI/ML for beam management

Agreement

For the sub use case BM-Case1, support the following alternatives for further study:

- Alt.1: Set A and Set B are different (Set B is NOT a subset of Set A)

- Alt.2: Set B is a subset of Set A

- Note1: Set A is for DL beam prediction and Set B is for DL beam measurement.

- Note2: The beam patterns of Set A and Set B can be clarified by the companies.

Agreement

For the data collection for AI/ML model training (if supported), study the following aspects as a starting point for potential necessary specification impact:

- Signaling/configuration/measurement/report for data collection, e.g., signaling aspects related to assistance information (if supported), Reference signals

- Content/type of the collected data

- Other aspect(s) is not precluded

Agreement

At least for the sub use case BM-Case1 and BM-Case2, support both Alt.1 and Alt.2 for the study of AI/ML model training:

- Alt.1: AI/ML model training at NW side;

- Alt.2: AI/ML model training at UE side.

Note: Whether it is online or offline training is a separate discussion.

Agreement

For the sub use case BM-Case1 and BM-Case2, further study the following alternatives for the predicted beams:

- Alt.1: DL Tx beam prediction

- Alt.2: DL Rx beam prediction

- Alt.3: Beam pair prediction (a beam pair consists of a DL Tx beam and a corresponding DL Rx beam)

- Note1: DL Rx beam prediction may or may not have spec impact

Agreement

For the sub use case BM-Case2, further study the following alternatives:

- Alt.1: Set A and Set B are different (Set B is NOT a subset of Set A)

- Alt.2: Set B is a subset of Set A (Set A and Set B are not the same)

- Alt.3: Set A and Set B are the same

- Note1: The beam pattern of Set A and Set B can be clarified by the companies.

Agreement

Regarding the model monitoring for BM-Case1 and BM-Case2, to investigate specification impacts from the following aspects

- Performance metric(s)

- Benchmark/reference for the performance comparison

- Signaling/configuration/measurement/report for model monitoring, e.g., signaling aspects related to assistance information (if supported), Reference signals

- Other aspect(s) is not precluded

Agreement

In order to facilitate the AI/ML model inference, study the following aspects as a starting point:

- Enhanced or new configurations/UE reporting/UE measurement, e.g., Enhanced or new beam measurement and/or beam reporting

- Enhanced or new signaling for measurement configuration/triggering

- Signaling of assistance information (if applicable)

- Other aspect(s) is not precluded

Agreement

Regarding the sub use case BM-Case1 and BM-Case2, study the following alternatives for AI/ML output:

- Alt.1: Tx and/or Rx Beam ID(s) and/or the predicted L1-RSRP of the N predicted DL Tx and/or Rx beams

  - E.g., N predicted beams can be the top-N predicted beams

- Alt.2: Tx and/or Rx Beam ID(s) of the N predicted DL Tx and/or Rx beams and  other information

  - FFS: other information (e.g., probability for the beam to be the best beam, the associated confidence, beam application time/dwelling time, Predicted Beam failure)

  - E.g., N predicted beams can be the top-N predicted beams

- Alt.3: Tx and/or Rx Beam angle(s) and/or the predicted L1-RSRP of the N predicted DL Tx and/or Rx beams

  - E.g., N predicted beams can be the top-N predicted beams

  - FFS: details of Beam angle(s)

- FFS: how to select the N DL Tx and/or Rx beams (e.g., L1-RSRP higher than a threshold, a sum probability of being the best beams higher than a threshold, RSRP corresponding to the expected Tx and/or Rx beam direction(s))

- Note1: It is up to companies to provide other alternative(s)

- Note2: Beam ID is only used for discussion purpose

- Note3: All the outputs are “nominal” and only for discussion purpose

- Note4: Values of N is up to each company.

- Note5: All of the outputs in the above alternatives may vary based on whether the AI/ML model inference is at UE side or gNB side.

- Note 6: The Top-N beam IDs might have been derived via post-processing of the ML-model output

AI/ML for positioning accuracy enhancement

Agreement

For AI/ML-based positioning, both approaches below are studied and evaluated by RAN1:

- Direct AI/ML positioning

- AI/ML assisted positioning

Agreement

For AI/ML-based positioning, study impact from implementation imperfections.

Agreement

For evaluation of AI/ML based positioning, the model complexity is reported via the metric of “number of model parameters”.

Agreement

To investigate the model generalization capability, at least the following aspect(s) are considered for the evaluation for AI/ML based positioning:

- Different drops

    - Training dataset from drops {A0, A1,…, AN-1}, test dataset from unseen drop(s) (i.e., different drop(s) than any in {A0, A1,…, AN-1}). Here N>=1.

- Clutter parameters, e.g., training dataset from one clutter parameter (e.g., {40%, 2m, 2m}), test dataset from a different clutter parameter (e.g., {60%, 6m, 2m});

- Network synchronization error, e.g., training dataset without network synchronization error, test dataset with network synchronization error;

- Other aspects are not excluded.

Note: It’s up to participating companies to decide whether to evaluate one aspect at a time, or evaluate multiple aspects at the same time.

Agreement

When providing evaluation results for AI/ML based positioning, participating companies are expected to describe data labelling details, including:

- Meaning of the label (e.g., UE coordinates; binary identifier of LOS/NLOS; ToA)

- Percentage of training data without label, if incomplete labeling is considered in the evaluation

- Imperfection of the ground truth labels, if any

Agreement

For evaluation of AI/ML based positioning, study the performance impact from availability of the ground truth labels (i.e., some training data may not have ground truth labels). The learning algorithm (e.g., supervised learning, semi-supervised learning, unsupervised learning) is reported by participating companies.

Agreement

For AI/ML-based positioning, for evaluation of the potential performance benefits of model finetuning, report at least the following:

- training dataset setting (e.g., training dataset size necessary for performing model finetuning)

- horizontal positioning accuracy (in meters) before and after model finetuning.

Agreement

For both direct AI/ML positioning and AI/ML assisted positioning, the following table is adopted for reporting the evaluation results.

Table X. Evaluation results for AI/ML model deployed on [UE or network]-side, [with or without] model generalization, [short model description]

| Model input | Model output | Label | Clutter param | Dataset size |  | AI/ML complexity |  | Horizontal positioning accuracy at CDF=90% (meters) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Training | test | Model complexity | Computational complexity | AI/ML |

To report the following in table caption:

      - Which side the model is deployed

      - Model generalization investigation, if applied

      - Short model description: e.g., CNN

Further info for the columns:

- Model input: input type and size

- Model output: output type and size

- Label: meaning of ground truth label; percentage of training data set without label if data labeling issue is investigated (default = 0%)

- Clutter parameter: e.g., {60%, 6m, 2m}

- Dataset size, both the size of training/validation dataset and the size of test dataset

- AI/ML complexity: both model complexity in terms of “number of model parameters”, and computational complexity in terms of FLOPs

- Horizontal positioning accuracy: the accuracy (in meters) of the AI/ML based method

Note: To report other simulation assumptions, if any.

Agreement

For evaluation of AI/ML assisted positioning, an intermediate performance metric of model output is reported.

- FFS: Detailed definition of the intermediate performance metric of the model output

Agreement

To investigate the model generalization capability, the following aspect is also considered for the evaluation of AI/ML based positioning:

(d) UE/gNB RX and TX timing error.

- The baseline non-AI/ML method may enable the Rel-17 enhancement features (e.g., UE Rx TEG, UE RxTx TEG).

Other aspects on AI/ML for positioning accuracy enhancement

Agreement

For characterization and performance evaluations of AI/ML based positioning accuracy enhancement, the following two AI/ML based positioning methods are selected.

- Direct AI/ML positioning

- AI/ML assisted positioning

- Note 1: the selection does not intend to provide any indication of the prospects of any future normative project.

- Note 2: further discussion (including selection of other sub use cases and/or down selection of selected sub use cases) are not precluded based on performance evaluation and potential specification impact study results

Conclusion

Defer the discussion of prioritization of AI/ML positioning based on collaboration level until more progress on collaboration level discussion in agenda 9.2.1.

Agreement

Regarding data collection for AI/ML model training, to study and provide inputs on potential specification impact at least for the following aspects of AI/ML based positioning accuracy enhancement

- Ground truth label determination (e.g., based on UE/PRU/TRP measurement/report)

  - Partial and/or noisy ground truth label

- Signaling for data collection

- Other aspects are not precluded

Agreement

Regarding AI/ML model monitoring and update, to study and provide inputs on potential specification impact at least for the following aspects of AI/ML based positioning accuracy enhancement

- AI/ML model monitoring performance metrics

- Condition of AI/ML model update

- Reference signals and measurement feedback/report

- Other aspects are not precluded

Agreement

Study aspects in terms of potential benefit(s) and requirement(s)/specification impact(s) of AI/ML model training and inference in AI/ML for positioning accuracy enhancement considering at least

- UE-side or Network-side training

- UE-side or Network-side inference

  - Note: model inference at both UE and network side is not precluded where proponent(s) are encouraged to clarify their AI/ML approaches

Note: companies are encouraged to clarify aspects of their proposed AI/ML approaches for positioning when AI/ML model training and inference are not performed at the same entity

Conclusion

To use the following terminology defined in TS 38.305 when describe their proposed positioning methods

- UE-based

- UE-assisted/LMF-based

- NG-RAN node assisted

Note: companies are required to clarify their positioning method(s) when their approaches do not fall in one of the above

#### 2.1.2	Remaining Open issues

- Finalize representative sub use cases for each use case for characterization and baseline performance evaluations by RAN#98

  - The AI/ML approaches for the selected sub use cases need to be diverse enough to support various requirements on the gNB-UE collaboration levels

- Complete AI/ML model, terminology and description to identify common and specific characteristics for framework investigations:

  - Characterize the defining stages of AI/ML related algorithms and associated complexity:

  - Model generation, e.g., model training (including input/output, pre-/post-process, online/offline as applicable), model validation, model testing, as applicable

  - Inference operation, e.g., input/output, pre-/post-process, as applicable

  - Identify various levels of collaboration between UE and gNB pertinent to the selected use cases, e.g.,

    - No collaboration: implementation-based only AI/ML algorithms without information exchange [for comparison purposes]

    - Various levels of UE/gNB collaboration targeting at separate or joint ML operation.

  - Characterize lifecycle management of AI/ML model: e.g., model training, model deployment, model inference, model monitoring, model updating

  - Dataset(s) for training, validation, testing, and inference

  - Identify common notation and terminology for AI/ML related functions, procedures and interfaces

- Evaluate performance benefits of AI/ML based algorithms for the agreed use cases in the final representative set

- Assess potential specification impact, specifically for the agreed use cases in the final representative set and for a common framework:

  - PHY layer aspects, e.g., (RAN1)

    - Consider aspects related to, e.g., the potential specification of the AI Model lifecycle management, and dataset construction for training, validation and test for the selected use cases

    - Use case and collaboration level specific specification impact, such as new signalling, means for training and validation data assistance, assistance information, measurement, and feedback

## 2.3	RAN2

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

Work has not started for any of the objectives.

- Assess potential specification impact, specifically for the agreed use cases in the final representative set and for a common framework:

  - Protocol aspects, e.g., (RAN2) - RAN2 only starts the work after there is sufficient progress on the use case study in RAN1

    - Consider aspects related to, e.g., capability indication, configuration and control procedures (training/inference),  and management of data and AI/ML model, per RAN1 input

    - Collaboration level specific specification impact per use case

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

Work has not started for any of the objectives.

- Assess potential specification impact, specifically for the agreed use cases in the final representative set and for a common framework:

  - Interoperability and testability aspects, e.g., (RAN4)

    - Requirements and testing frameworks to validate AI/ML based performance enhancements and ensuring that UE and gNB with AI/ML meet or exceed the existing minimum requirements if applicable

    - Consider the need and implications for AI/ML processing capabilities definition

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#110 contributions:

- R1-2207222	Technical report for Rel-18 SI on AI and ML for NR air interface	Qualcomm Incorporated

- R1-2208178	Summary#5 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

- R1-22080xx	Summary#1 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

- R1-2207932	Summary#2 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

- R1-2207879	Summary#1 of General Aspects of AI/ML Framework	Moderator (Qualcomm)

- R1-2205752	Continued discussion on common AI/ML characteristics and operations	FUTUREWEI

- R1-2205830	General aspects of dataset construction	Keysight Technologies UK Ltd

- R1-2205889	Discussion on general aspects of AI/ML framework	Huawei, HiSilicon

- R1-2205966	Discussions on Common Aspects of AI/ML Framework	TCL Communication

- R1-2206031	Discussions on AI/ML framework	vivo

- R1-2206067	Discussion on general aspects of common AI PHY framework	ZTE

- R1-2206113	Considerations on common AI/ML framework	Sony

- R1-2206163	Discussion on general aspects of AI/ML framework	Fujitsu

- R1-2206194	On General Aspects of AI/ML Framework	Google

- R1-2206314	On general aspects of AI/ML framework	OPPO

- R1-2206390	AI/ML framework for air interface	CATT

- R1-2206466	Discussion on general aspects of AI ML framework	NEC

- R1-2206507	General aspects of AI and ML framework for NR air interface	NVIDIA

- R1-2206509	General aspects of AI/ML framework	Lenovo

- R1-2206577	General aspects of AI/ML framework	Intel Corporation

- R1-2206603	Discussion on general aspects of AIML framework	Spreadtrum Communications

- R1-2206634	Views on the general aspects of AL/ML framework	Xiaomi

- R1-2206674	Considerations on general aspects on AI-ML framework	CAICT

- R1-2206686	Discussion on general aspects of AI/ML for NR air interface	China Telecom

- R1-2206819	General aspects of AI ML framework and evaluation methodogy	Samsung

- R1-2206873	General aspects on AI/ML framework	LG Electronics

- R1-2206885	Discussion on general aspects of AI/ML framework	Ericsson

- R1-2206901	Discussion on general aspects of AI/ML framework	CMCC

- R1-2206952	Discussion on general aspects of AI/ML framework for NR air interface	ETRI

- R1-2206967	Further discussion on the general aspects of ML for Air-interface	Nokia, Nokia Shanghai Bell

- R1-2206987	General aspects of AI/ML framework	MediaTek Inc.

- R1-2207117	Discussion on AI/ML Model Life Cycle Management	Rakuten Mobile, Inc

- R1-2207223	General aspects of AI/ML framework	Qualcomm Incorporated

- R1-2207293	Discussion on general aspects of AI/ML framework	Panasonic

- R1-2207327	General aspect of AI/ML framework	Apple

- R1-2207400	Discussion on general aspects of AI/ML framework	NTT DOCOMO, INC.

- R1-2207457	Observation of Channel Matrix	Sharp

- R1-2207459	Discussion on general aspects of AI/ML framework	KDDI Corporation

- R1-2203650	Evaluation on AI-based CSI feedback	SEU

- R1-2204041	Considerations on AI-enabled CSI overhead reduction	CENC

- R1-2204606	Discussion on the AI/ML methods for CSI feedback enhancements      	Fraunhofer IIS, Fraunhofer HHI

- R1-2207839	Summary#4 for CSI evaluation of [110-R18-AI/ML]	Moderator (Huawei)

- R1-2207838	Summary#3 for CSI evaluation of [110-R18-AI/ML]	Moderator (Huawei)

- R1-2207837	Summary#2 for CSI evaluation of [110-R18-AI/ML]	Moderator (Huawei)

- R1-2207836	Summary#1 for CSI evaluation of [110-R18-AI/ML]	Moderator (Huawei)

- R1-2205824	Evaluation on AI/ML for CSI feedback enhancement in spatial-frequency-time domain	SEU

- Withdrawn

- R1-2205890	Evaluation on AI/ML for CSI feedback enhancement	Huawei, HiSilicon

- R1-2206032	Evaluation on AI/ML for CSI feedback enhancement	vivo

- R1-2206068	Evaluation on AI for CSI feedback enhancement	ZTE

- R1-2206164	Evaluation on AI/ML for CSI feedback enhancement	Fujitsu

- R1-2206195	On Evaluation of AI/ML based CSI	Google

- R1-2206315	Evaluation methodology and preliminary results on AI/ML for CSI feedback enhancement			OPPO

- R1-2206334	Evaluation on AI/ML-based CSI feedback enhancement 	BJTU

- R1-2206336	Continued discussion on evaluation of AI/ML for CSI feedback enhancement	FUTUREWEI

- R1-2206391	Evaluation on AI/ML for CSI feedback	CATT

- R1-2206510	Evaluation on AI/ML for CSI feedback	Lenovo

- R1-2206520	Evaluation of AI and ML for CSI feedback enhancement	NVIDIA

- R1-2206578	Evaluation for CSI feedback enhancements	Intel Corporation

- R1-2206604	Discussion on evaluation on AIML for CSI feedback enhancement	Spreadtrum Communications, BUPT

- R1-2206635	Discussion on evaluation on AI/ML for CSI feedback enhancement	Xiaomi

- R1-2206675	Some discussions on evaluation on AI-ML for CSI feedback	CAICT

- R1-2206820	Evaluation on AI ML for CSI feedback enhancement	Samsung

- R1-2206874	Evaluation on AI/ML for CSI feedback enhancement	LG Electronics

- R1-2206883	Evaluations of AI-CSI	Ericsson

- R1-2206902	Discussion on evaluation on AI/ML for CSI feedback enhancement	CMCC

- R1-2206953	Evaluation on AI/ML for CSI feedback enhancement	ETRI

- R1-2206968	Evaluation of ML for CSI feedback enhancement	Nokia, Nokia Shanghai Bell

- R1-2206988	Evaluation on AI/ML for CSI feedback enhancement	MediaTek Inc.

- R1-2207063	On evaluation of AI/ML based methods for CSI feedback enhancement	Fraunhofer IIS, Fraunhofer HHI  (Late submission)

- R1-2207081	Views on Evaluation of AI/ML for CSI Feedback Enhancement	Mavenir

- R1-2207152	Evaluation on AI/ML for CSI feedback enhancement	InterDigital, Inc.

- R1-2207224	Evaluation on AI/ML for CSI feedback enhancement	Qualcomm Incorporated

- R1-2207328	Evaluation on AI/ML for CSI feedback	Apple

- R1-2207401	Discussion on evaluation on AI/ML for CSI feedback enhancement	NTT DOCOMO, INC.

- R1-2207475	Evaluation on AI/ML for CSI feedback enhancement in spatial-frequency-time domain	SEU

- R1-2208077	Summary #4 of other aspects of AI/ML for CSI	Moderator (Apple)

- R1-2207854	Summary #3 of other aspects of AI/ML for CSI	Moderator (Apple)

- R1-2207853	Summary #2 of other aspects of AI/ML for CSI	Moderator (Apple)

- R1-2205891	Discussion on AI/ML for CSI feedback enhancement	Huawei, HiSilicon

- R1-2205967	Discussions on Sub-Use Cases in AI/ML for CSI Feedback Enhancement	TCL Communication

- R1-2206033	Other aspects on AI/ML for CSI feedback enhancement	vivo

- R1-2206069	Discussion on other aspects for AI CSI feedback enhancement	ZTE

- R1-2206114	Considerations on CSI measurement enhancements via AI/ML	Sony

- R1-2206165	Discussion on other aspects of AI/ML for CSI feedback enhancement	Fujitsu

- R1-2206185	Discussion on AI/ML for CSI feedback enhancement	Panasonic

- R1-2206196	On Enhancement of AI/ML based CSI	Google

- R1-2206241	Discussion on AI/ML for CSI feedback enhancement	NEC

- R1-2206316	On sub use cases and other aspects of AI/ML for CSI feedback enhancement	OPPO

- R1-2206337	Continued discussion on other aspects of AI/ML for CSI feedback enhancement	FUTUREWEI

- R1-2206392	Other aspects on AI/ML for CSI feedback	CATT

- R1-2206511	Further aspects of AI/ML for CSI feedback	Lenovo

- R1-2206521	AI and ML for CSI feedback enhancement	NVIDIA

- R1-2206579	Use-cases and specification for CSI feedback	Intel Corporation

- R1-2206605	Discussion on other aspects on AIML for CSI feedback	Spreadtrum Communications

- R1-2206636	Discussion on potential specification impact for CSI feedback based on AI/ML	Xiaomi

- R1-2206676	Discussions on AI-ML for CSI feedback	CAICT

- R1-2206687	Discussion on AI/ML for CSI feedback enhancement	China Telecom

- R1-2206821	Representative sub use cases for CSI feedback enhancement	Samsung

- R1-2206875	Other aspects on AI/ML for CSI feedback enhancement	LG Electronics

- R1-2206884	Discussion on AI-CSI	Ericsson

- R1-2206903	Discussion on other aspects on AI/ML for CSI feedback enhancement	CMCC

- R1-2206954	Discussion on other aspects on AI/ML for CSI feedback enhancement	ETRI

- R1-2206969	Other aspects on ML for CSI feedback enhancement	Nokia, Nokia Shanghai Bell

- R1-2206989	Other aspects on AI/ML for CSI feedback enhancement	MediaTek Inc.

- R1-2207153	Discussion on AI/ML for CSI feedback enhancement	InterDigital, Inc.

- R1-2207225	Other aspects on AI/ML for CSI feedback enhancement	Qualcomm Incorporated

- R1-2207329	Other aspects on AI/ML for CSI	Apple

- R1-2207370	Sub-use cases for AI/ML feedback enhancements	AT&T

- R1-2207402	Discussion on other aspects on AI/ML for CSI feedback enhancement	NTT DOCOMO, INC.

- R1-2208106	Feature lead summary #5 evaluation of AI/ML for beam management	Moderator (Samsung)

- R1-2208105	Feature lead summary #4 evaluation of AI/ML for beam management	Moderator (Samsung)

- R1-2207774	Feature lead summary #1 evaluation of AI/ML for beam management	Moderator (Samsung)

- R1-2207775	Feature lead summary #2 evaluation of AI/ML for beam management	Moderator (Samsung)

- R1-2207776	Feature lead summary #3 evaluation of AI/ML for beam management	Moderator (Samsung)

- R1-2205753	Continued discussion on evaluation of AI/ML for beam management	FUTUREWEI

- R1-2205892	Evaluation on AI/ML for beam management	Huawei, HiSilicon

- R1-2206034	Evaluation on AI/ML for beam management	vivo

- R1-2206070	Evaluation on AI for beam management	ZTE

- R1-2206166	Evaluation on AI/ML for beam management	Fujitsu

- R1-2206181	Discussion for evaluation on AI/ML for beam management	InterDigital, Inc.

- R1-2206197	On Evaluation of AI/ML based Beam Management	Google

- R1-2206250	Evaluation of AI/ML based beam management	Rakuten Mobile, Inc

- R1-2206317	Evaluation methodology and preliminary results on AI/ML for beam management	OPPO

- R1-2206393	Evaluation on AI/ML for beam management	CATT

- R1-2206512	Evaluation on AI/ML for beam management	Lenovo

- R1-2206522	Evaluation of AI and ML for beam management	NVIDIA

- R1-2206580	Evaluation for beam management	Intel Corporation

- R1-2206637	Evaluation on AI/ML for beam management	Xiaomi

- R1-2206677	Some discussions on evaluation on AI-ML for Beam management	CAICT

- R1-2206688	Evaluation on AI/ML for beam management	China Telecom

- R1-2206822	Evaluation on AI ML for Beam management	Samsung

- R1-2206876	Evaluation on AI/ML for beam management	LG Electronics

- R1-2206904	Discussion on evaluation on AI/ML for beam management	CMCC

- R1-2206938	Evaluation on AI/ML for beam management	Ericsson

- R1-2206970	Evaluation of ML for beam management	Nokia, Nokia Shanghai Bell

- R1-2206990	Evaluation on AI/ML for beam management	MediaTek Inc.

- R1-2207068	Evaluation on AI/ML for beam management	CEWiT

- R1-2207226	Evaluation on AI/ML for beam management	Qualcomm Incorporated

- R1-2207330	Evaluation on AI/ML for beam management	Apple

- R1-2207403	Discussion on evaluation on AI/ML for beam management	NTT DOCOMO, INC.

- R1-2207874	Summary#4 for other aspects on AI/ML for beam management

- R1-2207873	Summary#3 for other aspects on AI/ML for beam management

- R1-2207872	Summary#2 for other aspects on AI/ML for beam management

- R1-2205754	Continued discussion on other aspects of AI/ML for beam management	FUTUREWEI

- R1-2205893	Discussion on AI/ML for beam management	Huawei, HiSilicon

- R1-2205968	Discussions on Sub-Use Cases in AI/ML for Beam Management	TCL Communication

- R1-2206035	Other aspects on AI/ML for beam management	vivo

- R1-2206071	Discussion on other aspects for AI beam management	ZTE

- R1-2206115	Considerations on AI/ML for beam management	Sony

- R1-2206167	Sub use cases and specification impact on AI/ML for beam management	Fujitsu

- R1-2206182	Discussion for other aspects on AI/ML for beam management	InterDigital, Inc.

- R1-2206198	On Enhancement of AI/ML based Beam Management	Google

- R1-2206251	Other aspects on AI/ML for beam management	Rakuten Mobile, Inc

- R1-2206318	Other aspects of AI/ML for beam management	OPPO

- R1-2206332	Beam management with AI/ML in high-speed railway scenarios	BJTU

- R1-2206394	Other aspects on AI/ML for beam management	CATT

- R1-2206472	Discussion on AI/ML for beam mangement	NEC

- R1-2206513	Further aspects of AI/ML for beam management	Lenovo

- R1-2206523	AI and ML for beam management	NVIDIA

- R1-2206581	Use-cases and specification for beam management	Intel Corporation

- R1-2206606	Discussion on other aspects on AIML for beam management	Spreadtrum Communications

- R1-2206638	Discussion on other aspects on AI/ML for beam management	Xiaomi

- R1-2206678	Discussions on AI-ML for Beam management	CAICT

- R1-2206823	Representative sub use cases for beam management	Samsung

- R1-2206877	Other aspects on AI/ML for beam management	LG Electronics

- R1-2206905	Discussion on other aspects on AI/ML for beam management	CMCC

- R1-2206940	Discussion on AI/ML for beam management	Ericsson

- R1-2206971	Other aspects on ML for beam management	Nokia, Nokia Shanghai Bell

- R1-2206991	Other aspects on AI/ML for beam management	MediaTek Inc.

- R1-2207227	Other aspects on AI/ML for beam management	Qualcomm Incorporated

- R1-2207331	Other aspects on AI/ML for beam management	Apple

- R1-2207404	Discussion on other aspects on AI/ML for beam management	NTT DOCOMO, INC.

- R1-2207506	Discussion on sub use cases of AI/ML beam management	Panasonic

- R1-2207551	Discussion on Performance Related Aspects of Codebook Enhancement with AI/ML	Charter Communications, Inc

- R1-2207590	Discussion on other aspects on AI/ML for beam management	KT Corp.

- R1-2208160 	Summary #4 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

- R1-2207864 	Summary #3 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

- R1-2207863 	Summary #2 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

- R1-2207862	Summary #1 of Evaluation on AI/ML for positioning accuracy enhancement	Moderator (Ericsson)

- R1-2205894	Evaluation on AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

- R1-2205915	Evaluation on AI/ML for positioning accuracy enhancement	PML

- R1-2206036	Evaluation on AI/ML for positioning accuracy enhancement	vivo

- R1-2206072	Evaluation on AI for positioning enhancement	ZTE

- R1-2206168	Preliminary evaluation results and discussions of AI positioning accuracy enhancement	Fujitsu

- R1-2206199	On Evaluation of AI/ML based Positioning	Google

- R1-2206224	Evaluation method on AI/ML for positioning accuracy enhancement	PML

- R1-2206248	Evaluation of AI/ML for Positioning Accuracy Enhancement	Ericsson

- R1-2206252	Evaluation on AI/ML for positioning accuracy enhancement	Rakuten Mobile, Inc

- R1-2206319	Evaluation methodology and preliminary results on AI/ML for positioning accuracy enhancement			OPPO

- R1-2206395	Evaluation on AI/ML for positioning	CATT

- R1-2206514	Discussion on AI/ML Positioning Evaluations	Lenovo

- R1-2206524	Evaluation of AI and ML for positioning enhancement	NVIDIA

- R1-2206639	Evaluation on AI/ML for positioning accuracy enhancement	Xiaomi

- R1-2206679	Some discussions on evaluation on AI-ML for positioning accuracy enhancement	CAICT

- R1-2206689	Evaluation on AI/ML for positioning accuracy enhancement	China Telecom

- R1-2206824	Evaluation on AI ML for Positioning	Samsung

- R1-2206878	Evaluation on AI/ML for positioning accuracy enhancement	LG Electronics

- R1-2206906	Discussion on evaluation on AI/ML for positioning accuracy enhancement	CMCC

- R1-2206972	Evaluation of ML for positioning accuracy enhancement	Nokia, Nokia Shanghai Bell

- R1-2207094	Evaluation on AI/ML for positioning accuracy enhancement	InterDigital, Inc.

- R1-2207123	Evaluation on AI/ML for positioning accuracy enhancement	Fraunhofer IIS, Fraunhofer HHI

- R1-2207228	Evaluation on AI/ML for positioning accuracy enhancement	Qualcomm Incorporated

- R1-2207332	Evaluation on AI/ML for positioning accuracy enhancement	Apple

- R1-2208049	FL summary #2 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

- R1-2207880	FL summary #2 of other aspects on AI/ML for positioning accuracy enhancement	Moderator (vivo)

- R1-2205895	Discussion on AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

- R1-2206037	Other aspects on AI/ML for positioning accuracy enhancement	vivo

- R1-2206073	Discussion on other aspects for AI positioning enhancement	ZTE

- R1-2206116	Considerations on AI/ML for positioning accuracy enhancement	Sony

- R1-2206169	Discussions on sub use cases and spec impacts for AIML for positioning accuracy enhancement			Fujitsu

- R1-2206200	On Enhancement of AI/ML based Positioning	Google

- R1-2206249	Other Aspects of AI/ML Based Positioning Enhancement	Ericsson

- R1-2206253	Other aspects on AI/ML based positioning	Rakuten Mobile, Inc

- R1-2206320	On sub use cases and other aspects of AI/ML for positioning accuracy enhancement	OPPO

- R1-2206396	Other aspects on AI/ML for positioning	CATT

- R1-2206477	Discussion on AI/ML for positioning accuracy enhancement	NEC

- R1-2206515	AI/ML Positioning use cases and Associated Impacts	Lenovo

- R1-2206525	AI and ML for positioning enhancement	NVIDIA

- R1-2206607	Discussion on other aspects on AIML for positioning accuracy enhancement	Spreadtrum Communications

- R1-2206640	Views on the other aspects of AI/ML-based positioning accuracy enhancement	Xiaomi

- R1-2206680	Discussions on AI-ML for positioning accuracy enhancement	CAICT

- R1-2206825	Representative sub use cases for Positioning	Samsung

- R1-2206879	Other aspects on AI/ML for positioning accuracy enhancement	LG Electronics

- R1-2206907	Discussion on other aspects on AI/ML for positioning accuracy enhancement	CMCC

- R1-2206973	Other aspects on ML for positioning accuracy enhancement	Nokia, Nokia Shanghai Bell

- R1-2207093	Designs and potential specification impacts of AIML for positioning	InterDigital, Inc.

- R1-2207122	On potential specification impact of AI/ML for positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2207229	Other aspects on AI/ML for positioning accuracy enhancement	Qualcomm Incorporated

- R1-2207333	Other aspects on AI/ML for positioning accuracy enhancement	Apple

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66