3GPP TSG RAN meeting #97e										      RP-222494

Electronic meeting, 12 – 16 September, 2022

Status Report to TSG

Agenda item: 9.5.4.5

| WI / SI Name | RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR1_enh |  |  |  |  |
| Unique ID | 890062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221502 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei, HiSilicon |
|  | Email | leo.liuye@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

None

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #104-e meeting

Test cases CR for RRM TS 38.133 was approved in R4-2214519.

2.4.2	Remaining Open issues

None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104-e:

[01] R4-2214519, Test cases for R17 Tx switching enhancement, Huawei, HiSilicon

RAN4 #103-e:

[01] R4-2210724, Big CR to TS 38.307 intra-band CA with MIMO requirements (R17), Huawei, HiSilicon

[02] R4-2210443, [103-e][107] NR_RF_FR1_enh_maintenance_IntraHPUE, Huawei, HiSilicon

[03] R4-2210990, Draft CR: Test case for DL interruptions at 2Tx-2Tx switching between two uplink carriers in FDD+TDD and TDD+TDD inter-band CA, China Telecom

[04] R4-2210991, Test case for R17 Tx switching enhancement, Huawei, HiSilicon

[05] R4-2210992, Draft CR for introducing test cases for DL Interruptions at UE switching between two uplink bands with two transmit antenna connectors for UL inter-band CA (section A.6.5.7.1C, A.6.5.7.2C), CMCC

RAN4 #102-e:

[01] R4-2206424, Email discussion summary for [102-e][124] NR_RF_FR1_enh_IntraHPUE, Huawei, HiSilicon

[02] R4-2203689, SCell dropping issue for UL CA, Apple

[03] R4-2203824, CR on UL MIMO coherence for Tx switching, China Telecom

[04] R4-2204225, 1CC Fall-Back MPR for NC UL CA with 1LO Architecture, Qualcomm Incorporated

[05] R4-2204609, Further details on resolving the Scell dropping (power prioritization) problem by power limits: signalling, Ericsson

[06] R4-2206297, Introduction of power limits for serving cells of UL CA	, Ericsson

[07] R4-2206298, Introduction of power limits for serving cells of UL CA	, Ericsson

[08] R4-2204826, R17 FR1 CA PHR reporting in SCC drop, OPPO

[09] R4-2204827, R17 FR1 clarification of dualPA-architecture capability, OPPO

[10] R4-2204966, Further discussion on Scell dropping, vivo

[11] R4-2204977, Corrections on PC3 intra-band non-contiguous UL CA requirements for 2LO case	vivo, Huawei, Skyworks

[12] R4-2204978, Corrections on PC3 intra-band non-contiguous UL CA requirements for 2LO case	vivo, Huawei, Skyworks

[13] R4-2206505, Adding intra-band non-contiguous UL CA requirements for PC2 2LO and PC2&3 1LO case, vivo, Huawei, Skyworks

[14] R4-2205587, Big CR for TS 38.101-1 introduction of PC2 intra-band non-contiguous UL CA, Huawei, HiSilicon, Qualcomm, Skyworks, vivo

[15] R4-2206506, Big CR for TS 38.101-1 contiguous CA with UL MIMO for power class 2, Huawei, HiSilicon

[16] R4-2205589, On SCell dropping, Huawei, HiSilicon

[17] R4-2205590, draft CR for TS 38.101-1 Power configuration for CA	Huawei, HiSilicon

[18] R4-2205591, draft CR for TS 38.101-2 Power configuration for CA	Huawei, HiSilicon

[19] R4-2205885, Discussion on UE behavior and root cause for dropping SCell, Qualcomm Incorporated

[20] R4-2206503, draft LS on clarification of dualPA-Architecture capability, OPPO

[21] R4-2206504, WF on Scell dropping and PHRCA, Huawei, HiSilicon

RAN1 #108-e:

[01] R1-2202886, [108-e-R17-TxSwitching-01] Summary of email discussion on Rel-17 uplink Tx switching, Moderator (China Telecom)

[02] R1-2200973, Discussion on the remaining issues of UL Tx switching, Huawei, HiSilicon

[03] R1-2201062, Remaining issues on Rel-17 Tx switching enhancements, vivo

[04] R1-2201154, Maintenance of Rel-17 UL Tx switching, ZTE

[05] R1-2201238, Discussion on Rel-17 Tx switching enhancement, OPPO

[06] R1-2202110, Remaining issues of Rel-17 UL Tx switching, Qualcomm Incorporated

RAN2 #117-e:

[01] R2-2203984, Adding UE capability of UL MIMO coherence for UL Tx switching, Huawei, HiSilicon, China Telecom, Apple

[02] R2-2203985, Adding UE capability of UL MIMO coherence for UL Tx switching, Huawei, HiSilicon, China Telecom, Apple

[03] R2-2204105, Summary of [AT117-e][053][NR17] UL TX Switching (China Telecom), China Telecom

[04] R2-2203117, Discussion on remaining issues for UL Tx switching enhancement, China Telecom, Huawei, HiSilicon

[05] R2-2203986, RRC configuration for UL Tx switching enhancement, Huawei, HiSilicon, China Telecom, Apple, CATT

[06] R2-2203987, stage 2 CR for UL Tx switching enhancement, Huawei, HiSilicon, China Telecom

[07] R2-2203998, Introduction of Rel-17 Tx switching enhancements, China Telecom, Huawei, HiSilicon, Apple, CATT

[08] R2-2203988, UE capability reporting for UL Tx switching enhancement, Huawei, HiSilicon, China Telecom, Apple, CATT

[09] R2-2203115, Draft CR to TS 38.306 on UL-MIMO coherence capability reporting for Rel-17 2Tx-2Tx switching, China Telecom, Huawei, HiSilicon

[10] R2-2203116, Draft CR to TS 38.331 on UL-MIMO coherence capability reporting for Rel-17 2Tx-2Tx switching, China Telecom, Huawei, HiSilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template