3GPP TSG-RAN #98e	RP-222819

Electronic Meeting, 12 - 16 December 2022

Agenda item:	5

Source:	NEC, Rakuten Mobile Inc.

Title:	Views on RAN Rel-18 planning

Document for:	Discussion

# 1	Introduction

The timeline for Rel-18 was originally agreed based on the assumption that from 2H 2022 3GPP meetings would be F2F again. However, it is now clear that a significant number of meetings in 2H 2022 already were, and in 2023 will be, electronic. This raises the question whether the current Rel-18 timeline is sustainable.

# 2	Discussion

When the Rel-18 timeline was discussed in 2021, the assumption was that starting from 2H 2022, most 3GPP meetings would be F2F meetings again. In practice however, in 2022 both RAN#97e and RAN#98e, all August RAN WG meetings except RAN1 and all October RAN WG meetings were electronic. For 2023, based on the latest discussion, three out of four RAN plenary meetings may be electronic as well as the RAN WG meetings in April and October.

At the same time, the experience from Rel-17 has shown that the completion of a release takes significantly longer if many meetings are electronic.

Finally, proposing to change the expected completion of a release (too) late will lead to uncertainty in the market, negative headlines for 3GPP, and unrealistic pressure to complete within the original time frame "no matter what".

Taking the above into account, 3GPP should seriously consider whether the original timeline of Rel-18 is still realistic, and take timely action to correct it, if the answer is "no".

# 3	Proposals

Proposal 1: RAN to check if the current Rel-18 timeline is still realistic from a RAN point of view, given the significant number of electronic (non-F2F) meetings RAN has had and will be having during that period

Proposal 2: RAN to coordinate with SA and CT if it is found that the Rel-18 timeline is not realistic any longer from a RAN point of view