## Slide 1: TSG RAN#98-e Highlights
Source: TSG RAN Plenary Chair
SP-221350
Agenda Item: 4.7

## Slide 2: Outline
Administrative aspects
Planning aspects
TSG RAN project update
ITU matters

## Slide 3: Administrative aspects

## Slide 4: Administrative Aspects
Regarding RTCM (Radio Technical Commission for Maritime Services) LS
  For the action (as in RAN#97-e) to MCC:
    MCC to check RTCM’s copyright and IPR rules as RTCM functionality may become part of 3GPP solutions.
  MCC provided a response in RP-223542.
RAN#98-e approved the finalized TTCN Tasks List in slides 15 & 16 in RP-222702

## Slide 5: Planning Aspects

## Slide 6: RAN timeline and Meeting Planning 1/2
RAN#98-e endorsed Rel-18 timeline and Rel-19 preparation in RP-222730
  A joint SA/RAN/CT session was subsequently organized to align Rel-18 timeline across TSGs
  The endorsed tdoc RP-223528 = SP-221317 on Thursday superseded the REL-18 ASN.1 freeze conclusions of RP-222730 taken by RAN on Monday.
We are here
R18 RAN1
R18 RAN2/3/4
R18 RAN1 Func. Freeze
(NO CHANGE)
R18 RAN2/3/4 Func. Freeze
(NO CHANGE)
First R18 ASN.1 review
R18 Maint
R18 Maint
R19
Workshop
R19 Pkg
(RAN1/2/3)
R19 Pkg
(RAN4)
R19 RAN1 Starts
Till when? TBD
R19 RAN2/3/4 Starts
Till when? TBD
2022
Q1
Q2
Q3
Q4
2023
Q1
Q2
Q3
Q4
2024
Q1
Q2
Q3
Q4
R18 ASN.1 Freeze

## Slide 7: RAN timeline and Meeting Planning 2/2
Preparation for Rel-19 (from RP-222730)
  Rel-19 timeline is to be discussed in RAN#99 (March’2023)
  Steps towards RAN Rel-19 package approval
    RAN Rel-19 workshop (May or June’2023): propose to be a 2-day F2F
      Detailed dates TBD (depending on MHPG discussion, piggybacked either with RAN WG meetings in May, e.g., on May 29th – 30th, or with June plenary meetings (if decided to be F2F), e.g., RAN#100 on June 12th – 14th while RAN Rel-19 workshop on June 15th – 16th)
    RAN#100 (June’2023): no Rel-19 discussion
    RAN#101 (September’2023) to consolidate RAN1/2/3-led proposals
      No email discussion on Rel-19 before RAN#101
      Contributions on RAN4-led proposals are allowed, but will not be discussed
    TBD whether it’s necessary to have email discussions in October’2023 to start deriving RAN1/2/3 WIs and SIs from the consolidated proposals
    RAN#102 (December’2023) to approve RAN1/2/3 package for Rel-19, and to consolidate RAN4-led proposals
      Ensure that RAN4 impacts of RAN1/2/3-led items are included in the approved WIDs/SIDs, including TU impact
      Some RAN4 capacity needs to be reserved for RAN4-led items!
    TBD whether it’s necessary to have email discussions in February’2024 to start deriving RAN4 WIs and SIs from the consolidated proposals
    RAN#103 (March’2024) to approve RAN4 package for Rel-19

## Slide 8: TSG-RAN Projects Update

## Slide 9: RAN Projects Update 1/4
Email discussion summary on device compliance can be found RP-223443
For Rel-17, handled various topics & numerous company CRs
No time was spent on discussing/approving new RAN1/2/3-led R18 projects and new RAN4 non-spectrum projects or up-scoping the existing RAN R18 projects, unless previously arranged
For Rel-18, one primary focus was to convert three SIs to WIs, as originally planned
  The newly converted WID for Network energy savings was approved in RP-223540, with email discussion summary in RP-223538
  The newly converted WID for Positioning was approved in RP-223549, with email discussion summary in RP-223531
  The newly converted WID for XR was approved in RP-223502, with email discussion summary in RP-223504
    Note: the RAN awareness part for XR will continue the study in RAN2 and is to be completed in RAN#99

## Slide 10: RAN Projects Update 2/4
Discussion on the topic of BWP without restriction was quite intensive in RAN#98-e without any consensus
  A topic being pending for 3 TSG RAN meetings  Need to resolve it in RAN#99!
  Email discussion summary in RP-223506
RAN#98-e approved a set of RAN4-led Rel-18 spectrum-related projects
  Spectrum-related: RP-223511, RP-223529, RP-223530, RP-223514, RP-223485, RP-222824, RP-223553, RP-223537, RP-223516, RP-223541, and RP-223517 (email discussion summary in RP-223448)
Involved discussion for some R18 items
  Rel-18 Sidelink evolution: revised WID approved in RP-222806
    Email discussion summary in RP-223495
  Rel-18 NCR (network-controlled repeater): revised WID approved in RP-223505
    Email discussion summary in RP-223550
  Rel-18 RedCap: revised new WID approved in RP-223544
    Email discussion summary in RP-223551
  Rel-18 NTN enhancements: revised WID approved in RP-223534
    Email discussion summary in RP-223552

## Slide 11: RAN Projects Update 3/4
Updates on other Rel-18 items
  Email discussion summary for RAN-led 6GHz study can be found in RP-223499 (latest approved TR in RP-222896)
  Email discussion summary for RAN-led UE support of regionally-defined subsets of a band can be found in RP-223450 (latest SR in RP-223376)
  Email discussion summary for RAN-led Ambient IoT can be found in RP-223451 (latest approved TR in RP-223526, with latest revised SID in RP-223396)
  Email discussion on irregular bandwidths SID can be found in RP-223452
  Email discussion on AI/ML (over-the-air) can be found in RP-223507
  Revised RAN4-led FR2 OTA WID approved in RP-223536 (email discussion summary in RP-223454)
  Email discussion on multi-carrier enhancements can be found in RP-223455
    Additional 1 TU is allocated to Rel-18 MC enh WI for RAN1 in Q1 2023 (RAN1#112 meeting) by using one of RAN1 reserved TUs
  Revised RAN1-led MIMO approved in RP-223276 (email discussion summary in RP-223456)

## Slide 12: RAN Projects Update 4/4
Updates on other Rel-18 items – Cont’d
  Mobility enhancements revised WID approved in RP-223520 (email discussion summary in RP-223460)
  MUSIM revised WID approved in RP-223492 (email discussion summary in RP-223461)
  SL relay enhancement revised WID approved in RP-223501 (email discussion summary in RP-223462)
  UAV revised WID approved in RP-223545 (email discussion summary in RP-223463)
  SON/MDT email discussion summary in RP-223465
  FR1 FR email discussion summary in RP-223466
  FR2 multiRx DL revised WID approved in RP-223527 (email discussion summary in RP-223467)
  MIMO OTA revised WID approved in RP-223509 (email discussion summary in RP-223468)
  IoT NTN revised WID approved in RP-223519 (email discussion summary in RP-223472)

## Slide 13: ITU matters

## Slide 14: ITU matters
The following LSs were agreed:
  RP-223439:DRAFT reply letter to ITU to ITU-R WP5D/TEMP/356 = RP-211634 on the schedule for updating Recommendation ITU-R M.2012 to Revision 6 (to: SA; cc: -; contact: Ericsson)
  RP-223440: DRAFT reply letter to ITU to ITU-R WP5D/TEMP/353-E = RP-211636 on the schedule for updating Recommendation ITU-R M.2150 to Revision 2 – 5G SRIT (to: SA; cc: -; contact: Ericsson)
  RP-223441: DRAFT reply letter to ITU to ITU-R WP5D/TEMP/353-E = RP-211636 on the schedule for updating Recommendation ITU-R M.2150 to Revision 2 – 5G RIT (to: SA; cc: -; contact: Ericsson)
RAN#98-e had involved discussion on 3GPP submission towards IMT-2020 Satellite. However, no consensus was reached
  Email discussion summary can be found in RP-223444. A way forward can be found in RP-223554.

## Slide 15: Questions?