## Slide 1: Status Report RAN WG2 to TSG-RAN #99
v1
Johan Johansson
RAN2 Chair (MediaTek Inc)
AI: 5.2
Revision History:
v1: the baseline info in the table
on page 8 is corrected

## Slide 2: RAN WG2 meetings in this Q
R2 121 Athens, Greece
  Feb 27th – March 3rd
  Full Agenda

## Slide 3: Rel-16 and earlier
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions. - The first 5 NR items represents the common Agenda item, with all other Wis (i.e. all except V2X, NR Pos, NR SON MDT)
  Rel-16 and earlier Q1 2023
  NR and Joint WIs
    25 CRs agreed (not incl Cat A CRs), was 27 last Q
    No NBC CRs.
  EUTRA WIs
    2 CRs agreed (not incl Cat A CRs), was 6 last Q
    No NBC CRs.
Chart: NR Maintenance R15 R16
| Stage-2 | User Plane | NR RRC | NR UE capabilites | Other | NR V2X | NR Positioning | NR SON MDT
Agreed CRs | 1 | 0 | 7 | 9 | 3 | 1 | 4 | 0
Tdocs 121 | 10 | 16 | 59 | 45 | 18 | 26 | 28 | 6
Drafts | 6 | 38 | 47 | 36 | 13
Chart: EUTRA R16 and earlier
| R16- LTE and IoT
Agreed CRs | 2
Tdocs | 15
Drafts | 18

## Slide 4: Rel-17
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- The first 5 NR items represents the common Agenda item, with all other WIs.
  Rel-17 Q1 2023
  NR and Joint WIs
    95 CRs agreed (not incl Cat A CRs), was 84 last Q
    Normal maintenance from this Q (no merged CRs)
    CRs with interoperability issues, see appendix.
  EUTRA WIs
    14 CRs agreed (not incl Cat A CRs), was 8 last Q
    Normal maintenance from this Q (no merged CRs)
    No NBC CRs.
Chart: NR Maintenance R17
| Stage-2 | User Plane | RRC | UE capabilities | Other | MBS | IIOT URLLC | Small Data | SL Relay | NR NTN | ePos | RedCap | SONMDT | enh SL | feMIMO | Rach Ind Part
Agreed CRs | 4 | 1 | 11 | 10 | 4 | 5 | 0 | 5 | 11 | 11 | 10 | 10 | 2 | 4 | 7 | 0
Tdocs | 26 | 5 | 57 | 36 | 15 | 41 | 1 | 23 | 43 | 74 | 46 | 46 | 21 | 49 | 21 | 2
Drafts | 8 | 5 | 11 | 15 | 57 | 15 | 56 | 26 | 73 | 58 | 9 | 83 | 20
Chart: EUTRA R17
| R17 LTE and IoT | R17 IoT-NTN
Agreed CRs | 2 | 12
Tdocs | 3 | 46
Drafts | 32

## Slide 5: Rel-17 NR UE capabilities
100% of defined features is covered by UE capability signalling. Remaining features (MBS) were added in this Q (finally).

## Slide 6: Rel-17
RAN2 Chair Remarks
  Good progress. Rel-17 load is further going down. CRs/changes have decreasing impact.

## Slide 7: Rel-18
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: Rel-18
| NC Repeater | eiPos | Nw Energy Saving | fMobEnh | XR | IoT NTN enh | NR NTN enh | UAV | eSLRelay | IDC | eMBS | Mob IAB | feSONMDT | eQOE | SL evo | AI ML | Dual TXRX MUSIM | MT SDT | eRedcap | TEI18 | Other
Tdocs | 45 | 112 | 77 | 148 | 162 | 72 | 106 | 67 | 103 | 45 | 65 | 36 | 80 | 55 | 59 | 50 | 38 | 23 | 48 | 27 | 73
Drafts | 50 | 95 | 16 | 33 | 50 | 34 | 4 | 10 | 28 | 33 | 12 | 10 | 50 | 23 | 1 | 1 | 5

## Slide 8: Rel-18: RAN2 led items
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
941106 | Core part: NR NTN (Non-Terrestrial Networks) enhancements | NR_NTN_enh-Core | 30/11/2023 | 20% | RP-223534 | 35% | --
940104 | Core part: IoT (Internet of Things) NTN (non-terrestrial network) enhancements | IoT_NTN_enh-Core | 12/12/2023 | 40% | RP-223519 | 50% | --
941105 | Core part: NR support for UAV (Uncrewed Aerial Vehicles) | NR_UAV-Core | 12/12/2023 | 20% | RP-223545 | 40% | --
941102 | Core part: NR sidelink relay enhancements | NR_SL_relay_enh-Core | 30/11/2023 | 30% | RP-223501 | 50% | -
941100 | Core part: Mobile Terminated-Small Data Transmission (MT-SDT) for NR | NR_MT_SDT-Core | 09/09/2023 | 15% | RP-222993 | 37% | --
940199 | Core part: Enhancements of NR Multicast and Broadcast Services | NR_MBS_enh-Core | 30/11/2023 | 30% | RP-221458 | 45% | --
940087 | Study on XR (eXtended Reality) enhancements for NR | FS_NR_XR_enh | 03/03/2023 | 80% | RP-220285 | 100% | TR 38.835 is provided to TSG RAN for Approval.
981139 | Core Part: XR (eXtended Reality) enhancements for NR | NR_XR_enh-Core | 12/12/2023 | 0% | RP-223502 | 10% | 
940198 | Core part: Further NR mobility enhancements | NR_Mob_enh2-Core | 30/11/2023 | 35% | RP-223520 | 45% | --
941103 | Core part: In-Device Co-existence (IDC) enhancements for NR and MR-DC | NR_IDC_enh-Core | 12/12/2023 | 10% | RP-221281 | 70% | --
941101 | Core part: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR | NR_DualTxRx_MUSIM-Core | 30/11/2023 | 20% | RP-223492 | 30% | -

## Slide 9: Rel-18: Comments Selected other items
UID | Name | Acronym | GR | Target | Old % | WID | New % | Change or comment
940194 | Core part: Multi-carrier enhancements for NR | NR_MC_enh-Core | R1 | 03/2023 | 70% | RP-222251 |  | R2 CRs are Not Ready. R2 Chair: This WI can continue 1Q using the R18 Other TU budget in RAN2 (as previously).
970179 | Core part: NR network-controlled repeaters | NR_netcon_repeater-Core | R1 | 03/2023 | 80% | RP-222673 |  | R2 CRs are not ready. R2 Chair: This WI can be allocated same as previous TUs per meeting for continuation 1Q.
The following SA2 item was discussed at RAN2 121:
eNPN_Ph2: Enhanced support of Non-Public Networks Phase 2
  Conclusion that RAN2 alignment work can continue with or without a RAN WI. Decision whether to have a WI can be taken based on other aspects, e.g. RAN3 aspects.
  R2 Chair: Regardless separate WI or not, a separate TU budget might not be needed, could continue to use the R18 Other TUs (TBD).
  R2 Chair: Observation that the following SA2 items may be in similar situation: eNS_Ph3: Network Slicing Phase 3, TRS_URLLC: Timing Resiliency and URLLC enhancements.
R2 Chair: General Observation on R18 Status in RAN2
For many/most major WIs it is now time to shift focus from exploration to convergence.

## Slide 10: Specific RAN2 Tasks
Intra-band EN-DC combinations (from TSG RAN 97): RAN tasks RAN4 and RAN2 to have more discussion.
  REPORT Q1 2023:
  RAN2 received an LS from RAN4, and RAN2 made the following decision (may be inconsistent with the RAN4 assumptions)
    => We introduce a new capability for UL intraBandENDC-Support-UL, and restrict the existing capability to DL.
  R2 Chair: Expect this to be fully resolved in Q2 2023. No need for TSG RAN intervention.

## Slide 11: RAN2 Load - statistics
Chart: 
| R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121
Tdocs (no) | 2073 | 2272 | 2348 | 2055 | 2170 | 2462 | 2332 | 1709 | 2192 | 2295
Chart: AT Tech Offline Disc
| R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121
Email Disc (no) | 82 | 107 | 124 | 103 | 187 | 180 | 137 | 92 | 98 | 94
Chart: On-line (h)
| R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121
GTW (h) | 74.1 | 74.8 | 57 | 80.9 | 76.2 | 67.8 | 68.5 | 114 | 117.75
Chart: Drafts Offline Folders
| R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121
Draft files (no) | 2056 | 2748 | 2957 | 2351 | 4229 | 4236 | 2846 | 1948 | 1027 | 1081
Draft size (MB) | 353 | 305 | 474 | 357 | 851 | 1550 | 800 | 301 | 164 | 146

## Slide 12: RAN2 load - overtime
121 overtime | MON | TUE | WED | THU | FRI
MAIN | 20 | 70 | 0 | 10 | 0
BO1 | 30 | -15 | 0 | 5 | -90
BO2 | 60 | 15 | 60 | -30 | -60
RAN2 121 Total On-Line Time = Nominal time + OverTime
116.5 + 75/60 = 117.75 h

## Slide 13
Thank you R2 leadership
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Dawid Koziol (session chair)
Sasha Sirotkin (session chair)
Yi Guo (session chair)
Mattias Bergstrom (session chair)
Thank you for your support last quarter
Thank you
All Rapporteurs, doing a great job.

## Slide 14: Appendix: TEI report The TEI Report lists the TEI related CRs agreed by RAN2 in 2023 Q1. Cat A CRs not listed (see tdoc lists)

## Slide 15: TEI Report Agreed CRs (except Cat A)
CAT B/C Rel-16 EUTRA
R2-2302298 Introduction of UE capability parameter cellIndividualOffsetForNR [CIO-IRAT-HO-ToNR] Reliance Jio, CEWiT, Indian Institute of Technology Madras, Indian Institute of Technology Hyderabad, Saankhya Labs, Samsung Rel-16 36.306 16.10.0 TEI16 1868 2 B
R2-2302299 Introduction of cell-specific offset for inter-RAT measurement in LTE for NR neighbors [CIO-IRAT-HO-ToNR] Reliance Jio, CEWiT, Indian Institute of Technology Madras, Indian Institute of Technology Hyderabad, Saankhya Labs, Samsung Rel-16 36.331 16.11.0 TEI16 4911 3 B
CAT B/C Rel-17 NR
R2-2302221 UE Feature List for Rel-17 Intel Corporation Rel-17 38.822 16.4.0 NR_IIOT_URLLC_enh-Core, NR_NTN_solutions-Core, TEI17, NR_pos_enh-Core, NR_SL_enh-Core, NR_FeMIMO-Core, NR_cov_enh-Core, NR_SL_relay-Core, NR_MBS-Core, NR_SmallData_INACTIVE, NR_RF_FR1_enh, NR_redcap, LTE_NR_DC_enh2-Core, NR_DSS 0012 1 B

## Slide 16: TEI Report Agreed CRs (except Cat A)
Rel-15 NR
R2-2301455 Miscellaneous non-controversial corrections Set XVII Ericsson Rel-15 38.331 15.20.1 TEI15 3896 F
Rel-16 NR
R2-2301456 Miscellaneous non-controversial corrections Set XVII Ericsson Rel-16 38.331 16.11.0 TEI16 3897 F
R2-2301746 Band differentiation for capability pusch-RepetitionTypeA-r16 Qualcomm Incorporated, Nokia, Nokia Shanghai Bell Rel-16 38.306 16.11.0 TEI16, NR_newRAT-Core 0878 F
R2-2301747 Band differentiation for capability pusch-RepetitionTypeA-r16 Qualcomm Incorporated, Nokia, Nokia Shanghai Bell Rel-16 38.331 16.11.0 TEI16, NR_newRAT-Core 3918 F
R2-2302098 CR on the intraBandFreqSeparationUL-AggBW-GapBW-r16_R16 ZTE Corporation, Sanechips, Samsung Rel-16 38.306 16.11.0 NR_newRAT-Core, TEI16 0872 2 F
R2-2302215 Clarification on capabilities reported in different granularity with prerequisite Huawei, HiSilicon Rel-16 38.306 16.11.0 TEI16 0846 3 F

## Slide 17: TEI Report Agreed CRs (except Cat A)
Rel-17 NR
R2-2302108 Miscellaneous non-controversial corrections Set XVII Ericsson (Rapporteur) Rel-17 38.331 17.3.0 TEI17 3898 2 F
R2-2300214 Corrections to on-demand SI request Lenovo Rel-17 38.331 17.3.0 TEI17 3786 F
R2-2302099 Band differentiation for capability pusch-RepetitionTypeA-r16 Qualcomm Incorporated, Nokia, Nokia Shanghai Bell Rel-17 38.306 17.3.0 TEI17 0879 2 F
R2-2302111 Miscellaneous editorial changes for 38.321 MediaTek Inc., Nokia, vivo, LGE Rel-17 38.321 17.3.0 TEI17 1572 1 D
R2-2302119 Correction to the description of the CHO R3 (Nokia, Nokia Shanghai Bell, ZTE, Intel Corporation, CATT, Ericsson) Rel-17 37.340 17.3.0 NR_Mob_enh-Core, TEI17 0364 2 F
R2-2302276 Introducing deriveSSB-IndexFromCellInter capability for non-NCSG UEs ZTE Corporation, Apple, Nokia, CMCC Rel-17 38.306 17.3.0 TEI17 0885 F
R2-2302277 Introducing deriveSSB-IndexFromCellInter capability for non-NCSG UEs ZTE Corporation, Apple, Nokia, CMCC Rel-17 38.331 17.3.0 TEI17 3936 F

## Slide 18: Appendix: CRs with compatibility issues / comments

## Slide 19: CR with interoperability issues
All CRs in this quarter are backwards compatible on ASN.1 level. Below CRs are mandatory and/or has interoperability issue on functional level.
Rel-17
R2-2301955 Correction to control plane procedures for RedCap UEs Qualcomm Incorporated CR Rel- 17 38.331 17.3.0 3780 1 F NR_redcap-Core
R2-2301982 Corrections on satellite ephemeris indication Ericsson CR Rel-17 38.331 17.3.0 NR_NTN_solutions-Core 3940 F