## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Haijie Qiu, Andrey Chervyakov
3GPP TSG-RAN Meeting #99
Rotterdam, Netherlands, March 20-23, 2023
Agenda Item: 5.4
RP‑230009

## Slide 2: Summary (1/2)
In Q1 2023, RAN4 had one face to face meeting, i.e., RAN4#106 in Athens
  RAN4#106 meeting:
    Limited agendas for Rel-15/16/17 maintenance were set for the first face-to-face meeting after three years.
    Totally 119 topic moderators are assigned to help providing the summary of open issues before the meeting to facilitate discussions online.
    Three parallel sessions (Main, RRM, and BSRF_Demod_Test) as before.
Rel-15/Rel-16 and Rel-17 maintenance
  In RAN4#106, there were totally 354 contributions (11.3% total tdocs) for Rel-15 or Rel-16 maintenance, which is still high.
  In RAN4#106, there were totally 417 contributions (13.4% total tdocs) for Rel-17 maintenance.
  Rel-17 on-going WI performance part
  NR_ext_to_71GHz-Perf is completed
  NR_NTN_solutions-Perf is completed
Rel-18 WI/SI (total 78 items: 9 closed, 65 on-going in next Quarter, 3 upcoming, 1 on-hold)
  RAN4 focuses on Rel-18 SIs and Rel-18 WI core parts
  Statuses of WI/SI can be found in the next slide

## Slide 3: Summary (2/2)
Rel-18 WI/SI (total 78 items: 9 closed, 65 on-going in next Quarter, 3 upcoming, 1 on-hold)
  Black color: items which have been started. Gray color: items to be started in future meetings. Red color: items to be closed.
RAN1~3 led WI/SI (RAN4 work needed)（19）
RAN4 led non-spectrum WI/SI（19）
RAN4 led spectrum WI/SI（40）
DC_R18_1BLTE_1BNR_2DL2UL
DC_R18_2BLTE_1BNR_3DL2UL
DC_R18_xBLTE_1BNR_yDL2UL
DC_R18_xBLTE_2BNR_yDL2U
DC_R18_xBLTE_yBNR_zDL2UL
DC_R18_xBLTE_yBNR_zDL3UL
NR_CA_R18_Intra
NR_CADC_R18_2BDL_xBUL
NR_CADC_R18_3BDL_xBUL
NR_CADC_R18_yBDL_xBUL
NR_SUL_combos_R18
NR_2SUL_cell_combos_R18
NR_LTE_V2X_PC5_combos_R18
LTE_NR_HPUE_FWVM_R18
NR_RAIL_HPUE_n100_n101 (stopped)
HPUE_NR_FR1_TDD_R18
HPUE_NR_FR1_FDD_R18
HPUE_NR_FR1_TDD_intra_CA_R18
HPUE_FR1_DC_LTE_NR_R18
HPUE_FR1_TDD_NR_CADC_SUL_R18
HPUE_FR1_FDD_NR_CADC_R18
DL_intrpt_combos_TxSW_R18
NR_bands_UL_MIMO_R18
NR_bands_R18_BWs
LTE_NR_Simult_RxTx_R18
4Rx_NR_bands_R18
4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC
NR_600MHz_APT
NR_unlic_enh (extended)
NR_900MHz_US
NR_TDD_n54
NR_NTN_LSband-Core
NR_6GHz_add_bands
LTE_CA_R18_xBDL_yBUL
LTE_bands_R18_M1_M2_NB1_NB2
LTE_terr_bcast_bands_part2
LTE_900MHz_US
LTE_intra_CA_MPR_35MHz_gap
LTE_TDD_1670_1675MHz (closed 2023/09)
LTE_CA_intra_B8-Core (closed 2023/09)
FS_NR_eff_BW_util
FS_NR_700800900_combo_enh
FS_SimBC
FS_NR_BS_RF_evo
FS_NR_FR2_OTA_enh
NR_ENDC_RF_FR1_enh2
NR_RF_FR2_req_Ph3
NR_FR2_multiRX_DL
NR_RRM_enh3-Core
NR_MG_enh2
NonCol_intraB_ENDC_NR_CA
NR_HST_FR2_enh
NR_ATG
NR_FR1_lessthan_5MHz_BW
NR_FR1_TRP_TRS_enh
NR_MIMO_OTA_enh
NR_LTE_EMC_enh
NR_demod_enh3-Perf
LTE_NBIOT_eMTC_NTN_req-Perf
FS_NR_pos_enh2 (closed 2023/11)
FS_NR_duplex_evo
FS_NR_AIML_Air (start from Q2/23)
FS_NR_LPWUS
NR_DSS_enh (start from Q4/23)
NR_pos_enh2
NR_MC_enh (extended)
NR_Mob_enh2
NR_DualTxRx_MUSIM
NR_NTN_enh
NR_cov_enh2
NR_netcon_repeater
NR_MIMO_evo_DL_UL
NR_SL_enh2
NR_redcap_enh
NR_SL_relay_enh
NR_mobile_IAB
NR_IDC_Enh-Core (start from Q2/23)
IoT_NTN_enh

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #106 | Feb. 27 2023 to Mar. 03 2023 | Athens, Greece | EF3 & NAF Friends | 575/466 | 2881/3119
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881

## Slide 5: RAN4-led NR and LTE WI/SIs
The status for each item can be found in the attached excel file
  Rel-18 RAN4-led non-spectrum related NR and LTE WI/SIs
  Rel-18 RAN4-led spectrum related NR and LTE WI/SIs
  Rel-17 RAN4-led WI

## Slide 6: RAN4 new WI/SI proposals (Rel-18)
  New Rel-18 RAN4-led WI proposals
  Follow-up WI for irregular channel bandwidth
  Follow-up WI for 700/800/900 band combinations for smart phone
  PC1.5 HPUE
RP-230495 | On the UE CHBW and BWP configuration flexibility | Ericsson
RP-230648 | On the handling of the study item on irregular BW | MediaTek Inc.
RP-230682 | Motivation for 6 and 7 MHz channel BWs | T-Mobile USA
RP-230683 | New WID for 6 and 7 MHz channel bandwidths | T-Mobile USA
RP-230187 | Study on spectrum that is not aligned with existing NR channel bandwidths | Nokia, Nokia Shanghai Bell
RP-230580 | TR 38.844 v0.1.0 on Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidth | Ericsson
RP-230382 | Views on WI for efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | Qualcomm Incorporated
RP-230493 | Motivation for a new WID: efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | Ericsson
RP-230494 | New WID: Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | Ericsson
RP-230654 | Scope and objectives for the irregular channel WI | Apple
RP-230392 | New WID on R18 NR inter-band combinations for Low-Low bands | CATT, China Telecom
RP-230141 | Rel-18 New WID for PC1.5 inter-band UL CA and ENDC | OPPO
RP-230167 | Rel-18 New WI on power class 1.5 for Intra-band or inter-band TDD UL NR-CA | Samsung
RP-230168 | Motivation of power class 1.5 for Intra-band or inter-band TDD UL NR-CA | Samsung
RP-230363 | New WI on PC2 and PC1.5 HPUE for UL inter-band CA | China Unicom
RP-230489 | New WID: Rel-18 High power UE (power class 1.5) for FR1 NR inter-band CA/DC combinations with x bands downlink (x=2,3,4,5,6) and 2 bands uplink | Huawei, HiSilicon

## Slide 7: RAN4 new WI/SI proposals (Rel-18)
  New Rel-18 RAN4-led WI proposals
  RedCap (two topics, one for RedCap HPUE 0312/0365, and one for adding new band for RedCap 0463)
  Uu+SL basket WI
  New bands/adding bandwidth for LTE band
RP-230312 | New WID: NR power class 2 RedCap (Reduced Capability) UE in FR1 | China Telecom, MediaTek
RP-230365 | Discussion on extending current FDD PC2 HPUE basket WI to address Redcap HPUE demands for FDD band(s) | China Unicom
RP-230463 | New WID: Adding new NR bands for RedCap (Reduced Capability) in Rel-18 | Ericsson
RP-230490 | New WID: Rel­18 Inter-band con-current operation of NR/LTE Uu in licensed bands and NR SL in unlicensed band | Huawei, HiSilicon
RP-230173 | Ku Band for 5G NTN Services | Intelsat
RP-230659 | New WID on Introduction of the satellite Extended L-band | Inmarsat
RP-230664 | Motivation for new WID for new FDD Bands using the uplink from n28 and the downlink of n75 and n76 | Vodafone
RP-230665 | New WID: Addition of FDD NR bands using the uplink from n28 and the downlink of n75 and n76 | Vodafone
RP-230645 | Motivation for a New WI on FDD band (L+S band) for IoT NTN operation | MediaTek Inc., Apple, Globalstar
RP-230646 | New WI: FDD LTE band (L+S band) for IoT NTN operation | MediaTek Inc. et al.
RP-230684 | New WID: Addition of 600 MHz LTE band with 1.4 and 3 MHz channel bandwidths | T-Mobile USA
Notes: New bands

## Slide 8: RAN4 related issues
  LS-BWP-wo-Restriction
  RAN4 WI for <5MHz
RP-230041 | LS on additional agreements for BWP_withoutRestriction for option A (R4-2303314; to: RAN; cc: -; contact: Apple) | RAN4
RP-230305 | Support of BWP without restriction | Qualcomm Incorporated
RP-230331 | On BWP without restriction | Apple
RP-230362 | Discussion on BWP without restriction | NTT DOCOMO, INC.
RP-230376 | Discussion on BWP operation without restriction | vivo
RP-230383 | Further discussion on BWP operation without bandwidth restriction | OPPO
RP-230391 | Discussion on BWP operation without bandwidth restriction | CATT
RP-230458 | Views on BWP operation without restriction | Intel Corporation
RP-230486 | Discussion on BWP without restriction for non-RedCap UEs | Huawei, HiSilicon
RP-230640 | WF on BWP without restriction | MediaTek Inc. et al.
RP-230333 | Motivation of WID revision for R18 eFeRRM | Apple
RP-230334 | Revised WID: Even Further RRM enhancement for NR and MR-DC | Apple
RP-230033 | LS on transmission bandwidths for NR on dedicated spectrum less than 5 MHz (R1- 2302186; to: RAN; cc: -; contact: Nokia) | RAN1
RP-230042 | LS for spectrum less than 5 MHz (R4-2303713; to: RAN; cc: -; contact: Apple) | RAN4
RP-230091 | Revised WID: NR support for dedicated spectrum less than 5MHz for FR1 | Anterix
RP-230114 | Status report for WI: NR support for dedicated spectrum less than 5MHz for FR1; rapporteur: Nokia | RAN4
RP-230127 | Views on NR dedicated spectrum less than 5MHz for FR1 | Qualcomm Incorporated
RP-230151 | Further clarification of the 3MHz channel bandwidth work item | Apple
RP-230163 | Discussion on scope of the NR les than 5 MHz | Rakuten Mobile, Inc, KDDI Corporation, NTT DOCOMO, INC., Softbank Corp.
RP-230177 | UIC response to LS from RAN4 on spectrum less than 5MHz | Union Inter. Chemins de Fer
RP-230184 | Draft reply LS to R1- 2302186 = RP-230033 on transmission bandwidths for NR on dedicated spectrum less than 5 MHz (to: RAN1; cc: -; contact: Nokia) | Nokia, Nokia Shanghai Bell

## Slide 9: RAN4 related issues
  RAN4 WI for <5MHz
  RAN4-Handheld-3Tx
  RAN4-FR2-OTA
  NR_ENDC_RF_FR1_enh2/ RAN4-LowerMSD
RP-230185 | Response to LS from RAN4 on spectrum less than 5 MHz | Nokia, Nokia Shanghai Bell
RP-230186 | Revised WID: NR support for dedicated spectrum less than 5MHz for FR1 | Nokia, Nokia Shanghai Bell, Anterix, T-Mobile USA
RP-230189 | UIC response to LS from RAN1 on transmission bandwidths for NR on dedicated spectrum less than 5 MHz | Union Inter. Chemins de Fer
RP-230261 | Response to RAN1 LS for spectrum less than 5 MHz | Anterix
RP-230408 | NR support of spectrum less than 5MHz for FR1 | Ericsson
RP-230647 | On <5MHz and UE impact | MediaTek Inc.
RP-230371 | Discussions on scope of coverage enhancement for 3Tx related generic requirements | vivo
RP-230161 | Revised WID Core part: 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL CA and EN-DC | OPPO
RP-230166 | Revised WID: Core part: 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC | Samsung, TELUS, Bell Mobility, Verizon, AT&T
RP-230409 | Scoping of PC1.5 inter-band UL CA/DC with 2Tx and 3Tx | Apple
RP-230491 | Revised WID: Core part: 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL CA and EN-DC | Huawei, HiSilicon
RP-230350 | Views on the scope of NR FR2 OTA testing enhancements | Qualcomm Incorporated
RP-230351 | Revised SID: Study on NR frequency range 2 (FR2) Over-the-Air (OTA) testing enhancements | Qualcomm Incorporated
RP-230169 | On concluding the study phase of Lower MSD | Samsung
RP-230467 | WID revision: Further RF requirements enhancement for NR and EN-DC in frequency range 1 | Huawei, HiSilicon
RP-230468 | Discussion on changes of WI objectives for UE RF FR1 | Huawei, HiSilicon

## Slide 10: RAN4 related issues
  NR_MG_enh2
  NR_bands_R18_BWs
  RAN4-TRP-TRS
RP-230457 | Revised WID: Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps | Intel Corporation, MediaTek Inc
RP-230637 | R18 measurement Gap Enhancements: on left-over items | MediaTek Inc., Intel Corporation, Apple
RP-230417 | Motivation slides for the scope update of the basket WI on adding new channel BWs in existing NR bands | Ericsson
RP-230418 | Revised Basket WID: Core part: Adding new channel BWs support to existing NR bands | Ericsson
RP-230024 | LS on NR TRP and TRS requirements (TFES(23)074029; to: RAN4; cc: RAN, RAN5, GSMA, ETSI TC ERM; contact: Ericsson) | ETSI TC TFES
RP-230040 | Reply LS to TFES(23)074029 = RP-230024 on NR TRP and TRS requirements (R4-2302981; to: ETSI TC TFES; cc: RAN, RAN5, GSMA, GCF CAG, GCF PAG, CCSA TC9 WG1; contact: vivo) | RAN4
RP-230158 | On rescoping the Rel-18 TRP TRS work item | Apple
RP-230159 | Revised WID: Enhancement of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies | Apple

## Slide 11: RAN4 TU Planning
The RAN4 TU budget: refer to attached excel below where the TU is updated taking the SRs in RAN#99 into account
  No TU available
Q2 2023 meeting plans:
  RAN4#106bis-e meeting
    No agendas for Rel-15/16/17 maintenance. Focus on Rel-18 WI/SIs.
  RAN4#107 f2f meeting
    All the agendas including Rel-15/16/17 maintenance will be set
  For SI of FS_NR_AIML_Air
    Start discussions for general part in main session from RAN4#106bis-e, and based on the agreements further discuss the details in separate sessions.
1 TU = ~2h; RD: RRM/demodulation | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
Title | 99 Mar.23 | 106bis | 106bis | 107 | 107 | 100 Jun.23 | 108 | 108 | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
total used capacity |  | 25.25 | 21 | 25 | 21 |  | 24.5 | 20.5 |  | 25 | 21 | 24.5 | 21 | 
available capacity |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 | 
remaining/exceeded capacity |  | -0.75 | -0.5 | -0.5 | -0.5 |  | 0 | 0 |  | -0.5 | -0.5 | 0 | -0.5 | 

## Slide 12: TEI CR
No TEI Cat-B CR was agreed in RAN4 this quarter (RAN4#106)

## Slide 13: Thank You!
Many thanks to：
Vice chair Haijie Qiu, Andrey Chervyakov for chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent supports
Email moderators for leading the email discussions and providing summaries
  Jinqiang Xing, Aida Vera Lopez, Aijun Cao, Alexander Sayenko, Ato Yu, Axel Muller, Basaier Jialade, Bin Han, Bo Liu, CH Park, Chrisitian Bergljung, Chunhui Zhang, Chunxia Guo, Daniel Poop, Dmitry Petrov, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Esther Sienkiewicz, Fei Xue, Gaurav Nigam, Gene Fong, Han Jing, He (Jackson) Wang, Hsuanli Lin, Hua Li, Huiping Shan, Ingo Wendler, Iwo Angelow, Jerry Cui, Jiakai Shi, Jin Wang, Jingjing Chen, Jingzhou Wu, Jin-yup Hwang, Johan Sköld, Johannes Hejselbaek, Kazuyoshi Uesaka, Lars Dalsgaard, Lei Du, Li Zhang, Liehai Liu, Man Hung Ng, Manasa Raghavan, Meng Zhang, Miao Wang, Michal Szydelko, Mueller Axel, Mohammad Abdi Abyaneh, Muhammad Kazmi, Ojas Choksi, Peng Zhang, Per Lindell, Petri Vasenkari, Phil Coan, Prashant Sharma, Qian Yang, Qifei Liu, Qiming Li, Qiuge Guo, Rafael Paiva, Richard Kybett, Richie Leo, Roy Hu, Rui Huang, Ruixin Wang, Sanjun Feng, Santhan Thangarasa, Shan Yang, Shiyuan Wang, Steven Chen, Su Hwan Lim, Sumant Iyer, Susanne Rath, Suzuki Yasuki, Taekhoon Kim, Tim Frost, Toni lahteensuo, Tricia Li, Ville Vintola, Wubin Zhou, Xiaoran Zhang, Xuan Yi, Xuhua Tao, Xusheng Wei, Yang Tang, Yankun Li, Ye Liu, Yiyan Zhang, Yoonoh Yang, Yuan Gao, Yuexia Song, Yunchuan Yang, Zhifeng Ma, Zhixun Tang, Zhongyi Shen
Delegates for great contributions and discussions for finalization of Rel-17 performance part and good progress for Rel-18 in RAN4.