3GPP TSG RAN meeting #99									RP-230115

Rotterdam, The Netherlands, March 20 – 23rd, 2023				rev from RP-222739

## Status Report to TSG

Title: 			Status report for WI Perf. part: Solutions for NR to support non-terrestrial networks (NTN); rapporteur: Thales

Agenda item:	9.5.2.2 – Perf. Part: Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name | Rel- 17 Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_NTN_solutions |  |  |  |  |
| Unique ID | 860046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222556 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 06/2022 | Performance part: 03/2023 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 100% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: Overall: 100% RAN4: 100% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#112, February 27th – March 3rd  2023, Athens

[General]

Conclusion

The TP in section 2.3 of R1-2301907 is endorsed as editorial correction and provided to the editor of TS38.212 for the alignment CR.

The TP in section 3.3 of R1-2301907 is endorsed as editorial correction and provided to the editor of TS38.213 for the alignment CR.

Agreed LS out

- -

Other documents agreed

- R1-2302229: CR on the Type-1 HARQ-ACK codebook

Email discussions

- R1-2301907: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

- RAN2#121, February 27th – March 3rd  2023, Athens

Endorsed CR & TP

- R2-2301967	Correction on Stage-2 descriptions for NR NTN	vivo, Nokia, Nokia Shanghai Bell

- R2-2301983	Corrections to NR NTN for 38.321	LG Electronics Inc., vivo

- R2-2301988	IOT bit for inter satellite measurement (38.306)	MediaTek Inc.

- R2-2301969	IOT bit for inter satellite measurement (38.331)	MediaTek Inc.

- R2-2300470	38.306 CR On Enhanced Cell Reselection Requirements	Nokia, Nokia Shanghai Bell

- R2-2301981	CR to 38.304 on relaxed measurements	Huawei, HiSilicon

- R2-2301984	Clarification on measurement relaxation in NTN	Apple

- R2-2301971	RRC correction on epochTime and distanceThreshold	OPPO

- R2-2301972	[offline 103] Neighbour cell measurements	Ericsson

- R2-2301042	Clarification on essential SIB19 for NR NTN	Xiaomi, CAICT, Lenovo, Samsung, MediaTek, Apple, OPPO, CATT, CMCC, Qualcomm

- R2-2301980	Correction to PDD reporting	vivo, Samsung, Huawei, HiSilicon

Agreed LS out:

- R2-2301966	Response LS on Enhanced Cell Reselection Requirements for NTN	Nokia, Nokia Shanghai

Email discussions

- [AT121][114][NR NTN] reply LS to RAN4 (Nokia)

- [AT121][113][NR NTN] (LG)

- [AT121][115][NR NTN] 38.304 CR on relaxed measurements (Huawei)

- [AT121][103][NR NTN] Neighbour cell measurements (Ericsson)

- [POST121][101][NR NTN] Corrections on neighbour cell measurements (Ericsson)

- [AT121][116][NR NTN] CP corrections (Samsung)

- [POST121][102][NR NTN] TN NTN mobility during RRC_INACTIVE (Qualcomm)

[Essential corrections]

- None

#### 2.2.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#119, February 27th – March 3rd  2023, Athens

-

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2210852 should be considered as a basis for work.

- RAN4#106, February 27th – March 3rd  2023, Athens

GTW Agreements on BSRF Test Demod aspects

General: Documents approved/agreed/endorsed:

- R4-2302865	CR for TS 38.108, Correct unwanted emission requirements applicability for SAN type 1-H , CATT

- R4-2302864	CR to TS 38.108: OBUE and open issues clarifications, Ericsson, Thales, Huawei, CATT

- R4-2302866	CR to TS 38.108: corrections, Huawei, HiSilicon

- R4-2302086	CR for TR 38.863 to maintain SAN parts, Huawei, HiSilicon

- R4-2302937	TP for TS 38.181, On general and annex part for RF, CATT

- R4-2302867	TP for TS 38.181 - Clause 4.1 Measurement uncertainties and test requirements, Thales

- R4-2300571	TP for TS 38.181, On conducted transmitter and  receiver characteristics in Clause 6 and 7, CATT

- R4-2302938	TP to TS 38.181: Multiple corrections (test requirements, declarations, annexes), Huawei Technologies Sweden AB

- R4-2300572	TP for TS 38.181, On radiated transmitter and  receiver characteristics in Clause 9 and 10, CATT

Satellite Access Node demodulation requirements: Documents approved/agreed/endorsed:

- R4-2302845	pCR on NTN SAN performance requirements (TS 38.181, Rel-17), Huawei, HiSilicon, CATT, Ericsson

- R4-2302195	Draft CR on NTN SAN performance requirements (TS 38.108, Rel-17), Huawei, HiSilicon

UE demodulation requirements: Documents approved/agreed/endorsed

- R4-2303532	Correction of the out-of-band blocking requirements, Apple

[Other documents]

Email discussion summaries:

- [106][303] NTN_Solutions_RF (Ericsson)

Agreement on New naming for OBUE requirement

- Option 2: Rename “OBUE” name with “Out-of-Band emission” or “OOBE” (Huawei)

Agreement on Unwanted emissions applicability

- Option 1: Unwanted emissions (ACLR, OBUE and spurious emissions) limits are specified considering all TABs, i.e. the sum of all TABs’ emission shall be less or equal to the specified limits. (CATT, Thales, Ericsson).

Agreement on Manufacture declaration

| D.48 | TAB connectors used for performance requirement testing | To reduce test complexity, declaration of a representative (sub)set of TAB connectors to be used for performance requirement test purposes. At least one TAB connector mapped to each demodulation branch is declared. | x |  |
| --- | --- | --- | --- | --- |
| D.100 | PUSCH mapping type | Declaration of the supported PUSCH mapping type as specified in TS 38.211 [8], i.e., type A, type B or both. | x | x |
| D.101 | PUCCH format | Declaration of the supported PUCCH format(s) as specified in TS 38.211 [8], i.e., format 0, format 1, format 2, format 3, format 4. | x | x |
| D.102 | PRACH format and SCS | Declaration of the supported PRACH format(s) as specified in TS 38.211 [8], i.e., format: 0, 2, B4, C2. Declaration of the supported SCS(s) per supported PRACH format with short sequence, as specified in TS 38.211 [8], i.e., 15 kHz, 30 kHz or both. | x | x |
| D.103 | Additional DM-RS for PUCCH format 3 | Declaration of the supported additional DM-RS for PUCCH format 3: without additional DM-RS, with additional DM-RS or both. | x | x |
| D.104 | Additional DM-RS for PUCCH format 4 | Declaration of the supported additional DM-RS for PUCCH format 4: without additional DM-RS, with additional DM-RS or both. | x | x |
| D.105 | PUCCH multi-slot | Declaration of multi-slot PUCCH support. | x | x |

Agreement on Applicability rule for SAN conducted demodulation requirements

- Unless otherwise stated, for a SAN supporting different numbers of TAB connectors (for SAN type 1-H) (see D.xxx in table yyy), the tests with low MIMO correlation level shall apply only for the highest number of supported connectors, and the specific connectors used for testing are based on manufacturer declaration.

- FFS whether need to consider test applicable rules for a SAN supporting more than 2 TAB connectors (for SAN type 1-H)

Agreement on Applicability rule for SAN radiated demodulation requirements

- Unless otherwise stated, for a SAN declared to support more than 2 demodulation branches (for SAN type 1-O), the performance requirement tests for 2 demodulation branches shall apply, and the mapping between connectors and demodulation branches is up to SAN implementation.

- The tests requiring more than [20] dB SNR level are set to N/A in the test requirements.

[GTW Agreements on RRM aspects]

Documents endorsed

- R4-2300386	CR on SMTC collision, MediaTek inc.

- R4-2303275	CR on clarification for UE acquiring system information during handover, CATT

- R4-2303292	Maintenance CR on cell reselection requirements for satellite access, Xiaomi

- R4-2303299	CR to38.133: Complement the assistance information for NTN neighbour cell measurement, ZTE Corporation

- R4-2303296	CR on HO requirements for NTN, Huawei, HiSilicon

- R4-2303297	CR on MG requirements for NTN, Huawei, HiSilicon

- R4-2302541	CR on TS 38.133 (Rel-17) Corrections on cell reselection for NTN (CAT. F), Nokia, Nokia Shanghai Bell

- R4-2303294	CR on timing advance adjustment accuracy test for NTN, CMCC

- R4-2303260	CR on UE transmit timing tests for NTN R17, Huawei, HiSilicon

- R4-2303295	draftCR on setup for NTN RRM test cases, Huawei, HiSilicon

- R4-2301956	draftCR on CHO TCs for NTN, Huawei, HiSilicon

- R4-2302645	CR on TS 38.133 (Rel-17) Corrections on cell reselection test case for intra-frequency in NTN for NTN (CAT. F), Nokia, Nokia Shanghai Bell

- R4-2303147	WF on NR NTN RRM requirements, Xiaomi

[Other documents]

Email discussion summaries:

- Topic: [106][204] NR_NTN_solutions

- Agreements

  - For LEO: Interval between adjacent epoch time is 2.56s. Validity timer is set to 5s

  - For GEO: Interval between adjacent epoch time is 10.24s. Validity timer is set to 900s

- Agreement

  - Use GNSS simulator(s) for acquisition of UE location in UE timing test cases

    - UE is not expected to report its location to the TE during the test

    - FFS if this applies to all or a subset of UE timing test cases

Agreed LS

- -

#### 2.4.2	Remaining Open issues

- Core part:

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

- Performance part:

Further corrections/clarifications should be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature).

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

-

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#112, February 27th – March 3rd  2023, Athens

Submitted TDOCs:

- R1-2300260	draftCR	Draft CR on the Type-1 HARQ-ACK codebook	OPPO

- R1-2300261	draftCR	Draft CR on the Type-2 HARQ-ACK codebook	OPPO

- R1-2301738	discussion	Maintenance issues for R17 NR NTN	Ericsson

- R1-2301741	draftCR	Draft CR 38.211: Correction of timing advance and alignment to 38.331	Ericsson

- R1-2301742	draftCR	Draft CR 38.212: Alignment with 38.331	Ericsson

- R1-2301743	draftCR	Draft CR 38.213: Addition of missing parameter dl-DataToUL-ACK-v1700	Ericsson

- R1-2301907	discussion	FL Summary #1: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2301908	discussion	FL Summary #2: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2301909	discussion	FL Summary #3: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2302054	other	Session notes for 8.4 (Maintenance on Solutions for NR to support non-terrestrial networks (NTN))	Ad-Hoc Chair (Huawei)

- R1-2302229	CR	CR on the Type-1 HARQ-ACK codebook	Moderator (Thales), OPPO, NTT DOCOMO, Xiaomi, Samsung, Ericsson

- R1-2302182	draftCR	Draft CR on the Type-1 HARQ-ACK codebook	Moderator (Thales)

## 4.2	RAN2

- RAN2#121, February 27th – March 3rd  2023, Athens

Submitted TDOCs:

- R2-2300018	LS in	Reply LS on validity of assistance information (R1-2212984; contact: OPPO)	RAN1

- R2-2300043	LS in	LS to RAN2 on inter-operability testing (IOT) bit for inter-satellite measurement (R4-2220425; contact: MediaTek)	RAN4

- R2-2300044	LS in	LS on capability description for enhanced cell reselection requirements in NTN (R4-2220427; contact: Nokia)	RAN4

- R2-2300057	LS in	Reply LS on enhanced cell reselection requirements (R4-2220741; contact: Huawei)	RAN4

- R2-2300123	CR	Correction on Stage-2 descriptions for NR NTN	vivo, Nokia, Nokia Shanghai Bell

- R2-2301967	CR	Correction on Stage-2 descriptions for NR NTN	vivo, Nokia, Nokia Shanghai Bell

- R2-2300166	CR	NTN Stage-2 correction	OPPO

- R2-2300271	LS out	[Draft] Reply LS on inter-operability testing (IOT) bit for inter-satellite measurement	MediaTek Inc.

- R2-2300471	LS out	[DRAFT] Response LS on enhanced cell reselection requirements in NTN	Nokia, Nokia Shanghai Bell

- R2-2301966	LS out	Response LS on enhanced cell reselection requirements in NTN	RAN2

- R2-2300881	CR	Clarification on support of TN NTN mobility during RRC_INACTIVE	Qualcomm Incorporated

- R2-2301139	CR	Corrections on neighboring cell measurement	ZTE Corporation, Sanechips

- R2-2301445	CR	Corrections to 38.300 related to Section Scheduling and Timing	THALES

- R2-2301685	CR	Corrections on the description related to the timing advance pre-compensation	CATT

- R2-2300124	CR	Corrections to NR Non-Terrestrial Networks (NTN) for TS 38.321	vivo

- R2-2300729	CR	Clarification on CG-SDT Timer in NTN	Apple

- R2-2301157	discussion	Clarification on UE behaviour when the validity timer expires	Huawei, HiSilicon

- R2-2301636	CR	Clarification on HARQ feedback transmission after SPS activation	LG Electronics Inc.

- R2-2301974	CR	Clarification on HARQ feedback transmission after SPS activation	LG Electronics Inc.

- R2-2301983	CR	Clarification on HARQ feedback transmission after SPS activation	LG Electronics Inc.

- R2-2301658	CR	Corrections on MAC procedure upon validity timer expiry	Nokia, Nokia Shanghai Bell

- R2-2301704	CR	Preamble Group Selection for TA Reporting	Google Inc.

- R2-2300125	discussion	Remaining issue on PDD reporting	vivo, Samsung, Huawei, HiSilicon

- R2-2300168	CR	RRC correction on epochTime and distanceThreshold	OPPO

- R2-2301971	CR	RRC correction on epochTime and distanceThreshold	OPPO

- R2-2300169	CR	RRC correction on inactiveStateNTN	OPPO

- R2-2300201	CR	Correction for RLC-Config-v1700	RadiSys

- R2-2300202	CR	Correction for RLC-Config-v1700	RadiSys

- R2-2300213	CR	Additional IE inclusion within SI-SchedulingInfo-v1700	RadiSys

- R2-2300218	CR	Additional IE inclusion within SI-SchedulingInfo-v1700	RadiSys

- R2-2300219	CR	Correction in Need Code for cellSpecificKoffset-r17 and kmac-r17 in NTN-Config-r17	RadiSys

- R2-2300234	discussion	Remaining issues on SMTC	Huawei, HiSilicon, vivo, Samsung

- R2-2300235	CR	CR to 38.304 on relaxed measurements	Huawei, HiSilicon

- R2-2301970	CR	CR to 38.304 on relaxed measurements	Huawei, HiSilicon

- R2-2301981	CR	CR to 38.304 on relaxed measurements	Huawei, HiSilicon

- R2-2300236	CR	CR to 38.331 on event D1	Huawei, HiSilicon

- R2-2300267	CR	Correction on missing referencing of the NTN spec in 38.331	MediaTek Inc.

- R2-2300269	CR	IOT bit for inter satellite measurement (38.306)	MediaTek Inc.

- R2-2301988	CR	IOT bit for inter satellite measurement (38.306)	MediaTek Inc.

- R2-2300270	CR	IOT bit for inter satellite measurement (38.331)	MediaTek Inc.

- R2-2301969	CR	IOT bit for inter satellite measurement (38.331)	MediaTek Inc.

- R2-2300301	CR	Correction in Need Code for UplinkHARQ-mode-r17 and DownlinkHARQ-FeedbackDisabled-r17	RadiSys

- R2-2300302	CR	Correction in Need Code for UplinkHARQ-mode-r17 and DownlinkHARQ-FeedbackDisabled-r17	RadiSys

- R2-2300365	CR	Correction on NR NTN UE capability for enhanced measurement requirements for cell reselection	Intel Corporation

- R2-2300370	CR	Clarification on NR NTN UE capability eventA4BasedCondHandover-r17	Intel Corporation

- R2-2300470	CR	38.306 CR On Enhanced Cell Reselection Requirements	Nokia, Nokia Shanghai Bell

- R2-2300472	discussion	On T430 and epochTime related aspects	Nokia, Nokia Shanghai Bell

- R2-2300614	discussion	Handling of features with different UE support in TN and NTN	Intel Corporation

- R2-2300730	CR	Clarification on measurement relaxation in NTN	Apple

- R2-2301984	CR	Clarification on measurement relaxation in NTN	Apple

- R2-2300879	CR	Clarification on TN EUTRA capability reporting	Qualcomm Incorporated

- R2-2300880	CR	Clarification on use of feature upon TN NTN mobility during RRC_INACTIVE	Qualcomm Incorporated

- R2-2301975	CR	Clarification on use of feature upon TN NTN mobility during RRC_INACTIVE	Qualcomm Incorporated, Intel Corporation, OPPO

- R2-2301995	CR	Clarification on use of feature upon TN NTN mobility during RRC_INACTIVE	Qualcomm Incorporated, Intel Corporation, OPPO

- R2-2300910	discussion	NR NTN Rel-17 neighbor cell measurements	Ericsson

- R2-2301042	CR	Clarification on essential SIB19 for NR NTN	Xiaomi, CAICT, Lenovo, Samsung, MediaTek, Apple, OPPO, CATT, CMCC, Qualcomm

- R2-2301137	discussion	Clarification on neighboring cell measurements for NTN	ZTE Corporation, Sanechips

- R2-2301138	CR	Corrections on neighboring cell measurement	ZTE Corporation, Sanechips

- R2-2301392	CR	Correction on missing referencing of the NTN spec in 38.306	Mediatek Inc.

- R2-2301436	CR	Correction related to a missing description of a parameter of the number of HARQ processes	Thales

- R2-2301476	discussion	Discussion on IoT bit for inter-satellite measurement	Samsung Research America

- R2-2301477	CR	Correction for NR NTN on reconfiguration with sync	Samsung

- R2-2301478	CR	Correction for NR NTN on relaxed measurement	Samsung

- R2-2301529	CR	Clarification on T430 handling for target cell	ASUSTeK

- R2-2301686	CR	Corrections on the relaxed cell reselection requirements	CATT

- R2-2301687	discussion	Discussion on the RAT type of TN and NTN	CATT

- R2-2301703	CR	Skip Measurements of a Neighbour Frequency or Cell	Google Inc.

- R2-2301847	CR	Clarification on measurement relaxation target for NTN	LG Electronics Inc.

- R2-2301848	CR	Clarification on measurement relaxation source for NTN	LG Electronics France

- R2-2301972	discussion	[AT121][103][NR NTN] Neighbour cell measurements (Ericsson)	Ericsson

- R2-2301973	discussion	[AT121][116][NR NTN] CP corrections (Samsung)	Samsung

- R2-2301980	CR	Correction to PDD reporting	vivo, Samsung, Huawei, HiSilicon

## 4.3	RAN3

- RAN3#119, February 27th – March 3rd  2023, Athens

Submitted TDOCs:

- -

## 4.4	RAN4

- RAN4#106, February 27th – March 3rd  2023, Athens

Submitted TDOCs:

- R4-2302490	discussion	RAN4 ToR adding SAN	THALES

- R4-2302470	CR	CR to TS 38.108: corrections	Huawei, HiSilicon

- R4-2302086	CR	CR for TR 38.863 to maintain SAN parts	Huawei, HiSilicon

- R4-2302087	other	Discussion on definition of delta FOBUE	Huawei, HiSilicon

- R4-2302088	CR	CR for 38.108 to maintain unwanted emissions clause	Huawei, HiSilicon

- R4-2301481	other	NTN - Discussion on remaining open issues	Ericsson, Thales

- R4-2301482	CR	CR to TS 38.108: OBUE and open issues clarifications	Ericsson, Thales

- R4-2300567	other	Further discussion on RF Maintenance for NTN SAN	CATT

- R4-2300568	CR	CR for TS 38.108, On Operating band unwanted emission requirement	CATT

- R4-2300569	CR	CR for TS 38.108, Correct unwanted emission requirements applicability for SAN type 1-H	CATT

- R4-2300570	pCR	TP for TS 38.181, On general and annex part for RF	CATT

- R4-2300604	draft TS	TS 38.181 v1.0.2 NR Satellite Access Node (SAN) conformance testing	CATT

- R4-2302493	pCR	TP for TS 38.181 - Clause 4.1 Measurement uncertainties and test requirements	THALES

- R4-2300571	pCR	TP for TS 38.181, On conducted transmitter and receiver characteristics in Clause 6 and 7	CATT

- R4-2302582	pCR	pCR to TS 38.181: introduction of extreme testing environment in the conducted part	Ericsson

- R4-2302632	pCR	TP to TS 38.181: Multiple corrections (test requirements, declarations, annexes)	Huawei Technologies Sweden AB

- R4-2302583	pCR	pCR to TS 38.181: introduction of extreme testing environment in the OTA part	Ericsson

- R4-2300572	pCR	TP for TS 38.181, On radiated transmitter and receiver characteristics in Clause 9 and 10	CATT

- R4-2300298	CR	Correction of the out-of-band blocking requirements	Apple

- R4-2300299	CR	Correction of the out-of-band blocking requirements	Apple

- R4-2300278	discussion	On epoch time acquisition for blind handover	Apple

- R4-2300384	discussion	Discussion on measurement procedure requirements in NTN	MediaTek inc.

- R4-2300385	CR	CR on inter-frequency measurement with measurement gaps	MediaTek inc.

- R4-2300386	CR	CR on SMTC collision	MediaTek inc.

- R4-2300397	CR	CR on SMTC collision in R18	MediaTek inc.

- R4-2300896	CR	Maintenance CR on cell reselection requirements for satellite access	Xiaomi

- R4-2300597	discussion	Discussion on remaining issues of core requirements for NTN RRM	CATT

- R4-2300598	CR	CR on clarification for UE acquiring system information during handover	CATT

- R4-2300599	CR	CR on clarification for UE acquiring system information during handover	CATT

- R4-2300773	discussion	Discussion on RRM maintenance issue for NTN core requirements	CMCC

- R4-2302342	discussion	Correction of cell reselection scaling factor	Nokia, Nokia Shanghai Bell

- R4-2302345	CR	CR on TS 38.133 (Rel-17) Corrections on cell reselection for NTN (CAT. F)	Nokia, Nokia Shanghai Bell

- R4-2302025	discussion	Core requirement maintenance	Ericsson

- R4-2301948	LS out	Discussion on remaining issues in NTN core requirements	Huawei, HiSilicon

- R4-2301949	CR	CR on HO requirements for NTN	Huawei, HiSilicon

- R4-2301950	CR	CR on HO requirements for NTN R18	Huawei, HiSilicon

- R4-2301951	CR	CR on MG requirements for NTN	Huawei, HiSilicon

- R4-2301952	CR	CR on MG requirements for NTN R18	Huawei, HiSilicon

- R4-2301395	CR	CR to38.133: Complement the assistance information for NTN neighbour cell measurement	ZTE Corporation

- R4-2302647	CR	CR on TS 38.133 (Rel-18) Corrections on cell reselection for NTN (CAT. A)	Nokia, Nokia Shanghai Bell

- R4-2302541	CR	CR on TS 38.133 (Rel-17) Corrections on cell reselection for NTN (CAT. F)	Nokia, Nokia Shanghai Bell

- R4-2300776	CR	CR on timing advance adjustment accuracy test for NTN	CMCC

- R4-2300777	CR	CR on timing advance adjustment accuracy test for NTN	CMCC

- R4-2300774	discussion	Discussion on RRM transmit timing test cases for NTN	CMCC

- R4-2300600	discussion	Discussion on acquisition method of GNSS position for UE transmit timing test cases	CATT

- R4-2300095	other	An acquisition method of UE location for NR NTN UE requirements	Qualcomm Incorporated

- R4-2300387	discussion	Discussion on test cases for NR NTN	MediaTek inc.

- R4-2301926	other	GNSS position for UE transmit timing tests	Ericsson

- R4-2301999	discussion	Discussion on remaining issues on test cases for NTN UE timing	Huawei, HiSilicon

- R4-2302000	draftCR	CR on UE transmit timing tests for NTN R17	Huawei, HiSilicon

- R4-2302001	draftCR	CR on UE transmit timing tests for NTN R18	Huawei, HiSilicon

- R4-2302340	discussion	On the importance of GNSS acquisition in transmit timing tests	Nokia, Nokia Shanghai Bell

- R4-2302497	discussion	On the acquisition method of GNSS position for UE transmit timing test cases	THALES

- R4-2302517	discussion	RRM test cases methodology and configuration for SAN NTN assistance information parameters	THALES

- R4-2302341	discussion	Discussion on Satellite Assistance Information for NTN test cases	Nokia, Nokia Shanghai Bell

- R4-2301927	other	Reference Time Instances for UL Timing Accuracy Requirements	Ericsson

- R4-2301953	discussion	Discussion on remaining issues for RRM test cases for NTN	Huawei, HiSilicon

- R4-2301954	draftCR	draftCR on setup for NTN RRM test cases	Huawei, HiSilicon

- R4-2301955	draftCR	draftCR on setup for NTN RRM test cases R18	Huawei, HiSilicon

- R4-2300096	other	Configuration of NTN specific parameters and open issues	Qualcomm Incorporated

- R4-2300601	discussion	Discussion on configuration of NTN assistance information parameters for RRM test cases	CATT

- R4-2300775	discussion	Discussion on RRM test parameter configuration for NTN	CMCC

- R4-2301956	draftCR	draftCR on CHO TCs for NTN	Huawei, HiSilicon

- R4-2301957	draftCR	draftCR on CHO TCs for NTN R18	Huawei, HiSilicon

- R4-2302644	discussion	Discussion on other performance related aspects in NTN	Nokia, Nokia Shanghai Bell

- R4-2302645	CR	CR on TS 38.133 (Rel-17) Corrections on cell reselection test case for intra-frequency in NTN for NTN (CAT. F)	Nokia, Nokia Shanghai Bell

- R4-2302646	CR	CR on TS 38.133 (Rel-18) Corrections on cell reselection test case for intra-frequency in NTN for NTN (CAT. A)	Nokia, Nokia Shanghai Bell

- R4-2302195	draftCR	Draft CR on NTN SAN performance requirements (TS 38.108, Rel-17)	Huawei, HiSilicon

- R4-2302196	pCR	pCR on NTN SAN performance requirements (TS 38.181, Rel-17)	Huawei, HiSilicon

- R4-2300573	pCR	TP for TS 38.181, On conducted and radiated demod performance requirements	CATT

- R4-2301026	discussion	Discussion on SAN demodulation requirements	Ericsson

- R4-2301028	pCR	pCR for TS 38.181 on SAN PUSCH and PRACH conducted requirements	Ericsson

- R4-2303748	other	Topic summary for [106][303] NTN_Solutions_RF	Moderator - Ericsson

- R4-2303765	other	Topic summary for [106][320] NR_NTN_Demod	Moderator - Huawei

- R4-2302762	other	Topic summary for [106][204] NR_NTN_solutions	Moderator (Xiaomi)

END