3GPP TSG RAN Meeting #99	RP-230131

Rotterdam, Netherlands, March 20 – 23, 2023

Status Report to TSG

Agenda item:			9.4.2.4

| WI / SI Name | WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 961003 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222840 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 12/2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 30% | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Sang-Wook Lee |
|  | Company | LG Electronics |
|  | Email | sangwook1.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

2.4.2	Remaining Open issues

Additional notes and status of individual combinations are captured in the band combination table included in the revised WID.

4.	References

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2300760 | TR 37.718-11-21 v0.4.0 TR Update for DC_R18_xBLTE_2BNR_yDL2UL | LG Electronics Deutschland |
| 2 | R4-2300761 | Revised WID on Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | LG Electronics Deutschland |
| 3 | R4-2300762 | Introduction CR on new band combinations in DC_R18_xBLTE_2BNR_yDL2UL | LG Electronics Deutschland |
| 4 | R4-2300175 | TP for TR 37.718-11-21 to include DC_1_n40-n77 | SK Telecom, Murata Manufacturing Co. Ltd |
| 5 | R4-2300176 | TP for TR 37.718-11-21 to include DC_3_n40-n77 | SK Telecom, Murata Manufacturing Co. Ltd |
| 6 | R4-2300177 | TP for TR 37.718-11-21 to include DC_5_n40-n77 | SK Telecom, Murata Manufacturing Co. Ltd |
| 7 | R4-2300178 | TP for TR 37.718-11-21 to include DC_7_n40-n77 | SK Telecom, Murata Manufacturing Co. Ltd |
| 8 | R4-2300179 | TP for TR 37.718-11-21 to include DC_5_n40-n78 | SK Telecom, Murata Manufacturing Co. Ltd |
| 9 | R4-2300181 | Draft CR on TS 38.101-3: Support of n78C in DC_1_n40-n78, DC_3_n40-n78, and DC_7_n40-n78 | SK Telecom, Murata Manufacturing Co. Ltd |
| 10 | R4-2300534 | TP for 37.718-11-21 to include DC_7_n1-n28 | Ericsson, BT |
| 11 | R4-2303612 | Draft CR 38.101-3 to add DC_1A/7A/7C_n1A/n3A-n78(2A), DC_1A/3A/3C-7A/7C_n3A-n78(2A), DC_3A/3C-7A/7C_n1A-n28A and DC_20A-(n)3AA-n67A | Ericsson, BT |
| 12 | R4-2303613 | TP for TR 37.718-11-21: DC_(n)3AA-n78A and DC_(n)3AA-n78(2A) | Ericsson, BT |
| 13 | R4-2300957 | Draft CR for 38.101-3 to add DC_3C-7A-32A_n1A-n78A | Huawei, Hisilicon |
| 14 | R4-2301066 | draft CR 38.101-3 for corrections EN-DC xLTE + 2NR | Ericsson |
| 15 | R4-2303614 | TP for 37.718-11-21 to include DC_(n)3-n7 | Ericsson, BT plc |
| 16 | R4-2303615 | TP for 37.718-11-21 to include DC_(n)3-n28 | Ericsson, BT plc |
| 17 | R4-2303616 | TP for 37.718-11-21 to include DC_(n)3-n67 | Ericsson, BT plc |
| 18 | R4-2301090 | TP for 37.718-11-21 to include DC_66_n71-n77 | Ericsson |
| 19 | R4-2303629 | TP for 37.718-11-21 to include DC_2_n71-n77 | Ericsson |
| 20 | R4-2301120 | Draft CR for 38.101-3 to introduce new configurations for ENDC combos with 2 NR bands | Samsung, Spark |
| 21 | R4-2301121 | TP for TR 37.718-11-21 DC_1A_n5A-n40A | Samsung, Spark |
| 22 | R4-2301122 | TP for TR 37.718-11-21 DC_7A_n5A-n40A | Samsung, Spark |
| 23 | R4-2301123 | TP for TR 37.718-11-21 DC_28A_n5A-n40A | Samsung, Spark |
| 24 | R4-2303617 | TP for TR 37.718-11-21 DC_3A_n8A-n41A | ZTE Corporation |
| 25 | R4-2300647 | draft CR to TS38.101-3 DC_1A-3A_n8A-n257AGHIJKLM | Huawei Technologies France |